April 1, 2004

The Honorable Larry Phillips

Chair, King County Council

Room 1200

C O U R T H O U S E

Dear Councilmember Phillips:

I am pleased to enclose the Benefit Health Information Project business case as required by the following proviso in the 2005 adopted budget:

Of the appropriation for CIP project 377143, benefit health information project, $2,983,162 shall not be expended or encumbered until after the council has approved by motion a business case that has been reviewed and approved by the project review board.  The business case shall be transmitted by separate motion for each CIP project.   The business case and motion must be filed in the form of 15 copies with the clerk of the council who will retain the original and will forward copies to each councilmember and to the lead staff for the budget and fiscal management committee.

The enclosed business case provides a description of and justification for a recommended solution that will allow the county to successfully implement the new benefit plan designs for the 2007 plan year and beyond.  Consistent with the budget proviso, this business case was reviewed and approved by the Project Review Board at its meetings of March 9 and 11, 2005.

Background

In response to concerns over the growing costs of health care, the King County Health Reform Initiative (KCHRI) was organized in 2004 to coordinate the various health related programs and projects funded by 2004 and 2005 adopted budgets.  The basis for the health reform initiative was the urgent need for King County to contain the rise in health care costs for everyone covered by the King County health benefits program.  The county’s benefits budget is expected to increase at a rate of 11 percent or more per year for at least the next five years.  This is an increase in spending from the current projected level of $144 million for 2005 to $219 million in 2009.  This level of increase is unsupportable and will result in a financial crisis for the county if left unchecked.

The target of KCHRI is to curtail the growth in health care cost trend by one-third over the upcoming benefit plan period of 2007-2009 and to improve the quality of care employees and other beneficiaries receive.  Reducing the rate of growth in health care costs by one-third is projected to save the county $40 million over the three-year period 2007-2009.

Two projects were created under KCHRI:  the Benefit Policy and Program Development Project (BPDP) and the Benefit Health Information Project (BHIP).

BPDP is chartered to develop and recommend policies for health benefits at the county that will accomplish cost reductions and improve health care quality, and to design health benefit plans consistent with these policies.  Towards that end, King County, with the assistance of the Health Advisory Task Force as well as other major employers and health care experts in the region, undertook a number of studies to determine the best approach to achieve significant and lasting health care cost containment.  The strategy that emerged from this effort involves motivating employees and their families to become active partners through their participation in healthy activities and disease management programs that will promote wellness in the long-term.  Labor, through the Joint Labor Management Insurance Committee (JLMIC) endorsed this approach on March 15, 2005 through their adoption of the Healthy Incentives benefits framework.  This framework will provide the basis for negotiating the details of the county’s benefit plans for the 2007 – 2009 benefit plan period.

BHIP is chartered to develop the administrative procedures and related systems to support the implementation of the new health care policies and plans.  New procedures and systems related to enrollment must be in place in 2006 for employees and their families for new benefit plans coverage effective January 1, 2007.  The employee survey and focus groups conducted in spring of 2004 both documented high interest in on-line tools for benefit enrollment and health information.

The Benefits and Retirement Operations Section (BROS) of the Department of Executive Services (DES), Finance and Business Operations Division (FBOD), is responsible for the administration the county’s benefit and retirement programs.  As the project lead for BHIP, BROS was tasked to determine how best to prepare for the implementation of the new policies and plans that would be coming from BPDP.  BROS’ approach considered what would be required not only to prepare for the upcoming benefit plan cycle, but what would be required to ensure their readiness to support changes to benefit plans in the future as strategies are refined and redirected to achieve the goals of KCHRI.

Current Enrollment Process

Currently BROS administers a benefits enrollment process that is largely paper-based.  Thirty different variations of the enrollment form are developed every year to reflect different combinations of plan offerings to different groups of employees and bargaining units.  Staffing in BROS that includes hiring additional temporary staff during the peak enrollment period, is focused on preparing, receiving, reviewing, correcting, and inputting the information on these paper forms.  All new benefits information is manually input and there are no automated processes associated with this application except for the ability to produce form change and confirmation letters.  The current rate of enrollment form errors is 16 percent.  This is based on processing approximately 3,600 forms a year.

Movement to new benefit plans for 2007, based on the Healthy Incentives benefits framework, will present significant challenges to the current BROS business processes and systems.  Under the Healthy Incentives program, employees as well as their spouses or domestic partners, may choose to participate in healthy activities and disease management programs, and to submit this information to a third party Wellness Assessment vendor in order to qualify for plan levels that have lower out of pockets costs.

It would be impractical and ineffective to implement the Healthy Incentives program using the current paper-based process.  Enrollment in the new benefit plans in 2007 will involve confirming plan choices for all 13,500 employees and their families, not just the 3,600 employees a year who submit new information or change coverage when there are no benefit plan changes.  Complex instructions will be required to explain the new approach that involves a voluntary Wellness Assessment.

Business Case for a New Solution

This business case demonstrates that a technology solution is needed to ensure the success of the Healthy Incentives program and presents three alternatives considered to meet the changed circumstances presented by the new benefits plan.  The following graph compares the cumulative project and operational costs over time for each of the three alternatives.

Recommended Solution

The recommended solution is to automate the process for employee information delivery and benefit enrollment, removing the dependency on paper distribution, by implementing the eBenefits module and employee portal provided in the PeopleSoft 8.9 suite of products.  This software is already owned by King County and is the solution that best meets the county’s functional needs and financial interests.  It provides a seamless integration with the county’s current PeopleSoft payroll and human resource modules and as well as web-based tool to enable employees secure access to self-service their health information.  Through the use of current web based technology, employees will be enabled to enroll online and research benefit related information in their own homes, encouraging them to fully participate in the new Healthy Initiatives plan.

The PeopleSoft alternative is seen as the best solution for the county to execute the plan being defined by the Healthy Initiatives program and to react to changes that will result from future Joint Labor Management Insurance Committee (JLMIC) negotiations over time.

The PeopleSoft solution offers several benefits that are not available with the other alternatives, most notably:

There is no waiting time for product selection or delivery because the solution would be an upgrade to the software already owned by the county;

The skills to support PeopleSoft Human Resources Management System (HRMS) are in place so the learning curve for production support will be minimal; and

The PeopleSoft solution aligns with the county’s Strategic Technology Plan and the county’s direction to migrate employees currently paid from the MSA Payroll System to the PeopleSoft System.

The Benefit Internal Service Fund is the funding source for all the BHIP project work.  The Finance Internal Service Fund is the revenue source for on-going BROS production costs.  A request is being made for $4.4 million, the project costs associated with implementing the PeopleSoft solution.  This includes a 20 percent contingency for development work to mitigate the risk that incomplete plan design at this time may result in compressed development windows and potential rework.

The schedule to implement the new benefit plan based on the PeopleSoft solution is driven by two significant business events.  These two events are the Wellness Assessment period (January 2006 through July 2006) and the Enrollment/Employee Education period (January 2006 through December 2006 with a peak in activity during October and November for initial open enrollment).

Project scheduling considerations include a pilot that will be conducted during the 2005 open enrollment period.  This pilot will be used to test the use of PeopleSoft tools to easily make cosmetic modifications on the enrollment screens, and to draft the training materials for the enrollment process in the subsequent year.  Successful completion of the pilot will provide valuable experience and information needed to support design decisions in the development phases of the final system.  Council approval of this business case and recommended solution is requested by June 1 to ensure adequate time to conduct the pilot.

In closing, the existing manual business processes are not capable of supporting the new plan designs, even with significant change.  It is essential for the county to move to an automated process to successfully administer the 2007-2009 benefit plan designs.  An online enrollment tool and information/education web portal will provide the structure for the efficient administration of the Healthy Incentives program to enable efforts to curtail cost growth in health care.

Thank you for the opportunity to share this business case with you.  Please contact Paul Tanaka, County Administrative Officer, at (206) 296-3824 if you have any questions.

Sincerely,

Ron Sims

King County Executive

Enclosures

cc:	King County Councilmembers

ATTN:  Scott White, Chief of Staff

Shelley Sutton, Policy Staff Director

Rebecha Cusack, Lead Staff, BFM Committee

Anne Noris, Clerk of the Council

Steve Call, Director, Office of Management and Budget

Paul Tanaka, County Administrative Officer, Department of Executive Services (DES)

Caroline Whalen. Deputy County Administrative Officer, DES