Budget Provisos – Ordinance 15652

Section 58 – Roads

Section 120 – Roads Capital Improvement Program

Work Plan - Dockton Road Preservation - north half (CIP 300111) and Dockton Road Preservation - south half (CIP 300208)

Introduction

Dockton Road SW is a collector arterial located on the east shore of Vashon Island and is supported by a 4,000-foot long seawall.  This seawall has been identified in the 2006 King County Vulnerable Road Segments report as a top candidate in need of improvements.  The timber seawall is nearly 100 years old, varies in height from three to 11 feet, and is in poor condition.  Much of the seawall has failed and has been buttressed over the years with loosely placed riprap and concrete debris.  Portions of the wall have been failing on a yearly basis during winter storms, leading to costly emergency repairs and road closures.

The Dockton North and Dockton South Seawall projects are along the same contiguous stretch of roadway and are separated only by a 220-foot long portion of the seawall that was replaced in 2003.  The overall Dockton Road SW project was broken into two projects merely for budget phasing purposes.  Because the work plan and the alternatives analysis are identical for both projects, they have been combined.

The work plan is in response to four provisos of Ordinance 15652, Section 58 - Roads and Section 120 – Roads Capital Improvement Program.  The work plan outlines the alternatives analysis and the determination of the environmental process necessary to select a preferred alternative.

Scope of Work

Evaluative criteria will be utilized in this analysis to study and compare the alternatives.  The alternatives to be examined include reconstructing the seawall and road generally in their current alignment, examination of potential alternative routes, partial or full closure of the road, and a “no build” alternative that perpetuates the past practice of repairing damage as it occurs.  Because Dockton Road SW is one of two roadways that connect Vashon Island to Maury Island, it is possible to study the closure of Dockton Road SW as an alternative by rerouting traffic to SW Quartermaster Drive.

Towards the conclusion of the alternatives analysis, the appropriate environmental process needed to determine a preferred alternative will be established.  This environmental process will be followed to completion, resulting in the selection of the preferred alternative that best meets the needs of the Dockton Road North and South Seawall projects.

Tasks

The following tasks implement the scope of work:

- Coordinate and manage all aspects of work, attend meetings, resolve issues, confirm accuracy and overall quality of the work and deliverables, and complete work on time and within budget.

- Develop an Alternatives Analysis that will study three or more alternatives including a “no-build” option and alternative roadway alignments.

- Inform the public of the alternatives and solicit their input through public meetings.

- Perform conceptual engineering design to further develop and evaluate alternatives for the purpose of refining structure design, identifying alternate routes and improvements needed, developing cost estimates, aiding public involvement processes and decision making.

- Develop a life cycle cost analysis for each alternative.

- Develop an alternatives comparison matrix, detailing each alternative and discipline.

- Transmit alternatives analysis report to Council.

- Determine which alternatives warrant further study and recommend the appropriate environmental process

- Complete environmental review process resulting in preferred alternative (see section below entitled “Selecting the Preferred Alternative through an Environmental Review Process”).

- Propose preferred alternative capital project for Council consideration in the budget process.

Evaluative Criteria

The following criteria will be used after the development of each alternative to evaluate the alternatives:

- Traffic Operations (Operating Efficiencies)

- Environmental Impacts

- Community/Social Elements

- Traffic Impacts, including Non-motorized Elements

- Historic/Cultural Resource Elements

- Hazardous Material Impacts

- Construction Duration and Impacts

- Project Costs (Cost Efficiencies)

- Life Cycle Costs

## Selecting the Preferred Alternative through an Environmental Review Process

Projects such as the Dockton road preservation projects are subject to state and possibly federal environmental polices that regulate the review of project alternatives and the selection of the preferred alternative.

Based on the assumed absence of federal funding for this project, it is anticipated that  National Environmental Policy Act (NEPA) will be applied under the U.S. Army Corps of Engineers (Corps) permit nexus and the Corps would likely consider this project to be Categorically Excluded (CE) under NEPA.  However, the project would not be exempt from compliance with Washington’s  State Environmental Policy Act (SEPA).

After the Alternatives Analysis report  is submitted to Council, three environmental processes are possible in determining the preferred alternative:

1) SEPA Environmental Checklist

At a minimum, an Environmental Checklist would be required to determine whether a Determination of Non-significance (DNS) was required.  This process would take the shortest amount of time to complete, roughly six months.

2) NEPA Environmental Assessment

If a NEPA EA were considered necessary, the Corps would assume responsibility for completing that process and the timeframe necessary to complete that could be in the 1-2 year range.  This decision is entirely in the hands of the Corps acting as the NEPA Lead Agency.

3) SEPA/NEPA Environmental Impact Statement

If the potential impacts of the preferred alternative were considered to be of enough significance, an EIS could be required under SEPA and/or NEPA.  King County would then act on its own behalf as the SEPA Lead Agency, with the Corps assuming responsibility under NEPA.  The EIS could take two or more years to complete.

## Schedule Impacts

Three possible schedules could result from these three environmental review scenarios.  It is important to note that all three schedules are very preliminary and all assume there is no appeal of the documents.  Further, the Alternatives Analysis will begin in 200-9 with funding from the Roads Services Division CIP budget.

#### Dockton North and Dockton South schedules

### Budget Estimate to Arrive at Preferred Alternative

The following table shows the potential range of costs of arriving at a preferred alternative through each of the three possible environmental review processes.

| Alternatives Analysis (Applies to all three processes) | $300K | Analysis, public outreach, determination of environmental process |
| --- | --- | --- |
| Schedule A Scenario – SEPA Checklist | $50K | 6-month effort with public comment |
| Schedule B Scenario – NEPA Environmental Assessment (EA) | $700K | 17-month effort with public comment |
| Schedule C Scenario – SEPA / NEPA Environmental Impact Statement (EIS) | $2.2M | Consultant selection, 2+ year EIS development |

The six year capital improvement program for each of the Dockton Road preservation projects will be adjusted in the 2008 or 2009 budgets based on updated cost information.  This budget process will ensure that the proposed budget includes funding for the alternatives analysis and the environmental review process.

# Text boxes

Dockton Road Preservation - south half

Looking west at Dockton Road Preservation - south half.

Pile 56 on the north section of Dockton seawall

Failed timber pile and planks.

Standing in 3-foot deep void between seawall and Dockton Road SW.

North end of Dockton Road Preservation - north half

South end of Dockton Road Preservation - north half

2003 Seawall

Dockton Road Preservation - north half

Looking north at Dockton Road Preservation - north half

# N

Dockton Road Preservation Project

Vicinity Map

Vashon Highway

Preservation Project

Maury

Island

Vashon

Island

Common condition of timber seawall with failing piles and planks.

North end of Dockton Rd Preservation - south half

South end of Dockton Rd Preservation south half

Deteriorated piles and backwall planks shored with concrete rubble.

2003 Seawall

Pile 56 on the north section of Dockton seawall

Pile 56 on the north section of Dockton seawall

Typical failure – roadway undermined during recent storm