| Proposed Ordinance 2016-0285 |
| --- |
| Conservations Futures Tax (CFT) Projects - Fund 3151 |
| Project | Project # | District | Proposed | Narrative |
| Willows Crossing WLCF | 1047157 | 3 | ($5,505) | The project has been completed |
| Historic Lower Green APD WLCF | 1047159 | 7 | ($3,726) | The project has been completed |
| Issaquah Cary HLDR CR CNFL WLCF | 1047160 | 3 | $13 | The project has been completed |
| Raging River | 1047161 | 3 | $2,974 | The project has been completed |
| Tolt River Sans Souci WLCF | 1047162 | 3 | $432 | The project has been completed |
| Newaukum/Green CNFLNC WLCF | 1047189 | 9 | $1,229 | The project has been completed |
| Grand Ridge Additions WLCF | 1047193 | 3 | $317 | The project has been completed |
| Lower Cedar River Conservation Area WLCF | 1047194 | 9 | $205,000 | $205,000 is reallocated to this project from the Issaquah Creek Conservation Project to help meet an acquisition funding shortfall |
| Raging River Upper Preston Reach | 1047195 | 3 | ($6,087) | The project has been completed |
| Clark Lake Park - Kent | 1047222 | 5 | $2,104 | The project has been completed |
| Shoreline CFL | 1047225 | 1 | ($600) | The project has been completed |
| Shoreline Kurkeberg Property | 1047230 | 1 | ($4,764) | The project has been completed |
| Beaconsfield on the Sound | 1047236 | 8 | ($1,003,428) | After significant acquisition, the project has been determined to be complete for the near term due to a lack of willing sellers. Remaining funds proposed to be reallocated. |
| Tanner Trail Phase II | 1047237 | 3 | ($72,738) | The remaining funding in this eight year old project are being reallocated to other projects with an acquisition funding shortfall, due to lack of progress in attaining the right-of-way appraisals |
| North Creek Forest | 1047239 | 1 | $200,000 | $200,000 is reallocated to this project from other uncompleted CFT projects to help meet an acquisition funding shortfall |
| Van Hoof Dairy | 1047346 | 7 | ($315) | Negotiations were unsuccessful under the original project scope, so TDRs may be considered. The CFT project is considered completed. |
| Forbes Creek Beach | 1047360 | 6 | ($30) | The project has been completed |

| Project | Project # | District | Proposed | Narrative |
| --- | --- | --- | --- | --- |
| Three Forks Natural Area Park | 1112164 | 3 | $1,596 | The project has been completed |
| Capitol Hill Urban Center Park | 1112167 | 4 | $872 | The project has been completed |
| Puget Ridge Edible Park | 1112171 | 8 | ($5,405) | The project has been completed |
| Snoqualmie Conservation Partnership | 1116224 | 3 | $63,000 | An additional $63,000 is reallocated to this project to help meet an acquisition funding shortfall |
| Bass Lake Inholding | 1116242 | 9 | ($11) | The project has been completed |
| Tiffany Cascade Connector | 116263 | 5 | ($6,433) | The project has been completed |
| WLCF KC Master | 1116264 | -- | $398,158 | This project holds CFT funding for the CFT Citizens' Oversight Committee to allocate through its annual process |
| Issaquah Creek Conservation | 1122061 | 9 | ($205,000) | In 2015, $280,000 of CFT was allocated to this project. In 2016, $112,500 of CFT and $262,500 of Parks levy was allocated to this project. Now, $205,000 is being reallocated to the Lower Cedar River Conservation Area |
| Black Diamond Natural Area Addition | 1122062 | 9 | $48 | The project has been completed |
| Piner Point Natural Area | 1122064 | 8 | $299 | The project has been completed |
| May Creek | 1123819 | 9 | $288,000 | Project will provide access to May Creek Greenway. $288,000 in additional funds are reallocated to this project to help meet an acquisition funding shortfall |
| Chinook Wind Acquisition | 1123812 | 8 | $200,000 | A 5.83 project on the Duwamish. In 2015, $1.55M in CFT and $350,000 in Parks Levy was allocated. An additional $200,000 in CFT will be reallocated to this project to help meet a property acquisition funding shortfall. |
| Lower Green River | 1124473 | 5 | ($400,000) | Project has been abandoned due to an unwilling seller, and project funding is reallocated |

| Project | Project # | District | Proposed | Narrative |
| --- | --- | --- | --- | --- |
| Clark Lake - Kent | 1126727 | 5 | $150,000 | A 5.5-acre meadowland parcel that is an inholding at Clark Lake Park. $500,000 in CFT was appropriated in 2016. An additional $150,000 is allocated to this project to help meet an acquisition funding shortfall |
| Lower Green Newaukum Creek | 1126743 | 9 | $100,000 | Three parcels on the Green River immediately west of 212th Way SE. An additional $100,000 is reallocated to this project from the abandoned Lower Green River Project, to help meet an acquisition funding shortfall. |
| Middle Newaukum/Big Spring | 1126744 | 9 | $100,000 | A 38-acre project, which was funded in 2016 with $50,000 in CFT and $200,000 in Parks Levy. $100,000 will be allocated to this project to help meet a project funding shortfall. |
| TOTAL Proposed for CFT |  | $0 |  |