Financial Systems Replacement Project

Preliminary Planning Work Plan

Task:	Define Goals, Identify Roadblocks, Draft Policies

Deliverable:	King County Definition for Vision and Goals and Roadblocks Resolution document [referenced in the Business Case Analysis Scope of Work, section 2.3].

Approach:

- Develop a vision and a set of goals to be accomplished by a new financial system.

- Identify roadblocks to meeting the goals.

- Develop resolution plan, including cost impact, implementation schedule, risks, and action plan for each identified roadblock.

- Draft policies to support the resolution plans, to be transmitted to the Executive and/or County Council, as appropriate.

Schedule:  this work must be completed to support the Evaluation phase per the schedule to be agreed upon with the consultant for the business case analysis project.

| Activity Description | Estimated Required Time* |
| --- | --- |
| Develop Vision and Goals and Roadblocks |  |
| I. Vision and Goals | 4 weeks |
| Develop preliminary vision and goals |  |
| Finalize vision and goals |  |
| II. Identification of Roadblocks | 1 week |
| Identify Roadblocks |  |
| Develop action plans |  |
| III. Execution of Roadblock Action Plans | 8 weeks |
| Management |  |
| Process and Procedures |  |
| Business Practices |  |
| Organization |  |
| Technology |  |
| Resources |  |
| Policy |  |
| Governance Review of Vision and Goals and Roadblocks |  |
| TMB Review | Month following completion of Vision, Goals and Roadblocks |
| BMC Review |  |
| Consultant Study For Quantifiable Business Case | 10 weeks |
| Governance Review of Quantifiable Business Case | Month following completion of Quantifiable Business case |
| TMB Review |  |
| BMC Review |  |
| SAC Review |  |
| Executive Review of Potential Plan to Restart FSRP | 2 weeks |
| Executive Transmission of Proposed FSRP Restart Plan to Council (if proposed) | 1 week |
| * NOTE: Estimated times are not all sequential. Some work elements will proceed concurrently with others |