|  | Legislation | Summary | Key Policy Issues | Council Action |
| --- | --- | --- | --- | --- |
| 1. | Ordinance 14515 | Approved 2002 Space Plan (This is the most current adopted space plan.) | - Retain, upgrade and restore the Courthouse for criminal justice functions; - Move from a dependence on short-term leased space; - 2002 Space Plan establishes LEEDs (Leadership in Energy and Environmental Design Program) as an Executive directive without a formal policy proposal. | Approved 11-25-02 |
| 2. | Motion 11712 | Establishes policy to tap energy from King County’s waste streams to reduce costs and minimize impact on the environment. | - Establishes LEEDs policy for DNRP capital projects. | Approved 06-02-03 |
| 3. | Ordinance 14686 | Approved lease for 77,483 sq. feet in Wells Fargo building for Public Health Dept. | - 10 year; 1.5-month lease from 2003 to 2013 - Early-out provisions and early-out fees - Public Health Dept. is candidate tenant for NCOB. | Approved 12-08-03 |
| 4. | Ordinance 14805 | Approved lease for 44,936 sf in Key Tower for Information and Telecommunications Services (ITS) Division | - 5-year lease 2004 to 2009 with a 5-year extension option - Early-out provisions and early-out fees - ITS is candidate tenant for NCOB. | Approved 12-08-03 |
| 5. | Briefing: An Approach to Reducing King County Office Space Costs | Phase I of New/Purchase County Office Building (N/PCOB) project. Options presented to reduce office space costs are: - Continue to lease office space - Buy an existing building - Build a new building Three candidate building sites presented for further evaluation: - Option A: Goat Hill Site - Option B: Automotive Center Site - Option C: North Kingdome Parking Lot | - Analysis concluded: - The most cost effective option is to construct a new building. - Additional savings can be achieved by constructing a new central steam plant. | Briefing held on 12-05-03 |
| 6. | Ordinance 14806 | Approved a $4.5 million supplemental appropriation for tenant improvements (on the 4th and 5th Floors of the Courthouse) to support the Prosecuting Attorney’s Office (PAO) move from leased space to the Courthouse in August 2004. | - Precludes return of Executive and Budget Office to 4th Floor of the Courthouse; - Assumes Executive and Budget Office will remain at Bank of America Tower until 2007. - Executive and Budget Office slated to move into Admin Bldg. in 2007. | Approved 12-08-03 |
| 7. | Ordinance 14812 | - Phase II of the NCOB project begins: Site Selection and Predevelopment. - Approved a $1.2 million supplemental appropriation for master use permit and preliminary design of NCOB and steam plant; - Encumbered $1million until Executive meets four conditions (see next column). | - $400,000 encumbered until Council approves by motion a project plan (scope, schedule and budget), - $200,000 restricted until Council receives quarterly status reports of project activities, budget and schedule; - $150,000 encumbered until Council approves report to relocate Work Release and convert space in Courthouse - $250,000 encumbered until Council approves a reevaluation report of the steam plant feasibility study. | Approved 12-08-03 |
| 8. | Proposed Ordinance 2003-0100 | Adopts the 2003 Space Plan | - Retain, upgrade, and restore the Courthouse for functions requiring weapons screening or a heightened level of security throughout the building. - Use of Courthouse Space – tenants competing for available space; - Establishes LEEDS Green Building Policy | In BFM Committee |
| 9. | Proposed Motion 2004-0073 | - Executive response to Council proviso adopted in Ordinance 14812 (see Line 7) - Approves NCOB project plan (scope, schedule and budget - Removes $400,000 expenditure restriction | - Scope of work is 261,000 RSF office building at one of three county-owned sites - Schedule for occupancy is August 2007 - Adequate time for Council review? | In BFM Committee |
| 10. | Proposed Ordinance 2004-0103 | - Amends proviso language adopted in Ordinance 14812 (see Line 7) by reducing the expenditure restriction on the project plan from $400,000 to $50,000. | - Releases $350,000 of expenditure authority before Council approval of project plan (Prop. Motion 2004-0073) (see Line 9), - If Council adopts Prop. Motion 2004-0073 this ordinance becomes irrelevant. | In BFM Committee |
| 11. | Proposed Motion 2004-0126 | Phase II Site Recommendations: - Approves the Automotive Center site (Option B) as the preferred site for NCOB; - Approves Goat Hill site for new County Garage | - Cost - Parking - Site conditions and limitations - Project scope: a new building and a new garage? | In BFM Committee |
| 12. | Proposed Motion 2004-0XXX | - Executive response to Council proviso adopted in Ordinance 14812 (see Line 7) - Approves the Executive’s feasibility report on options to: 1) Convert the Courthouse Work Release space into office space; and 2) Relocate the Work Release program to other space. | - Removes a $150,000 expenditure restriction (see Line 7). | Awaiting Executive Transmittal |
| 13. | Proposed Motion 2004-0XXX | - Executive response to Council proviso adopted in Ordinance 14812 (see Line 7) - Approves a reevaluation report of the central steam plant feasibility study by R. W. Beck. | - Report Due date March 31, 2004 - Removes a $250,000 expenditure restriction. | Awaiting Executive Transmittal |
| 14. | Proposed Ordinance 2004-XXXX | Adopts the 2004 Space Plan |  | Awaiting Executive Transmittal |