## STAFF REPORT

| Agenda Item: | 3 | Name: | Mike Reed |
| --- | --- | --- | --- |
| Proposed No.: | 2007-0297 | Date: | May 22, 2007 |

SUBJECT

Proposed Motion 2007-0297 grants additional time for the Regional Policy Committee to review legislation adopting the proposed Solid Waste Transfer and Waste Export System Plan.

BACKGROUND

The proposed Solid Waste Transfer and Waste Export System Plan, developed pursuant to Ordinance 14971, was transmitted to the Council, and referred to the Regional Policy Committee and the Growth Management and Natural Resources Committee.  Ordinance 14971 also provided for a review of the proposed plan by an independent third-party consultant, to assure that the assumptions and strategies of the plan are reasonable and appropriate.

The independent review process is currently underway.  A consultant has been retained, and has undertaken review of pertinent documents, reports and background materials; the consultant has presented credentials and a directional outline to the Regional Policy Committee, and to the Metropolitan Solid Waste Management Advisory Committee and the Solid Waste Advisory Committee, both of which were centrally involved in developing the proposed Solid Waste Transfer and Waste Export System Plan.

The ordinance providing for approval of the proposed Solid Waste Transfer and Waste Export System Plan, 2006-0450, was originally introduced in October 2006, and reintroduced on February 5, 2007.  The County Charter provides certain operational parameters for regional committees, including review periods for matters assigned to the Regional Policy Committee:

“When a proposed policy or plan is referred to a regional committee for review, a time limit for such review shall be one hundred twenty days or such other time as is jointly established by the metropolitan county council and the committee, which shall be confirmed in the form of a motion by the metropolitan county council.”

That review period would place the end date for review by the RPC at June 5, 2007.  However, in calendaring the independent review process by the third-party consultant, completion of work and report presentation is not anticipated until early July, 2007, resulting from an extended process of initiation of the study.

In order to provide opportunity for consideration of the consultant review in the RPC and Council review of the proposed Solid Waste Transfer and Waste Export System Plan, the date for completion of RPC review would need to be extended.

SUMMARY

Proposed Ordinance 2007-0297 extends the date for RPC consideration of the Solid Waste Transfer and Waste Export System Plan until August 31, 2007.

ATTACHMENTS:

1.  Proposed Motion 2007-0297