Attachment 9 | Eastside Rail Corridor | Summary of Actions		Sept 17, 2012

| Date | Action | Involved Parties | Funding Proposal | County Status | Affected Area (Schematic not to scale) |
| --- | --- | --- | --- | --- | --- |
| May 2008 | Port agreed to purchase Corridor (Main Line mileposts 5.0-38.4 + Spur 0.0-7.3) for up to $107 million. Southern Portion railbanked (5.0-23.8 + Spur), Northern Portion reserved for freight use (23.8-38.4). Ordinance 16084 County to purchase Public Multipurpose Easement (Main Line 5.0-23.8 + Spur 0.0-7.3) for $1.9 million. | King County Port of Seattle BNSF | Up to $107 million Port $1.9 million County for multipurpose easement (CFT) | County purchased a 26-mile multipurpose easement for $1.9 million. County agreed to serve as Interim Trail User for federal railbanking purposes. County would have first right of refusal to purchase corridor from Port. Northern Portion (Woodinville to Brightwater) was reserved for freight uses. |  |
| Nov-Dec 2009 | Memorandum of Understanding (MOU) signed in November 2009 with County, Port, PSE, Sound Transit, Cascade Water, and Redmond. Ordinance 16738 County Council authorizes Executive up to $26.5 million in negotiating authority to purchase additional rights in corridor. | Port of Seattle King County PSE Sound Transit Cascade Water Redmond | ANTICIPATED Port purchase $81.59 M King Cty $27.5 M PSE $13.7 M ST $13.7 M CW $9.17 M Redmond $8.25 M TOTAL $72.32 M Port investment $9.27 M | In Nov 2009, the five parties signed a non-binding MOU expressing interest in acquiring mutually beneficial portions of the corridor. Council envisioned a regional planning process that was never effectuated. County multipurpose easement remained. Council authorized up to $26.5 million negotiating authority for Executive to acquire additional rights in the corridor. Executive was required to get Council approval for any transaction. |  |
| 2010-2012 | Port sells fee ownership and easements to other parties. | Port of Seattle PSE Sound Transit Redmond Kirkland | ACTUAL Port purchase $8.159 M PSE $13.5 M ST $13.8 M Redmond $10.0 M Kirkland $5.0 M | County easement remained superior, but affected by: Redmond purchase of fee ownership of Spur 3.4-7.3 Kirkland purchase of fee ownership of MP 14.8-20.3 ST purchase of fee ownership of MP 12.4-13.5 ST purchase of easement on Southern Portion (plus separate agreement with Redmond) PSE purchase of easement on all of corridor (except Redmond) |  |
| 2012 PROPOSED | 2012-0352, 0353, 0354 + two not yet transmitted Legislative package to acquire additional property rights in corridor. | King County Port of Seattle PSE Sound Transit Redmond Kirkland | ACTUAL + PROPOSED Port purchase $81.59 M Proposed King Cty $15.8 M Actual PSE $13.5 M ST $13.8 M Redmond $10.0 M Kirkland $5.0 M TOTAL $58.1 M Port investment $23.49 M | County easement on Southern Portion would be terminated in exchange for purchase of Port’s remaining interests, except where others now own the Corridor. County would acquire a new trail easement on Northern Portion extending to Brightwater. Legislative package includes agreements with PSE, Redmond and Kirkland. As staff understand the content of proposals still to come, these agreements would cover ownership rights, corridor access, trail development, and wastewater easements. |  |

Note: No activities by any user can preclude reactivating freight rail use in the Corridor per railbanking standards.

As the Interim Trail User, the County agreed to be subject to legal obligations imposed through Section 8(d) of the National Trails System Act, also known as the Rails-to-Trails Act, 16 U.S.C. § 1247(d), and 49 C.F.R § 115.29, the Notice of Interim Trail Use for the Corridor Property issued by the Surface Transportation Board, the Trail Use Agreement entered into between BNSF and the County, and the Statement of Willingness to Accept Financial Responsibility. All uses on railbanked corridors are subject to reactivation for the possible resumption of interstate freight service.

This amount would include the $1.9 million allocated for the County’s multipurpose easement. County anticipated that this amount would cover fee purchase of corridor.

County share would be up to $15.8 million, minus $1.9 million already paid for easement, and would depend on appraisal of property rights to be purchased.

The County permit and easement interests would merge with its fee interest in areas where the County purchases fee interest. This is noted in the proposed Purchase and Sale Agreement at §9.