Howard S. Wright Apprenticeship and SCS Requirements

Final Report, September 2021

Ordinance 17972, Section 7 requires the King County Executive's Office to submit to the King County Council quarterly reports on the Children and Family Justice Center (CFJC) design-builder's progress to achieve apprenticeship requirements and hiring goals for identified populations, and the use of certified Small Contractors and Suppliers (SCS) for 17 percent of services specified in the design-build contract.

As of July 1, 2021, Howard S. Wright has turned the project over to King County making this the final report. This report contains data reported by HSW for the period ending June 30, 2021. It includes information about how HSW has utilized its best efforts to meet these contractual requirements and is making progress to meet or exceed the aspirational hiring goals for minority and women apprentices on this project.

APPRENTICESHIP SUMMARY

| Table-1 APPRENTICESHIP SUMMARY |  |  |
| --- | --- | --- |
| Children Family Justice Center, Contract Number: C00863C13 Contract Award Amount: $154,000,000.00 |  |  |
| Percentage of Construction Project Completion: | 97.6% |  |
| Apprenticeship: | Requirement | Current Rate |
| Requirement for WA State Registered Apprentices: | 15% | 22.5% |
| Aspirational Hiring Goals for Apprentices: | Goal | Current |
| Minority Apprentice Goal: | 21% | 26.7% |
| Women Apprentice Goal: | 25% | 7.7 % |
| Economically Disadvantaged Youth Goal: | 7% | N/A |
| Priority Hire Workers | Goal | Current Rate |
| Apprentices: | N/A | 6.4% |
| Journey Level Workers: | N/A | 23.1% |

The Apprenticeship Summary (Table-1) below contains data on the use of Washington State registered apprentices and journey level workers for the period ending June 30, 2021.

- ADVERTISING AND OUTREACH

Advertising

HSW did not conduct any advertising during the report period.

- Outreach 
HSW continues to participate in the Washington State chapter of the National Association of Minority Contractors (NAMC) and reach out to its members, even though there is no longer a need to solicit bids for new subcontract. HSW attended a NAMC meeting on August 5, 2021.

- SMALL CONTRACTOR AND SUPPLIER (SCS) SUMMARY

The SCS and Certified Firm Participation Summary (Table-2) below contains data on the use of certified firms for the period ending June 30, 2021.

| Table – 2 SCS AND CERTIFIED FIRM PARTICIPATION SUMMARY |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Children Family Justice Center, Contract Number: C00863C13 *Budgeted Guaranteed Maximum Price (GMP) Amount: $154,000,000 Contract Award Amount: $187,193,358 Total Dollars Paid to Prime Contractor: $182,735,358 |  |  |  |  |  |
| Percentage of Construction Project Completion | 97.6% |  |  |  |  |
| Certified Firms Breakdown | Requirement | Current Rate | *Rate Against budgeted GMP | Dollars Paid | # of Certified Firms |
| Minority Owned Business Enterprise (MBE) Goal: | 10% | 5.6% | 6.6% | $10,229,983 | 15 |
| Women Owned Business Enterprise (WBE) Goal: | 6% | 5.2% | 6.2% | $9,557,449 | 23 |
| Small Contractors and Suppliers (SCS) Requirement: | 17% | 17.6% | 20.9% | $32,190,631 | 58 |

Priority Hiring is not a contract requirement.