SHERIFF’S MEMORIAL DEVELOPMENT REPORT

The King County Council passed  Ordinance 17554 requiring the Sheriff’s Office, in cooperation with the Executive and the Facilities Management Division (FMD), to develop a plan to establish a memorial in a public portion of the King County Courthouse, preferably near the offices of the Sheriff, to honor deputies who have lost their lives in the performance of their duty. This plan shall identify at a minimum:

- The proposed location of the memorial;

- The proposed method to solicit designs for the memorial that appropriately pay tribute to the sacrifice of the fallen deputies, while also conforming to the design of the artwork of the adjacent courthouse space;

- Identification of needed approvals for the installation of the memorial; and

- The proposed schedule, budget and potential funding sources for the memorial.

Sheriff’s Office representatives have met with representatives from the Executive and FMD to begin developing the memorial’s scope of work.

Proposed Memorial Location

All parties agree that the most appropriate location for the memorial is in the Courthouse near the Sheriff’s offices. The development team has identified the north wall in the Courthouse’s Third Avenue entrance and exit on the first floor. This location provides adequate space for installing the memorial and ensures that it will be visible to anyone entering or exiting the Sheriff’s Office and the Courthouse through Third Avenue.

Proposed Method to Solicit Designs

The development team believes FMD staff can handle the design and installation work. Team members are considering granite and marble options for the backdrop of the memorial, with design artwork on glass plaques to be mounted in relief on the backdrop. This stone and glass design will allow for lighting effects with etched glass to be an integral element of the memorial design, as well as to allow for potential future additions to the memorial. Further, the use of stone, glass, and lighting will be consistent with the historical character of the Courthouse interior and with other memorials in the building. The development team’s intent is to create a memorial as a tribute that lives on to honor those who have fallen in the line of duty and a solemn reminder of the dangers Sheriff’s deputies face every day in their jobs.

Identification of Needed Approvals for Installation of the Artwork

Before installation of the memorial can begin in the Courthouse, two entities must approve the project:

1. King County Council; and

2. King County Landmarks Commission.

Although not formally required in the report, the Chair of the Law & Justice Committee requested that an image fit to scale be provided prior to final approval of the memorial project. Included with this report is a motion directing the Sheriff’s Office to work with FMD to design and install the memorial. The motion also directs the Sheriff’s Office to submit an image fit to scale for the final design for Council approval prior to installation.

The King County Landmarks Commission was established in 1980 to ensure that historic places, material culture, and traditions which best reflect the region’s 13,000 years of human history are preserved for future generations. Because the Landmarks

Commission designated the King County Courthouse as a landmark, the Commission retains jurisdiction on any alterations to the facility. Thus, any memorial project must be approved by the King County Landmarks Commission.

Proposed Schedule, Budget, and Potential Funding Sources

The memorial can be funded through the King County Charitable Campaign. The Sam Hicks Emergency Relief Interim First Fund (S.H.E.R.I.F.F.) is a member of the Charitable Campaign, and was established to help the King County Sheriff’s Office and Department of Adult and Juvenile Detention employees and their families facing unforeseen circumstances. A separate account specifically for the funding of the memorial may be set up within the organization. It is also anticipated that the King County Police Officers Guild, and perhaps other unions within the Sheriff’s Office, could make separate donations to help fund the project.

Existing funds within the Sheriff’s Office policy direction budget of approximately $6,000 will be used to fund the design phase of the project in the next two months to refine the cost estimate. A request for a capital project with the refined project cost will be included in the second omnibus of 2013. Funds from the Charitable Campaign will not be collected until 2014 and project installation is anticipated in the second half of 2014. Beyond design, work on the project will not begin until donations have been collected equal to the total project budget. The development team also welcomes any funds the Council sees fit to appropriate for installation.

It is estimated the project will take four to five months, from completing the design to full installation. FMD has provided a preliminary cost estimate of $37,545 to $50,450. A more detailed explanation of labor and material costs are included in Attachment B entitled “Fallen Officer Memorial Rough Order of Magnitude (ROM) Estimate”.