## REVISED STAFF REPORT

| Agenda Item: | 10 | Name: | Paul Carlson |
| --- | --- | --- | --- |
| Proposed No.: | 2014-0008 | Date: | February 19, 2014 |

COMMITTEE ACTION

On February 19, the Regional Transit Committee approved Proposed Substitute Motion 2014-0008, Accepting the King County Metro Transit Access to Transit Study Work Plan, with an amended Work Plan (Attachment A to the Motion).

SUBJECT

Accepting the King County Metro Transit Access to Transit Study Work Plan.

SUMMARY

The Access to Transit Study Work Plan has been developed by King County Metro Transit in response to policy direction in Ordinance 17641, approving the 2013 update of the Strategic Plan for Public Transportation 2011-2021 (TSP).  The Access to Transit Study is a priority for the Regional Transit Committee (RTC); acceptance of the Work Plan is an important step in developing the Study.

The Work Plan and proposed motion are attached to this staff report and are available on line at the following link:

http://mkcclegisearch.kingcounty.gov/LegislationDetail.aspx?ID=1544413&GUID=CACEFA81-1A72-4C99-BAE0-3A30117828C5&Options=ID|Text|Attachments|&Search=

REQUESTED ACTION

At the January RTC meeting, Transit staff provided an overview of the proposed Work Plan and the Metro Long Range Plan, another deliverable from Ordinance 17641.

To maintain the anticipated work schedule, the RTC approved Proposed Motion 2014-0008 at its February meeting and forwarded it to the County Council for action.

Amendment – The Committee approved a set of proposed changes to the Work Plan, which were offered by Vice Chair Allen and incorporate an additional proposed by Councilmember Hague.

Transit Response – The proposed changes are acceptable to Transit staff.  They note that the expanded tasks could require the project schedule to be revisited given the limits on staff resources facing the County and the other participating agencies.  In addition, as noted in the Work Plan (“Timeline,” page 4), the schedule may need to be adjusted if Metro Transit carries out a major transit service reduction in 2014-2015.

Contents of the Amendment – The proposed changes (except for the renumbering of four tasks) are shown below with strikeouts and underlining:

Change proposed on Page 6, in Section A, (The role of park-and-rides and other community infrastructure related to access to transit)

| Tasks | Resources | Primary Lead/Co-lead |
| --- | --- | --- |
| Task A.1. Define “Access”, including a literature review and best practices of how jurisdictions and transit agencies define access | Metro PSRC Industry research and reports Cities Stakeholders | Metro/PSRC |

Change proposed on Page 7, in Section B (Industry best practices and innovative approaches to improve access to transit capacity including but not limited to parking management, technology, non-motorized corridors, and transportation demand management)

| Tasks | Resources | Primary Lead/ Co-lead |
| --- | --- | --- |
| Task B.1. Literature review of infrastructure investments that have been shown to improve transit access Including but not limited to: walking/bike pathways wayfinding and user information passenger amenities technology investments including real-time information, simplified fare payment parking management and pricing at park-and-rides Review expansion of leasing and shared parking arrangements near transit Review of options for underutilized Park and Rides (e.g. sale/ relocation, improving transit connections) last mile connections, including bike share, car share multi modal design treatments for stations/transit centers/park-and-rides | Metro staff; PSRC Industry research and reports, such as American Public Transportation Association, Transit Cooperative Research Program Cities Stakeholders | Metro/PSRC |
| Task B.2. Review existing regional and local plans addressing related topics PSRC Transportation Demand Management (TDM) Action Plan Seattle and Bellevue Transit Master PlansCity transit planning documents Active Transportation Plan | PSRC, cities, other transportation agencies | Metro |
| Task B.3. Compile results from local studies on transit access infrastructure Sound Transit parking management pilot WSDOT parking efficiency maximization King County/Sound Transit Nonmotorized Access Transportation planning documents from institutions of higher learning, corporations, and other regional entities | Metro staff, Sound Transit, WSDOT, King County staff | PSRC/Metro |

Change proposed on Page 8, Section D (Develop model policy language to support and enhance access to transit through infrastructure and transit oriented development)

| Task D.3.Identify best practices for transit agencies, and cities, to help enhance access to transit. Findings could inform an access to transit toolkit for jurisdictions | PSRC, Metro, stakeholders | PSRC/Metro |
| --- | --- | --- |

Change proposed on Page 9, Section E (Identify potential updates to Metro’s Strategic Plan and Guidelines related to access to transit infrastructure, including language to clarify role, measurement and funding)

| Tasks | Resources | Primary Lead/Co-lead |
| --- | --- | --- |
| Task E.1.Review model policy language, and best practices and recommended actions to improve access to transit that could inform potential updates to Metro’s Strategic Plan and Service Guidelines | Metro, PSRC, peer agencies, industry research and reports | Metro |
| Task E.2. Adapt and dDraft potential Metro policy updates to Metro’s Strategic Plan and Service Guidelines, based on model policy language, best practices, and other study findings, and recommendations | PSRC, Sound Transit, WSDOT | Metro |

BACKGROUND

This summary of the Work Plan is reprinted for your reference from the January RTC meeting packet.

Transmittal of the Work Plan responds to Section 3 of Ordinance 17641, updating the TSP and King County Metro Service Guidelines.  Section 3 requires transmittal of the Work Plan by December 31, 2013.  Section 3 of Ordinance 17641 is included in Appendix 4 of the Work Plan (pages 18-19 of the Work Plan).

Work Plan Elements

As stated in the Introduction and Background (page 3), the Access to Transit study will “assess the role that capital infrastructure plays in facilitating access to transit and will explore options for regionally coordinated approaches to assessing and tracking needs, managing, and funding access infrastructure.”  Potential updates to the TSP will be explored and the Access to Transit Study will be a component of the Metro Transit long-range planning efforts that the RTC has promoted.

The Scope of Work (pages 6-9) outlines tasks specific to two Work Plan phases and identifies lead agencies (Metro or the Puget Sound Regional Council).  Phase 1, Information Gathering, has as its deliverable a report on the role of community infrastructure related to access to transit, and industry best practices and innovative approaches to improve access to transit capacity.  This report is due on December 31, 2014.

For Phase 1, Tasks A.1 through A.5 pertain to the role of park-and-rides and other community infrastructure related to access to transit.  Tasks B.1 through B.3 pertain to industry best practices and innovative approaches to improve access to transit capacity including but not limited to parking management, technology, non-motorized corridors, and transportation demand management.

The deliverable for Phase 2, Regional Coordination and Policy Development, is a report due on December 31, 2015.  Tasks C.1 through C.3 will consider options for regional needs reporting and funding of access to transit infrastructure.  Tasks D.1 through D.3 relate to development of model policy language to support and enhance access to transit through infrastructure and transit oriented development.  Tasks E.1 and E.2 will identify potential updates to Metro’s Strategic Plan and Service Guidelines related to access to transit infrastructure, including language to clarify role, measurement, and funding.

The Work Plan document also includes five appendices with additional information:

- Appendix 1:  Other Studies and Related Efforts Underway (pages 10-11)

- Appendix 2:  Work Plan Development Meeting (pages 12-15)

- Appendix 3:  Potential Future Transit Access Work Items and Products (pages 16-17)

- Appendix 4:  Policy Guidance (pages 18-19)

- Appendix 5:  Federal Transit Administration-funded Regional Work Program (5307 Work Program) – Related Topics (page 20)