Metropolitan King County Council

Budget and Fiscal Management Committee

Staff Report

| Agenda Item No: 4 Ordinance No: 2010-0193 | Date: April 6, 2010 Prepared by: Paul Carlson |
| --- | --- |

# SUBJECT

Proposed Ordinance 2010-0193:  An ordinance to amend the 2010-2011 biennium Road Services Division budget and capital improvement program relating to the South Park Bridge.

SUMMARY

Proposed Ordinance 2010-0193 would transfer $4,761,000 from the South Park Bridge Replacement project (CIP #300197) to the South Park Bridge Demolition project (CIP #300610).  These funds are for right-of-way (“ROW”) acquisition.

The proposed ordinance would also amend a proviso in the biennial budget (Ordinance 16717, Section 137, Proviso P2) which restricts expenditures in CIP #300197.  This change will ensure that the proviso refers to the correct dollar figure once the $4,761,000 is transferred out of CIP #300197.

The purpose of this ordinance is to allow the Road Services Division (“RSD”) to acquire ROW needed for the bridge demolition.  This is one element of the effort to prepare for closure of the Bridge on June 30 and future demolition of the Bridge.  RSD expects that this closure schedule will need to be followed whether or not the Executive will be able to assemble a funding package for the bridge replacement project.  Closure on June 30 will mean moving the two movable leaves of the Bridge to the upright position, eliminating all access to the Bridge for motor vehicles, bicycles, and pedestrians.  Within a few months, it is expected that a contract to remove the two upright leaves will be carried out.  Over the next few years, the demolition project will remove the rest of the Bridge structure, meeting the U.S. Coast Guard requirement that all impacts to the navigable waterway be removed.

The Executive has transmitted a report, Response to King County Council Proviso Regarding Funding for the Demolition of the South Park Bridge.  This report responds to Ordinance 16717, Section 137, Proviso P1, which limits expenditures from CIP #300610.  Based on staff-to-staff discussion earlier this year, Council staff understood that the proviso response would be an interim response coupled with the appropriation transfer ordinance.  The Response does not provide a complete bridge closure financial plan but the transmittal letter and discussion with RSD staff suggest that submission of the Response is viewed by RSD as sufficient to release the demolition project’s 2010 balance of $645,000.  Because the appropriation for the Roads CIP is a biennial one, it appears that the 2011 amount of $2,892,000 would also be released.

Policy Issues for the Committee

Given this context, consideration of Proposed Ordinance 2010-0193 allows the Council to review all aspects of the issue including planning for the June 30 closure.  With 12 weeks to go before the closure, it is unclear if affected agencies and the public have been given adequate time to prepare for the closure.  The community briefing on the final Closure Plan is tentatively scheduled for about five weeks before June 30.

In addition to evaluating Proposed Ordinance 2010-0193, this staff report provides additional information on the Bridge closure and efforts to identify replacement funding.  This background is intended to help Councilmembers evaluate the following options:

- Should the Council approve the ordinance (thereby transferring $4,761,000 of ROW funding into the South Park Bridge Demolition project and revising Proviso P2 for consistency)?

- Should the Council restrict expenditure of the ROW funding or withhold approval of the ordinance until it has received a response to Proviso P2 that includes a complete plan for funding the bridge demolition project or more detailed information on the Bridge Closure Plan?

- Does the Council want to require additional information/consultation on closure issues including the Bridge Closure Plan and possible accelerated appropriation for leaf removal?

- Does the Council want to require additional information/consultation on efforts to assemble a funding package for the Bridge Replacement Project?

Depending on the answers to questions 3-4, the Committee may want to direct Council staff to develop a striking amendment to Proposed Ordinance 2010-0193.

# BACKGROUND

- Ordinance Background

The 2010-2011 biennial Road Services Division (“RSD”) budget includes two South Park Bridge projects:  (1) South Park Bridge Replacement (CIP #300197) and (2) South Park Demolition (CIP #300610).  The Replacement project includes funding for the demolition of the existing bridge, but the Executive-transmitted budget included a separate demolition project based on the RSD staff’s judgment that the existing bridge would need to be closed whether or not replacement funds were available.  With closure anticipated for June 30, the Roads operating budget only includes six months of South Park Bridge operating funds.  Although ROW acquisition is needed for the demolition project, the ROW funds are not included in the demolition project.

South Park Bridge Replacement (CIP #300197) – the $131.5 million for this project assumed $99 million from the federal stimulus Transportation Investment Generating Economic Recovery (“TIGER”) program, $27.8 million in local matching funds to be identified, a $4 million federal Surface Transportation Program (“STP”) grant approved through the Puget Sound Regional Council, and $761,000 in County Road funds to match the $4 million grant.  The TIGER grant application and the STP grant had been discussed in the Physical Environment Committee earlier in the year.

The Council approved the Bridge Replacement appropriation with Proviso P2, requiring Council approval of a funding plan before any grant funds could be spent.  The $131.5 million includes the costs of demolishing the existing bridge.  Proviso P2 states:

“P2 PROVIDED FURTHER THAT:

For CIP Project 300197, South Park Bridge Replacement, no more than $761,000 of the amount appropriated in 2010 may be expended or encumbered until the executive has transmitted, and the council has approved by motion, a funding plan for the project.  Any ordinance necessary for implementation of the funding plan shall be transmitted with the plan.

Any plan or legislation required to be submitted by this proviso must be filed in the form of a paper original and an electronic copy with the clerk of the council, who shall retain the original and provide an electronic copy to all councilmembers and to the committee coordinator for the physical environment committee or its successor.”

The County did not receive the $99 million TIGER in the first round of awards announced in February.  Nationally, more than $56.5 billion in applications were submitted for the $1.5 billion available.  After the grant announcement, Senator Patty Murray (D-WA) suggested that the County requested too much of the $1.5 billion  total nationwide TIGER funding, and implied that a funding package with a smaller federal share might have some chance of receiving federal funds.  The Executive intends to pursue alternative funding packages with local, state, and federal participation, but requests that the funds for ROW acquisition be moved into the Demolition Project so the closure process can move forward.

South Park Bridge Demolition (CIP #300610) – given the uncertainty about the TIGER grant, the transmitted 2010-2011 biennial budget included the demolition funding in this separate project.  The request was for $985,000 in 2010, $2,892,000 in 2011, and $17,486,000 in 2015, based on the assumption that complete removal of the bridge could take place over an extended time and that grant funds would be requested for the later stages of demolition.  The Council approved this project funding request with Proviso P1, requiring the Executive to certify that replacement funds are unavailable and requiring a report on the plan to close the Bridge [emphasis added]:

“P1 PROVIDED THAT:

For CIP Project 300610, South Park Bridge Demolition, no more than $300,000 may be expended or encumbered until the executive has transmitted a report certifying that insufficient funding is available for CIP Project 300197, South Park Bridge Replacement.  The report shall set forth the complete plan for funding for the demolition of the bridge.  This report shall also include a discussion of outreach about the bridge closure to the community and jurisdictions with transportation responsibilities.

The report required to be submitted by this proviso must be filed in the form of a paper original and an electronic copy with the clerk of the council, who shall retain the original and provide an electronic copy to all councilmembers and to the committee coordinator for the physical environment committee or its successor.”

Proviso Response Report

As noted above, the Executive has transmitted Response to King County Council Proviso Regarding Funding for the Demolition of the South Park Bridge.  This document is attached to this staff report.  This 2+ page report briefly discusses the TIGER grant failure, the need for ROW acquisition to proceed with the demolition project, the demolition capital project, and the Bridge Closure Outreach Plan.  Council staff requested, and RSD has provided, additional information on these topics.  The response does not include a complete plan for funding for the demolition project.

ROW Acquisition

The purpose of Proposed Ordinance 2010-0193 is to allow right-of-way acquisition to proceed.  According to RSD, the demolition project requires nearly all of the right of way required for a replacement project except for two small properties on the outer edge of the bridge project that are needed for the new bridge alignment.  The total cost of these two parcels is about $100,000.  Purchase and sales agreements for all properties have been negotiated and settled.  RSD intends to buy all the properties now to allow ROW certification, putting the replacement project in a better position to receive time-sensitive grants.  Some of the negotiated agreements call for payment by April 19, 2010, and may need to be renegotiated if the funds are not available by that time.

Condition of the Bridge

An evaluation of the Bridge will be completed by a consultant, HNTB, and issued on May 3.  The Consultant will review extensive reports, documents, inspection records, and related data as well as conduct field inspections to evaluate the condition and stability of the bridge.  The Consultant will issue a Report of Findings that evaluates the bridge closure, and explains and supports its conclusion.

If the Report of Findings indicates that the Bridge should be closed, the closure will proceed.  Executive Constantine has stated that, if the evaluation indicates the Bridge can remain open until later in the year, he will ask the Council to amend the budget to add operating funds for the Bridge.  RSD staff has stated for the record that “it is unlikely the findings of the study would conclude the bridge can be kept open beyond the scheduled closure of June 30th 2010 based upon our own understanding of the bridge’s condition.”

Grant Funds for Demolition

The state-administered, federally-funded Bridge Replacement Advisory Committee (BRAC) is a leading source of grant funds for bridge projects and has contributed to most all of the County’s major bridge replacements.  RSD staff was asked if it could cite any precedents for a BRAC contribution to a demolition-only project with no replacement.  Given the size of the 2011 and 2015 requests, totaling $20.4 million, the question is whether there is any indication that BRAC would even consider this request.

The RSD staff response:

Based on discussions with WSDOT Local Programs, there is precedent for using federal bridge grants for demolishing structurally deficient structures.  Recently, WSDOT itself originally planned a federally funded demolition-only of the Murray Morgan Bridge in Tacoma, at a cost of $14 million.  The Post Bridge in Spokane was also funded for demolition-only.   BRAC and WSDOT are aware of the funding needs for both the construction and demolition of the South Park Bridge.

Council staff has asked for cost information, including BRAC and local shares, on the Post Bridge.  In the case of the Murray Morgan Bridge, WSDOT responded to the City of Tacoma’s efforts to keep the Bridge open by transferring it to City ownership and providing $24 million in BRAC funds for rehabilitation.  The Bridge was recently opened to bicycle and pedestrian traffic.  Another $23 million in funding is required for the City to be able to rehabilitate the Bridge for motor vehicle traffic.

We have just learned that RSD is working with the Washington State Department of Transportation (“WSDOT”) to obtain an emergency BRAC appropriation to fund removal of the upright leaves later this year.  This effort is due to concerns that the weight of the leaves in the upright position may possibly cause further damage to the Bridge.  Council staff has asked for more information on the basis for seeking to accelerate this element of the demolition.  If no BRAC funding can be obtained on an emergency basis, RSD may seek to move funds from other activities to pay for removal of the upright leaves.

Bridge Closure Plan

The June 30 closure date was clearly identified in the 2010-2011 budget, which was transmitted in September.  The intense national competition for TIGER grants was also well known long before the grant awards were announced in mid-February.  Nonetheless, it appears that staff at one partner agency, the Seattle Department of Transportation, did not learn about the closure until after the February TIGER grant announcement despite asking about closure plans in 2009.  Many South Park residents first became aware of the closure date at the early March community meetings.

The Road Services Division reports that it is in the process of developing the Bridge Closure Plan.  This Plan will presumably be an internal RSD document that incorporates comments by other agencies and the public.  A March 24 Agency Coordination meeting included staff from the Seattle Department of Transportation, Seattle Department of Neighborhoods, WSDOT, Seattle and Tukwila Fire and Police Departments, the Port of Seattle, Metro Transit and Puget Sound Energy.  The City of Tukwila was apparently not represented at the meeting.  The County has invited the agencies to submit draft responses on closure plan activities and RSD will issue a draft closure plan in April.

Table 1 lists key milestones associated with development of the Closure Plan:

Table 1.  Bridge Closure Plan

| Date | Activity |
| --- | --- |
| March 24 | Agency meeting [complete list of invitees available] |
| April 14 | Agencies submit draft responses to RSD, who will issue draft closure plan for review |
| April 27 (tentative) | Draft Closure Plan presented to the public at community meeting for input |
| May 25 (tentative) | Final Closure Plan presented to public at community meeting addressing comments to date |

This plan does not refer to the issuance of a contract for removal of the bridge leaves.  Given the possibility that removal may be accelerated, the Council may want to consider what additional information it wants from RSD on potential impacts to the Closure Plan.

Table 2 lists outreach activities for the Bridge Closure Plan.

Table 2. Bridge Closure Plan Outreach

| Date | Activity |
| --- | --- |
| March 9 | Meeting with South Park Neighborhood Association (SPNA) |
| March 10 | Meeting with Sea Mar Community Health Centers (Sea Mar) |
| March 16 | Meeting with SPNA traffic subcommittee on potential transit re-routes |
| March 24 | Closure planning meeting with agencies [list available] |
| April 27 (tentative) | KCDOT/RSD/Transit public meeting in South Park community to update the community on the status of bridge issues and to present and seek comments on the draft closure plan |
| May 3 | Consultant issues report on Bridge condition |
| May – 2nd week | RSD meets with agencies to finalize closure plan |
| May 25 (tentative) | KCDOT/RSD/Transit meeting South Park community to update community and present final Bridge Closure Plan |

Here is a status report on some specific closure issues.

Metro Transit Bus Re-routes

The routes 60 and 131/134 cross the Bridge so will have to be revised when the Bridge closes.  The Transit Division is currently developing plans to modify these routes and working with the affected communities.  KCDOT Director Harold Taniguchi is expected to use his authority provided under K.C.C. 28.94.020.B.2 to change the routes when the Bridge is closed.  Part B.1 of this Code provision allows the Director to approve minor route changes including route location changes that do not move any stop by more than one-half mile.  Because stops on the 131 and 134 will be moved more than a half mile, the emergency authority granted in Part B.2 will be used to make the change.  At some future point, permanent changes would be included in a transit service change ordinance for Council review.

Re-routing of Streets and Bicycle/Pedestrian Access

Closure will have an impact on traffic on Seattle and Tukwila streets and WSDOT facilities.  An interagency meeting is scheduled for Monday, April 5 to address these issues.  Seattle Department of Transportation staff are working with the County and looking to RSD as lead agency.  Council staff will investigate street closure and traffic information plans further.  There may be some confusion about each jurisdiction’s role, given RSD’s statement that “at the March 24 Agencies Closure Coordination meeting, a representative from the City of Seattle said they are dealing with bike route signing and detour routes for pedestrians.  King County will assist with coordination of these efforts.”

Role of Emergency Services Providers

The Seattle and Tukwila Fire and Police Departments, the King County Sheriff’s Office and the Highline Fire District have been notified of the scheduled bridge closure. At the March 24 Agency meeting, according to the West Seattle Blog, “serious concern was voiced by Seattle Fire Department assistant chief Bill Hepburn: ‘The closure of the bridge is going to create some pretty significant challenges for us for fire protection in South Park.’ While SP has its own station, the challenge comes when there is an incident requiring a sizable response, such as a structure fire; backup comes from Georgetown, SODO and Beacon Hill, Hepburn said, and will have to take what is bound to be a congested 1st Avenue South Bridge. The congestion isn’t the only concern – so is the fact it’s a drawbridge, and one that is ‘slow … going up and back down,’ as Hepburn described it. The fire-response situation may affect West Seattle, as they may have to draw more frequently on Highland Park’s Station 11, whose crews would not have to cross the river to get to South Park, but that lengthens the response time.”

Council staff is trying to identify more details At the meeting, the Seattle and Tukwila Fire Departments reportedly said they are discussing mutual aid agreements when needed and all of the agencies are actively planning for the closure within their respective agencies.  Their input will also be incorporated in the final Closure Plan.  Emergency Service effects of the bridge closure and measures to address these effects will be included in the closure plan.

Permits for Demolition

Table 3 lists permits required for the demolition and their status, as provided by RSD.

Table 3.  Status of Permits for Bridge Demolition

| Permitting Agency | Permit | Date Issued |
| --- | --- | --- |
| U.S. Army Corps of Engineers | Section 404 Permit | Anticipated late June 2010 |
| U.S. Fish and Wildlife Service | Biological Opinion | Received August 17, 2009 |
| National Marine Fisheries Service | Biological Opinion | Received January 25, 2010 |
| Washington State Department of Ecology | NPDES permit | Received March 25, 2010 |
|  | 401 Water Quality Certification | Anticipated mid-June 2010 |
|  | Coastal Zone Management | Anticipated mid-June 2010 |
| Washington Department of Fish and Wildlife | Hydraulic Project Approval (HPA) | Received March 5, 2010 |
| King County DDES | Shoreline Substantial Development | Anticipated mid-May 2010 |
|  | Clearing and Grading Permit | Anticipated late-May 2010 |
|  | Demolition Permit | Processed in conjunction with contracting process |
| Cultural Approvals (multi-agency approval) | Section 106 Memorandum of Agreement (MOA) | Received October 26, 2009 |
| King County Landmarks Commission | Certificate of Appropriateness (COA) | Received December 19, 2009 |

RSD has indicated that additional approvals will be obtained as necessary subject to final scheduling and contracting of specific demolition activities to address issues such as: coordination with Muckleshoot Indian Tribe fishing, handling and disposal of hazardous materials (e.g., lead paint, asbestos), and coordination for waterway navigation interests.  The Coast Guard does not require a permit for demolition, including leaf removal, but will have a role in coordinating demolition activities to minimize the impacts to users of the navigable waterway.

Bridge Replacement Funding Quest

According to the Executive’s transmittal letter, efforts to identify a financing plan for the bridge replacement project are continuing.  Current estimates of the additional funding needed for the Bridge replacement are $123-127 million.  This includes funding for demolition of the existing bridge.  It does not include the $4,761,000 for ROW acquisition as this is already in the budget.  References to a total cost of about $150 million include prior expenditures.

The current engineer’s estimate for construction is $123 million:  Option 3, Construction (paid to contractor) - $105 million, Option 9, Construction Administration Engineer (paid to construction management consultant, design consultant, and in-house) - $18 million.  The actual amount of construction cost will not be known until bids are received.  The engineer’s estimates reflect 100% engineering plans and specifications.

Recent developments:

- The Seattle City Council announced its support for the County’s future grant requests (City Council letter attached).

- The Governor called the Executive office to ask how she could help.

- Other officials including Port Commissioner Gael Tarleton and Seattle Mayor Mike McGinn have expressed concern about the issue.

- U.S. Representative Jim McDermott has requested a federal earmark of $5 million for the Bridge.

The Puget Sound Regional Council (“PSRC”) is currently planning for a possible second federal jobs bill by identifying candidate projects in the region; if a jobs bill is enacted with transportation funding structured similar to the last one, the South Park Bridge Replacement project could receive $18 million provided that a replacement plan is in place by October 1.

Any funding package would require Council approval for implementation, under the terms of Proviso P2.

Next Steps

As mentioned at the beginning of this staff report, this background material has been provided to give Councilmembers a framework for evaluating the policy issues raised by consideration of Proposed Ordinance 2010-0193:

- Should the Council approve the ordinance (thereby transferring $4,761,000 of ROW funding into the South Park Bridge Demolition project and revising Proviso P2 for consistency)?

- Should the Council restrict expenditure of the ROW funding or withhold approval of the ordinance until it has received a response to Proviso P2 that includes a complete plan for funding the bridge demolition project or more detailed information on the Bridge Closure Plan?

- Does the Council want to require additional information/consultation on closure issues including the Bridge Closure Plan and possible accelerated appropriation for leaf removal?

- Does the Council want to require additional information/consultation on efforts to assemble a funding package for the Bridge Replacement Project?

Council staff is prepared to work with the Executive Branch and the PAO to develop a striking amendment to implement any direction from the Committee.

Invited:

Linda Dougherty, Manager, King County Road Services Division

Jay Osborne, CIP Manager (Acting), King County Road Services Division

Attachments:

- Proposed Ordinance 2010-0193

- Executive’s Transmittal Letter

- Fiscal Note

- Report (Proviso Response)

- Seattle City Council letter

# Footnotes

K.C.C. 28.94.020.B defines transit route changes that are not subject to Council approval:

B.  Changes to regular routes shall be subject to approval by the council except as specifically provided in this section.

1.  The director is authorized to approve and implement the following changes of established routes and schedules and to update the "Public Transit Regular Routes" document accordingly:

a.  Any single change or cumulative changes in a service schedule which affect the established weekly service hours for a route by twenty-five percent or less.

b.  Any change in route location which does not move the location of any route stop by more than one half mile.

c.  Any changes in route numbers.

2.  In addition, if, in the opinion of the director, an emergency exists which requires any change to established routes, schedules or classes of service, the director may implement such change for such period as may be necessary in the director's judgment or until such time as the council shall establish otherwise. Such changes which the director intends to be permanent shall be reported in writing to the chair of the council.