EXHIBIT F.

- CONSIDERATION AGREEMENT BETWEEN KING COUNTY 
AND HEALTHPOINT 
Federal Way Public Health Property Redevelopment

This Consideration Agreement (“Agreement”) is entered into by HEALTHPOINT, a Washington nonprofit public benefit corporation (“HealthPoint”), and KING COUNTY, a political subdivision of the State of Washington (the “County” or “King County”, and together with HealthPoint, collectively, the “Parties”).  This Agreement has an Effective Date of _______, 2024.

RECITALS

A.	This Agreement sets forth the basic terms for the renovation and operation of certain real property located at 33431 13th Place South in Federal Way, King County, State of Washington, and legally described on Exhibit A (the “Property”).

B.	HealthPoint and King County both use the Property to provide certain medical and health related services for persons of lower incomes and other underserved populations with more limited access to quality health care.

C.	HealthPoint is a community-based, community-supported, and community-governed network of non-profit health centers which qualify as a Federally Qualified Health Center, as that term is defined in 42 USC § 1395x(aa)(4) and is dedicated to providing high quality care to all who need it, regardless of circumstances (together with the direct health care services delivered by the County and described below shall be referred to herein as the “Health Services”).

D.	King County, through King County Public Health, serves poor and underserved populations through the provision of medical and related care and health services in King County.

E.	Since 1993, King County Public Health and HealthPoint have been co-located at the Property owned by King County and have been able to coordinate in making cross-referrals but have not been able to offer integrated services out of the location because the layout of the building lends itself to co-location but not integration.

F.	The Property is in need of substantial repairs in order for it to be able to continue to deliver Health Services and the Parties envision that, by making strategic renovations to the Property in addition to the necessary repairs, an integrated center for health and wellness in south King County could result at that location that would increase capacity for services to the community into the coming decades in a renovated facility that is modern and welcoming.

G.	HealthPoint is willing to make the necessary Property repairs, Property renovations, and other investments in the development of the integrated health and wellness center on the Property but requires an ownership interest in the Property in order to accomplish these objectives.

H.	King County intends to convey the Property to HealthPoint under the terms of that certain Purchase and Sale Agreement dated _________________, 2024 (the “PSA”).

I.	The PSA expressly and purposely manifests the intent of the Parties to enter into a “real estate contract” sale, as that phrase is defined in RCW 61.30.010.

J.	Contemporaneous with conveyance of equitable title under the PSA, the Parties will enter into a Memorandum of Real Estate Contract Sale  to be recorded against the Property and memorializing certain terms and conditions in accordance therewith including the fulfillment of the Purchase Price under the PSA and other key terms of the “real estate contract” sale (the “Memorandum”).

K.	In addition to the Purchase Price under the PSA, the Parties have agreed to certain additional consideration that is part of the overall public purpose for King County agreeing to convey the Property under the terms of the PSA and the Memorandum.

L.	The parties intend that such additional consideration beyond payment of the Purchase Price under the PSA and Memorandum for the Property include (i) HealthPoint spending eight million dollars ($8,000,000) on the initial repair, construction, and redevelopment of the Property in support of the shared vision for an integrated health and wellness center at the site of the Property (the “Project”) as more particularly described in the definition of HealthPoint’s Project Development Obligations below; (ii) HealthPoint’s leasing back, as lessor, to King County, as lessee, of certain premises within the Property to be improved as part of the Project for an initial term of ten (10) years on the terms and conditions of a that certain Lease Agreement dated on or about the date hereof (the “Lease Agreement”), (iii) the operation of the Property, by King County and HealthPoint, as an integrated health and wellness center (the Integrated Health and Wellness Center defined in Section 4 herein), and (iv) recording the Declaration of Restrictive Covenant against the Property (the “Covenant”, and together with the Lease Agreement, the PSA and the Memorandum, the “Related Agreements”) obligating the operation of a community health center clinic eligible for funding as a Federally Qualified Health Center for a period of fifteen (15) years from the Effective Date of this Agreement.

NOW, THEREFORE, in consideration of the mutual covenants, terms, and conditions set forth herein, and for other good and valuable consideration, the receipt and sufficiency of which are hereby acknowledged, the Parties hereto agree as follows:

- Purpose.

  - The purposes of this Agreement are:

    - to set forth the Parties’ agreement on certain material terms in the overall fulfillment of the Project and the transactions underlying it that are outside the scope of the Related Agreements, and which shall be binding upon the Parties as conditions of the fulfillment of the contract of sale described in the Memorandum;

    - to specify terms and conditions of HealthPoint’s Property development obligations with respect to the Project as set forth in Section 3 herein;

    - to document expectations for the Parties’ collaboration on the development of an integrated health and wellness center for south King County at the Property as set forth in Section 4(a) herein; and

    - to describe the Parties’ respective rights and obligations for the operation of the Property prior to completion of the Project.

  - The fulfillment of the above purposes on the further terms and conditions set forth herein and in accordance with the Related Agreements forms the non-monetary consideration for the County’s conveyance of the Property to HealthPoint (the “Additional Consideration”).  The Additional Consideration is an integral and material rationale for the County’s agreement to convey the Property to HealthPoint on the terms and conditions set forth herein and in the Additional Agreements.

- Reserved.

- Development Project.

  - Project Scope and HealthPoint Project Development Obligations. The Parties acknowledge that the scope of the property redevelopment project required by this Agreement will be defined through the planning process described below (the “Project Scope”). The Parties further acknowledge that the redevelopment plan is anticipated to provide for repair and renovation work to be completed in phases to allow for the continued delivery of Health Services at the Property and that only those initial phases explicitly required by this Agreement shall be within the Project Scope.  HealthPoint may make further improvements to the Property after completion of the Project Scope which, although during the term of this Agreement, are not subject to the requirements of this Section 3.   The Parties further acknowledge that the redevelopment plan may sequence the work such that not all major repairs and deferred maintenance are completed prior to the renovation work if such repairs would be duplicated as part of the renovation work. Based on these mutual understandings, the Parties hereby agree that HealthPoint’s “Project Development Obligations” for purposes of this Agreement and to satisfy its construction and redevelopment of the Property obligations under the Memorandum are defined as follows:

    - Complete the Project milestones described in sub-paragraph (b) of this section on the timelines described therein or as modified by mutual signed agreement of the Parties subsequent to the execution of this Agreement; and

    - Spend not less than eight-million dollars ($8,000,000) on designing, planning, financing, pre-construction, and construction-related costs as evidenced by periodic reports in a form approved by King County prepared by HealthPoint and delivered to King County.

- The County acknowledges that HealthPoint will have satisfied its Project Development Obligations under this Agreement and its construction and redevelopment of the Property obligations under the Memorandum so long as the two requirements described above are satisfied.

  - Project Milestones. All timeframes identified below are calculated from the Effective Date of this Agreement. All deadlines are subject to change by mutual written agreement of the Parties.

    - Phase 1 Design. HealthPoint shall prioritize renovation of the Premises (as such term is defined in the Lease Agreement) as Phase 1 of the Project. Within ________ (  ) months[to be agreed upon and completed prior to execution], HealthPoint shall develop and secure all reasonable and necessary approvals from the City of Federal Way of a comprehensive set of plans and specifications for redevelopment of the Premises.

    - Phase 1 Project Budget and Funding. Within ________ (  ) [to be agreed upon and completed prior to execution], HealthPoint will share with County a budget demonstrating completion values with the plans and specifications for Phase 1 of the Project and confirm with County that it has the necessary funds to complete the improvements to the Premises as approved through the process described above.

    - Phase 1 Project Bond. Within ________ (  ) months [to be agreed upon and completed prior to execution], HealthPoint will provide a performance and payment bond for Phase 1 of the Project.

    - Phase 1 Construction. Within ________ (  ) months [to be agreed upon and completed prior to execution], HealthPoint will have commenced construction on Phase 1 of the Project, as evidenced by the delivery of a copy to King County of a duly authorized notice to proceed issued by HealthPoint’s general contractor.

    - Phase 1 Substantial Completion. Within thirty-six (36) months, HealthPoint will have substantially completed construction on Phase 1 of the Project, as evidenced by the delivery of a copy to King County of a certificate of occupancy or equivalent issued by the Buildings Division of the City of Federal Way or equivalent jurisdictional authority.

    - Satisfaction of HealthPoint Project Development Obligations. Phase 2 of the Project shall be HealthPoint’s repair, improvement, and/or redevelopment of other portions of the Property not included in Phase 1 of the Project in satisfaction of that portion of its Project Development Obligations described in Section 2(a)(ii) of this Agreement. HealthPoint may, at its election, design, finance, and construct Phase 2 contemporaneously with Phase 1 or at any time after such work has begun on Phase 1 so long as its Project Development Obligations under subparagraphs (b)(i) through (b)(v) of this Section 3 are satisfied within thirty-six (36) months of the Effective Date.

  - Pre-Construction, Construction Periods, and Post-Project facility operations:

    - Pre-Construction: On the Closing Date of the PSA, HealthPoint will obtain equitable title to the Property and assume responsibility for costs associated with the Property limited only by lessee costs assumed by the County under the Lease Agreement, if any, as amended from time to time. The County will cooperate with HealthPoint’s management and operation of the Property during a transition period of not more than one (1) year by providing access to staff familiar with the Property, making introductions as appropriate to vendors providing services to the Property, and other information to assist HealthPoint’s transition to ownership and management of the Property. The Parties will continue to provide Health Services on the Property consistent with past practice except as modified by the terms of the Lease Agreement. The Parties will also cooperate in the planning for the Integrated Health and Wellness Center at the Property and implement any preliminary changes that can reasonably and successfully be implemented prior to the modernization of the building facilities.

    - Construction Periods: The Parties will cooperate in their development and approval of phased Project construction activities, consistent with Project expectations and the terms and conditions of the Lease Agreement, to minimize the impact of the construction on the delivery of Health Services to the community and the continuing implementation of the strategies for creating the Integrated Health and Wellness Center on the Property. The Parties agree to use best efforts to coordinate space use during construction to allow each Party to continue to provide services out of the Property during the Construction Periods.  The Parties agree to hold standing meetings on not less than a bi-weekly basis during all active periods of Project planning and construction.  The meetings shall include, when appropriate, the Project architect and/or general contractor (or authorized decision-making designee thereof).   It is the intent of the Parties that the County, through King County Public Health, shall be reasonably able to maintain the same or substantially the same level of service during construction; shall have substantially equivalent examination room space; shall have sufficient health space to continue to provide equivalent WIC services; shall have sufficient office and health spaces to continue to be able to provide First Steps services; and that a space for a navigator for enrollment services shall at all times be clear and available.  In furtherance of Phase 1 and Phase 2 and in meeting the objectives set forth in this subsection (ii), HealthPoint may identify temporary space for one or both Parties to use in the delivery of Health Services during the periods of construction, such temporary space which may be on-site or off-site.  HealthPoint agrees to pay for all costs incurred in moving and in otherwise accommodating both Parties’ use of any such temporary facilities, including but not limited to IT and network requirements of both Parties, establishing appropriate examination rooms, furniture, fixtures, and equipment that are ordinary and typical in the delivery of the contemplated Health Services and commercially reasonable in availability and cost.

    - Post-Project: The Parties will implement those strategies for creating the Integrated Health and Wellness Center on the Property and other integrated community services offerings that required redevelopment of the Property. All other Property-related rights and obligations will be as described in the Lease Agreement as amended from time to time.

  - Payment and Performance Bond. HealthPoint expressly agrees that prior to any redevelopment of any portion of the Property, where such work exceeds one hundred thousand dollars ($100,000.00), HealthPoint shall cause its general contractor or construction manager to provide a performance and payment bond covering the total GC/CM contract cost of such project, and for subcontractors performing any work on any project on the Property where the contract amount exceeds $100,000.00 to provide performance and payment bonds for the value of the subcontract.

  - Insurance.  At all times during the Project, HealthPoint will cause its general contractor(s) and subcontractors of any tier to procure and maintain insurance limits as set forth in Section 12(e) of the Memorandum.

  - Indemnity. At all times during the Project, HealthPoint shall require its general contractor(s) and subcontractors of any tier to indemnify and hold King County harmless as set forth in Section 13 of the Memorandum.

  - Public Works. In the event that the Project is determined or otherwise agreed to be a “Public Work” and subject to public works procurement requirements including those specific requirements set forth in Chapters 39.04 RCW (general public works requirements), 39.12 (prevailing wage), 36.32 (County-specific requirements), together with any King County Code or other relevant policies, HealthPoint will, as appropriate, follow a competitive, qualifications based contractor selection process, pay prevailing wages, and adhere to bonding and workforce requirements. Nothing contained in this Agreement or any of the Related Agreements shall be interpreted to require compliance with the requirements set forth in this Section 3(g) where compliance with such requirements would not otherwise be required.

  - Good faith and cooperation. At all times under this Agreement, HealthPoint will communicate with King County all material issues and concerns related to the Project, cooperate with King County toward all public health delivery goals, and the Parties mutually agree to act fairly and in good faith in accordance with this Agreement and the Related Agreements.

- Delivery of Public Health Services

  - Integrated Health and Wellness Center Model. The Parties’ shared vision for the Property is to create an “Integrated Health and Wellness Center,” which is defined for purposes of this Agreement as a model that: (a) expands the Parties’ historical relationship to increase capacity for Health Services to the community in a renovated facility that is modernized and welcoming; (b) continues and advances the shared goals to better serve individuals and families in the Federal Way community with an integrated model that provides all King County Public Health Center clients with full access to the services offered by HealthPoint at the Property and HealthPoint patients and clients with full access to the services that King County Public Health provides in the Federal Way community; (c) serves as a vehicle for implementing programs and services in response to periodic community health needs assessments conducted by the Parties from time to time; (d) serves as a vehicle for partnerships with other organizations that provide services needed by Federal Way residents, including services that address social determinants of health; and (e) provides more effective services to Black, Indigenous, and other People of Color (BIPOC) and other marginalized communities to counter racism and to address persistent health disparities. HealthPoint commits to working diligently with the County toward their shared vision of the Integrated Health and Wellness Center throughout the term of this Agreement.

    - Use of the Property for Public Health Delivery Goals.  HealthPoint will operate a community health center clinic providing services qualifying for recognition as a federally qualified health center on the Property, as that term is defined in Section 330 of the Public Health Service Act and as set forth in the Covenant. Such operation shall include services such as primary health care services, dental services, behavioral health services, maternity and early child health services, and reproductive health services.  HealthPoint will further ensure that the Property is operated in furtherance of certain public health delivery goals, including culturally responsive integrated services with King County Public Health, whole person healthcare, and community outreach.

- Term; Termination; and Satisfaction of Conditions Necessary for Closing Contract of Sale Transaction.

  - Term. The term of this Agreement shall commence on the Effective Date and expire upon the transfer of legal title to the Property pursuant to the terms in Section 4.a of the Memorandum unless terminated under the terms of this Agreement prior to Closing.

  - Termination. This Agreement shall terminate prior to the expiration of the Term only in the event of: (i) County’s election to terminate the Agreement for default pursuant to Section 6(d) of this Agreement; (ii) termination of the Memorandum according to its terms prior to Closing and the transfer of legal title to HealthPoint; or (iii) the mutual agreement of the Parties.

  - Satisfaction of Conditions of Contract of Sale. HealthPoint shall be deemed to have satisfied the conditions of this Agreement necessary to comply with the obligations of the contract of real estate sale described in the Memorandum upon completion of Project Development Obligations described in Section 3 of this Agreement so long as at such time HealthPoint has diligently pursued operation of the Integrated Health and Wellness Center described in Section 4(a) in reasonable compliance with this Agreement and is not otherwise in default with its obligations hereunder.

- Miscellaneous Provisions.

  - Incorporation of Recitals.   The foregoing recitals are true and correct and are hereby incorporated herein.

  - Related Agreements; Conflict with Related Agreements.  In the event of any conflict between the terms of this Agreement and the terms of the Lease Agreement, the terms of this Agreement shall control. In the event of any conflict between the terms of this Agreement and the terms of the PSA, the terms of this Agreement shall control. In the event of any conflict between the terms of this Agreement and the terms of the Memorandum, the terms of the Memorandum shall control. In the event of any conflict between the terms of this Agreement and the terms of the Covenant, the terms of the Covenant shall control.

  - No Assignment.  This Agreement shall not be assignable or transferable by operation of law, or by any process or proceeding of any court or otherwise without the prior written consent of the Parties hereto, which consent shall be at each Party’s sole and absolute discretion.  Notwithstanding the foregoing, HealthPoint may assign this Agreement to a wholly-owned single-purpose affiliate entity in accordance with a concurrent assignment of the Memorandum upon the reasonable approval of the County.

  - Default. HealthPoint shall be in default of this Agreement if HealthPoint (a) fails to timely and fully observe or perform any term, covenant, condition herein set forth including but not limited to its obligation to secure sources of funding for the Project as required by Section 3(b)(ii) of this Agreement and, except as otherwise provided herein, fails to cure any such default within one hundred eighty (180) days after notice thereof from County; or (b) becomes or is declared insolvent or makes an assignment for the benefit or creditors, or files any debtor’s petition or any petition is filed against HealthPoint under any bankruptcy, wage earners, reorganization or similar act.

  - Force Majeure.  Neither Party shall be liable to the other or deemed in default under this Agreement if and to the extent that such Party’s timely performance hereunder is prevented by reason of Force Majeure.  “Force Majeure” shall be defined as an occurrence that is beyond the control of the Party affected and could not have been avoided by exercising reasonable diligence.  Force Majeure includes strikes; lockouts; labor disputes; Acts of God; inability to procure labor, materials, or reasonable substitutes therefor; delay resulting by reason of the diminution of power or power failure(s); restrictive governmental laws or controls; judicial orders; enemy or hostile action; civil commotion; fire or other casualty.  “Acts of God” mean naturally occurring events that cannot be avoided, such as earthquake, tornado, flood or global health crises such as an epidemic or pandemic as determined by the relevant governmental authorities having jurisdiction over the Property.

  - Non-Discrimination. HealthPoint shall not discriminate on the basis of race, color, marital status, national origin, religious affiliation, disability, sexual orientation, gender identity or expression or age except by minimum age and retirement provisions, unless based upon a bona fide occupational qualification, in the employment or application for employment or in the administration or delivery of services or any other benefits under King County Code Ch. 12.16.125.  HealthPoint shall comply fully with all applicable federal, state and local laws, ordinances, executive orders and regulations that prohibit such discrimination.  These laws include, but are not limited to, chapter 49.60 RCW, and Titles VI and VII of the Civil Rights Act of 1964.  Any violation of this provision shall be considered a default of this Agreement and shall be grounds for cancellation, termination, or suspension, in whole or in part, of this Agreement and the Related Agreements and may result in ineligibility for further agreements with King County.

  - Applicable Law; Jurisdiction and Venue.  This Agreement and all amendments hereto shall be governed by and construed in accordance with the laws of the State of Washington applicable to contracts made and to be performed therein, without giving effect to its conflicts of law rules or choice of law provisions.  In the event that either Party shall bring a lawsuit related to or arising out of this Agreement, the Superior Court of King County, Washington shall have exclusive jurisdiction and venue.

  - Severability. In the event any portion of this Agreement shall be found to be invalid by any court of competent jurisdiction, then such holding shall not impact or affect the remaining provisions of this Agreement unless that court of competent jurisdiction rules that the principal purpose and intent of this contract should and/or must be defeated, invalidated or voided.

  - Notices. Any and all notices or other communications required or permitted to be given under any of the provisions of this Agreement shall be in writing and shall be deemed to have been duly given upon receipt when personally delivered, when receipt of notice by e-mail is acknowledged by the recipient, when sent by overnight courier, or two days after deposit in the United States mail if by first class, certified or registered mail, return receipt requested.  All notices shall be addressed to the parties at the addresses set forth below or at such other addresses as a Party may specify by notice to the other Party and given as provided herein:

If to HealthPoint:	HealthPoint

955 Powell Avenue SW

Renton, Washington 98057

Attention: Chief Executive Officer

With a copy to:	Ogden Murphy Wallace PLLC

701 Fifth Avenue, Suite 5600

Seattle, WA 98104

Attention: Steve Burgon

If to County:	King County

Chinook Building

401 5th Ave. Suite 930

Seattle, WA 98104

Attention: Steve Rizika

With a copy to:	King County Prosecuting Attorney’s Office

701 Fifth Avenue, Suite 600

Seattle, Washington 98104

Attention: Ryan W. Ridings

  - Dispute Resolution. The Parties agree to negotiate in good faith to resolve any disputes arising under this Agreement so that the purposes of this Agreement are not frustrated, and before seeking to resolve disputes in a court of law or any other forum.  Neither Party may seek relief in a court of law until and unless the dispute resolution process set forth in this Section 6(j) has been completed in good faith.

- (i)	The Parties shall designate representatives for purposes of managing this Agreement and the dispute resolution process under this Section 6(j).  The Parties’ initial Designated Representatives shall be the Chief Administrative Officer for Public Health for the County and the Chief Financial Officer for HealthPoint, or such other persons as the Parties may designate in writing from time to time by giving notice.  The Parties’ Designated Representatives shall communicate regularly to discuss the status of the tasks and services to be performed and to prevent disputes from arising.

- (ii)	If a dispute arises, then

- Step One:	The Parties’ Designated Representatives shall confer and attempt to resolve the dispute within ten (10) business days of written notification by either Party.

- Step Two:	If the Parties’ Designated Representatives are unable to resolve the dispute within ten (10) business days, either Party may refer the dispute to HealthPoint’s Chief Executive Officer and the County’s Division Director for Administrative Services or their designees. HealthPoint’s Chief Executive Officer and the County’s Division Director for Administrative Services shall confer and attempt to resolve the dispute within ten (10) business days of receiving the referral. The conference may be in person or by other means, such as telephone conference, videoconference, etc.

- (iii)	If the Parties cannot resolve the dispute utilizing the process in Section 6(j)(ii), the Parties may, by agreement, submit the matter to non-binding mediation. The Parties shall split the mediator’s fees, costs and expenses on an equal basis.  Each Party shall pay its own costs to prepare for the mediation, including any attorney fees or costs.

- (iv)	During the course of conflict or dispute resolution efforts, the Parties agree to continue to diligently perform their respective responsibilities under this Agreement.

  - Amendment. Except as otherwise provided herein, this Agreement may only be amended in a writing signed by the Parties hereto. Notwithstanding the foregoing, the Parties acknowledge that it is the intent of the Parties that modifications to the timing of the Project Milestones described in Section 3(b) and modification of the objectives of the Integrated Health and Wellness Center described in Section 4(a) may be modified without formal amendment to this Agreement so long as documentation of the mutual intent of the Parties to such changes is available to document the agreed modifications.

  - Legal Relationships. No partnership, joint venture or joint undertaking shall be construed from this Agreement and, except as herein specifically provided, neither Party shall have the right to make any representation for, act on behalf of, or be liable for the debts of the other. Unless otherwise specifically provided herein, no third party is intended to be benefited by this Agreement.

  - Non-Waiver. No action or failure to act by HealthPoint or County shall constitute a waiver of any right or duty afforded it under this Agreement.

  - Captions. The captions in this Agreement are for convenience only and do not in any way limit or amplify the provisions set forth herein.

  - Definitions. Capitalized terms not defined in this Agreement shall have the meaning given to them under the Related Agreements.

  - Counterparts. This Agreement may be executed in several counterparts, which shall be treated as originals for all purposes, and all counterparts so executed shall constitute one agreement, binding on all the Parties hereto, notwithstanding that all the Parties are not signatory to the original or to the same counterpart.  Any such counterpart shall be admissible into evidence as an original hereof against the person who executed it.

[signature page follows]

IN WITNESS WHEREOF, the Parties have caused this Agreement to be executed as of the Effective Date.

| HealthPoint, a Washington nonprofit corporation By: Lisa Yohalem, President and Chief Executive Officer | King County, a political subdivision of the State of Washington By: Drew Zimmerman, Director, Facilities Management Division APPROVED AS TO FORM: By: Ryan W. Ridings, Senior Deputy Prosecuting Attorney APPROVED BY CUSTODIAL AGENCY: By: Michael Gedeon, Chief Administrative Officer, King County Public Health |
| --- | --- |