Regional Water Quality Committee

Supplemental Briefing Document

September 1, 2021

# Introduction

This supplemental briefing document provides Regional Water Quality Committee (RWQC) members with an introduction to work-in-progress Clean Water Plan Strategies. The briefing packet is provided as a supplement to the PowerPoint presentation for the September 1, 2021 RWQC meeting.

# Developing Work-in-Progress Strategies in the Clean Water Plan

At the July 7, 2021 RWQC meeting, the Clean Water Plan team provided a high-level briefing on how the Actions are moving forward into the Strategies, the objectives and major areas of emphasis of the Strategies in development, and what the team will do next to further explore and evaluate the Strategies and engage in a regional discussion with the public about them. More information on the work-in-progress Strategies is provided in this supplemental briefing document.

## Development of the Work-in-Progress Strategies

The Clean Water Plan team identified these work-in-progress Strategies through reviewing the results of the Actions characterization, considering regional engagement and community input since 2019, and grouping the Actions to highlight distinct choices and opportunities for regional discussion. These elements are further described below.

## Grouping Actions into Strategies – Overview of Strategies Under Development

At this point in the process, the Clean Water Plan team has identified the objectives and initial components of five work-in-progress Strategies (identified as Strategy A–E) that reflect different approaches the region could take to investing in the regional wastewater system and water quality, along with the related decisions that need to be considered. In the coming months, the team will continue to develop the specific details of these Strategies by molding and shaping the Actions to account for interrelationships, timing, and sequencing before fully analyzing the performance and outcomes of each Strategy.

As this process progresses, the team will share the Strategies and a characterization of their outcomes with RWQC. By developing these Strategies as distinct alternative approaches that reveal different choices and opportunities for the future of our region's wastewater system and water quality, King County intends to facilitate a robust regional conversation. This conversation is also intended to help our community clearly understand these choices and opportunities and to reveal, through regional engagement efforts, what preferences there are for the various outcomes that the distinct Strategies provide. The County will use input from the regional discussion about the Strategies, along with technical analysis, to assemble a Preferred Strategy. The Preferred Strategy is likely to reflect a combination of approaches explored within the five Strategies.

The five work-in-progress Strategies are connected to the drivers for the Plan (e.g., prepare for population growth, address aging infrastructure, meet regulatory requirements) and the community priorities identified during the planning process (e.g., avoid sewer system failures, keep rates affordable, and protect water quality). A full list of regional priorities is in Attachment A. Once fully developed, the Strategies will allow the region to see different potential paths forward, such as making large investments in the first half of the planning horizon, modulating investments over the full planning horizon, focusing more investments in a particular Decision Area, and/or exploring new programs, policies, and practices. Some Strategies address the regional water quality and wastewater challenges by emphasizing traditional or conventional approaches (e.g., gray infrastructure, current regulatory timelines) and others explore alternative paths by emphasizing approaches that have been proven effective and implemented in other settings or regions (e.g., gray infrastructure combined with expanded green approaches, alternative compliance). Describing and evaluating the Strategies will be critical to demonstrate the value of—and need for—water quality and wastewater system investments prior to King County committing billions of dollars.

# Overview of Work-in-Progress Strategies in the Clean Water Plan

To provide an overview of Strategy development to date, seven tables detailing the key objectives, areas of emphasis, and individual work-in-progress Strategies are included at the end of this document.

- Table 1 summarizes “at-a-glance” current draft objectives of each work-in-progress Strategy.

- Table 2 presents an overview of draft areas of emphasis for each Strategy by Decision Area (or Decision Area component). Shading within the table is used to delineate any changes to areas of emphasis for the approach indicated by that Strategy’s objective.

- Tables 3 through 7 list the objectives of each individual work-in-progress Strategy, along with a summary of the major investments, the performance features explored, and the timing of major investments for the individual Strategy for the next 40 years broken down by Decision Area.

All Strategies would include regional treatment plant capacity expansion to address projected population growth. Asset management investments to address aging infrastructure (including pumps, pipes, and treatment plants) would also be consistent across the five Strategies, except for Strategy E, which would include enhanced investments in system resiliency. Note that Table 2 does not reflect detailed information related to sequencing of investments, investment levels, and geographic distribution of investments; these details will be included in future Strategy exploratory materials.

Table 1. Work-in-Progress Strategies: At-a-Glance Objectives

Note: All Strategies include regional wastewater treatment capacity expansion to address population growth and similar asset management investments, except Strategy E, which includes enhanced investments in system resiliency.

Strategy Descriptor 	Strategy Objective

Meet regional wastewater system needs on current and anticipated regulatory timelines through continuation of operational, project, and organizational

Strategy A approaches consistent with historical practices. This Strategy emphasizes traditional/conventional gray infrastructure and compliance approaches.

Meet current and anticipated regional wastewater system needs over an extended timeline to moderate rate increases. Regional wastewater system and water quality investments would be sequenced and paced over the 40-year planning

Strategy B horizon to avoid cost spikes and short-term revenue pressure. This Strategy emphasizes incremental and predictable rate increases and traditional/ conventional gray infrastructure approaches.

Explore potential to produce greater water quality benefits by drawing on alternative programs, projects, operational, and regulatory approaches that are proven effective in other settings and/or demonstrate potential to meet regional wastewater system and water quality needs. This Strategy emphasizes combining

Strategy C gray infrastructure with expanded approaches to: stormwater management, preventing clean rainwater from entering the sewer system, addressing historical pollution, and/or pollution source control that are geographically focused on areas most impacted and/or likely to experience improved water quality outcomes.

Explore potential to meet wastewater system and water quality needs through expanded focus on multi-benefit, resource recovery, and enhanced regional collaboration and partnership approaches. Wastewater system investments would include decentralized treatment and draw on approaches that expand the

Strategy D 	recovery of resources (recycled water, energy, nutrients) from wastewater. This

Strategy emphasizes combining gray infrastructure with multi-benefit approaches that consider enhanced community benefits, decentralized and green stormwater management options, climate mitigation and adaptation, preventing clean rainwater from entering the sewer system, and addressing historical pollution.

Enhance the reliability and resiliency of the regional wastewater system by focusing investments on wastewater system health while generally maintaining or extending the timing of the existing approach for other regional wastewater

Strategy E system and water quality investments. This Strategy emphasizes asset management, earthquake retrofits, power systems reliability, climate impacts, and preventing clean rainwater from entering the sewer system.

Table 2. Work-in-Progress Strategies: At-a-Glance Areas of Emphasis

Notes:

- Increased emphasis – Decision Area has an increased implementation emphasis compared to existing program. For example, depending on Decision Area, emphasis may include new programs, expanded programs, additional projects, and/or faster implementation timeline.

- Decreased emphasis – Decision Area has a decreased implementation emphasis compared to existing program. For example, depending on Decision Area, emphasis may include lower design standard, modified program, and/or extended implementation timeline.

- Existing program/approach – Implementation of existing program or approach for Decision Area. Not applicable [n/a] is shown where existing program does not currently exist.

- Detailed information related to sequencing of investments, investment levels, and geographic distribution of investments is not included in the snapshot table below.

# Table 3: Work-in-Progress Strategy A

Meet regional wastewater system needs on current and anticipated regulatory timelines through continuation of operational, project, and organizational approaches consistent with historical practices. This Strategy

emphasizes traditional/conventional gray infrastructure and compliance approaches.

## Decision Area 	Summary of Investments 	Performance Features Explored 	Timing of Major Investments

### 2020-2040

- Nitrogen reduction to same effluent level at each 	• 	South Plant and Brightwater nitrogen reduction upgrades

Wastewater  	County regional treatment plant 	• 	Water quality, cost, and other outcomes 	2030-2040

Treatment 	• • 	New 4th regional treatment plantTreatment capacity expansion to address projected  	associated with reduced nitrogen discharge to Puget Sound 	• • 	West Point nitrogen reduction upgrades and capacity de-rating New treatment plant with nitrogen reduction in West Point service area

population growth 	2020-2060

- South Plant and Brightwater capacity expansion

Wet Weather 	• 	CSO control by 2030, primarily using wet weather 	• 	Water quality, cost, and other outcomes 	2020-2030

Management 	• 	treatment stations or storage Existing stormwater management approaches 	associated with wet weather treatment stations and storage facilities to control CSOs 	• 	Tunnel, and CHLKK Wet Weather Treatment Station, University and Montlake CSO Storage other projects to meet current Consent Decree timeline

- Infiltration and inflow reduction through point-of-	2020-2060

- Economic development and water quality sale private side sewer inspection program

Wastewater 	• 	Delayed implementation of separated wastewater 	impacts associated with implementing 	• 	Development and implementation of a program requiring point-of-sale private

Conveyance 	conveyance system capacity projects 	demand management through infiltration and inflow control and delayed implementation of 	2035-2060side sewer inspection

- 5-year wastewater conveyance peak flow design wastewater conveyance system investments standard (20% chance of overflow each year) 	• 	Implementation of separated conveyance system capacity projects

- Water quality, cost, and other outcomes

Resource Recovery • 	Maintain existing program 	associated with continuation of existing 	2020-2060

- Implementation of existing resource recovery program approaches resource recovery approaches

- Water quality, cost, and other outcomes

Legacy Pollution 	• 	Maintain existing program 	associated with continuation of existing legacy 2020-2060 pollution (e.g., sediment management) 	• 	Implementation of existing legacy pollution program approaches approaches

Pollution Source 	• 	Water quality, cost, and other outcomes

associated with continuation of existing 	2020-2060

Control and Product 	• 	Maintain existing program

Stewardship 	pollution source control and product stewardship approaches 	• 	Implementation of existing pollution source control program approaches

- Proactive asset management program that results in

Asset Management, 	replacement and renewal of facilities and a minimal 	• 	Outcomes of improved regional wastewater 	2020-2060

Resiliency, 	backlog of maintenance needs 	system health on risk of regional wastewater 	• 	Sustained asset management investment across the entire regional wastewater Redundancy 	• 	Resiliency investments, including earthquake retrofits 	system failures and associated impacts 	system and adaptive management to sea level rise

Notes:

Green = increased emphasis – Decision Area has an increased implementation emphasis compared to existing program.

Orange = decreased emphasis – Decision Area has a decreased implementation emphasis compared to existing program.

Teal = focus of investment(s) primarily occurs later than 2020’s or ends earlier than 2060 within the Clean Water Plan 40-year planning horizon.

# Table 4: Work-in-Progress Strategy B

Meet current and anticipated regional wastewater system needs over an extended timeline to moderate rate increases. Regional wastewater system and water quality investments would be sequenced and paced

over the 40-year planning horizon to avoid cost spikes and short-term revenue pressure. This Strategy emphasizes incremental, predictable rate increases and traditional/conventional gray infrastructure approaches.

## Decision Area 	Summary of Investments 	Performance Features Explored 	Timing of Major Investments

### 2020-2040

- King County utility-wide nitrogen reduction with

- South Plant nitrogen reduction upgrades different effluent levels at each County regional

Wastewater  	treatment plant, sequenced and paced over 40-	• 	Water quality, cost, and other outcomes 	• 	Sidestream nitrogen treatment at West Point

Treatment 	year planning horizon 	associated with reduced nitrogen discharge to Puget Sound 	2040• 	-2060Brightwater nitrogen reduction upgrades

- Treatment capacity expansion to address projected

2020-2060 population growth

- South Plant, West Point, and Brightwater capacity expansion

### 2020-2030

- West Duwamish Storage Tank and University Regulator Modifications

- CSO control through wet weather treatment

Wet Weather 	stations and storage projects sequenced and 	• 	Water quality, cost, and other outcomes 	2030-2040

Management 	paced over 40-year planning horizon 	associated with wet weather treatment stations and storage facilities to control CSOs 	2040• 	-2060CHLKK Wet Weather Treatment Station, Belvoir Pump Station Modifications

- Existing stormwater management approaches

- University and Montlake CSO Storage Tunnel, Elliott West Wet Weather Treatment Station modifications

- Infiltration and inflow reduction through point-ofsale private side sewer inspection and peak flow 	• 	Economic development and water quality 	2020-2060

Wastewater 	limitation programs 	impacts associated with implementing demand 	• 	Development and implementation of programs requiring point-of-sale private

Conveyance 	• 	standard (20% chance of overflow each year)5-year wastewater conveyance peak flow design  	management through infiltration and inflow control and delayed implementation of 	2020-2060side sewer inspection and peak flow limitations

- Implementation of separated conveyance system wastewater conveyance system investments • Implementation of separated conveyance system capacity projects  projects paced to moderate rate increases

- Water quality, cost, and other outcomes

Resource Recovery • 	Maintain existing program 	associated with continuation of existing resource 2020-2060

- Implementation of existing resource recovery program approaches recovery approaches

- Water quality, cost, and other outcomes

Legacy Pollution 	• 	Modify sediment management and legacy pollution program to match CSO control timeline 	associated with continuation of existing legacy pollution (e.g., sediment management) 	2020-2060• 	Adjusted implementation to match CSO control timeline

approaches on extended timeline

Pollution Source 	• 	Water quality, cost, and other outcomes

associated with continuation of existing pollution 	2020-2060

Control and Product 	• 	Maintain existing program

Stewardship 	source control and product stewardship approaches 	• 	Implementation of existing pollution source control program approaches

- Proactive asset management program that results in

Asset Management, 	replacement and renewal of facilities and a minimal 	• 	Outcomes of improved regional wastewater 	2020-2060

Resiliency, 	backlog of maintenance needs 	system health on risk of regional wastewater 	• 	Sustained asset management investment across the entire regional Redundancy 	• 	Resiliency investments, including earthquake retrofits 	system failures and associated impacts 	wastewater system and adaptive management to sea level rise

Notes:

Green = increased emphasis – Decision Area has an increased implementation emphasis compared to existing program.

Orange = decreased emphasis – Decision Area has a decreased implementation emphasis compared to existing program.

Teal = focus of investment(s) primarily occurs later than 2020’s or ends earlier than 2060 within the Clean Water Plan 40-year planning horizon.

# Table 5: Work-in-Progress Strategy C

Explore potential to produce greater water quality benefits by drawing on alternative, innovative programs, projects, operational, and regulatory approaches that are proven effective in other settings and/or

demonstrate potential to meet regional wastewater system and water quality needs. This Strategy emphasizes combining gray infrastructure with expanded approaches to stormwater management, removal of clean rainwater from the sewer system, historical pollution, and/or source control that are geographically focused on areas most impacted and/or likely to experience improved water quality outcomes.

## Decision Area 	Summary of Investments 	Performance Features Explored 	Timing of Major Investments

- Nitrogen water quality trading program for Puget Sound 	2020-2060 considering point and non-point source improvements,

- Development and implementation of point and non-point source

focused on areas with potential for greatest water

- Water quality, cost, and other outcomes nitrogen water quality trading program  quality benefits

Wastewater  	• 	King County utility-wide nitrogen reduction with 	associated with reduced nitrogen discharge to 	• 	South Plant, West Point, and Brightwater capacity expansion

Treatment 	different effluent levels at each County regional 	Puget Sound paired with focused investments where the potential for water quality benefits is 2020-• 	Sidestream nitrogen treatment at South Plant, West Point, and 2040 treatment plant combined with established nitrogen

the greatest  	Brightwater water quality trading program

2040-2060 • Treatment capacity expansion to address projected

population growth 	 • 	South Plant and Brightwater nitrogen reduction upgrades

- Integrated package of stormwater, legacy pollution, and

CSO control investments, including regional stormwater 	2020-2060 facilities, green stormwater infrastructure (GSI) program

Wet Weather 	with priority retrofit projects, and nonpoint (e.g., pipe 	• 	Water quality, cost, and other outcomes 	• 	Regional stormwater facilities and green stormwater infrastructure (GSI)

Management cleaning, creosote structure removal) programs associated with diversified investments in wet weather management 2040-2060programs  geographically relevant to CSO receiving waters

- Extended CSO Control Program timeline and/or 	• 	Adaptive implementation of CSO control program alternative water quality investments

- Infiltration and inflow reduction through point-of-sale 	• 	Water quality, cost, and other outcomes from 	2020-2060

Wastewater 	private side sewer inspection 	reduced conveyance system level of service 	• 	Development and implementation program requiring point-of-sale Conveyance 	• 	5-year wastewater conveyance peak flow design 	and implementing demand management 	private side sewer inspection  standard (20% chance of overflow each year) 	through infiltration and inflow control 	• 	Implement separated sewer system capacity improvement projects

- Water quality, cost, and other outcomes

Resource Recovery • 	Maintain existing program 	associated with continuation of existing 	2020-2060

- Implementation of existing resource recovery program approaches resource recovery approaches

- Increased legacy pollution cleanup to include more 	• 	Water quality, cost, and other outcomes 	2020-2060

Legacy Pollution 	activities (e.g., pipe cleaning, creosote structure 	associated programmatic removal of persistent 	• 	Development and implementation of expanded legacy pollution

removal) 	pollution sources 	programs

Pollution Source • Increased pollution source control and product • Water quality, cost, and other outcomes 2020-2060 stewardship activities as part of integrated package of

Control and Product 	associated with increased pollution source 	• 	Development and implementation of expanded pollution source control Stewardship 	stormwater, legacy pollution, and CSO control investments 	control program 	and product stewardship approaches

- Proactive asset management program that results in

Asset Management, 	replacement and renewal of facilities and a minimal backlog 	• 	Outcomes of improved regional wastewater 	2020-2060

Resiliency, 	of maintenance needs 	system health on risk of regional wastewater 	• 	Sustained asset management investment across the entire regional Redundancy 	• 	Resiliency investments include earthquake retrofits and 	system failures and associated impacts 	wastewater system adaptive management to sea level rise

Notes:

Green = increased emphasis – Decision Area has an increased implementation emphasis compared to existing program.

Orange = decreased emphasis – Decision Area has a decreased implementation emphasis compared to existing program.

Teal = focus of investment(s) primarily occurs later than 2020’s or ends earlier than 2060 within the Clean Water Plan 40-year planning horizon.

# Table 6: Work-in-Progress Strategy D

Objective: Explore potential to meet wastewater system and water quality needs through expanded focus on multi-benefit, resource recovery, and enhanced regional collaboration and partnership approaches. Wastewater system investments would include decentralized treatment and draw on approaches that expand the recovery of resources (recycled water, energy, nutrients) from wastewater. This Strategy emphasizes combining gray infrastructure with multi-benefit approaches that consider enhanced community benefits, decentralized and green stormwater management options, climate mitigation and adaptation, removal of clean rainwater from the sewer

system, and addressing historical pollution.

# Decision Area 	Summary of Investments

- Reduced effluent discharge to Puget Sound through advanced

treatment at South Plant, resulting in a potable recycled water

•

quality effluent

Wastewater  	• 	Treatment capacity improvements to address population growth while Treatment 	maintaining existing secondary treatment level at West Point and Brightwater

- Construct decentralized wastewater treatment facilities in developing and redeveloping areas to offset regional wastewater system needs and make recycle water available for use

- Regional stormwater facilities, retrofits, GSI, and CSO control investments at a watershed scale as an integrated package to

Wet Weather 	achieve multi-benefit opportunities (e.g., water quality 	•

Management 	improvements, open space, passive recreation) for communities geographically relevant to CSO receiving waters

- Extended CSO Control Program timeline and/or alternative water quality investments

- Infiltration and inflow reduction through point-of-sale private 	• Wastewater 	side sewer inspection and peak flow limitation programs

Conveyance 	• 	5-year wastewater conveyance peak flow design standard (20% chance of overflow each year)

- Resource Recovery • 	energy efficiency improvementsExpanded program with Class A biosolids and investment in

- Legacy Pollution 	• 	Increased legacy pollution cleanup to include more activities aligned with multi-benefit objectives

Pollution Source 	•

Control and Product • 	Maintain existing program Stewardship

Asset Management, • Proactive asset management program that results in replacement and • renewal of facilities and a minimal backlog of maintenance needs Resiliency,

Redundancy 	• 	management to sea level riseResiliency investments, including earthquake retrofits and adaptive

## Performance Features Explored

Water quality, cost, and other outcomes associated with a measurable reduction of discharge of treated water to Puget Sound and use of potable quality recycled water, including environmental enhancement and indirect potable reuse

Water quality, cost, and other outcomes associated with diversified investments in wet weather management

Water quality, cost, and other outcomes from reduced conveyance system level of service

and implementing demand management

through infiltration and inflow control

Water quality, cost, and other outcomes associated with expanded resource recovery program

Water quality, cost, and other outcomes associated programmatic removal of persistent pollution sources

Water quality, cost, and other outcomes associated with continuation of existing pollution source control and product stewardship approaches

Outcomes of improved regional wastewater system health on risk of regional wastewater system failures and associated impacts

Timing of Major Investments

### 2030-2060

- Implementation of on-site building scale and satellite treatment facilities to enhance recycled water use

2040-2060

- Brightwater increase irrigation quality recycled water availability

### 2040-2060

- South Treatment Plant advanced treatment upgrades to a level that produces potable quality water

2020-2060

- South Plant, West Point, and Brightwater capacity expansion

### 2020-2060

- Regional stormwater facilities, green stormwater infrastructure

(GSI) programs

2040-2060

- Adaptive implementation of CSO control program

### 2020-2060

- Develop and implement programs requiring point-of-sale private side sewer inspection and peak flow limitations

- Implement separated conveyance system capacity projects

2020-2030

- Biosolids program converted to Class A

### 2030-2050

- Increased digester gas production and renewable energy generation

2020-2060

- Energy efficiency improvements and vehicle electrification

### 2020-2060

• 	Development and implementation of expanded legacy pollution programs

### 2020-2060

• 	Implementation of existing pollution source control program approaches

### 2020-2060

• 	Sustained asset management investment across the entire regional wastewater system

Notes: Green = increased emphasis – Decision Area has an increased implementation emphasis compared to existing program. Orange = decreased emphasis – Decision Area has a decreased implementation emphasis compared to existing program. Teal = focus of investment(s) primarily occurs later than 2020’s or ends earlier than 2060 within the Clean Water Plan 40-year planning horizon.

## Table 7: Work-in-Progress Strategy E

Objective: Enhance the reliability and resiliency of the regional wastewater system by focusing investments on wastewater system health while generally maintaining or extending the timing of the existing approach for other regional wastewater system and water quality investments. This Strategy emphasizes asset management, earthquake retrofits, power systems reliability, climate impacts, and removal of rainwater from the sewer system.

### Decision Area 	Summary of Investments 	Timing of Major Investments

Timing of Major Investments

Performance Features Explored

Wastewater  	• 	Treatment capacity improvements to address population 	• 	Water quality, cost, and other outcomes associated with 	2020-2060

Treatment 	growth while maintaining existing secondary treatment level at South Plant, West Point, and Brightwater 	continued secondary treatment at regional wastewater treatment plants and continued discharge to Puget Sound 	 • 	for population growthSouth Plant, West Point, and Brightwater capacity expansion

• 	CSO control through wet weather treatment stations

Wet Weather 	and storage projects delayed and sequenced over 40-	• 	Water quality, cost, and other outcomes associated with 	2040-2060

Management 	year planning horizon 	delayed implementation of wet weather investments 	• 	Montlake CSO Storage Tunnel, and other projects  CHLKK Wet Weather Treatment Station, University and • 	Existing stormwater management approaches

#### 2020-2060

• 	Infiltration and inflow reduction through point-of-sale 	• 	Water quality, cost, and other outcomes associated with

Wastewater 	private side sewer inspection program 	continued implementation of 20-year peak flow design 	• 	Development and implementation of program requiring point-

Conveyance 	• 	Maintain existing 20-year peak flow design standard (5% 	standard and implementing new infiltration and inflow 	• 	Implementation of separated sewer system capacity of-sale private side sewer inspection

chance of overflow each year) 	control demand management program

improvement projects

#### 2030-2050

- Water quality, cost, and other outcomes associated with

Resource Recovery • 	Expanded energy program with focus on investments 	expanded energy reliability in the regional wastewater 	• 	Increased digester gas production and renewable energy

that provide energy reliability 	generation 2020-2060:

system

- Energy efficiency improvements and vehicle electrification

- Water quality, cost, and other outcomes associated with

Legacy Pollution 	• 	Modify sediment management and legacy pollution program 	continuation of existing legacy pollution (e.g., sediment 	2020-2060

to match CSO control timeline 	• 	Adjusted implementation to match CSO control timeline

management) approaches on extended timeline

Pollution Source 	• 	Water quality, cost, and other outcomes associated with 	2020-2060

Control and Product • 	Maintain existing program 	continuation of existing pollution source control and 	• 	Implementation of existing pollution source control program

Stewardship 	product stewardship approaches 	approaches

- Proactive asset management program that results in replacement and renewal of facilities and a minimal backlog • 	Outcomes of improved regional wastewater system health

Asset Management, 	of maintenance needs 	on risk of regional wastewater system failures and 	2020-2060

Resiliency, 	• 	Additional reliability and redundancy investments to 	associated impacts 	• 	Sustained asset management investment across the entire Redundancy 	increase resiliency and redundancy (e.g., earthquake 	• 	Ability to achieve lowest practical risk of failures and 	regional wastewater system retrofits, adaptive management to sea level rise) and 	overflows in the regional wastewater system further reduce risk of failures

Notes:

Green = increased emphasis – Decision Area has an increased implementation emphasis compared to existing program.

Orange = decreased emphasis – Decision Area has a decreased implementation emphasis compared to existing program.

Teal = focus of investment(s) primarily occurs later than 2020’s or ends earlier than 2060 within the Clean Water Plan 40-year planning horizon.

### Next Steps in Strategies Development, Evaluation, and Engagement Process

The Clean Water Plan team will continue to develop and refine the work-in-progress Strategies. As refinement occurs specific details within each of the overview tables in this briefing packet are likely to change as the Strategies evolve during formulation. After developing the Strategies, the County will evaluate the Strategies using similar areas of analysis as those used to characterize the Actions. However, building on Actions characterization, the Strategies evaluation will also consider impacts from a system-wide perspective, incorporating timing, sequencing, and the interrelationship of multiple Actions together. For reference an overview of draft Strategy evaluation areas to inform regional discussion is included as Attachment B.

### Attachment A: Regional priorities for the Clean Water Plan and engagement highlights

The following are priorities identified by members of the public during regional engagement activities in 2019. For more information, see the 2019 Clean Water Plan Outreach Summary.

Publicly Available Informational Materials:

- We’re hearing that the Understanding the Clean Water Plan video has been helpful in explaining the exploratory planning process and that it is easy to share. Based on suggestions from our partner CBOs, the video is now available in Chinese, Somali, Spanish, and Vietnamese – and more languages are coming soon.

- The Actions in the Clean Water Plan and the Clean Water Plan Process fact sheets are now available in 15 languages. Learn more by reading these brief materials available in our translation library.

Actions Technical Workshops and Document: In April and May, King County held three, four-hour technical workshops and shared a technical document to inform community members about all the Actions under review for the Clean Water Plan. Presentation slides and workshop recordings for these workshops and the technical document are available on the King County Clean Water Plan website.

- Wastewater Treatment Workshop: This workshop described key concepts and Actions related to increasing treatment at regional systems, decentralized treatment, and control of pollutants prior to treatment. It was on April 20, included 166 participants, and answered about 70 audience questions.

- Wastewater System Operations and Health Workshop: This workshop described key concepts and Actions related to asset management, resiliency, and redundancy; the conveyance system and on-site septic conversion; and resource recovery. It occurred on May 13, included 80 participants, and answered over 30 audience questions.

- Wet Weather Management Workshop: This workshop described key concepts and Actions related to stormwater management, combined sewer overflow (CSO) control and optimization, and removal

of legacy pollutants. It was on May 25, included 100 participants, and answered over 24 audience questions.

- Actions: Characterizing Water Quality Investment Options:  This document presents the conceptual technical details and characterization of the 33 Actions developed during the planning process. The Actions: Characterizing Water Quality Investment Options document is available on the King County Clean Water Plan website.

Clean Water Plan Questionnaire: In fall 2020, the Clean Water Plan Team launched a public questionnaire to help get a “pulse” on public knowledge of planning efforts, COVID-19 impacts on participation, and the best ways to stay connected to community members during the next phase of work. The questionnaire was available online and in print form in 15 languages. We captured the results of the 230 completed questionnaires in a summary. While all Clean Water Plan priorities were important to respondents, the three most popular priorities were: protecting and restoring rivers, lakes, and Puget Sound; protecting public health; and ensuring healthy habitats for fish and wildlife.

Community Conversations: Starting in late 2020, the Clean Water Plan team conducted a second round of community conversations with 15 organizations to assess their level of interest in the Clean Water Plan, provide information on where we are in the planning process, and gather input on how people wish to engage. The results  of those conversations are captured in a summary. Through our community conversations, we formally welcomed Mother Africa to our CBO Partnership program and look forward to working with them throughout 2021.

### Attachment B: Overview of draft Strategy evaluation areas

After developing the Strategies, the County will conduct a range of evaluations to determine the impacts of each Strategy from a system-wide perspective, which incorporates the timing, sequencing, and interrelationships of multiple investments together. This analysis will provide the Strategy performance and outcomes to reveal the different choices and opportunities of the potential approaches for the regional wastewater system and water quality. An overview of the evaluation areas with some of the attributes of each area are provided below. Note that the equity and community evaluation area will be looked at both individually and within the other evaluation areas. In the coming months, as the Clean Water Plan team prepares for Strategy evaluation, certain evaluation factors may adjust slightly as the

specific factors are refined.

Overview of draft Strategy evaluation areas to inform regional discussion

specific factors are refined.

Overview of draft Strategy evaluation areas to inform regional discussion

13