King County Department of Transportation

Road Services Division

Operational Master Plan

WORK PLAN

Ordinance 15975, Section 62 Roads, Proviso P1

Of this appropriation, $10,000,000 may not be expended unless the road services division, in collaboration with staff of the council, the transportation director’s office and the office of management and budget, shall submit to the council for its review and approval, a detailed work plan for an operational master plan for the road services division.  The work plan shall include a scope of work, tasks, schedule, milestones and the budget and selection criteria for expert consultant assistance.  In addition, the work plan shall also include proposals for:  (1) an oversight group to guide development of the plan that shall include executive and council representation; (2) a coordinated staff group to support plan development; and (3) methods for involving experts in the development of the operational master plan.

The operational master plan shall have two phases.  Phase I of the operational master plan shall provide a policy framework for meeting the county's road responsibilities.  It shall include a review of unincorporated area road mandates, needs, policies, staffing requirements, facility needs and goals, and shall include input from the transportation concurrency expert review panel and the facilities management division.  Phase I shall recommend adoption of comprehensive policies to guide future budgetary and operational strategies that will be developed in phase II of the operational master plan, and shall include a review of maintenance facility needs if the division seeks to replace existing maintenance facilities.  Phase I of the operational master plan shall be reviewed and approved by the council by motion.  Phase II shall: (1) review the division's functions and operations; (2) evaluate alternatives for providing unincorporated area road services as effectively and efficiently as possible; and (3) develop recommended implementation and funding strategies.  Phase II of the operational master plan shall be reviewed and approved by the council by motion.

The work plan for the road services division operational master plan must be filed in the form of 12 copies with the clerk of the council, who will retain the original and will forward copies to each councilmember and to the lead staff for the transportation committee, or its successor and the capital budget committee, or its successor.  If the work plan is not filed by March 31, 2008, appropriation authority shall lapse for the $10,000,000 restricted by this proviso.

Scope of Work

The Road Services Division Operational Master Plan (ROMP) will be a 21-month long planning effort conducted in two phases.  Phase I will establish broad policies for meeting the county’s road responsibilities.  Phase II will result in recommendations regarding operational implementation and funding.

The outcomes of Phase I and Phase II will reflect the flexibility needed to accommodate legal mandates, safety and infrastructure needs, declining revenues and change drivers such as new environmental regulations, proposed annexations, and climate change.  Phase I and II work products will be consistent with the principles and policies of the King County Comprehensive Plan (primarily Chapter Seven - Transportation) and the Countywide Planning Policies as well as any pre-existing agreements or legal commitments for roads projects.  The ROMP process will be informed by assessment and planning documents such as the Roads Strategic Plan, the Annual Bridge Report and the Transportation Needs Report.  It will also build upon maintenance facilities planning work conducted by division staff and an external consultant in 2007 and 2008.

Phase I – Policy Framework for Meeting King County’s Road Responsibilities

The outcome of Phase I will be the establishment of a broad policy framework to prioritize and guide decision making regarding the provision of roads services in King County.  The policy framework will be developed taking into account the potential impacts of annexations on service area.  The framework will include:

- The mission and goals for Road Services Division (RSD).

- The roles and responsibilities of RSD, including legal mandates, environmental requirements and minimum safety standards.

- Policy guidelines addressing practices such as performance measurement, evaluation, budget and financial accountability.

- Policy guidelines regarding funding, contracting and road responsibilities.

- Policy guidelines regarding the balance of operational and maintenance responsibilities with roads infrastructure and capital improvements.

Phase I tasks to inform the policy framework include:

- Reviewing the current mission, vision, goals, priorities and lines of business of RSD.

- Reviewing state and national standards, mandates and benchmarks for roads safety and improvement standards.

- Understanding roads services responsibilities and current needs.

- Understanding RSD’s current policies, services, programs, staffing, budgets, expenditures, and revenues.

- Understanding RSD’s current role as a provider of contract services to cities, counties, Washington State Department of Transportation, special purpose districts, and internal King County agencies.

- Forecasting major revenue sources and understanding what revenue streams and services are most at risk of reduced funding.

- Projecting and planning for the impact of annexations, climate change, and other change drivers on the RSD’s operations.

- Obtaining input from RSD stakeholders.

Phase I Schedule and Milestones:

Phase I will be a 12-month process that will commence upon council approval of this work plan.  The following table presents high-level milestones and estimated timelines for completion.

| Milestone | Schedule Estimate |
| --- | --- |
| Convene ROMP Advisory Committee | April 2008 |
| Develop Project Charter, Detailed Work Plan, and Consultant RFP | April – May 2008 |
| Phase I Consultant Selection | July 2008 |
| ROMP Work and Development | June 2008 – March 2009 |
| Executive Transmits OMP Phase I to Council | March 2009 |
| ROMP Phase I Consideration by Council | Mar-April 2009 |

Phase II – Budgetary and Operational Strategies

The outcome of Phase II will be recommendations regarding operational implementation and funding that are consistent with the Phase I framework.  Budget and operational strategies will be developed taking into account the financial implications of potential annexations and other change drivers.  These recommendations will include:

- Options regarding service levels and service alternatives for the delivery of roads services.

- Options for improving the efficiency and effectiveness of roads service delivery including performance measurement, organizational structure, contracting, and budgetary and financial accountability.

- Options for stable funding for roads services, to include guidelines for operational and service priorities in the event of funding challenges.

Phase II Tasks to inform budget and operational recommendations include:

- Identifying gaps in services and/or duplication of effort and potential efficiencies.

- Identifying potential new funding sources.

- Projecting existing revenue sources as compared to expenditure projections.

- Comparative analysis of other jurisdictions’ approaches to providing roads services.

- Developing implementation strategies for the policy guidelines developed in Phase I.

Phase II Schedule and Milestones:

Phase II will be a 9-month process that will follow and build upon Phase I, with completion planned for January 2010.  The schedule and milestones for Phase II will be developed and submitted to council along with the Phase I policy framework.  Specific tasks associated with Phase II will be reviewed and reconfirmed as Phase II commences.

OMP Oversight, Development and Expert Involvement

ROMP Steering Committee

The steering committee will provide oversight to the consultant and staff team and guide in the development of the Road Services Division Operational Master Plan.

Co-Chairs:

- Laurie Brown, Deputy Director, Department of Transportation

- Bob Cowan, Director, Office of Management and Budget

Members:

- Linda Dougherty, Road Services Division Director, Department of Transportation

- Representative, King County Council

- Representative, King County Council

- Representative, Facilities Management Division

Primary Project Staff

This staff group will support plan development and ensure coordination between Road Services Division, the Transportation Director’s Office, the Office of Management and Budget (OMB), and the County Council.  Other Transportation, OMB and council staff will be involved and provide input into the ROMP as needed.

- OMB Road Services Division Budget Analyst, Office of Management and Budget

- Paul Carlson, Transportation Committee Staff, King County Council

- Gwen Clemens, Annexation Initiative Analyst, Office of Management and Budget

- Jennifer Lindwall, CIP and Planning Section Manager, Road Services Division

- Jeannie Macnab, Senior Policy Analyst, Office of Management and Budget

Expert Consultation

Expert consultants may be used to provide technical expertise and comparative analysis to similar public agencies that provide roads services around the country, gather and summarize stakeholder input, develop financial and workload projections, assess the potential impacts of likely change drivers, and provide business improvement planning recommendations to ensure that Road Services’ are efficient, meet statutory requirements and will be able to meet the policy guidelines developed through the OMP.

Consultant Selection Criteria & Budget

Budget

The estimated budget for expert consultant services for Phase I is $150,000.

At or near the completion of Phase I, consultation needs and budget for Phase II will be determined so that the outcomes of Phase I can inform ensuing needs in this area.

Selection Criteria

The ROMP will utilize the expertise of one or more national consultants.  More than one consultant may be employed depending on the expertise needed and available.  The consultant(s) chosen for this project must, at a minimum, have:

- Experience providing business improvement, information technology, performance measurement and policy and planning services to public works agencies with specific experience in transportation and roads infrastructure.

- Experience providing vision and policy planning consultation with local government organizations across the country.

- Experience in translating technical engineering and industry specific terminology into language and concepts readily understood by policymakers and other professionals not specifically trained or working in this field.

- Experience in gathering and summarizing stakeholder input on politically sensitive issues.

- The ideal candidate will also already have knowledge of King County government structure, relationships with cities, and King County’s current fiscal and operating environment.

The ROMP advisory committee will approve the selection process for choosing the consultant.