Metropolitan King County Council

Budget & Fiscal Management Committee

| Agenda Item No.: | 4 & 5 |  | Date: | June 9, 2004 |
| --- | --- | --- | --- | --- |
| Proposed Motion No.: | 2004-0237 2004-0238 |  | Prepared By: | Clif Curry, David Layton, Polly St. John |

STAFF REPORT

SUBJECT:	Two ORDINANCES to implement and expand the Integrated Security Project (ISP) and to add a new CIP project to a remodel the Intake, Transfer and Release (ITR) area in the King County Correctional Facility.

Today’s staff report will present a high level overview of the executive proposal for funding of the ISP, including changes to the scope of the project as well as the inclusion of a new “emergent” $4.7 million ITR project within the ISP scope.

The executive proposal requests council approval of four items:

- Removal of funding restrictions placed on the current ISP project appropriations via proviso in both the 2002 and 2003 adopted budgets.

- Removal of a portion of the funding restrictions placed on the current Jail Health Services (JHS) appropriation via proviso in the 2003 adopted budget.

- New funding for the Intake, Transfer and Release (ITR) area to be incorporated into the ISP project.

- New funding for the core ISP project to pay for expanded scope.

BACKGROUND:

Integrated Security Project (ISP)

The Integrated Security Project (ISP) includes a number of separately appropriated capital projects to make upgrades within the King County Correctional Facility (KCCF) in downtown Seattle.  These capital improvement projects (CIPs) have developed over time and include funding for modernization of the electronic systems in the jail and upgrades to elevators, as well as improvements to the jail health clinic and infirmary.

The appropriated projects (since 2003) are listed in the table below:

| Project | Description | Appropriation |
| --- | --- | --- |
| 395211 | ISP DAJD Operations | 5,537,564 |
| 395212 | ISP Jail Health Operations | 1,462,750 |
| 395213 | Jail Health Equipment | 93,455 |
| 395215 | Jail Health Suicide Improvements | 214,543 |
| 395332 | Video Court | 273,609 |
| 395740 | KCCF Security Electronics | 10,350,960 |
| 395840 | KCCF Medical/Admin. Remodel | 2,750,000 |
|  | Total | 20,682,881 |

Emergent CIP Project – Intake Transfer and Release (ITR)

The executive is proposing that a new CIP project to remodel the Intake, Transfer, and Release area be included in the ISP implementation.  The $4,716,389 project discussion is included in the “Executive Proposed Changes” section of the staff report (beginning on page 4).

History/schedule

Since its original construction, the KCCF has experienced problems with the security electronics systems.  The building opening was delayed until 1986 due to security electronics issues.  Over the past eighteen years equipment and technology has changed.  The age of the systems, latent defects in the original design, poor installation practices by the original contractor have contributed to the need for increasing maintenance activities.  Some parts are no longer available.  A detailed project chronology is included in Attachment 7.

The security electronics replacement project was combined with a variety of other jail and jail health projects, re-titled as the Integrated Security Project (ISP) and transmitted as part of the proposed 2003 budget.  The proposed 2003 budget represented the first time since inception of the security electronics replacement project in 1993 that legislation was formally transmitted for construction funding.  Council challenged the economic basis for the funding request and identified several concerns with the ISP project as transmitted:

- An Operational Master Plan (OMP) had not been provided.

- The design was only 70% - 80% complete.

- The cost estimate was based on an earlier phase of design (2001)

Executive staff concurred with the need to provide an OMP but wanted to do it concurrent with the ISP.  Council was concerned that construction of the ISP prior to an OMP could potentially preclude opportunities to achieve much-needed operational savings.  In the 2003 budget, the council approved the $15.9 million ISP budget but added a proviso restricting expenditure authority on the project until council approved an Operational Master Plan (OMP).  (The text of the 2003 provisos is included as Attachment 5.)

Council further restricted expenditure authority on existing appropriations as part of the 2002 4th Quarter Omnibus CIP Ordinance.  The council recognized the importance the ISP and included a specific provision in the proviso to allow for quarterly reviews of the OMP and possible release of expenditure authority during 2003.  The intent of this provision was to encourage sequencing of the OMP work scope to:

- Accelerate identification of ISP security electronics design issues early in the process,

- Confirm that the ISP security electronics design would be compatible with OMP operations recommendations, and

- If possible to allow the ISP project to move forward prior to completion of the OMP.

Emergency Declaration

In July 2003, the council released $11.9 million in expenditure authority while still restricting $8.7 million.  The council also waived - via emergency declaration - the competitive bidding and solicitation requirements to provide for an accelerated schedule for the ISP.  This occurred upon the recommendation of the OMP consultant team, sighting the deteriorated condition of the security system.  The council acknowledged the need to move forward with ISP, but gave clear policy direction that the accelerated process should include a competitive process to select the contractors for the project.  The council also requested that county policy to maximize the use of small and disadvantaged businesses be honored as much as possible.  The executive made a commitment to this direction and to also incorporate OMP concepts and recommendations into the ISP.

At the time of the emergency waiver, construction was due to start on December 9, 2003.  Due to the proposed design changes, the current schedule would allow for construction beginning in May, 2004 with completion by mid-April 2006.

OMP/ISP process for oversight

A 2003 budget proviso required that the King County Auditor’s Office (KCAO) provide independent oversight of the Department of Adult and Juvenile Detention (DAJD) operational master plan (OMP) and ISP.  (A memorandum from the Auditor summarizing KCAO oversight of the ISP is provided as Attachment 6.)  In response the Office of Management and Budget (OMB) and the KCAO organized an OMP advisory group to review designs, costs, and implementation issues associated with the ISP.  The group was co-chaired by the Auditor and the OMB Director.  The size and the scope of the advisory group work were reduced at the start of 2004; however, the KCAO has continued oversight of the project.

Council Motion 11696, adopting the work plan for the review, further mandated the development of the OMP and the ISP to replace the electronic security system at the KCCF.  The KCAO participated in development of the scope of work and the selection of the OMP consultant, Christopher Murray and Associates.

Due to KCAO oversight, original ISP cost estimates have been reduced by $2.8 million.  These reductions have been achieved because of examination of costs assumptions.  The KCAO has consistently questioned operational practices and staffing assumptions which would be employed during implementation of the ISP.

Since the emergency declaration by the council in 2003, the scope, schedule, and budget for the ISP have changed due to redesign to provide more flexibility for operational improvements and future changes.  In addition, implementation costs are less than anticipated and more is known about jail health needs.  As noted above, the executive is also recommending renovation of ITR.  These changes will be discussed below.

EXECUTIVE PROPOSED CHANGES TO THE ISP PROJECT

Emergent CIP Project – Intake Transfer and Release (ITR) Renovation

A major element of the department’s operations is known as Intake/Transfer/Release (ITR).  There is an ITR area at the KCCF and the Regional Justice Center (RJC).  ITR is the part of the detention facility where arrestees are “booked,” where inmates are transferred or received from other institutions (state prison, the RJC, etc.), or released from incarceration.

The “booking” process includes space for a sallyport (protected entrance) for law enforcement officers and their vehicles, a pre-booking area where law enforcement officers first enter the facility and can complete searches and paperwork prior to presenting the arrestee for booking.  Booking is the actual acceptance of an inmate into the jail.  There are about 52,000 bookings per year (37,000 at the KCCF and 15,000 at the RJC).  The booking process includes completion of legal paperwork, securing offender property, health screening, initial mental health review, fingerprinting, and taking of photos (mugshots).  Department staff also begin evaluation for placement in the detention facility and/or release to other alternative sanctions.  The transfer element allows for the secure transfer and receiving of inmates to and from other detention facilities.  This includes the routine transfer of inmates to and from the RJC, the transfer of inmates to state prison or mental hospitals, and to other local courts.   In addition, the ITR serves as the final processing point for inmates being released.

Several changes have been made to county ITR operations.  The most significant was the reduction of hours of operation at the RJC.  Prior to 2000, both ITR facilities operated 24 hours a day, seven days a week.  However, in order to reduce operating expense, the department in 2000 reduced hours at the RJC to two shifts per day—closing between 11:00 pm and 6:00 am—and in 2002 the department further limited hours to ten hours per day, five days per week.  Therefore, the KCCF ITR is the primary booking facility for the county.  In addition, the department has had to expand health screening in the ITR area in order to maintain national accreditation for Jail Health Services.  These changes have necessitated adding jail health clinicians and their attendant examination areas to the ITR.  Finally, the implementation of the Adult Justice Operational Master Plan (AJOMP) reforms has resulted in the development of an “Intake Services Program” that has staff see inmates soon after booking in order to prepare information for the courts.  This information forms the basis for release to non-jail alternatives.

The executive is proposing that a new CIP project to remodel the Intake, Transfer, and Release area at the KCCF be included in the ISP implementation.  The emergent project has been recommended by the OMP consultant team and is an outgrowth of the OMP process.  The current ITR configuration is inefficient and poses many limitations for improving security, incorporating Jail Health’s new business plan, and taking advantage of new business practices and technology.  The executive states that the reconfiguration of the ITR space would improve security through an “open office concept”, allow for an increase in space for the Jail Health Services (a discussion is included later in the staff report), and provide greater flexibility in design for improved surveillance and streamline workflow and operations.  With the proposed renovation, including extensive structural modifications and expected operational improvements, ongoing savings—through the reduction of two post positions--are projected.

The ITR project is proposed at a cost of $4,716,389.  The redesign of the existing area on the third floor is proposed to be partially funded by long range operational savings due to a net reduction in staffing of two posts.  The request includes the costs of the proposed capital changes and the costs associated with “moving” ITR operations during construction.  This request is adjusted to include the costs associated with the security electronics work that was originally envisioned as part of the ISP for these areas.  Part of the analysis of the request included evaluating the costs of completing the project during the ISP construction and the costs of a “stand-alone” CIP project after the completion of the ISP.  This analysis showed that the county would save money if the construction occurred during the ISP implementation, rather than waiting until its completion.  Additionally, the proposed modifications will allow for the implementation of jail health efficiencies and for a more efficient implementation of AJOMP policies.

The auditor has reviewed the proposed operational savings/payback calculation and the costs of delaying the remodel until after the completion of the ISP.   There remains a question on how the council can ensure that the executive “captures” the proposed savings after the completion of the remodel.  As noted in the KCAO memo (Attachment 6), if these operational savings are achieved, the project could pay for itself in about twelve years.  The memo states the following:  “Given that the expected useful life of the project is in the range of 15 to 20 years, the payback period of 12 years would be sufficient.”  DAJD operations would need to be closely monitored over this twelve year period to insure that projected savings pay for the costs of the renovation.

ISP Scope Change – Flexibility Initiative

The executive is proposing changes in the ISP that will be referred to as the “maximum flexibility initiative”.  This initiative will include conversion from an analog to digital system and additional infrastructure deemed necessary to accommodate potential future operations that are needed for the electronic system.  The total cost of construction, design, taxes, permits, administration, art, and contingency amount to $1,154,398.

The design changes should allow for future operational changes over the life of the security system, as well as providing enhanced security capabilities under existing conditions.  The executive believes that if the system were not redesigned at this time, the county could run the risk of needing to retrofit the system at a later date.  The executive also feels that the system would be more easily maintained.  In addition, due to the closure of the West Wing, more efficient prisoner movement within the facility can occur during construction.

The modifications fall into the six areas:  vertical riser, digital intercom and paging system, call lights and chimes, cell intercom to central control room (CCR), increased camera monitors, and floor movement doors:

It should be noted that the software development will require factory acceptance testing prior to installation at the KCCF.  These systems must be tested prior to the completion of the new CCR.  To ensure long term functionality of the system, factory tests are necessary, but will add an estimated seven months to the project schedule.  The March 2004 schedule estimates that early field work began in May 2004 and that project close out will occur in August of 2006.

Jail Health Services Improvements

As part of the 2003 budget, the council adopted a proviso requiring a consultant review of the department of adult and juvenile detention’s provision of jail health services.  The proviso also required the consultant to make recommendations for the development of levels of service and a contract for adult jail health services.  The council adopted both the consultant’s report and the levels of service agreement in 2003.  The Jail and Public Health are continuing to work on the implementation of the consultant’s recommendations and is holding quarterly oversight meetings to keep all apprised of the status of the implementation recommendations.

Jail Health Services (JHS) is developing a strategic business plan that includes recommendations for improving efficiency, safety, and quality of service based on the council approved consultant report.  Last July when the council approved the emergency declaration, the OMP consultant recommended that the ISP proceed with the security electronics portion of the ISP - independently of the jail health improvements.  Because of the progress that has been made in the JHS business planning process, the executive is proposing that portions of the JHS work now be included in the ISP.

$4.24 million for JHS projects was restricted via proviso in 2003, pending completion of these planning efforts.  The executive is requesting release of $2.63 million to make exam room improvements and to add an assessment clinic during the ISP implementation.

The projects for which release of funds is requested are:

1)  Project 395840 - $2,750,000 for jail health services remodel – release $1,138,060

2)  Project 395212 - $1,188,750 for ISP – JH Operations

3)  Project 395212 - $93,455 for jail health equipment

4)  Project 395215 - $214,543 for jail health suicide improvements

Although the JHS business plan is not yet finalized, this initiative would incorporate identified JHS needs into the ISP construction.  Release of remaining funding is expected in the 2005 budget when operational planning efforts are scheduled for completion.  The remaining work will be deferred until the ISP is completed.

What’s Being Requested

Council provisos have restricted the expenditure of ISP related projects until completion of the DAJD OMP.  (The master plan is scheduled for transmittal on June 15th.)  The executive is requesting that the proviso restrictions be removed - releasing $7,136,372 for expenditure.  In addition, the executive is proposing $5,848,444 in new expenditure authority for the expansion of the ISP to include conversion from analog to digital equipment and additional infrastructure, remodeling of the jail health services areas, and the reconfiguration of the ITR.

The executive believes that operational savings may reduce some estimated long range costs.  The budget analysis and fiscal impacts have not been thoroughly reviewed and will be discussed in the next staff report on this subject.

NEXT STEPS:

A complete analysis of the executive’s proposal has not yet been completed.  The following items are anticipated for further review:

- Budget Analysis and Fiscal Impacts

- Budgetary Crosswalk of the ISP

- Possible long range impacts, i.e. 2005 Budget Issues/Testing & Evaluation

- Operational Issues such as RJC staffing, which is dependent on KCCF secure detention populations

INVITED:

- Ron Perry, Principal Management Auditor, King County Auditor’s Office

- Steve Call, Director, Office of Management and Budget

- Beth Goldberg, OMB

- Kathy Brown, Division Director, Facilities Management Division

- Chris Murray, Christopher Murray & Associates

- Larry Mayes, Acting Director, Department of Adult and Juvenile Detention

- Michael Gedeon, DAJD

ATTACHMENTS:

- Proposed Ordinance 2004-0237

- Proposed Ordinance 2004-0238

- Transmittal Letter, dated April 28, 2004  (funding request attachment is available upon request)

- Fiscal Note

- 2003 proviso language

- Memo from Cheryle Broom, King County Auditor

- Chronology of the ISP

# Footnotes

An additional $9,318,838 was appropriated between 1994 and 1998.  Those costs were for security electronics (395414 & 395740), jail ADA compliant cells (395833), and jail health remodel (395840).

A number of these appropriations have expenditure restrictions established by council provisos.

The final recommendations in 2005 are expected to include a remodel of the pharmacy, an expanded nurse call system to meet National Commission on Correctional Health Care (NCCHC) standards, a remodel of infirmary rooms to allow for negative air and ADA requirements, infrastructure for electronic medical records implementation, improvements to psychiatric cells, exam room furnishings, and medical equipment outlets.