Attachment C:

Surface Water and Open Space 3rd Quarter Omnibus Ordinance Itemized at the Project Level

SWM CIP Non-bond (Fund 3292) - $330,762

0A0109 - King Conservation District WRIA 9 Forum Projects - $88,500

This grant provides funding of contract services for soils testing and staff time to complete site investigation, project design and permitting in support of the restoration of inter-tidal habitat in the lower Duwamish River.

0A1827 - Lewis Creek - $102,000

Lewis Creek fish passage was damaged by storms and is preventing fish from navigating upstream. This projects supports construction this year to improve the passage for fish this fall.

0A1785 - Urban NDAP - $70,000

This program constructs neighborhood drainage assistance projects for the Surface Water Management service area only.  The increased budget is needed to cover four additional projects identified in late 2003 during the heavy rains.  The Flexible Budget Ordinance approved $100,000 of the $170,000 requested.

0A1796 - RDP NDAP - $100,000

This program constructs neighborhood drainage assistance projects for the RDP (as opposed to the SWM) service area.  The program has experienced greater demand in late 2003 and early 2004 than was anticipated during the 2004 budget preparation in early summer 2003.

0B1595 - Ruddell's Addition Phase 2 - $11,722

This project replaced a storm drainage system to resolve chronic flooding of a residential area. It was substantially completed in 2002, but additional construction was necessary in 2003 to correct errors in the construction of one portion of the system.

0B1625 - Lakewood Park Improvement - $40,000

This project will replace surface water discharge pumps at Hicks Lake in White Center to address chronic park and road flooding.  It is being funded in partnership with DNRP Parks Division and will be completed in 2004.

0D1797 - RDP Habitat Feasibility - $45,000

This program is used to provide initial project development and analysis for habitat restoration projects in the RDP service area.  Due to seasonality scheduling issues this program requires additional funding in late 2004 to collect information for use in 2005 for the development of the 2006 capital project budget.

0E1795 - Shinglemill Phase II - $6,631

This project restored an upstream portion of Vashon Island's Shinglemill Creek in order to mitigate damage caused by a large washout downstream.  Approval of this budget request will result in project completion.

0F1095 - Urban SHRP - $40,264

This program constructs small habitat restoration projects in the SWM (as opposed to the RDP) service area.  The increased budget will be used to design and construct up to 16 projects in addition to those currently funded.

0F1135 - Lake Peterson Creek Habenh - $3,015

This project, completed in 2003, installed large woody debris to restore and enhance salmonid habitat in a reach of lower Peterson Creek. These funds will provide for the completion of the project.

0F1795 - Tuck Creek Phase II - $51,000

This project prevented significant flooding to adjacent farm land by constructing a new stream channel.  The project successfully eliminated the flooding, but the new channel is more vulnerable to temperature fluctuations, causing salmon to leave the creek.

0A1061 - Patterson Creek Trib 383 – ($50,000)

This habitat restoration project will be completed this year requiring $50,000 less budget authority than the amount currently approved.

0A1476 - Torrence Property – (15,000)

This project provided minor security improvements for an agricultural property acquired by the division.  A portion of the improvements, perimeter fencing, is no longer required.  The project is now complete.

0A1800 - RDP ESA Grant Match – ($30,378)

This project appropriation authority was supported by external grants and local matching funds for salmon recovery.  Revised projections indicate that the project has been over budgeted for 2004.

0A1808 - Drainage Rural Retrofit – ($20,567)

This program retrofits existing storm water facilities such as retention/detention ponds or bioswales to provide increased water quality benefits.  The program is shifting staff resources in 2004 to focus on the SWM (as opposed to RDP) service area.

0A1821 - Watershed Habitat Project F – ($51,703)

This program is used to provide initial project development and analysis for habitat restoration projects in the SWM service area.  The program requires less funding in 2004 than was initially budgeted.

0A1825 - Monitoring & Maintenance Master – ($18,788)

This project is used to fund post-construction monitoring and minor project maintenance in compliance with construction permit requirements. The project has historically held funds for needs identified in out years, but will be budgeted on an annual basis from now on.

0C1795 - RDP LMO Cost Share – ($52,508)

This program provides cost-share grants to livestock owners to construct best management practices (fencing, manure storage, etc.) in compliance with the livestock management ordinance.   A revised assessment of program demand indicates the program was over budgeted.

0B1505 - O'Grady Park Habitat – ($4,367)

This project was completed in 2002 and closed out.

0B1795 - Wilderness Rim Improvements 2 – ($5,280)

This administrative shift consolidates funds into project 0A1827.

0Y1005 - Holmes Point at NE 138th – ($53,779)

This project assessed the need for erosion and drainage projects along Holmes Point Drive in the vicinity of NE 138th. Assessment was completed and project is closed.

0E1645 - Hamm Creek C Leaf WQ LU - $28,500

This project will improve degraded water quality in Hamm Creek by enhancing and reconnecting a riparian wetland. Design will be completed in 2004 and construction is planned for 2005. This reallocates funds from project 0D1645, N Fork Hamm Creek Bypass.

0D1645 - North Fork Hamm Creek Bypass – ($28,500)

This project improved water quality and reduced chronic flooding by directing flows from an under-capacity storm pipe through a treatment pond before discharge into the North Fork of Hamm Creek. The project was completed in 2002.

0A1827 - Urban RROE - $161,335

This program allows rapid, flexible response to urgent surface water problems. It can also take advantage of opportunities to leverage CIP funds by partnering with other agencies on mutually valuable small projects. The program was previously funded as two separate project numbers (0C1787 and 0B1785).  In an effort to consolidate common costs and better track program expenditures, funds are being combined under the new number (0A1827) and the old project numbers will be closed out.  This action also increased the total program budget by $75,000 to fund an additional project proposed for joint action with the City of Burien that was identified in early 2004.

0B1785 - Urban Opportunity - ($86,335)

This administrative move consolidates funds with project 0A1827 (see narrative above).

0T1787 - OIRM Finance/Tech Projects - $121,876

0Q1788 - OIRM Finance/Tech Projects – ($121,876)

This 2004 project appropriation was made to the incorrect project number.

0A1826 - Cedar/Lake Washington COE - $75,000

0A0977 - Sammamish Trans Restoration – ($75,000)

This adjustment would allocate fund between projects with identical title and scope.   The purpose is to combine multiple projects and funding sources that were all budgeted for the same purpose into a single project.   See project 0A0977.

Open Space Bond (Fund 3521) - $0

352105 - Cedar River to Lake Samm – ($337,000)

352133 - Soos Creek Trail Ext 2 -$203,823

352104 - Cedar River Trail - $133,177

The projects disappropriation and reappropriation re-allocate funds to allow paving of the Cedar and Soos Creek Trails this year.

Open Space Non-bond (Fund 3522) - $0

352205 - Cedar River to Lake Samm-Nonbond - ($23,224)

352204 - Cedar River Trail-NonBond - $23,224

Reallocation of funds between projects

352236 - Three Forks (NON-BOND) – ($47,424)

352405 - Mid Fork Snoqualmie - $47,424

Consolidate funds to the Mid Fork Snoqualmie basin for acquisition of projects in the area.

352329 - Sugar Loaf Mountain Acquisition - $1,263

Consolidate funds to the Sugarloaf Mountain Acquisition project from Rock Creek ravensdale which is geographically located in the same area.

0Z1788 - Rock Creek/Ravensdale – ($1,275)

Project provides for the consolidation of remaining funds to pay for acquisition costs associated with Sugarloaf Mountain acquisition which is geographically located in the same area.

D03522 - OS Nonbond County Default – ($4,390)

This will move appropriation of 2004 charge to the correct project.

352000 - Finance Dept. Fund Charge - $7,475

This supplemental request provides for the correct amount of funds needed for central Finance charges for 2004 and 2003.

352327 - Ames Lake - ($3,073)

The project is completed with $3,073 remaining budget authority available for disappropriation.