## STAFF REPORT

| Agenda Item: | 6 | Name: | Jake Tracy |
| --- | --- | --- | --- |
| Proposed No.: | 2023-0091 | Date: | March 21, 2023 |

SUBJECT

Proposed Ordinance (PO) 2023-0091 would authorize an interagency agreement (IAA) with the City of Burien, regarding design, construction, ownership, operation, and maintenance of the portion of Segment C of the Lake to Sound trail that is within the city.

SUMMARY

The proposed ordinance would authorize the Executive to enter into an agreement with the City of Burien ("the City") regarding a portion of Segment C of the Lake to Sound Trail.  The proposed agreement outlines that the County would design and construct the trail, and the City would be responsible for long-term ownership of the portion Segment C within the City. The County has entered into a funding agreement with WSDOT, has secured a grant from the Washington Recreation and Conservation Office, and is also using Parks Levy money for the design and construction of Segment C.

BACKGROUND

The Lake to Sound Trail is a phased project that will ultimately create a 16-mile, regional trail from the mouth of the Cedar River at Lake Washington to Des Moines Beach Park on Puget Sound, creating a connection between the five urban communities of Renton, Tukwila, SeaTac, Burien, and Des Moines.

The proposed ordinance specifically addresses a portion of Segment C of the Lake to Sound Trail, which is currently one of the “missing links” in the project.  This segment, when completed, would be a 2.2-mile-long paved multiuse path located in the cities of Burien and SeaTac, connecting the south terminus of Segment B to the Des Moines Creek Trail at South 200th Street, generally following the SR 509 Completion Project alignment. Segment C would utilize SR 509 right of way owned by WSDOT and easement areas on private properties. 0.4 of the 2.2 miles are located within the City of Burien, located substantially within the public street right of way for Des Moines Memorial Drive between South Normandy Road and 8th Avenue South and will also on an easement crossing three private parcels and an off-site mitigation area in Des Moines Creek Park.

Executive staff have provided an updated estimate of the total cost of Segment C, show in Table 1 below. As the table shows, the Executive anticipates requesting an additional $853,000 to support reimbursable work on the Burien portion of the segment. This will likely be requested in the 2023 first omnibus.

Table 1

Lake to Sound Segment C Funding

| Funding Source | SeaTac | Burien | Total |
| --- | --- | --- | --- |
| WSDOT | $10,200,000 |  | $10,200,000 |
| Recreation &Conservation Office |  | $600,000 | $600,000 |
| Parks Levy | $3,270,336 | $5,105,000 | $8,375,336 |
| Current Total | $13,470,336 | $5,705,000 | $19,175,336 |
| Pending Addition |
| Pending Highline Water District Reimbursement in 1st Omnibus |  | $853,000 | $853,000 |
| Estimated Total at Completion | $13,470,336 | $6,558,000 | $20,028,336 |

The Parks Division anticipates that, if the proposed ordinance is approved, construction on the Burien phase of Segment C will begin in July of 2023.

Other segments of the Lake to Sound Trail are in various stages of work. According to Executive staff, Segments A and B are complete, the SeaTac portion of Segment C is expected to be substantially complete in late May 2023, Segments D and E are in preliminary design, and Segment F is in the planning phase.

Figure 1 shows the path the Lake to Sound Trail would take when completed, with red dotted lines representing unfinished portions of the trail.

Figure 1

Lake to Sound Trail Map

ANALYSIS

The proposed ordinance would authorize the Executive to enter into an agreement with the City of Burien regarding a portion of Segment C of the Lake to Sound Trail. The proposed agreement outlines that the County would design and construct the trail, and that the City would be responsible for long-term ownership, operation, and maintenance of the trail within the city. Additionally, the proposed IAA would require the following:

Design and Permitting. The agreement would provide that the City accepts the 90 percent design drawings provided by the County, and that the County is responsible for finalizing these documents. The County would be the lead agency for SEPA and would apply for all necessary permits, and would also be responsible for any mitigation, monitoring, or reporting required through such permits and processes. The City would agree to waive or pay all permit fees for city permits.

Access and Encroachments. The City would provide the County the necessary access to design and construct the project. The city would be responsible for removing any encroachments.

Construction. The County would be responsible for construction and would update the City on construction progress in weekly construction meetings with the construction contractor. Upon notification of substantial completion by the contractor, the City would have the opportunity to inspect the project and provide a written deficiency list to the County, which the County and its contractor would be responsible for remedying. Physical completion and final acceptance of the project would be by the County.

Ownership and Long-Term Obligations. After final acceptance of the project, the County would convey ownership of the facility to the City. The City would be responsible for maintaining the trail and operating the portion of the trail within the city. The City of Burien would be required, in perpetuity, to use the project site as a regional trail in conformance with K.C.C. Title 7. The City would agree to not limit or restrict access to the trail by non-Burien residents in any way that did not also apply to Burien residents. The agreement would set out rules for use of the trail, including a ban on motorized vehicles, high speeds, camping, and tobacco products, and rules relating to domestic animals on the trail. The agreement states that these rules are intended to be applied along the entirety of the Lake to Sound Trail.

Project funding. King County would be responsible for funding design and construction of the trail. The City would be responsible for funding its obligations related to the agreement, including permit review, construction inspection, and long-term operations and maintenance.

Other Terms. The agreements provide additional terms related to liability, insurance, audits and inspections, notice, and other miscellaneous provisions.

The Council’s legal staff has reviewed the interagency agreement.

ATTACHMENTS

- Proposed Ordinance 2023-0091 (and its attachment)

- Transmittal Letter

- Fiscal Note