Eastside Rail Corridor

Status of Owner Efforts in Railbanked Area

April 2014

The City of Redmond is the fee simple owner of 3.9 miles of the ERC. Redmond began a master planning process for its ownership area of the corridor in 2010 to accommodate the multiple uses of a regional trail, stormwater and wastewater facilities, and Sound Transit’s East Link and future transit system. The “Redmond Central Connector Plan” was adopted by the Redmond City Council in 2011, and design work began shortly thereafter. The first phase of the Redmond Central Connector was opened in December 2013. Design and permitting for the second phase is currently underway and construction will begin in 2015.

The City of Kirkland is the fee simple owner of 5.75 miles of the ERC Main Line within the Kirkland city limits. Kirkland began a master planning process for its “Cross Kirkland Corridor” in spring 2013. The master plan, which aims to accommodate the multiple uses of a trail, transit, wastewater facilities, and other utilities, will be completed later this year, as will an interim trail.

Sound Transit is the fee simple owner of approximately one mile of the ERC in Bellevue. Sound Transit is preparing to begin construction of East Link, which will traverse a portion of the ERC, with the Hospital Station being located on the corridor.

In addition, Sound Transit owns a high capacity transit easement along the remainder of the railbanked area of the ERC. Sound Transit is also conducting a technical analysis of high capacity transit modes on the ERC and updating the agency’s Long-Range Plan.

Puget Sound Energy (PSE) owns a utility easement on all of the railbanked area of the ERC except within Redmond. PSE is in the process of conducting a public outreach process on Energize Eastside, its proposal to construct 18 miles of electric transmission lines in East King County from Redmond to Renton. PSE has identified a number of potential route segments that include several segments of the ERC. PSE aims to select a preferred route by the end of this year.