Metropolitan King County Council

Budget and Fiscal Management Committee

| Agenda Item No.: | 4 |  | Date: | September 5, 2012 |
| --- | --- | --- | --- | --- |
| Proposed No.: | 2012-0246 |  | Prepared By: | Mark Melroy |

STAFF REPORT

SUMMARY:

A SUPPLEMENTAL APPROPRIATIONS ORDINANCE that would authorize the following actions:

- Transfer $1.5M appropriation from General Fund Balance to the Major Maintenance Repair and Replacement Funds

- Disappropriate $1,902,055 from several projects in the Major Maintenance Reserve Fund

- Appropriate $7,152,055 to the Major Maintenance Reserve Fund

These actions are proposed in order to allow the Facilities Management Division to perform upgrades to the heating, ventilation and air conditioning systems in the King County Correctional Facility (the jail at 5th Avenue and James Street in Seattle).  As Councilmembers will recall, the County recently replaced the heat sources serving this facility.  Citing projected energy savings, new on-site boilers and chillers were installed in 2010.  The project currently being considered would replace the internal distribution and control systems that deliver heating and cooling from the new sources throughout the building.

This project is proposed to be funded in part by $3M of low interest, federally funded Qualified Energy Conservation Bonds (QECB).  The bonds are proposed to be repaid by the projected energy savings associated with completion of the project.

According to the Executive’s transmittal letter, this project had previously been envisioned to be completed over time in multiple phases.  Using the bond funding and completing the entire system in one project is expected to save costs associated with the administration of multiple contracts and episodes of construction activity.

This legislation was presented at the August 28th meeting of the Budget and Fiscal Management Committee.  At that time, several issues were still being analyzed.  Those issues have since been addressed through information provided by executive staff.

ANALYSIS:

The legislative proposal, as described above, seems to meet several of King County’s goals related to capturing energy savings, reducing carbon impacts and realizing efficiencies associated with consolidating administration and construction activities in order to reduce duplicative efforts.

Analysis of the funding for this proposal was performed in order to clarify all potential impacts associated with the resource transfers.  The following issues were further researched by committee staff:

- Impacts associated with moving funding away from the list of major maintenance projects included in Attachment A.  Executive Staff have confirmed that all projects that are proposed to lose funding are complete and no future work is anticipated.

- A comment in the fiscal note states that $1.5M was directly set aside for this project in the 2012 budget process.  It was confirmed that the 2012 Adopted General Fund Financial Plan included a Major Maintenance Reserve of $2.0M specifically for FMD projects that were in design but were not yet ready for a General Fund contribution.  The HVAC legislation proposes using $1.5M of this reserve.

- The fiscal note also shows supporting revenue of $750,000 from Seattle City Light, as well as $1.4M of MMRF funding in 2013.  Executive staff have confirmed that the $1.4M of MMRF funding will be a request made in the Executive’s 2013 budget proposal.  Executive staff have also described that the $750k represents the projected energy rebates (from Seattle City Light and Puget Sound Energy) associated with energy estimates that were generated by the engineer of record for the project.

REASONABLENESS

The proposed legislation has been analyzed by staff and no issues remain.  As such, it would be a prudent and reasonable business decision to act on this legislation.

ATTACHMENTS

- Transmittal Letter, dated June 21, 2012

- Proposed Ordinance 2012-0246

- Attachment A General Government CIP

- Fiscal Note

INVITED

- Dwight Dively, Director, Office of Performance, Strategy and Budget

- Claudia Balducci, Director, Department of Adult & Juvenile Detention

- Kathy Brown, Director, Facilities Management Division