Metropolitan King County Council

## REVISED STAFF REPORT AS REPORTED OUT OF THE UTILITIES COMMITTEE

| Agenda Item: |  | Name: | Peggy Dorothy |
| --- | --- | --- | --- |
| Proposed No.: | 2002-0293.2 | Date: | October 14, 2002 |

SUBJECT:  A MOTION authorizing an interlocal agreement between King County, the city of Burien, the city of SeaTac, the Port of Seattle and the state of Washington Department of Transportation for the purpose of preparing a basin plan for the Miller and Salmon creek basins.

SUMMARY:  Proposed Substitute Motion 2002-0293.2 would authorize the executive to sign the interlocal agreement (ILA) between King County, the city of Burien, the city of SeaTac, the Port of Seattle and the state of Washington Department of Transportation to jointly develop a basin plan to address surface water problems in the Miller and Salmon Creek basins.  The ILA will guide the basin planning process.  The Port of Seattle, the cities of Burien and SeaTac, and the Washington Department of Transportation have already approved the agreement.

The Utilities Committee considered this Motion at its meeting on October 8, 2002.  The committee approved an amendment and reported Proposed Substitute Motion 2002-0293.2 to the full council with a “DO PASS Substitute – consent” recommendation.

The substitute motion includes in its statement of facts references to the legal actions involving the airport expansion project and states the council’s intention that this ILA not become involved in the Port of Seattle’s existing obligations under permits for the Third Runway Project or in the legal actions involving the Third Runway Project.  The substitute motion also includes language stating that the county shall withdraw from the ILA if any party tries to include 401 certification or 404 permit issues concerning the Port of Seattle’s Third Runway Project in the basin planning project or to cite or rely on the interlocal agreement as an element of compliance with the 401 certification, 404 permit, or any other permit for the Port of Seattle’s Third Runway Project.

BACKGROUND:  The Miller and Salmon Creek watersheds encompass portions of the unincorporated King County area of White Center/North Highline, portions of the cities of Burien and SeaTac, SeaTac Airport and State highways 509 and 518.  These watersheds encompass approximately 6,500 acres of urban area with a mix of residential and commercial property and open space.

These areas were urbanized long before current environmental protective standards were in place.  Existing and continuing development in these areas has resulted in flooding, and water quality and habitat degradation problems.   Adding to the problems is the presence of two closed-depression basins between the watersheds that create flooding conditions in storm events even though there are no streams or waterbodies in the area.  The Basin Plan is intended to create a sound basis for interjurisdictional/interagency surface water management in the watersheds and the closed-depression basin areas.

The planning effort is planned for 2002 through 2005.  King County would act as facilitator and primary technical resource and partner for the planning efforts in both basins.  The other parties will each provide relevant technical data to county staff and appoint staff to serve on the project team that will develop the plan.

The total estimated cost of the work to be done through this agreement is $528,577, and it not to exceed $579,885.  A King Conservation District Grant of $50,000, White Center Greenway project funds of $50,000, and $75,401 in project management costs covered by King County through its NPDES permit requirements will help fund the planning work.  The remaining $404,486 will be cost-shared by the parties to the agreement based on jurisdictional land area, impervious surface, and population shares.  The King County share over the life of the planning effort is $101,121.

Interlocal Agreement Provisions: This ILA and the work proposed are modeled on the Des Moines Creek Basin Plan, an effort facilitated by King County which also addresses urban surface water issues across multiple jurisdictions.  This proposed ILA includes the following provisions:

• Preparation of a Basin Plan – The jurisdictions agree to prepare a plan that will analyze existing development and future land use, inventory current and anticipated problems, and identify solutions and estimated costs for addressing surface water management problems in the basin area.  The legislative authority of each jurisdiction will have an opportunity to consider and adopt the basin plan’s recommendations. Implementation of the proposed recommendations will be coordinated by a series of subsequent interlocal agreements.

• Responsibilities – Burien, SeaTac, the Port of Seattle, and the Washington Department of Transporation will each provide relevant technical data to county staff and appoint staff to serve on the project team that will develop the plan.  King County will provide staff to facilitate the project team and complete the data analysis.

• Duration – The ILA becomes effective upon signature by all the parties and remains in effect until December 31, 2004.

• Standard Provisions – The ILA contains standard language covering indemnification, hold harmless, billing, payment, and amendment provisions.

• Termination – The ILA provides that any party may end its participation in the basin planning project and withdraw from the interlocal agreement by providing 30-day written notification to all other parties and by paying its share of costs for the project to the end of the quarter in which that party’s participation ends.

• Costs – Under the ILA, project costs are estimated to be $353,178 and shall not exceed $404,486 without written agreement from all parties. The cost will be shared among the jurisdictions based on the respective acreage within the basin, percentage of impervious surface and population shares. Table 1 below outlines each party’s portion of the cost, and the percentage of cost, acreage and impervious surface in the basin area. Funding for the county’s cost of $101,121has already been budgeted through the Water and Land Resources Division.

Table 1: Planning Costs, Acreage and Impervious Surface by Jurisdiction

| Jurisdiction | Amount | Percentage of Total Cost |
| --- | --- | --- |
| Burien | $202,243 | 50% |
| King County | $101,121 | 25% |
| WSDOT | $40,448 | 10% |
| Port of Seattle | $40,448 | 10% |
| SeaTac | $20,224 | 5% |
| TOTAL: | $404,486 | 100% |