Homelessness Budget Initiatives: Timeline of Actions to Date

| Date | Legislation Number | Harborview Hall | Modular Shelter | Shelters Outside Seattle |
| --- | --- | --- | --- | --- |
| November 2016 COUNCIL BUDGET ACTION | Ordinance 18409 Biennial Budget Ordinance | $2.5M restricted for shelter, other services or both | $3.5M restricted for 24/7 enhanced shelter at 420 Fourth or another suitable location | $1M restricted for shelters or services outside Seattle with a priority on partnerships |
| May 2017 EXECUTIVE RESPONSE | Motion 14900 Homelessness Progress Report (Ord 18409 Sect 105 Proviso P1) | Emergency shelter for 100 possible for approx. $2.5M Other services much more expensive | Improvements to 420 Fourth Avenue would be more than $3.5 M A modular shelter for 50 could be developed for less than $3.5M | Kenmore Family Shelter ($400K) East KC navigation services ($250K) Other shelter operations outside Seattle ($665K) |
| June 2017 COUNCIL BUDGET ACTION | Ordinance 18544 Supplemental Budget Omnibus | No changes to budget ordinance language | Language added that “another suitable location” could include a modular shelter Requirement added for Shelter Expenditure Plan | No changes to budget ordinance language |
| September 2017 EXECUTIVE RESPONSE | Motion 15005 Shelter Expenditure Plan (Ord 18544 Sect 64 Proviso P2) | Emergency shelter for 100 possible for approx. $2.5M Exec considering 24/7 shelter for 20, but applying for permit for 50-person shelter | 24/7 modular shelter for 100 estimated at $2.75M capital, $2M/yr operating “Bridge housing” modular for 35 estimated at $3.5M capital, $750K/yr operating | Funds already disbursed and described in Motion 14900, so not included in this report |
| November 2017 COUNCIL BUDGET ACTION | Ordinance 18602 Mid-Biennial Budget Ordinance | Shelter for emergency (night-time) use Shelter to be for maximum number possible, ideally 100, and opened expeditiously | Modular shelter to be for enhanced shelter or temporary or permanent housing Exec to prove site control, report on plans | $1M in new funds restricted for new grant program for cities outside Seattle for new or expanded shelters, services or programs |
| Next Steps EXECUTIVE RESPONSE |  | Exec must secure permits, complete building improvements, select shelter operator | Exec must locate site, report to Council, order modular structures, select operator, erect structures | Exec must make awards, report to Council on plans, award funds, review cities’ implementation |