- Project Labor Agreement

- for the

Brightwater

Treatment Plant

- May 2005

Project Labor Agreement

for the

Brightwater Treatment Plant

Between

King County

Department of Natural Resources and Parks

Wastewater Treatment Division

And

Northwest Washington Building and Construction Trades Council

Washington State Building and Construction Trades Council

Hoffman Construction

Table of Contents

Article		     Page

1 - PREAMBLE	6

2 - PURPOSE	7

3 - RECOGNITION	8

4 - SCOPE OF AGREEMENT	8

5 - UNION REPRESENTATION	11

6 - MANAGEMENT RIGHTS	13

7 - PRE-JOB CONFERENCES	14

8 - PROJECT ADMINSTRATIVE COMMITTEE	14

9 - HIRING PROCEDURES	15

10 - HOURS OF WORK, OVERTIME, SHIFTS, HOLIDAYS	18

11 - APPRENTICESHIP PROGRAM	21

12 - PAY DAY	25

13 - CRAFT JURISDICTION AND JURISDICTIONAL DISPUTES ADJUSTMENT	25

14 - WORK RULES	27

15 - MISCELLANEOUS PROVISIONS	28

16 - SAFETY, HEALTH AND SANITATION	29

17 - NO STRIKE - NO LOCKOUT	30

18 - GRIEVANCE PROCEDURE	32

19 - GENERAL SAVINGS CLAUSE	34

20 - TERMS OF AGREEMENT	34

21 - WAGE SCALES AND FRINGE BENEFITS	35

22 - DRUG FREE WORKPLACE	36

Signature Page (to be sumitted)

Appendicies/ Exhibits

addendum A Hoffman Recognized Employer or Industry Alcohol and Drug Programs

addendum B Alcohol and Drug Policy – Clarification of Issues

addendum C Reinstatement of Eligibility

Outline

Last Chance Agreement

Rehabilitation Testing Agreement

Exhibit 1 Letter of Assent

exhibit 2 letter of understanding on Prefabrication

exhibit 3 Letter of understanding on cement masons’ fringe benefit contributions to trust

exhibit 4 letter of understanding on concrete placement

exhibit 5 letter of understanding on cement mason working full shift

exhibit 6 settlement of juisdictional disputes in the construction industry “the plan”

exhibit 7 contact list to obtain applicable craft schedule “A”

Exhibit 8 Memorandum of Understanding - Brightwater Small Works Program

# ARTICLE 1 - PREAMBLE

1.1

This Project Labor Agreement (hereinafter, the “Agreement" or “PLA”) is entered into on ____________ by and between. King County Department of Natural Resources and Parks, Wastewater Treatment Division (hereinafter, “King County” or the "Owner"), Hoffman Construction, Inc., General Contractor/Construction Manager, selected for the Project, as defined in Article 4.1 herein, (hereinafter “GC/CM”), for and on behalf of the themselves and its subcontractors (hereinafter Subcontractor), and The Building and Construction Trades Department, AFL-CIO (hereinafter, "Department"), its affiliated National and International Unions who become signatory hereto, the Washington State Building and Construction Trades Council, the Northwest Washington Building and Construction Trades Council (hereinafter, "Building Trades Councils") and the Local Unions who become signatory hereto (hereinafter, collectively called the "Union(s)" or "Local Union(s)") with respect to the construction of the Brightwater Treatment System Project (the "Project"), who become signatory hereto (hereinafter, collectively called the "Union(s)" or "Local Union(s)") with respect to the construction of the Brightwater Treatment Plant.

1.2

It is understood by the parties to this Agreement that if this Agreement is acceptable to King County and approved by the King County Council and signed by the King County Executive in the space provided on the signature page of this Agreement, it will become the policy of King County that the construction work covered by this Agreement will be contracted exclusively to the GC/CM and its Subcontractors, of any tier, who agree to execute and be bound by the terms of this Agreement. Therefore, the Unions agree that any Contractor, acting as a subcontractor to the GC/CM, shall execute this Agreement for purposes of covering such work. The GC/CM will monitor and administer the compliance with this Agreement by all subcontractors of every tier, who through their execution of a Letter of Assent binding them to this Agreement, shall have become bound hereto.

1.3

King County will implement this Agreement by including appropriate provisions in the bid documents, contract specifications, and other contract documents for Covered Work, as hereinafter defined. As a result, the GCCM, and the various subcontractors, of any tier, performing covered work will become party to this Agreement. Therefore, this Agreement uses the terms “Contractors” or "Subcontractors" and specifies the rights and obligations of each such Contractor as if already party to this Agreement.

1.4

The Unions, the GC/CM, and all signatory Subcontractors agree to abide by the terms and conditions contained in this Agreement. The GC/CM and signatory Subcontractors are sometimes collectively referred to herein as Contractor or Contractors.

This Agreement represents the complete understanding of the parties, and neither the GC/CM nor any of its Subcontractors is or will be required to sign any other agreement with a signatory union as a condition of performing work within the scope of this Agreement. It is understood that this Agreement constitutes a self-contained, stand-alone agreement. No practice, understanding or agreement between a Contractor or Subcontractor and a Union party which is not specifically set forth in this Agreement will be binding on any other party unless endorsed in writing by the GC/CM.

1.5

The Unions agree that this Agreement will be made available to, and will fully apply to, any successful bidder for work who becomes signatory hereto, without regard to whether that successful bidder performs work at other sites on either a union or a non-union basis, and without regard to whether employees of such bidder are or are not members of any project or at any location other than the project site as defined in this Agreement. The Unions hereby pledge to work cooperatively with all businesses awarded work governed by this Agreement, despite any other dispute they may have with a business over, for example, trust or benefit payments that arose on non-covered work.

# ARTICLE 2 - PURPOSE

2.1

The Brightwater Regional Wastewater Treatment System is a multi-year, comprehensive program of facility expansions estimated to cost $1.48 billion. The timely and successful completion of this System is critical to the ability of King County to meet the needs of the Puget Sound Region's rapidly growing population in the coming years. The System will provide necessary capacity of an additional 36 million gallons per day (mgd) treatment plant to meet the anticipated regional growth. The purpose of the Project Labor Agreement is to insure that all construction work at the Project will proceed continuously and without interruption, efficiently, economically, and with due consideration for the protection of labor standards, wages, and working conditions.

2.2

In recognition of the special needs of this Project and to maintain a spirit of harmony, labor-management peace, and stability during the term of this Project Labor Agreement, the parties agree to establish and put into practice effective and binding methods for settlement of all misunderstandings, disputes, or grievances that may arise between any Contractor and the Unions, or their members, to the end that the Owner is assured of complete continuity of operation without slowdown or interruption of any kind. The Owner shall monitor the compliance of this Agreement by the GC/CM who, through their execution of the Agreement, or a Letter of Assent binding them to this Agreement, together with their subcontractors, shall have become bound hereto.

2.3

The parties are committed to providing open access to bidding opportunities for all Contractors and to assuring an adequate supply of craft workers possessing the requisite skills and training in order to provide the taxpayers a project of the highest quality. Further, the parties agree to cooperate throughout the term of this agreement to develop methods to reduce King County’s construction and project administrative costs.

# ARTICLE 3

# RECOGNITION

3.1

Union Recognition

The Contractor(s) recognize the signatory Unions as the sole and exclusive bargaining representatives of all craft employees within their respective jurisdictions working on the Project within the scope of this Agreement. This subsection shall not alter the pre-existing legal status of any bargaining relationship between any individual Contractor and signatory Union.

# ARTICLE 4

# SCOPE OF AGREEMENT

4.1

This PLA shall apply and is limited to all new construction as defined in this article and performed by the GC/CM and their subcontractor(s) of any tier who have been awarded contracts for such work, or for whom bids have been received for contracts on or after the effective date of this PLA, and covering construction, including rework, and other construction related activities originating on site and necessary to the Brightwater Project as described herein. This Agreement shall also apply to any art work infrastructure installed by the GC/CM or its Subcontractors. This Agreement shall also apply to engineers performing survey work as defined by revised code of Washington 18.43.020.

The Project is specifically defined as and limited to:

- Headworks and Primary Treatment facility

- Secondary Treatment and Disinfection Facility

- Solid Handling Building and Biosolid Truck Staging Area

- Digesters

- Energy Building

- Education Building

- Reclaimed Water Facilities

- Administration Building

- Maintenance Building

- Chemical Building

- Co-generation Facility

- Associated Site Work and Landscaping

4.2

Items specially excluded from the scope of the Agreement include the following:

(a) Work of non-manual employees, including but not limited to, superintendents, supervisors, assistant supervisors, staff engineer inspectors, quality control and quality assurance personnel, timekeepers, mail carriers, clerks, office workers, including messengers, guards, safety personnel, emergency medical and first aid technicians, and other professional, engineering, administrative, community relations or public affairs, environmental compliance, supervisory and management employees.

(b) Artists retained by the Owner during the course of the Project.

(c) Furniture, fixture, and equipment installers retained by the Owner to be performed after building trades subcontractors have completed construction related work and or contract completion date.

(d) Employers and their Employees controlled by the Owner.

(e) Employees engaged in any work performed on or near, or leading to or into,the Project site by state, county, city, or other governmental bodies, their retained contractors, or by public utilities or their contractors, or by other public agencies or their contractors.

(f) Employees engaged in maintenance on owned or leased equipment and on-site supervision of such work.

(g) Employees engaged in warranty functions and warranty work, and on-site supervision of such work.

(h) Startup, testing, and commissioning personnel employed by the Contractors or the Owner, Laboratory for specialty testing or inspections not ordinarily done by the signatory Local Unions.

(i) All off-site manufacture of materials, equipment, or machinery.

(j) Non-construction support services contracted by the Owner or the Contractor(s) in connection with this Project.

(k) All employees, subconsultants, and agents of the design teams or any other

consultants of the Owner for specialty testing, architectural/engineering design, and other professional services.

4.3

None of the provisions of this Agreement shall apply to the Owner and nothing contained herein shall be construed to prohibit or restrict the Owner, or their employees, from performing work not covered by this Agreement on the Project site. As areas and systems of the Project are inspected and construction tested by the GC/CM and accepted by the Owner, the Agreement shall not have further force or effect on such items or areas.

4.4

The Owner or the GC/CM, as appropriate, has the absolute right to select any qualified bidder for the award of contracts on this Project without reference to the existence or non-existence of any Agreements between such bidder and any party to this Agreement: provided that, except as provided under Article 7 such bidder shall be willing, ready, and able to execute and comply with this Agreement should it be designated the successful bidder.

4.5

It is understood by the parties that the Owner may at any time and in its sole discretion determine to add, modify, or delete facilities. If facilities are added to the Project scope, they would be automatically covered by this Agreement.

The provisions of this Agreement shall apply to the construction of the named Project, notwithstanding the provisions of local, area and/or national agreements which may conflict or differ from the terms of this Agreement. Where a subject covered by the provisions of this Agreement is also covered by a conflicting provision of a collective bargaining agreement, the provisions of this Agreement shall "prevail": otherwise the terms of applicable collective bargaining agreements shall apply except that the work of the International Union of Elevator Constructors on this Project shall be performed under the terms of its National Agreement, provided that the provisions of Article(s) 13 Craft Jurisdiction and Jurisdictional disputes adjustment, 17 No-Strike-No Lockout, and 18 Grievance Procedure, of this Agreement shall apply to such work.

4.6

This Agreement shall only be binding upon the signatory parties hereto and shall not apply to the parents, affiliates, subsidiaries, or other ventures of any such party.

4.7

It is agreed that all Contractors, who have been awarded contracts for work covered by this Agreement that is bid and awarded after the effective date of this Agreement shall be required to accept and to be bound by the terms and conditions of this Agreement, and shall evidence their acceptance by the execution of a Letter of Assent, prior to the commencement of work. A copy of the Letter of Assent executed by the subcontractor shall be immediately transmitted to the signatory Local Unions prior to the dispatch of employees to the job site.

4.8

This Agreement shall be limited to the construction work originating on-site within the scope of this Agreement, as set forth in Section 1 of this Article, for which bids have been advertised after the effective date of this Agreement. Nothing contained herein shall be construed to prohibit, restrict, or interfere with the performance of any other operation, work or function awarded to any Contractor before the effective date of this Agreement or which may be performed or contracted by the Owner for its own account on the property or in and around the construction site.

4.9

The Unions agree that this Agreement does not have the effect of creating any joint employment status between or among the Owner, the Contractor(s) or any of their subcontractors.

4.10

None of the provisions of this Agreement shall apply to King County and nothing contained herein shall be construed to prohibit King County or its employees from performing their routine work on the Project site. King County employees will not perform work which is covered by the terms of this Agreement. As areas and systems of the Project are inspected and construction tested and accepted by King County, the Agreement shall have no further force or effect on such items or areas.

4.11

It is understood that the Owner, at its sole option, may terminate, delay and/or suspend any and all portions of the covered work at any time.

# ARTICLE 5

# UNION REPRESENTATION

5.1

Authorized representatives of the Unions shall have reasonable access to the Project, provided they do not interfere with the work of employees, and further provided that such representatives fully comply with the visitor, safety, and security rules and any environmental compliance requirements established for the Project, which shall be subject to review by the Project Administrative Committee (as described in Article 8). It is understood that because of the scope of the Project and the type of work being undertaken, all visitors will be required to check in and may be limited to certain times or areas. They may also be required to be accompanied at all times while on the Project site. However, in such circumstances, project workers shall be allowed to confer privately with their authorized Union representatives. The Contractors recognize the right of access set forth in the Section and such access will not be unreasonably withheld from an authorized representative of the Union.

5.2

The Unions signatory hereto shall have the right to designate a steward for the GC/CM and each subcontractor signatory with that craft type, one (1) working journeyman as Steward for all related craft personnel, who shall be recognized as the Union's representative for a signatory hereto. Such designated Stewards shall be a qualified worker assigned to a crew and shall perform the work of their craft. Under no circumstances shall there be a non-working Steward on the Project.

5.3

The working Steward will be paid at the applicable wage rate for the job classification in which he/she is employed.

5.4

The Union may appoint a Steward for each shift, should multiple shifts be utilized.

5.5

A Steward for each craft of the signatory Unions employed on the Project shall be permitted on the Project site at all times. They shall not be subjected to discrimination or discharge on account of proper union activities. The Unions agree that such activities shall not unreasonably interfere with the Steward's work for the GC/CM or it's subcontractors.

5.6

It is recognized by the Contractor(s) that the employee selected as Steward shall remain on the job as long as there is work within their craft for which they are qualified, willing, and able to perform. The Contractor(s) shall be notified in writing of the selection of each Steward. The Contractor(s) shall be responsible for notfying the Unions prior to terminating a Steward as follows:

* For Cause or Voluntary Quit As soon as possible after it becomes known to the  Contractor(s) either by telephone call or electronic means.

* Reduction in Force 48 Hours prior written notice.

5.7

The Steward may not cause or encourage work stoppage, and, if found guilty of instigating such action, will be subject to action by the GC/CM, and/ its subcontractors, up to and including discharge or/and removal from the project.

5.8

The Steward's duties shall not include hiring and termination, nor shall he/she cause any interference with work progress.

5.9

The Steward shall be given the option of working all reasonable overtime within his craft and shift providing he/she is qualified to perform the task assigned.

5.10

In addition to his/her work as an employee, the steward shall have the right to receive complaints or grievances and to discuss and assist in the adjustment of the same with the employee's appropriate supervisor.

5.11

A steward may not service more than one work location without the approval of the GC/CM or its Subcontractor and the Union. When a Contractor has multiple work locations, the Contractor may request, and the Union shall appoint additional working stewards to provide independent coverage of one or more such locations.

# ARTICLE 6

# MANAGEMENT RIGHTS

6.1

The GC/CM and its subcontractors retain full and exclusive authority for the management of its operations. The GC/CM and the its subcontractors shall direct their working forces at their sole prerogative, including, but not limited to, hiring, promotion, transfer, lay-off discipline or discharge for just cause; the selection of foremen and general foremen; the assignment and scheduling of work; the promulgation of reasonable work rules shall be subject to the review of the Project Administrative Committee (as described in Article 8); and, the requirement of overtime work, the determination of when it will be worked, and the number and identity of employees engaged in such work. No rules, customs, or practices, which limit or restrict productivity, efficiency, or the individual and/or joint working efforts of employees shall be permitted or observed.

6.2

No rules, customs, or practices shall be permitted or observed which limit or restrict production, or limit or restrict the working efforts of employees. The GC/CM and its subcontractors may, in its sole discretion, utilize the most efficient method or techniques of construction, tools, or other labor-saving devices.

6.3

The foregoing enumeration of management rights shall not be deemed to exclude other functions not specifically set forth. The GC/CM, and its subcontractors therefore, retain all legal rights not specifically covered by this Agreement.

6.4

Except as otherwise expressly stated in this Agreement (Exhibit 3), there shall be no limitation or restriction upon the Owner or the Contractor’s choice of materials or design, or, regardless of source or location, upon the full use and installation and utilization of equipment, machinery, package units, pre-casts, pre-fabricated, pre-finished, or pre-assembled materials, tools, or other labor-saving devices. The Owner, or the Contractors may without restriction install or otherwise use materials, supplies, or equipment regardless of their source. The on-site installation or application of such items shall be generally performed by the craft having jurisdiction over such work. Provided, however, it is recognized that other personnel having special talents or qualifications may participate in the installation, check-off, or testing of specialized or unusual equipment. If there is any disagreement between the Contractors and the Union concerning the manner or implementation of such device or method of work, the implementation shall proceed as directed by the Contractor and the Union shall have the right to grieve and/or arbitrate the dispute as set forth in Article 18 of this Agreement.

# ARTICLE 7

# PRE-JOB CONFERENCES

7.1

The GC/CM and its subcontractors at all tier levels shall be required to hold a pre-job jurisdictional mark-up meeting prior to the commencement of construction activities on the Project. The GC/CM agrees that all subcontractors will be required to arrange such a pre-job conference through the GC/CM’s designated Labor Relations Representative. The GC/CM further agrees that the GC/CM’s Labor Relations Representative will attend and act as co-chairman with the Union's co-chair designee at all such pre-job conferences relative to this Project. In addition to the information developed relative to jurisdiction of work at the pre-job conference, the GC/CM and its subcontractors will present all information available to the Contractors regarding starting date for the work, location of the Project, duration of job, estimated peak employment, and any other conditions deemed peculiar to the particular contract or subcontract.

7.2

The GC/CM and any of its Subcontractors who fail to hold such pre-job conference prior to the commencement of work shall be considered in violation of this Agreement. The Building Trades Council shall immediately advise the GC/CM and the Owner’s Representative of this violation who will take corrective action pursuant to the Owner’s contract provisions with the Contractor(s).

# ARTICLE 8

# PROJECT ADMINSTRATIVE COMMITTEE

8.1

The parties to this Agreement hereby recognize the necessity of cooperation and the elimination of disputes, misunderstandings, or unfair practices on the part of any party, and to secure this end, it is hereby agreed that a Project Administrative Committee shall be established to be comprised of the GC/CM’s representatives and/or

representatives of its subcontractors at every tier level, as may be required, the Unions party to the Agreement and a representative of the Building Trades Council who shall meet at the jobsite or other agreed location according to a mutually agreeable monthly schedule. The Unions shall at such meetings present facts concerning any violations of any part of the Agreement by the GC/CM or its subcontractors. Additionally, the Unions agree to notify the GC/CM’s designated Labor Relations Representative upon discovery of a potential violation of this Agreement. They shall also bring up any practice by the GC/CM or its subcontractors, which in their opinion might lead to a misunderstanding or dispute between the parties. The GC/CM, or its subcontractors, shall bring in any complaints regarding failure of any employee or employees, or of the Unions to carry out any and all provisions of the Agreement.

8.2

Any agreement or resolutions reached pursuant to the preceding paragraph shall not supersede, alter, modify, amend, add to or subtract from this Agreement unless specifically expressed elsewhere in this Agreement. Prior to being effective any amendments or revisions to this Agreement shall be in writing and signed by all the parties hereto.

8.3

All parties signatory to this Agreement acknowledge the importance of attendance and active support of the Project Administrative Committee and agree to participate in the meetings as their responsibility on the Project requires.

8.4

The chairmanship of the Administrative Committee shall alternate between the GC/CM’s designated representative and of the Unions.

8.5

The Administrative Committee shall meet as required, but not less than once each month, to review the operation of the Agreement.

8.6

This Committee shall be convened within 48 hours on an emergency basis at the request of any party to the Agreement.

8.7

The Owner is a party in interest and shall be sent contemporaneous copies of all

notifications required under this article, and at their option, shall initiate or participate as a full party in any proceeding initiated under this Article.

# ARTICLE 9

# HIRING PROCEDURES

9.1

It is agreed that affirmative action shall be taken to afford equal employment opportunity to all qualified persons without regard to race, creed, color, sex, age, marital status, religion, sexual orientation, ancestry, veteran status, disability or national origin. This shall be applicable to all matters relating to hiring, training, promotion, transfer or termination of employees. Furthermore, the parties agree to cooperate to the fullest extent to achieve the intent and purpose of the applicable regulations of Title VII, Civil Rights Act of 1964, and Executive Order No. 11246, or such laws or Executive Orders as may supersede them. This Agreement is subordinate to the Equal Employment/Affirmative Action Resolutions and Apprenticeship Program requirements for the Project. To the extent the GC/CM and its subcontractors, despite reasonable efforts, are unable to meet the objectives and requirements set forth in this Article 9 through use of craft employees represented by any Union signatory, the GC/CM and its subcontractors shall be allowed to recruit from any other source and such recruits will have seven (7) days to join the applicable Local Union.

9.2

The Contractors shall have the right to determine the competency of all employees, the number of employees required and shall have the sole responsibility for selecting employees to be laid off, consistent with Article 9, Section 3 below.

9.3

(a) For Local Unions now having a job referral system, the Contractors agree to comply with such system and it shall be used exclusively by the GC/CM and its subcontractors. Such job referral system will be operated in a non-discriminatory manner and in full compliance with federal, state, and local laws and regulations which require equal employment opportunities and non-discrimination, and referrals shall not be affected by obligations of union membership or the lack thereof.

(b) The Contractors may reject any referral for any lawful nondiscriminatory reason, provided they comply with Article 10, Section 8.

9.4

In the event that Local Unions are unable to fill any request for employees within forty-eight (48) hours after such request is made by any Contractor (Saturdays, Sundays, and holidays excepted), the Contractor may employ applicants from any other available source. The Contractor shall inform the Union in writing of the name and social security number of any applicants hired from other sources and shall refer the applicant to the Local Union for dispatch to the Project, and such applicant will have seven (7) days to join the Local Union.

9.5

Failure of an employee to pay or tender fees or dues as required by this Article shall, upon the request of the Union in writing, result in the immediate termination of such employee.

9.6

Except as required by law, the Local Unions shall not knowingly refer an

employee currently employed by any Contractor working under this Agreement to any other Contractor.

9.7

The parties recognize the Owner's commitment to provide opportunities to participate on the Project to business enterprises which may not have previously had a relationship with the Unions signatory to this Agreement. To ensure that such enterprises will have an opportunity to employ their "core" employees on this Project, the parties agree that in those situations where any Contractor, not a party to a current collective bargaining agreement with the signatory Union having jurisdiction over the affected work is a successful bidder, such Contractor may request by name, and the Local will honor, up to a maximum of five (5) persons, provided that the Contractor first demonstrate that those persons possess the following qualifications:

(a) possess any license required by state or federal law for the Project work to be performed.

(b) have worked a total of at least one thousand (1,000) hours in the construction craft during the prior three (3) years.

(c) were on the Contractor's active payroll for at least sixty (60) out of the one hundred eighty (180) calendar days prior to the contract award.

(d) have the ability to perform safely the basic functions of the applicable trade.

9.8

Core employees who meet the aforementioned qualifications will be dispatched as follows:

- Contractors may request by name, and the Union will honor by referral up to a maximum of five (5) persons in each craft on an alternating basis with the Contractor selecting first.

- Core Employee

- Union Referral

- Core Employee

- Union Referral

- Core Employee

- Union Referral

- Core Employee

- Union Referral

- Core Employee

All subsequent referrals will be through the respective Union hiring hall.

(b) It is agreed that specific terms and conditions governing hiring and assignment of union workers in supplement to small Contractors existing core employees (who would be displaced by the local referral procedure) may be negotiated jointly by the Contractor and applicable local Union.

(c ) For the duration of the Contractor’s work the ratio of “Core” employees to hiring hall referrals shall be maintained and when the Contractor’s workforce is reduced, employees shall be reduced in the same ratio as was applied in the initial hiring.

(d) Any Contractor attempting to circumvent the hiring provisions of this Agreement by misclassifying any of its employees as supervisors or foremen, shall forfeit their right to employ “Core” employees on this project.

(e) No “Core” employee covered by this Agreement shall be required to join any Union as a condition of being employed on the Project; provided, however, that an employee who is a member of the referring union at the time of the referral shall maintain that membership in good standing while employed under the Agreement. All Core employees not currently a member of the appropriate Union signatory to this PLA shall, however, be required to pay a representational fee equal to 94 percent of the regular dues of the appropriate Union, for the period during which they are performing on-site work. The Contractors agree to deduct union dues or representation fees, whichever is applicable, from the pay of any employee who executes a voluntary authorization for such deductions and to remit the dues or fees to the Union(s).

9.9

The selection of craft foremen and/or general foremen and the number of such foremen and/or general foremen required shall be entirely the responsibility of the Contractors. Craft foremen shall be designated working foremen at the request of the Contractors. Craft workers covered by this Agreement will, in the normal day-to-day operations, take their direction and supervision from their foreman.

# ARTICLE 10

# HOURS OF WORK, OVERTIME, SHIFTS, HOLIDAYS

10.1

Hours of Work

Eight (8) hours shall constitute a standard work day. Five days, Monday through Friday, shall constitute a standard work week. Standard shift workday shall be worked between the hours of 6:00 a.m. to 6:00 p.m. for first shift with one-half hour unpaid lunch period. The GC/CM may vary the start time to take advantage of daylight hours, weather conditions or shifts, to permit an even and manageable flow of workers to the jobsite. Nothing herein shall be construed as guaranteeing any employee eight (8) hours per day or forty (40) hours per week. Notification of change in hours of work will be given to the union in writing five (5) days prior to implementation. Work hours shall be uniform for all crafts.

10.2

The GC/CM may elect to work a four ten-hour day schedule ("4/10"), Monday through Thursday or Tuesday through Friday. Ten (10) hours, between 6:00 A. M., and 9:00 P.M., shall constitute a workday on a 4/10 schedule. Any 4/10 schedule must be worked for a minimum of two (2) weeks.

10.3

Lunch Period

The GC/CM and its Subcontractors will schedule an unpaid meal period of not more than one-half (1/2) hour's duration at the work location approximately at the mid-point of the scheduled work shift.

A penalty of one-half (1/2) hour at the applicable overtime rate shall be paid to employees who are denied a meal period at approximately the midpoint of an 8 hour or 10 hour shift. The same penalty shall apply if a second meal period is denied after 10 hours in a shift extending beyond 10 hours.

Break periods will be in accordance with applicible Washington State laws/rules and regulations.

10.4 Shifts

(a) Shift work may be performed at the option of the GC/CM upon three (3) working days prior written notice to the Union(s), and shall continue for a period of not less than five (5) working days. Saturdays and Sundays, if worked, may be used for establishing the five (5) day minimum work shift. If two shifts are worked, each shall consist of eight (8) hours of continuous work exclusive of a one-half (1/2) hour non-paid lunch period and shall be paid at the regular rate of pay.

(b) When three (3) shifts are worked, the first (day) shift will work eight (8) hours. The second shift will work seven and one-half (7 1/2) hours. The third shift will work seven (7) hours. The pay for all shifts will be eight (8) hours at the employee's regular straight-time rate of pay. The last shift starting on or before 6:00 P. M. Friday and carrying over to Saturday shall be considered Friday work time and the shift starting on or before 6:00 P. M. on Sunday and carrying over to Monday shall be considered Sunday work time. The shift starting at or after 6:00 A. M. is designated as the first shift with the second shift following.

(c) Multiple shift (a two or three shift) operations will not be required on the entire project if at any time the GC/CM deems it advisable and necessary to work multiple shifts on a specific operation. When multiple shifts are worked, the number of employees on each shift of the operation may vary according to the conditions applicable to each shift and nothing shall require that there be "person-for-person" relief in successive shifts.

(d) When due to conditions beyond the control of the GC/CM or when contract specifications require that work can only be performed outside the regular day shift, then a special shift may be worked at the straight time rate of pay. The starting time of work will be arranged to fit the work conditions.

(e) The parties acknowledge that certain construction activities may pose unique work scheduling issues, including a requirement for continuous work twenty-four (24) hours per day, seven (7) days a week. The parties agree to establish, in good faith, hours of work provisions to assure uninterrupted work on any such operation in accordance with contract specifications for covered work.

10.5

Overtime

Except as otherwise required by the applicable prevailing wage determination, overtime will be paid at the rate of one and one-half (1 1/2) times the applicable straight-time hourly rate for work performed by an employee in excess of eight (8) hours daily, Monday through Friday on a five eight-hour day schedule, or for work performed in excess of ten (10) hours daily, Monday through Thursday or Tuesday through Friday,on a four ten-hour day schedule, or forty (40) hours per week. All work on Saturday, Sunday and holidays will be paid at the applicable overtime calculation rate as required by RCW 39.12. There will be no restriction on the Contractors’ scheduling of overtime or the non-discriminatory designation of employees who will work the available overtime. There shall be no pyramiding of overtime pay under any circumstances.

10.6

Holidays

Recognized holidays shall be as follows: (1) New Year's Day, (2) Martin Luther King's Birthday, (3) Memorial Day, (4) Fourth of July, (5) Labor Day, (6) Thanksgiving Day and (7) Friday after Thanksgiving Day and (8) Christmas Day. Recognized holidays under this Agreement shall be celebrated on the date the holiday is celebrated by the Owner. Work may be performed on Labor Day when circumstances warrant, i.e., the preservation of life and/or serious property damage. There shall be no paid holidays. If employees are required to work on a holiday, they shall receive the appropriate overtime rate as provided for by RCW 39.12.

10.7

It will not be a violation of the agreement when the GC/CM considers it necessary to shut down the project in whole or in part to avoid the possible loss of human life because of an emergency situation that could endanger the life and safety of an employee. In such cases, employees will be compensated only for the actual time worked. In the case of a situation described above whereby the GC/CM or its subcontractors requests employees to stand by, the employees will be compensated for the stand by time as per the provisions of Article 10.8(a).

10.8

Reporting Time (Show-up Time)

- Reporting Pay.

Employees reporting for work and for whom no work is provided, except when given notification not to report to work, shall receive two (2) hours pay at the regular straight-time hourly rate. Employees who are directed to start work shall receive four (4) hours pay at the regular straight time hourly rate. Employees who work beyond four (4) hours, shall be paid for actual hours worked. Whenever reporting pay is provided for employees, they may be required to remain at the Project site available for work for such time as they receive pay, unless released earlier by their supervisor. Each employee shall furnish his/her Contractor with his/her current address and telephone number, and shall promptly report any changes in each to the Contractor. When an employee is sent to the jobsite from the union referral facility in response to a request from the Contractor for an employee for one (1) day and starts work at the designated starting time for his/her shift, the employee will be paid a minimum of eight (8) hours for that day.

- Make-up Day

Should any of the Contractors be unable to work forty (40) hours in any workweek due to weather or other conditions over which they have no control, the Contractor(s) may, to the extent permitted by the applicable prevailing wage law, schedule a make-up day (Saturday for 5/8 schedule; Friday or Monday for 4/10 schedule). All hours worked on a make-up to complete the forty (40) hours for the standard workweek shall be paid at the straight time rate of pay. Any hours in excess of the standard workweek worked on Saturday shall be paid at time and one-half the straight time rate of pay. For make-up day work, the full crew must be scheduled. The make-up day may not be utilized on an individual employee basis or to make up holidays. Make-up days are voluntary and should a crew member decline the make-up day’s work, the Contractor(s) may select a member of another crew as a replacement, or allow the crew to work without the regular crew member. All make-up day work will be scheduled for a full work day.

(c ) Discharge Departure

When an employee leaves the job or work location of his/her own volition or is discharged for cause or is not working as a result of the GC/CM's invocation of Article 10.7, the employee shall be paid only for actual time worked.

(d) Premium Rate Day

In all cases, if the employee is reporting on a day on which an overtime rate is paid, reporting pay shall be calculated at that rate.

# ARTICLE 11

# APPRENTICESHIP PROGRAM

11.1

The parties recognize the need to maintain continuing support of apprenticeship

programs designed to develop adequate numbers of competent workers in the construction industry. Such programs enable workers to enter the labor pool fully qualified to earn a living wage on construction jobs. The Unions agree to support and to enhance such programs to provide training and job opportunities to these new work force entrants. The Contractors will employ apprentices in their respective craft to perform work customarily performed by the craft in which they are indentured and within their capabilities.

11.2

Pre-Screening Program

The Parties hereto agree to jointly develop and implement a Pre-Screening Program that will increase the skill level and entry opportunities of new employees into the Puget Sound Region established (State Apprenticeship Council aka SAC) Apprenticeship Programs. This Pre-Screening Program will be specifically designed to assist women, people of color and individuals who are disadvantaged and under-represented in the workforce.

11.3.

Apprenticeship Goals

Consistent with any restrictions contained in applicable state or federal law and regulations, including those governing equal employment opportunity, prevailing wage and apprenticeship requirements and limitations, the parties will jointly endeavor to meet or exceed the following Project goals for Apprenticeship utilization:

(a) For the Treatment Plant, a project-wide goal of fifteen percent (15 percent) of the project work hours to be comprised of apprentices.

(b) Methods that will be used by the Project Administrative Committee to identify opportunities for the utilization of apprentices within individual contract packages.

(c) Means and methods for reporting, collecting and analyzing data related to the utilization of apprentices on the Project.

(d) Means and methods for monitoring and enforcing the apprenticeship efforts of the parties.

(e) Means and methods for removing barriers to the inclusion of women, people of color, and disadvantaged and under-represented individuals in the workforce in the apprenticeship and pre-apprenticeship programs.

11.4

Removing Barriers

The Northwest Washington Building and Construction Trades, and its affiliate member Unions, along with State Apprenticeship Council (“SAC”) approved apprenticeship programs serving King and Snohomish Counties, will cooperate with the Owner to assist low-income residents to gain entrance to, and successful completion of, SAC apprenticeship programs. The Parties hereto will inform the coordinators and sponsors of the apprenticeship and training programs, as well as all Union representatives of the goals and activities covered by this Agreement, and will provide advocacy and assistance to encourage, support and involve the apprenticeship program coordinators in meeting these goals. Examples of the advocacy and assistance that will be provided include, but are not limited to:

(a) Establishing and facilitating discussions between various SAC and other apprenticeship coordinators to identify policy or program enhancements to increase the participation of people of color, women, and disadvantaged and under-represented individuals in the workforce.

(b) Immediate reporting from each SAC program indentures for the period 1999 – 2003 by class year the total number of indentured apprentices, numbers of males and females and racial breakdown.

(c) Evaluating projected or actual apprenticeship class size by program and trade for the period 2003-2010.

(d) Reporting their internal diversity goals and timelines for the participation of people of color, women, and disadvantaged and under-represented individuals in the workforce.

(e) Participating in a collaborative effort between the SAC programs and various community-based organizations to recruit people of color, women, and disadvantage and/or under-represented individuals from within those communities along the conveyance system for inclusion in the workforce.

11.5

The parties shall exercise good faith and affirmative efforts to remove barriers that prevent people of color, women, disadvantaged and under-represented individuals in the apprenticeship programs. Barriers that need to be removed include, but are not limited to:

(a) The requirement for a driver's license when a driver's license is not a bona fide requirement of the work.

(b) Questions about criminal history when the work does not involve security requirements.

(c) Requirement for apprenticeship application fees.

11.6

Pre-Apprenticeship Efforts

The parties to this Agreement endorse the efforts made by the Port of Seattle, Sound Transit, the Seattle Monorail and others in the development of programs which serve as a means for identifying, screening and preparing members of groups historically underrepresented in construction employment to enter and successfully complete the Local Union(s) apprenticeship programs. The Owner's bid specifications will encourage all Contractors to participate in these programs as may be deemed appropriate to provide the numbers of applicants to apprenticeship programs and to produce qualified apprentices to achieve the goals agreed by the parties for this Project.

11.7

During the initial construction-planning period, the GC/CM shall prepare and submit a plan for participation of SAC-registered apprentices to the Owner. The GC/CM and its Subcontractors shall estimate the total contract labor hours to be worked on the construction contract awarded to it and shall establish the anticipated apprenticeship participation by craft and hours to be submitted to the Owner at the pre-construction meeting.

Diversity goals for the apprenticeship program for all contractors shall be as follows:

- Women and people of color to perform at least 50 percent of all first year apprentice hours in all trades.

- Women and people of color to perform at least 33 percent of all apprentice hours worked.

During the contract construction phase, the GC/CM and each Subcontractor shall provide a monthly report to the Owner on the numbers of apprentices used by craft and trade at each tier and level of work.

11.8

A funding mechanism consisting of an Apprenticeship Preparation Fund (APF) will be established and will continue in full force and effect during the term of this agreement. King County will make contributions in the sum of no less than five cents ($.05) per hour worked by employees covered under this agreement into the APF. The APF will be administered by the Project Administrative Committee.

11.9

The GC/CM and the signatory Unions agree to establish “Direct Entry” procedures for those crafts that allow for such entry procedures. Direct entry procedures shall include a specified number of direct entry slots, selection criteria, minimum specified employment duration for each slot, and dispute resolution. Crafts who do not allow direct entry under their current standards will work with their Joint Apprenticeship Training Committees in good faith efforts to achieve direct entry language in their standards.

Note: The following crafts are currently named as “Direct Entry” programs – Laborers, Carpenters, Cement Masons, Iron Workers, Painters, Plumbers, and Teamsters, as of the date of this Agreement.

11.10

The GC/CM and the signatory Unions desire to facilitate the entry of veterans into the building and construction trades who are interested in careers in the construction industry. The Unions agree to utilize the services of the Center for Military Recruitment, Assessment, and Veterans Employment (hereinafter “Center”) and the Center’s “Helmets to Hardhats” program to serve as a resource for preliminary orientation, assessment of construction aptitude, referral to apprenticeship programs or hiring halls, counseling and mentoring, support network, employment opportunities and other needs of such veterans. The Unions agree to coordinate with the Center to create and maintain an integrated database of veterans interested in working on this Project and of apprenticeship and employment opportunities for this Project. To the extent permitted by law, the Unions will give credit to such veterans’ bona fide, provable past experience. The experience and practical knowledge of veterans will be reviewed and tested by applicable Joint Apprenticeship Training Committee (JATC). Applicants will be placed at the appropriate stage of apprenticeship or at the journey level, as the case may be. Final decisions will be the responsibility of the applicable JATC.

11.11

The GC/CM and the signatory Unions acknowledge that retention of apprentices in their craft training is a priority, and therefore agree to participate in the Apprentice Mentoring Program.

# ARTICLE 12

# PAY DAY

12.1

All employees covered by this Agreement may be paid by check and shall be paid no later than the end of the work shift Friday. Paychecks shall be drawn on a local bank, or the Contractors shall make local check-cashing facilities available to the employees. No more than five (5) days wages may be withheld. Any employee who is discharged or laid off shall be entitled to receive all accrued wages immediately upon discharge or layoff. Notification of layoff shall be at the Contractor's discretion but shall not be given later than the end of the work shift on the date the layoff is to be effective. Such notification may be verbal.

12.2

A penalty of two (2) hours taxable, straight time pay for each 24 hour period or portion thereof (Saturdays and Sundays included) following the day in which the payroll became delinquent, shall be paid in addition to all wages due to the employee based upon when settlement is made up to, but not exceeding 2 weeks. Penalty payment may be made by jointly issued checks.

# ARTICLE 13

# CRAFT JURISDICTION AND

# JURISDICTIONAL DISPUTES ADJUSTMENT

13.1

The assignment of work will be solely the responsibility of the Contractor performing the work involved; and such work assignments will be in accordance with the Plan for the Settlement of Jurisdictional Disputes in the Construction Industry (the Plan) or any successor Plan (Exhibit 5).

13.2

All jurisdictional disputes on this Project, between or among Building and Construction Trades Unions and employees, parties to this PLA, shall be settled and adjusted according to the present Plan established by the Building and Construction Trades Department or any other plan or method of procedure that may be adopted in the future by the Building and Construction Trades Department. Decisions rendered shall be final, binding and conclusive on the Contractors and Unions parties to this PLA.

(a) Where the work in dispute is not traditional building and construction work, or is claimed by any of the parties to the dispute not to be traditional building and construction work, and a difference exists among the parties as to the appropriate procedure with jurisdiction to resolve the dispute, the dispute will be settled in accordance with the following procedure. If the dispute is not resolved among the parties within seven (7) working days, the dispute shall be referred, within five (5) working days thereafter, by any one of the Unions or the involved Contractor to the International Unions with which the disputing Unions are affiliated. The International Unions and the involved Contractor shall meet promptly to resolve the dispute. Any resolution shall be reduced to writing and signed by representatives of the involved Contractor and the International Unions.

(b) In the event that the respective International Unions of the disputing Local Unions and the involved Contractor are unable to resolve the dispute within fifteen (15) calendar days from the date of referral, the dispute shall be referred by any of the interested parties to or a mutually agreed arbitrator under this Article to hear and decide issues arising from the work assignment that is the basis of the dispute. The parties agree that the arbitrator shall, within twenty (20) calendar days of such referral, conduct a hearing and render a determination of the dispute.

13.3

All jurisdictional disputes shall be resolved without the occurrence of any strike, work stoppage, or slow-down of any nature, and the Contractors assignment shall be adhered to until the dispute is resolved. Individuals violating this section shall be subject to immediate discharge.

13.4

Each Contractor will be required to conduct a pre-job conference with the Building and Construction Trades Council prior to the initial commencement of work, and on an as needed basis for projects with multiple phases and/on start dates. The purpose of this pre-job conference is to promote communication and provide the parties an opportunity to review the work prior to the start of construction. The GC/CM will be advised in advance of all such conferences and shall participate.

13.5

Any award or resolution made pursuant to this procedure, shall be final and binding on the disputing Unions and the involved Contractor under this PLA only, and may be enforced in any court of competent jurisdiction in accordance with the Plan. Such award or resolution shall not establish a precedent on any construction work not covered by this PLA. In all disputes under this Article, The Owner and GC/CM shall be considered a party in interest.

# ARTICLE 14

# WORK RULES

14.1

Employment begins and ends at the jobsite.

14.2

Employees shall be at their place of work at the designated starting time and shall remain at their place of work until the designated quitting time. Place of work shall mean gang boxes, change shacks or other designated tool storage areas or at assigned equipment. Employees shall remain on the Project and at their place of work through the work day except during breaks and lunch, at which time employees may access vending areas or snack trucks.

14.3

There shall be no limit on production by workmen nor restrictions on the full use of tools or equipment. Craftsmen using tools shall perform any of the work of the trade and shall work under the supervision of craft foremen. There shall be no restrictions on efficient use of manpower other than as may be required by safety regulations; provided, however, legitimate manning practices that are a part of national and/or local agreements shall be followed.

14.4

Security procedures for control of tools, equipment and materials are solely the responsibility of the Contractors and/or its subcontractors. Employees having any company property or property of another employee in their possession without authorization are subject to immediate discharge. The GC/CM will be responsible for the establishment of reasonable job security measures for the protection of personal company and client property.

14.5

Slowdowns, standby crews, and featherbedding practices will not be tolerated.

14.6

Recognizing the nature of the work being conducted on the site, employee access by private automobile may be limited to certain roads and/or parking areas.

14.7

Specialized equipment may be installed, adjusted, tested, and serviced by the Owner's employees, agents, or representatives prior to the occupancy of the Project, provided such installation is in accordance with Washington State prevailing wage laws. The on-site installation or application of such items shall be generally performed by the craft having jurisdiction over such work; provided, however, it is recognized that other personnel having special talents or qualifications may participate in the installation, check-off or testing of specialized or unusual equipment. Specialized equipment does not include installation of telecommunications cabling and related equipment.

14.8

The Owner or the GC/CM may establish reasonable Project rules, as they deem appropriate and not inconsistent with this Agreement; however, such rules shall be subject to review by the Joint Administration Committee. These rules will be explained at the pre-job conference and posted at the Project site by the GC/CM and may be amended thereafter as necessary. Failure to observe these rules and regulations by any employee may be grounds for discipline, including discharge.

# ARTICLE 15

# MISCELLANEOUS PROVISIONS

15.1

All inspection of incoming shipments of equipment, apparatus, machinery and construction materials of every kind shall be performed at the sole discretion of the Owner or Contractors by persons of their choice.

15.2

The Owner or Contractors shall have the right to have equipment, apparatus, machinery, and construction materials of every kind delivered to the jobsite by persons of their choice except as otherwise set out herein.

15.3

The Owner shall have the right to test, operate, maintain, remove, and replace all equipment, apparatus, or machinery installed, or to be used in connection with such installation on the work site with employees, agents or representatives of the Owner who shall work under the direct supervision of the Owner, as applicable if such supervision is deemed desirable.

15.4

All employees shall be subject to substance screening and testing procedures set forth within the Project's developed safety and insurance programs and substance screening program. Any employee who reports for work under the influence of alcoholic beverages or uses non-prescribed drugs on the jobsite or who reports to the jobsite with alcoholic beverages or non-prescribed drugs, shall be subject to immediate termination and/or removal from the project.

15.5

Any employee who willfully damages the work of any other employee, or any material. equipment, apparatus, or machinery shall be subject to immediate termination.

15.6

In the interest of the future of the construction industry in the Puget Sound area, of which labor is a vital part, and to maintain the most efficient and competitive posture possible, the Unions pledge to work with management on this Project to produce the most efficient utilization of labor and equipment in accordance with this Agreement.

# ARTICLE 16

# SAFETY, HEALTH AND SANITATION

16.1

The GC/CM, its Subcontractors, and the Unions signatory to this Agreement will form a Joint Labor/Management Safety Committee consisting of equal numbers of Contractor and Union representatives, to be agreed upon by the parties, which shall be jointly chaired by the site representative of the GC/CM (or designee) and an official of the Unions (or designee) appointed by the Unions. The Committee will meet at the call of the Joint Chairs of the monthly Labor/Management Meetings to receive reports on safety programs instituted by the Owner, the GC/CM, and the individual contractors on the Project site and to discuss and advise such parties of the Agreement with regard to recommended safety programs and procedures in order to maintain the highest level of occupational safety possible on the Project site.

16.2

The GC/CM, the GC/CM’s subcontractors, and their respective employees shall comply with all applicable provisions of State and Federal laws and regulations including the Occupational Safety and Health Act of 1970, as amended, and those regulations relating to job safety and safe working practices.

16.3

The GC/CM or its subcontractors shall provide a convenient and sanitary supply of drinking water, cooled in the summer months, and sanitary drinking cups.

16.4

The GC/CM or its subcontractors shall provide adequate sanitary toilet facilities, water, and clean up facilities for the employees. The GC/CM or individual Contractors shall establish and maintain a change house on site A separate women facility will be provided.

16.5

Violators of the safety program will be subject to termination for cause and may be rehired after 90 days.

16.6

All required safety equipmentshall be provided by the GC/CM or its subcontractors.

16.7

Safety

Safety meetings shall be held at a minimum of once a week at the beginning of a shift. Copies of the topics, minutes, or agenda of the meetings with signed attendance sheets shall be maintained by the project Safety Engineer.

# ARTICLE 17

# NO STRIKE - NO LOCKOUT

17.1

During the term of this Agreement there shall be no strikes, picketing, work stoppages, slow downs or other disruptive activity for any reason by the Union, its applicable Local Union or by any employee, and there shall be no lockout by any Contractor. Failure of any Union, Local Union, or employee to cross any picket line established at the Project site is a violation of this Article.

17.2

The Union and its applicable Local Union shall not sanction, aid or abet, encourage or continue any work stoppage, strike, picketing or other disruptive activity at the GC/CM’s project site and shall undertake all reasonable means to prevent or to terminate any such activity. No employee shall engage in activities which violate this Article. Any employee who participates in or encourages any activities which interfere with the normal operation of the Project shall be subject to disciplinary action, including discharge, and if justifiably discharged for the above reasons, shall not be eligible for rehire on the Project for a period of not less than ninety (90) days.

17.3

Neither the Union nor its applicable Local Union shall be liable for acts of employees for whom it has no responsibility. The International Union General President or Presidents will immediately instruct, order, and use the best efforts of his office to cause the Local Union or Unions to cease any violations of this Article. An International Union complying with this obligation shall not be liable for unauthorized acts of its Local Union. The principal officer or officers of a Local Union will immediately instruct, order and use the best efforts of his office to cause the employees the Local Union represents to cease any violations of this Article. A Local Union complying with this obligation shall not be liable for unauthorized acts of employees it represents. The failure of the GC/CM to exercise its right in any instance shall not be deemed a waiver of its right in any other instance.

17.4

In the event of any work stoppage, strike, picketing, or other disruptive activity in violation of this Article, the GC/CM may suspend all or any portion of the Project work affected by such activity at the GC/CM’s discretion and without penalty.

17.5

There shall be no strikes, picketing, work stoppages, slowdowns or other disruptive

activity affecting the Project site during the duration of this PLA. Any Union or Local Union which initiates or participates in a work stoppage in violation of this Article, or which recognizes or supports the work stoppage of another Union or Local Union which is in violation of this Article, agrees as a remedy for said violation to pay liquidated damages in accordance with Section 17.6 of this Article.

17.6

In Lieu of, or in addition to, any other action at law or equity, any party may institute the following procedure when a breach of this Article is alleged, after the Union(s) or Local Union(s) has been notified of the fact.

  - The party invoking this procedure shall notify (to be mutually determined) who the parties agree shall be the permanent Arbitrator under this procedure. In the event that the permanent Arbitrator is unavailable at any time, he or she shall appoint an alternate. Notice to the Arbitrator shall be by the most expeditious means available, with notice by facsimile, telegram, or any other effective written means to the party alleged to be in violation and the International Union President and/or Local Union.

  - Upon receipt of said notice, the Arbitrator named above shall set and hold a hearing within twenty-four (24) hours if it is contended the violation still exists.

  - The Arbitrator shall notify the parties by facsimile, telegram, or any other effective written means, of the place and time he or she has chosen for this hearing. Said hearing shall be completed in one session. A failure of any party or parties to attend said hearing shall not delay the hearing of evidence or issuance of an Award by the Arbitrator.

  - The sole issue at the hearing shall be whether or not a violation of this Article has in fact occurred. The award shall be issued in writing within three (3) hours after the end of the hearing and may be issued without an Opinion. If any party desires an Opinion, one shall be issued within fifteen (15) days, but its issuance shall not delay compliance with or enforcement of the award. The Arbitrator may order cessation of the violation of this Article, and such Award shall be served on all parties by hand or registered mail upon issuance.

  - Such award may be enforced by any court of competent jurisdiction upon the filing of this PLA and all other relevant documents referred to herein above in the following manner. Facsimile or expedited mail or personal service of the filing of such enforcement proceedings shall be given to the other party. In the proceeding to obtain a temporary order enforcing the Arbitrator’s award as

issued under Section 6 of this Article, all parties waive the right to a hearing and agree that such proceedings may be ex parte. Such agreement does not waive any party’s right to participate in a hearing for a final order of enforcement. The Court’s order or orders enforcing the Arbitrator’s Award shall be served on all parties by hand or by delivery to their last known address by registered mail.

  - Any rights created by statute or law governing arbitration proceedings inconsistent with the above procedure, or which interfere with compliance therewith, are hereby waived by parties to whom they accrue.

  - The fees and expenses of the Arbitrator shall be borne by the party or parties found in violation, or in the event no violation is found, such fees and expenses shall be borne by the moving party.

  - If the Arbitrator determines that a work stoppage has occurred in accordance with Section 17.6 d above, the party or parties found to be in violation shall pay as liquidated damages the following amounts: For the first shift in which the violation occurred, $10,000; for the second shift, $15,000; for the third shift, $20,000; for each shift thereafter on which the craft has not returned to work, $25,000 per shift. The specific damages in this Section shall be paid to the Owner. The Arbitrator shall retain jurisdiction to determine compliance with this Section and Article.

17.7

The procedures contained in Section 17.6 through 17.6 (h) shall be applicable to violations of this Article. Disputes alleging violation of any other provision of this PLA, including any underlying disputes alleged to be in justification, explanation or mitigation of any violation of this Article, shall be resolved under the grievance adjudication procedures of Article 18 Grievance Procedure.

17.8

The Owner and GC/CM are each a party of interest in all proceedings arising under this Article and Articles 13 and 18 and shall be sent copies of all notifications required under these Articles and shall initiate or participate as a full party in any proceeding initiated under this Article.

# ARTICLE 18

# GRIEVANCE PROCEDURE

18.1

This PLA is intended to provide close cooperation between management and labor. Each of the Unions will assign a representative to this Project for the purpose of completing the construction of the Project economically, efficiently, continuously, and without interruptions, delays, or work stoppages.

18.2

The GC/CM and its Subcontractors, Unions, and the employees, collectively and individually, realize the importance to all parties to maintain continuous and uninterrupted performance of the work of the Project, and agree to resolve disputes in accordance with the grievance-arbitration provisions set forth in this Article.

18.3

Any question or dispute arising out of and during the term of this PLA (other than trade jurisdictional disputes) shall be considered a grievance and subject to resolution under the following steps:

  - Step 1
When any employee subject to the provisions of this PLA feels they have been aggrieved by a violation of this PLA, through their local union business representative or job steward, shall, within five (5) working days after the occurrence of the violation, give notice to the work-site representative of the involved Contractor stating the provision(s) alleged to have been violated. The business representative of the local union or the job steward and the work-site representative of the involved Contractor shall meet and endeavor to adjust the matter within three (3) working days after timely notice has been given. The representative of the GC/CM shall keep the meeting minutes and shall respond to the Union representative in writing at the conclusion of the meeting but not later than twenty-four (24) hours thereafter. If they fail to resolve the matter within the prescribed period, the grieving party may, within forty-eight (48) hours thereafter, pursue Step 2 of the Grievance Procedure, provided the grievance is reduced to writing, setting forth the relevant information concerning the alleged grievance, including a short description thereof, the date on which the grievance occurred, and the provision(s) of the PLA alleged to have been violated. Should the Local Union(s) or any Contractor(s) have a dispute with the other party and, if after conferring, a settlement is not reached within three (3) working days, the dispute may be reduced to writing and proceed to Step 2 in the same manner as outlined herein for the adjustment of an employee complaint.

  - Step 2
The International Union Representative and the involved Contractor(s) shall meet within seven (7) working days of the referral of a dispute to this second step to arrive at a satisfactory settlement thereof. Meeting minutes shall be kept by the GC/CM. If the parties fail to reach an agreement, the dispute may be appealed in writing in accordance with the provisions of Step 3 within seven (7) calendar days thereafter.

  - Step 3
If the grievance has been submitted but not adjusted under Step 2, either party may request in writing, within seven (7) calendar days thereafter, that the grievance be submitted to the mutually agreed upon Arbitrator. The decision of the Arbitrator shall be final and binding on all parties. The fee and expenses of such Arbitration shall be borne equally be the Contractor(s) and the involved Local Union(s).

Failure of the grieving party to adhere to the time limits established herein shall render the grievance null and void. The time limits established herein may be extended only by written consent of the parties involved at the particular step where the extension is agreed upon. The Arbitrator shall have the authority to make decisions only on issues presented, and shall not have authority to change, amend, add to or detract from any of the provisions of this PLA.

18.4

The Owner and GC/CM shall be notified of all actions at Steps 2 and 3 and shall, upon their request, be permitted to participate in all proceedings at these steps.

# ARTICLE 19

# GENERAL SAVINGS CLAUSE

19.1

If any article or provisions of this Agreement shall be declared invalid, inoperative or unenforceable by any competent authority of the executive, legislative, judicial or administrative branch of the Federal or any State government (including such authorities as established within Project enabling legislation referred to under Article I within this Agreement). the GC/CM and the Union shall suspend the operation of such article or provision during the period of its invalidity and shall substitute, by mutual consent. in its place and seal an article or provision which will meet the objections to its validity and which will be in accord with the Intent and purpose of the article or provision in question.

19.2

If any article or provision of this Agreement shall be held invalid, inoperative or unenforceable by operation of law or by any of the above mentioned tribunals of competent jurisdiction, the remainder of this agreement or the applications of such article or provision to persons or circumstances other than those as to which it has been held invalid, inoperative or unenforceable shall not be affected thereby.

# ARTICLE 20

# TERMS OF AGREEMENT

20.1

This Project Labor Agreement shall become effective on, ____________, and shall continue only until the Project is completed or abandoned by the Owner, or by the GC/CM .

20.2

(a) Turnover. Construction of any phase, portion, section or segment of the Project shall be deemed complete when such phase, portion, section or segments has been turned over to the Owner by the GC/CM and the Owner has accepted such phase, portion, section or segment. As areas and systems of the Project are inspected and construction tested and/or approved by the Owner, the Agreement shall have no further force or effect on such items or areas, except when a Subcontractor is directed by the GC/CM or the Owner to engage in repairs or modifications required by its contract(s) with the Owner.

(b) Notice. Written notice of each final acceptance received by the GC/CM will be provided to the Building Trades Council with a description of what portion, segment, etc. has been accepted. Final acceptance may be subject to a "punch list", and in such case, the Agreement will continue to apply to each such item on the list until it is completed to the satisfaction of the Owner and a letter of completion/Final Acceptance is given by the Owner to the GC/CM. A copy of the “punch list” will be available to the unions.

(c) Termination. Final termination of all obligations, rights and liabilities and disagreements shall occur upon receipt by the Building Trades Council of a written notice from the Owner or GC/CM saying that no work remains within the scope of the Agreement for the GC/CM or their successor(s).

# ARTICLE 21

# WAGE SCALES AND FRINGE BENEFITS

21.1

In consideration of the desire of the Owner, the GC/CM and its Subcontractors and the Unions for all construction work to proceed efficiently and economically and with due consideration for the protection of labor standards, wages and working conditions, all parties agree that:

21.2

All employees covered by this Agreement shall be classified in accordance with work performed and paid the hourly wage rates for those classifications in compliance with the applicable prevailing rates as required by Chapter 39.12 of the Revised Code of Washington, as amended, and/or by the Davis-Bacon Act, 40 U.S.C.~276a et seq., whichever is greater. This requirement applies to laborers, workers and mechanics, employed by the GC/CM and its Subcontractors, or by any other person who performs a portion of the work contemplated by this Agreement and which is covered by the terms hereof.

21.3

The GC/CM and its subcontractors will recognize the applicable Federal and/or State Prevailing Wage Rate Determinations as the minimum rates to be paid to all craft employees, including general foreman, foreman and apprentices during the life of the project. Further, the GC/CM and its subcontractors will recognize all changes of wages and fringes on the effective date(s) of the individual craft local collective bargaining agreement. It is further agreed that any retroactive increases will be recognized provided it is part of the negotiated settlement

21.4

The current Washington state prevailing wage rates (PWR) for the inception of this project are dated March 1, 2006 . Such Washington PWR which have been provided to the parties hereto by the industrial statistician of the Washington State Department of Labor and Industries will be available for review at the L&I website at: http://www.lni.wa.gov/prevailingwage/ and are incorporated into this Agreement as if set forth herein.

21.5

In case any dispute arises as to what are the prevailing rates of wages for work of a similar nature and such dispute cannot be adjusted by the parties in interest, including labor and management representatives the matter shall be referred for arbitration to the Director of the Department of Labor and Industries of the State of Washington, and the Directors decision therein shall be final and conclusive and binding on all parties involved in the dispute, as provided for by Section 39.12.060 of the Revised Code of Washington as amended.

21.6

The GC/CM and its Subcontractors adopt and agree to be bound by the written terms of the legally established trust agreements, for each craft hired, specifying the detailed basis on which payments are to be made into, and benefits paid out of, such Trust Funds. The GC/CM and its Subcontractors authorize the parties to such Trust Funds to appoint Trustees and successor Trustees to administer the Trust Funds and hereby ratifies and accepts the Trustees so appointed as if made by the GC/CM or its Subcontractors.

21.7

If any Subcontractor is delinquent in any Trust Fund contributions, the Union or the Trust Fund shall first make every effort to resolve the delinquency. After all efforts have been exhausted, the Union or Trust Fund shall provide timely notification to the Owner and the GC/CM, together with all documentary evidence of the delinquency endorsed by the Fund. Upon such notification, the GC/CM will attempt to resolve the delinquency among its Subcontractor, the Union and the Fund. If the delinquency is not resolved within ten (10) days thereafter, the GC/CM shall withhold an amount to cover the delinquency from any retained funds otherwise due and owing to the Subcontractor and shall not release such withholding until the Subcontractor is in compliance. If the delinquent amounts are undisputed in whole or in part between the Fund and the delinquent Subcontractor, the GC/CM shall issue a joint check to the Fund and the Subcontractor in the amount of the undisputed delinquency.

21.8

Copies of the Union Trust Agreements are available upon request.

# ARTICLE 22

# DRUG FREE WORKPLACE

22.1

The parties to this Agreement agree to implement a Drug Free Workplace Policy and Program for the duration of this Agreement. Such policy will be administered in accordance with the provisions of the Alcohol and Drug Policy included as Addendums to this Project Labor Agreement as identified in the Table on Contents herein. If a program is implemented and the unions party to this agreement have an existing drug and alcohol-testing program, that is equal to or better than the proposed program, that includes pre-employment, for cause and random testing, and is at the same or lower cost, the GC/CM shall agree to use the Union program.

# ENDORSEMENTS

The authorized signature by the undersigned affirms approval of this Agreement by King County, the Northwest Washington Building and Construction Trades Council, the Washington State Building and Construction Traces Council, and Hoffman Construction, Inc., and the adoption of this Agreement as a bid specification for contracts covering all work within the scope of this Agreement.

FOR THE PARTIES:

_______________________________

Ron Sims

King County Executive

_________________________________

Dave Johnson

Executive Secretary

Washington State Building and Construction

Trades Council, AFL-CIO:

_______________________________

Steve Koch

President

Northwest Washington Building

and ConstructionTrades Council, AFL-CIO:

__________________________________

Tom Peterson

Vice President

Hoffman Construction, Inc.

- Affiliated International Unions

International Association of Heat and Frost 		International Union of Elevator

Insulators and Asbestos Workers 			Constructors

James Grogan						Dana Brigham

International Union of Bricklayers and 			United Union of Roofers, Water-

Allied Craftworkers 						proofers and Allied Workers

John J. Flynn 						 John Martini

International Brotherhood of Electrical 	International Brotherhood of

Workers	Boilermakers, Iron Ship Builders, Blacksmiths, Forgers, and Helpers

Edwin Hill 							Charles W. Jones

International Association of Bridge, 			United Brotherhood of Carpenters

Structural and Ornamental Iron Workers 		and Joiners of America

Joseph Hunt 						Douglas J. McCarron

International Union of Operating Engineers 		Operative Plasterers' and Cement

Masons' International Association of the United States of America

Frank Hanley 						John J. Dougherty

International Brotherhood of Teamsters

James P. Hoffa

International Union of Painters and Allied Trades

James Williams

Sheet Metal Workers' International Association

Michael J. Sullivan

United Association of Journeymen and Apprentices of the

Plumbing and Pipe Fitting Industry of the United States and Canada

William P. Hite

Laborers' International Union of North America

Terrance O’Sullivan

- And Their Affiliated Local Unions

International Association of Heat and Frost 	Operative Plasterers' and Cement

Insulators and Asbestos Workers, Local No.7 	Masons' International Association of

the United States of America,

Plasterers Local No. 77

International Brotherhood of Boilermakers, 	International Brotherhood of

Iron Ship Builders, Blacksmiths, Forgers 	Electrical Workers, Local No. 191

Helpers, Local No. 502

United Brotherhood of Bricklayers and

Allied Craftworkers, Local No. 1

United Brotherhood of Carpenters and 		International Association of Bridge,

Joiners of America, Regional Council 		Structural and Ornamental Iron

Workers, Local No. 86

Operative Plasterers' and Cement Masons'

International Association of the United

States of America,

Cement Masons Local No. 528

Laborers' International Union of North 		United Association of Journeymen

America, Locals No. and 292			and Apprentices of the Plumbing and

Pipe Fitting Industry of the United

States and Canada, Local No. 699

International Union of Operating Engineers 	Sheet Metal Workers' International

Local No. 302 					Association, Local No. 66

International Union of Elevator Constructors 	United Union of Roofers, Water-

Local No. 19 						proofers and Allied Workers,

Local No. 54

International Union of Painters and Allied 	International Brotherhood of

Trades, District Council 				Teamsters, Locals No. 38

United Association of Journeymen and Apprentices of the Plumbing and Pipe Fitting Industry of the United States and Canada, Local No. 26

APPENDIX A

SUBSTANCE ABUSE PREVENTION PROGRAM

HOFFMAN CONSTRUCTION COMPANY OF WASHINGTON

ALCOHOL AND DRUG POLICY STATEMENT

1.	Purpose - Hoffman recognizes that alcohol and drug abuse in the work place has become a major concern. We believe that by reducing alcohol and drug use we will improve the safety, health and productivity of employees, including employees of subcontractors and vendors employed at the work site. The object of this policy is to provide a safe and healthy work place for all employees, to prevent incidents, to cooperate with the owners of our projects, their architects and consultants in maintaining a safe work place and to comply with federal and state health and safety regulations.

2.	Definitions -

A.	Alcohol - Means ethyl alcohol (ethanol). References to use or possession of alcohol include use or possession of any beverage, mixture or preparation containing alcohol.

B.	Drug - Means any substance other than alcohol capable of altering the mood, perception, pain level or judgment of the individual consuming it, or any “controlled substance” or “controlled dangerous substance” as defined by federal and state statues. “Illegal drug” means any drug or controlled substance the sale or consumption of which is illegal under state or federal law.

C.	Employee - Any individual who actually performs jobsite work for any contractor, vendor or supplier on the project for Employer and its subcontractors and suppliers, at every tier.

D.	Employer Premises - Employer premises includes all operative premises, facilities, parking lots, garages, work places, dry shacks and Employer owned tool boxes and storage facilities.

E.	Medical Facility - Means a hospital, clinic, physicians office or laboratory where testing specimens can be collected according to recognized professional standards.

3.	Corporate Rule - This use of alcoholic beverages or marijuana by employees when on duty or on Employer premises, is prohibited. The unlawful manufacturing, distribution, possession, or use of any illegal drug is also prohibited. Employees must not report for duty or be on Employer premises under the influence of, or have in their possession, any alcoholic beverage, or illegally obtained drug, narcotic or other illegal substance. Employees may be tested for alcohol or drugs pursuant to this policy. Any employee who tests positive for alcohol or drugs will be subject to immediate discharge and will be ineligible for rehire except as provided below.

4.	Pre-employment Drug Screens - All prospective employees prior to be being acceptable for employment on any project and all prospective employees of subcontractors or vendors who may perform work on Hoffman projects shall be given tests for the presence of alcohol, marijuana, etc. and (prescription/non-prescription*) drugs. These tests shall be done by an independent medical facility which has been approved by the Employer. Pre-employment screening tests shall be taken prior to the employee reporting for work. In the event that the independent medical facility cannot provide results of such tests to the employer prior to the scheduled reporting time of the employee, it is understood that the employee shall be considered a probationary employee until such time as the results from the tests are known to the Employer. Further, the presence of one or more of those drugs, alcohol or marijuana will be cause for rejection for employment. Refusal to submit to the screening tests will constitute voluntary withdrawal of application for employment. Positive and invalid test results will be reported immediately to a designated Hoffman employee on the applicable project. Employees who test positive for the presence of alcohol and drugs will have the opportunity to explain the positive test results. *Positive tests due to prescription medication will be considered positive until a copy of the prescription for the medication and/or a letter from the individual’s licensed health care provider is received in the corporate office. The use of drugs/medicine prescribed by a licensed health care provider for the individual is permitted provided it will not affect the individuals ability to safely perform their job duties. Any individual who has been informed that the drugs/medicine could prevent them from safely performing their job duties, must inform his or her supervisor prior to using any such drug/medicine on the job.

5.	Post incident Testing - Under the following circumstances any individual either directly or indirectly involved in an incident, will be tested for the presence of alcohol and drugs. 1) Incident results in an injury requiring off-site medical treatment; 2) Involvement as a participant crew member in the circumstances surrounding an incident; 3) Incident results in damage to equipment and/or property.

6.	Post Employment Testing - Testing may be conducted on an individual basis whenever Employer has reasonable cause to believe that an employee or a group of employees is, or may be under the influence of alcohol or drugs. Employer may conduct post employment testing project wide, up to three times in any twelve-month period, without notice.

7.	Right to Search - Employees and their property, which include lunch boxes and toolboxes, are subject to search while on Employer premises. Refusal to permit such search shall be cause for discharge.

8.	Rehabilitation/Re-Testing - Upon successful or satisfactory completion of an Employer approved alcohol and drug treatment program, as confirmed by the treatment staff, individual(s) will be eligible to re-test for employment. Any individual re-testing under this paragraph agrees to sign a Rehabilitation Testing Agreement and be re-tested for a period of two years from rehire test date.

YOU MAY REQUEST A COPY OF HOFFMAN 'S CODIFICATION FROM THE HOFFMAN ON-SITE BUSINESS OFFICE

ADDENDUM - “A”

# Hoffman Recognized Employer or Industry

ALCOHOL AND DRUG PROGRAMS

Hoffman recognizes the following individual employer or Industry Alcohol and Drug Programs:

Individual Employer Programs:

1.	Advanced Technology Group

2. 	Baugh

3.	Benge Construction Co.

4.	Coffman

5.	Knez Building Materials

6.	Nuprecon

7.	Snyder Roofing and Sheet Metal, Inc.

8.	Streimer Sheet Metal Works, Inc.

- Yearout Mechanical & Engineering, Inc.

- Hobson Fabricating Corporation

Industry Alcohol and Drug Programs

1.	IBEW Locals 48, 659, 280, 970 AND 73, Oregon Columbia Chapter NECA

Oregon Pacific Cascade Chapter NECA, Washington Inland Empire Chapter NECA

- Oregon Wall & Ceiling Industry

- IBEW Local 76 – S.W. Washington Chapter NECA

- IBEW Local 68 – Rocky Mountain Chapter NECA

- N.W. Ironworkers Drug Free Workplace Program

Employer or subcontractor employees tested under any of the above programs must show the proof of testing issued by their respective craft or employer and sign a Alcohol and Drug Consent Form issued by General Contractor.

The employee must provide agreed upon proof that they have successfully tested within the last 6 months. If contractually required by project Ownership, employees may be required to provide proof that they have tested within an Owner designated period of time prior to arriving at the site.

The original white copy of the Consent Form should be sent to the corporate office. Any employee who refuses to sign or modifies the General Contractor’s consent form will not be allowed to begin working on any of Employer’s projects.

By signing the General Contractor’s Consent form the employee agrees to comply with all post employment testing requirements. Refusal to submit a specimen per Employer’s post employment testing policy will result in the employee being barred from all of Employer’s projects for a period of one year.

Recognized employer and/or industry representatives must notify the Employer’s corporate office immediately if any modifications are made to their Alcohol and Drug Policy and Procedures. Failure to notify the Employer’s corporate office will result in revocation of the subcontractor and/or industry Alcohol and Drug plan approval by the Employer.

RECOGNITION OF EMPLOYER OR INDUSTRY ALCOHOL AND DRUG PROGRAMS IS FOR PRE-EMPLOYMENT TESTING ONLY. POLICIES THAT DO NOT MEET THE STANDARDS OF THE HOFFMAN CORPORATION POLICY WILL NOT BE RECOGNIZED . ALL RECOGNIZED PROGRAMS WILL BE REVIEWED ANNUALLY.

HOFFMAN CONSTRUCTION COMPANY OF WASHINGTON

ALCOHOL AND DRUG POLICY

ADDENDUM “B” CLARIFICATION OF ISSUES

- Special safeguards have been undertaken to assure that testing will be conducted by licensed laboratories, under the strictest federal guidelines, with special provisions to assure test reliability, individual privacy and confidentiality. All testing will be conducted only by laboratories approved by the Substance Abuse and Mental Health Services Administration ("SAMHSA") (formerly the National Institute of Drug Abuse, or "NIDA") in accordance with the Mandatory Guidelines for Federal Workplace Testing Programs established by the U.S. Department of Health and Human Services, as amended.

- Pre-employment testing component - Hoffman has a “clean-card” program, which allows individuals, who continue to comply with Hoffman’s Alcohol and Drug Policy, to move from project to project within a six-month period of time. Individuals presenting a recognized, valid “clean-card” are not required to take a pre-employment test upon their arrival at Hoffman projects. Individuals are required to comply with all post-employment testing requirements addressed in Hoffman Construction Company of Washington Alcohol and Drug Policy Codification. Hoffman Construction Company of Washington will review subcontractor and/or Industry programs for recognition. Recognized programs will be listed on Addendum “A” to the Hoffman Construction Company of Washington Alcohol and Drug Testing Policy. As outlined on Addendum “A” individuals presenting a recognized, valid “clean-card” are required to sign a Hoffman Consent for Alcohol and Drug Test form upon their arrival at a Hoffman project and are subject only to post-employment testing under the Hoffman Construction Company of Washington Alcohol and Drug Testing Policy. The Hoffman Construction Company of Washington Consent for Alcohol and Drug Test form will identify the specific project name and number.

- Confirmed test results will be reported directly to Hoffman Construction Company of Washington Alcohol and Drug Test Administrator from the designated SAMHSA certified laboratory as “PASS”, “FAIL” OR “REPEAT” (i.e. invalid, adulterated, dilute).

- Section 3 – Corporate Rule – Revised Alcohol and Drug Policy Codification: Testing substances, initial screening and confirmation levels:

| ## CONTROLLED ###### SUBSTANCE | ##### SCREENING #### METHOD | ##### SCREENING #### LEVEL | ##### CONFIRMATION #### METHOD | ##### CONFIRMATION #### LEVEL |
| --- | --- | --- | --- | --- |
| Amphetamines/ Methamphetamines | EMIT | 1000 ng/ml | # GC/MS | 500 ng/ml |
| Barbiturates Amobarb Butalbital Pentobard ### Phenobarb Secobarb | EMIT | 300 ng/ml | GC/MS | 200 ng/ml |
| Cocaine | EMIT | 300 ng/ml | GC/MS | 150 ng/ml |
| Opiates | EMIT | 2000 ng/ml | # GC/MS | 2000 ng/ml |
| THC (Marijuana) | EMIT | 50 ng/ml | # GC/MS | 15 ng/ml |
| Alcohol | EMIT | 0.03 g/dl | Alcohol DehYdrogenase | 0.03 g/dl |

A sample reported positive (“FAIL”) contains the indicated drug at or above the cutoff level for that drug. A negative (“PASS”) sample either contains no drug or contains a drug below the cutoff level. Testing levels may be changed to meet SAMHSA or revised industry standards.

EMIT – Enzyme immunoassay

GC/MS – Gas Chromatography/Mass Spectrometry

- Section 4 – Alcohol and Drug Policy Statement:	Any positive test (“FAIL”) for controlled substances or alcohol shall be reported to a Medical Review Officer (MRO) appointed by the designated laboratory. The Medical Review Officer shall review the test results and any disclosure made by the individual and shall attempt to interview the individual to determine if there is any physiological or medical reason why the result should not be deemed positive. If no extenuating reasons exist, the MRO shall designate the test positive.

- Section 4 – Alcohol and Drug Policy Statement:	Individuals who have a reported positive test result (“FAIL”) will be given an opportunity to disclose information to the Medical Review Officer (MRO) relative the results of their test for Alcohol and Drugs. Providing the MRO with any medical information (i.e. valid proof of prescription issued to the individual, documentation from a licensed health care provider, etc.) relative to the explanation for test results is the responsibility of the individual.

- Requests for Alcohol and Drug Test Results:	Individuals requesting a copy of their own Alcohol and Drug Test results must direct the request in writing to the Hoffman Construction Company of Washington Alcohol and Drug Test Coordinator. Specific information relative to positive (FAIL) test result i.e. substance(s) confirmed will only be available to the individual through the designated MRO.

- Release of Alcohol and Drug Test Results to designated Union Representative: Individuals and/or their employer/subcontractor who wish to release their own or their employee’s Alcohol and Drug Test results to union representation may elect to do so at their own discretion.

- Accredited Rehabilitation Facility –Individuals subject to Section 8. Of Alcohol and Drug Policy Codification electing to seek Alcohol and Drug related counseling and/or rehabilitation must do so through facilities duly qualified to dispense such services in accordance with State and/or Federal Law.

- Section 4D4	Alcohol and Drug Policy Codification: Invalid Specimens: Individual will be allowed to remain at the collection facility for a reasonable amount of time to provide a valid specimen.

- Section 5. Alcohol and Drug Policy Statement: Post-Incident Testing: Under the following circumstances any individual involved in any incident, may be tested, at the discretion of the General Contractor, for the presence of alcohol or drugs: 1) the incident was caused by human error and could have been avoided by reasonably alert action; or 2) the individual to be tested was a participant crew member in the circumstances surrounding the incident; or 3) use of a controlled substance or alcohol or abuse of a prescription or over-the-counter drug cannot be discounted as a contributing factor; or 4) injury resulting from the incident requires off-site medical treatment; or 5) incident results in significant damage to equipment and/or property.

- Section 5. Alcohol and Drug Policy Statement: Post-Incident Testing: Under the following circumstances any individual involved in any incident, may be tested, at the discretion of the General Contractor, for the presence of alcohol or drugs: 1) the incident was caused by human error and could have been avoided by reasonably alert action; or 2) the individual to be tested was a participant crew member in the circumstances surrounding the incident; or 3) use of a controlled substance or alcohol or abuse of a prescription or over-the-counter drug cannot be discounted as a contributing factor; or 4) injury resulting from the incident requires off-site medical treatment; or 5) incident results in significant damage to equipment and/or property.

- Alcohol and Drug Policy Statement: Post-Incident Testing: Under the following circumstances any individual involved in any incident, may be tested, at the discretion of the General Contractor, for the presence of alcohol or drugs: 1) the incident was caused by human error and could have been avoided by reasonably alert action; or 2) the individual to be tested was a participant crew member in the circumstances surrounding the incident; or 3) use of a controlled substance or alcohol or abuse of a prescription or over-the-counter drug cannot be discounted as a contributing factor; or 4) injury resulting from the incident requires off-site medical treatment; or 5) incident results in significant damage to equipment and/or property.

- Section 5 and 6. Alcohol and Drug Policy Statement: Post Incident and Probable Cause Testing - Any individual directed for post incident testing shall be entitled to request the presence of a Union steward in pre-test meetings with General Contractor management, provided a Union steward is readily available and the circumstances allow. The individual’s employer/subcontractor will be responsible for contacting the respective craft steward. Readily available shall be defined as the respective craft steward being available in one hour or less. If the respective craft steward is unavailable within that time period the employer/subcontractor will contact the respective craft union representative. The respective craft union representative will be allowed one hour or less to contact the employer. In the event the craft steward or respective craft union representative are unavailable within 2 hours or less, the test will be performed as outlined in Addendum “B” to the Hoffman Construction Company of Washington Alcohol and Drug Policy Statement relative to Post Incident Testing and Probable Cause Testing.

- Medical care before Alcohol and Drug Test – In instances that require emergency medical care, individuals requiring referenced post-incident medical care will be allowed to receive appropriate care prior to providing a specimen for testing.

- Section 6 – Alcohol and Drug Policy Statement: Post Employment Testing

Site-Wide Testing: Hoffman may conduct post-employment testing, project wide, up to three times in any twelve month period, without notice. Testing will include all individuals working on the project on the day of the test. The necessity to perform a site-wide test will be determined based on:

- Physical evidence of alcohol and/or drug usage on the project

- A disproportionate number of injurious incidents. If the recordable rate is in excess of 5.0 per 200,000 m.h.

- Owner direction to perform project-wide testing

- A disproportionate number of positive “FAIL” Alcohol and Drug test results. Confirmed “FAIL” test results at 5 percent or above of the total tests taken for this project.

- Section 7 – Alcohol and Drug Policy Statement:	Right to Search: Employees and their property will be searched by local law enforcement for reasonable cause when specific, reliable objective facts and circumstances are sufficient to warrant a prudent person to believe that the search is necessary. If Hoffman determines that there is a necessity to search an employee and their property, that employee shall be entitled to request the presence of a Union steward in pre-search meetings with Hoffman management, provided a Union steward is readily available and the circumstances allow.

- Access to Project Approved or Denied: Hoffman has a responsibility and a legal obligation to provide a safe working environment for all individuals working on the project. Based on a review of an individual’s compliance with the Hoffman Construction Company of Washington Alcohol and Drug Test program, Hoffman reserves the right to deny or approve an individual’s request for access to the project. See Addendum “C”, “Alcohol and Drug Testing, Eligibility to access Hoffman Construction Company of Washington Projects.”

- Consent for Alcohol and Drug Test Form – If requested in writing, Hoffman will provide information relative to Alcohol and Drug test results to the State of Washington Employment Security Department.

- Hoffman is required by their insurance carrier to provide a copy of post-incident tests for Alcohol and Drugs. Test results will not be released to our insurance carrier relative to work performed in the State of Washington.

HOFFMAN CONSTRUCTION COMPANY OF WASHINGTON

ALCOHOL AND DRUG POLICY

ADDENDUM “C”

REINSTATEMENT OF ELIGIBILITY TO ACCESS

HOFFMAN CONSTRUCTION COMPANY OF WASHINGTON PROJECTS

- 4D6	 SECOND FAILURE - If an employee tests positive (“FAIL”) for a second time, they will lose their eligibility to access Hoffman Construction Company of Washington projects and will be terminated and/or removed from the project, whichever is applicable.

Reinstatement of Eligibility to Access Hoffman Construction Company of Washington projects:

- Individuals who wish to apply to reinstate their eligibility to access Hoffman Construction Company of Washington projects are not permitted to do so for a period of 3 years from the date of their second positive “FAIL” test for Alcohol and Drugs. However, eligibility to apply for reinstatement after the completion of 3 years of ineligibility may be rescinded in accordance with owner directives.

- The criteria for reinstating an individual’s eligibility to access Hoffman Construction Company of Washington projects is as follows:

- The individual must arrange for written documentation from an accredited counseling facility, as defined in Addendum “B,” to be delivered directly to Hoffman Construction Company of Washington.

- The documentation must confirm that after testing positive “FAIL” a 2nd time for Alcohol and/or Drugs the individual has been assessed by the accredited counseling facility and enrolled in and completed any recommended rehabilitation program.

- If the completion of any recommended rehabilitation program is greater than 3 months prior to the end of the 3 year time period and/or the time the individual applies for reinstatement of eligibility the individual is required to return to the same counseling facility for a follow up assessment at their own expense.

- If the follow up assessment recommends additional rehabilitation the individual must, at their own expense, enroll and complete the recommended rehabilitation program prior to re-applying for reinstatement of eligibility.

- Individuals who have failed to enroll in and complete recommended rehabilitation programs will not be eligible to reapply for reinstatement of their eligibility to access Hoffman Construction Company of Washington projects until they are re-assessed and complete any recommended rehabilitation program.

- If the accredited counseling facility is no longer in business, use of second accredited counseling facility to complete previously recommended rehabilitation and/or obtain an assessment is acceptable.

- Assessment documentation directed to Hoffman Construction Company of Washington must specifically state that the individual is free of drugs and alcohol and is not required to enroll in and complete any additional rehabilitation programs.

- If the documentation is as required, the individual will be notified that they are eligible to take an Alcohol and Drug Test for Hoffman Construction Company of Washington.

- The individual will not be allowed to access any Hoffman Construction Company of Washington projects until a confirmed test result showing “PASS” has been received by Hoffman.

- The individual is required to sign a Last Chance Agreement and in addition to any other required testing as outlined in the Hoffman Construction Company of Washington Alcohol and Drug Testing program, agrees to random testing as determined by Hoffman Alcohol and Drug Testing Administrator.

Loss of eligibility to access Hoffman Construction Company of Washington projects

A.	Following reinstatement of an individual’s eligibility to access Hoffman Construction Company of Washington projects, failure to comply with any aspect of the Hoffman Construction Company of Washington Alcohol and Drug Policy will result in the loss of the individual’s eligibility to access all Hoffman Construction Company of Washington projects. Further applications to reinstate the individual’s eligibility will not be accepted.

HOFFMAN CONSTRUCTION COMPANY OF WASHINGTON

ALCOHOL AND DRUG POLICY

CODIFICATION OF PROGRAM

OUTLINE

1.	Purpose - (See Paragraph 1 - Alcohol and Drug Policy Statement Document)

2.	Definitions - (See Paragraph 2 - Alcohol and Drug Policy Statement Document)

3.	Corporate Rule - Substances for which employees are tested and the cut off levels:

INITIAL CUTOFF	CONFIRM. CUTOFF

Ethanol Alcohol 	 0.03 g/dl	0.03 g/dl

Amphetamines	1000 ng/ml	500 ng/ml

Methamphetamines	1000 ng/ml	500 ng/ml

Barbiturates 	 300 ng/ml	200 ng/ml

Cocaine 	 300 ng/ml	150 ng/ml

Opiates:

Codeine	1000 ng/ml	300 ng/ml

Morphine	300 ng/ml	300 ng/ml

THC (Marijuana) 	100 ng/ml	15 ng/ml

Note:

A.	(1) Valid temperature range - 90.0 - 100.0

(2) Invalid specimen - tested for urine creatinine and urine PH (specimen density)

B. 	Workers have the right to obtain test results from the corporate office.

4.	Pre-employment Drug Screens -

4A.	All Prospective Employees will be directed to the established laboratory or collection site to give a urine specimen for testing for the listed substances, prior to their commencement of work on Hoffman projects. Refusal to submit to the screening tests will constitute voluntary withdrawal of application for employment. Cost of testing is paid for by Hoffman. Time of employee spent for testing is per respective, applicable collective bargaining agreement.

4A1.	In certain geographic locations, on site drug screen collection facilities will be established. All prospective employees will be directed to the on-site collection facility for testing, prior to their commencement of work on projects in these locations. Refusal to submit to the screening tests will constitute voluntary withdrawal of application for employment. In place of a Drug & Alcohol card, a job specific identification badge may be issued by designated on site security services.

4B.	All Hoffman and subcontractor employees must provide proof upon arriving at a JOBSITE that they have taken a current Drug & Alcohol test for Hoffman or under one of the Hoffman approved program's listed in Addendum "A". Proof can be either be:

1. A Drug & Alcohol Card issued under the provisions of Section 4, subparagraph C(1) or;

2. An Alcohol and Drug Consent Form issued by a designated collection site at the time a specimen is provided.

4C.	Test Documentation Procedures.

4C1.	In certain geographic locations, Certification Cards will be issued to individuals who have tested negative. Individuals shall receive a Card certifying he/she has been tested and the date tested. Certification is valid for Six Months from the test date.

4C1.1		Records of all Cards issued are maintained in the corporate office. Each Card must be authorized by Tom Peterson (name stamp) and laminated before being issued. Incomplete cards, i.e., employee signature, social security number will be returned to the employee/employer for completion. The database is notated accordingly. Cards issued for Hoffman ’s internal operating unit company employees are sent to the jobsite noted on their Consent Form. Cards for subcontractor's employees are sent directly to the subcontractors. If we do not have an address for a subcontractor, the Card will be sent to the job site listed on the ALCOHOL AND DRUG CONSENT FORM. If the jobsite can't locate an employee the Card should be returned to the corporate office. It will be held for Six Months and then destroyed.

4C1.2		Should employees move to other job sites before they receive their Drug and Alcohol Certification Card, they should show their copy of the Consent Form to the designated Hoffman representative.

4C2 	All other Locations: Individuals will present a copy of their alcohol and drug Consent Form to the designated Hoffman representative upon arrival to the jobsite. A Consent Form must indicate that the test was taken within the past Six Months.

4C3	Designated Hoffman representatives: If the Consent Form is for 1) A project other than yours or; 2) the individual has no proof of having taken the test - please call the corporate or designated regional office (503-221-8931) to verify that the individual is eligible to be on site.

4D.	Post-Testing Verification Procedures - All Jobsites:

4D1.	Negative Tests

4D1.1		All Negative Test results are checked against the results database maintained in the corporate office of Positive and Invalid test results.

4D1.2		Individuals who have a Negative Test and have never had a Positive Test will be approved to work on Hoffman Projects in accordance with the provisions of Section 4, paragraphs C(1) or C(2).

4D2	Previous Positive Test with no Rehabilitation Treatment - Requires execution of Condition of Employment.

4D2.1	Individuals who have had a Previous Positive Test and have been off Hoffman projects for one year (and who underwent no rehab) will not be issued a Card during the two years after resuming employment.

4D2.2	Employee will retain a copy of their ALCOHOL AND DRUG CONSENT FORM to present to the designated Hoffman representative on site. When employee re-tests, (for two years after resuming employment) and the test is "negative", they will be issued a Card, if the employee is working on project specified in Section 4, Subparagraph (C1), if not, the procedures of subparagraph C2 apply. The Corporate office will verify that "Condition of Employment" testing agreement has been completed and is on file. The document indicates that this individual has been off Hoffman projects for a year or more and authorizes Hoffman to retest this individual at any time for a period of Two years from rehire test date.

4D3	Previous Positive Test with Rehabilitation Treatment, requires execution of Rehabilitation Agreement

4D3.1		Individuals with a previous positive who have completed rehabilitation in accordance with the procedures outlined in Section 8, - Rehabilitation will not be issued a Card for two years after resuming employment. If the employee is working on project specified in Section 4, Subparagraph (C1), the procedures of subparagraph C2 apply. When employee retests, (for two years after resuming employment) and all tests are "negative", they will be issued a Card. Corporate office will verify that "Rehabilitation Testing Agreement" has been completed and is on file. The document indicates that this individual has entered into or completed rehabilitation and authorizes Hoffman to retest this individual at any time for two years from rehire test date.

4D4	Invalid Specimens:

4D4.1		When invalid specimens collected are outside the temperature limits identified in paragraph 3(A)(1) individuals will be given One other opportunity to give a specimen within One Hour.

4D4.2		Specimens that have been tested, only to discover the PH or creatinine levels indicate that the specimen may have been adulterated, will be given One more opportunity to retest. The retest should take place within 24 hours of the time the employee is notified. The employee shall be told of invalid specimen and advised not to consume any liquids Two Hours prior to re-test. See A&D Exhibit F-1 that the designated Hoffman representative will provide to employer/employee. A copy of the completed form will be kept for project records. Refusal to submit a new specimen within the specified time period will constitute voluntary withdrawal of application for employment. Post-employment invalid specimen - Refusal to submit a new specimen will result in the individual being barred from all Hoffman Construction Company of Washington projects for a period of one year.

4D4.3		If the new specimen tests Negative, employee is considered to be eligible for employment.

4D4.4		If the new specimen tests Positive or is again Invalid, employee is deemed to have failed the test and will be removed from the site.

4D5	Failures:

4D5.1		Any employee who tests positive (over the cut-off values of the confirmation test. A 2nd test is performed only if the initial screening for substances is over the cut-off level) for any of the substances identified in Section 3 is subject to options specified in Section 4, subparagraph D5.6.

4D5.2		To maintain confidentiality, upon receiving positive or invalid test results, corporate or designated regional office shall immediately notify the designated Hoffman representative on the applicable project.

4D5.3		Notification Procedure: Designated Hoffman representative will personally request that the Hoffman and/or subcontractor foreman bring the employee to the Hoffman on-site office. The employee will be given written information regarding requirements for returning to work. See A&D Exhibit F-2.

4D5.4		Test failures due to prescription medication will be considered failures until a copy of the prescription for the medication and/or a letter verifying the prescription from the individuals' health care provider is received in the corporate office. The use of drugs/medicine prescribed by a licensed health care provider for the individual is permitted provided it will not affect the individual's ability to safely perform their job duties. Any individual who has been informed that the drugs/medicine could prevent them from safely performing their job duties, must inform his or her supervisor prior to using any such drug/medicine on the job.

If the individual cannot provide proof of a prescription, they are required to contact a certified counselor/evaluator/health care provider who will prescribe any appropriate treatment. The counselor/evaluator/health care provider who completed the evaluation must, before any employee is allowed to return to the jobsite, confirm in writing that 1) the employee, based on information given to the counselor/evaluator/health care provider, is capable of returning to work, 2) recommendations for any follow-up treatment. See Section 8 - Rehabilitation.

If the evaluator determines that the individual does not require rehabilitation and/or follow up random testing, they will be allowed to re-test. Based on a negative re-test they will be allowed to return to the jobsite.

If the evaluator determines that the individual does require rehabilitation, all terms and conditions of Section 4.D.5 are applicable.

4D5.6 		Options:

Individuals who have tested Positive for any of the substances identified in Section 3 have Two Options:

4D5.6.1	Debarment. Be barred from any Hoffman project or facility for a period of One Year and the provisions of Section 4, subparagraph D2 unless the employee contacts an established, state certified, drug and alcohol rehabilitation counselor/evaluator/health care provider and be evaluated as to the degree, if any, of dependency.

Payment for the evaluation and any follow up rehab/classes, etc., will be the responsibility of the individual who failed the D&A test.

4D5.6.2	Rehabilitation: in accordance with all procedures outlined in Section 8.

4D6	SECOND FAILURE - If an employee tests positive for a second time, they will be permanently barred from working on any Hoffman job site.

5.	Post incident Testing

5A.	Under the following circumstances any individual either directly or indirectly involved in an incident will be tested for the presence of alcohol and drugs:

5A1.	Injury requiring off-site medical treatment. In certain geographic locations, on site 	drug screen collection facilities will be established. In these geographic locations, anyone 	who requires follow up medical treatment will be tested.

5A2.	Involvement as a participant crew member in the circumstances surrounding an incident.

5A3.	Incident involving damage to equipment and/or property. Requirement for test will be at the discretion of the Hoffman project superintendent.

5A4.	Refusal to submit a specimen will result in the individual being barred from all Hoffman projects for a period of one year.

5B.	Any injured worker requiring a drug test will be transported to the laboratory or medical facility by Hoffman's representative, with a collection kit. This representative is defined as the Project Superintendent or his designee. After testing is completed, the worker will be transported back to the project and arrangements will be made to transport the injured employee and/or his/her vehicle to their residence.

5C.	If the results are negative, the worker will immediately be reinstated in his/her position, based upon the projects regular work schedule and no further action will be taken.

5D.	Should the test be positive, the individual shall be terminated, (if a Hoffman employee), removed from the site and treated as any other person who has failed the ALCOHOL AND DRUG TEST. Subcontractor employees testing positive will be prohibited from entering the jobsite.

6.	Post Employment Testing - (See Paragraph 6 - Alcohol and Drug Policy Document)

7.	Right to Search - (See Paragraph 7 - Alcohol and Drug Policy Document)

8.	Rehabilitation:

A.	The certified counselor/evaluator/health care provider will prescribe appropriate treatment. The 	counselor/evaluator/health care provider who completed the evaluation must, before any employee is allowed to return to the jobsite, confirm in writing that 1) the employee, based on information given to the counselor/evaluator/health care provider, is capable of returning to work, 2) recommendations for any follow-up treatment.

B.	When the employee provides written confirmation from the counselor/evaluator/health care provider that they have entered/or completed, (depending on the recommendations of their counselor/evaluator/health care provider), an approved (by Hoffman) drug and alcohol treatment program, the individual will be eligible to retest for employment, providing an opening exists.

C.	Any individual having a Positive Alcohol and Drug Test result who refuses or fails to comply with recommended rehabilitation treatment and after care will be terminated and will be barred from working on any Hoffman Construction Company of Washington jobsite for a period of one year.

D.	Post Rehabilitation.	The individual will arrange with the corporate office drug and alcohol staff to be retested at a designated facility. After the negative results are received, the individual will be eligible to return to Hoffman projects.

The designated Hoffman representative on-site will be notified by the designated employee in the Hoffman corporate office that the individual is eligible to return to work.

When the individual returns to the project site the designated Hoffman representative on-site will have that individual sign a Rehabilitation Testing Agreement. Any individual signing a Rehabilitation Testing Agreement agrees to be re-tested for a period of two years from rehire test date. The original copy of the agreement should be returned to the corporate office, a copy retained at the project site and a copy given to the employee.

E.	Any individual who refuses to test during the two year period following their return to work will be barred from working on Hoffman projects for a period of one year.

### Alcohol And Drug Policy

Reinstatement of Eligibility

Last Chance Agreement

To:	Hoffman Construction Company of Washington

Name:						 Occupation:

Employer:						 S.S. No.:

Home Address:

Home Telephone Number:

Project (Name and No.):

I have read and understand that in accordance with the Alcohol and Drug Policy adopted by Hoffman Construction Company of Washington that my eligibility to access Hoffman Construction Company of Washington projects has been reinstated as of this date.

In consideration of working on Hoffman projects, I agree that in addition to any other required testing for Alcohol and Drugs, I shall give specimens of my urine to any medical facility, laboratory, or medical person designated by Hoffman Construction Company of Washington, and I shall give such specimens at any time and as often as requested by the Hoffman Construction Company of Washington Alcohol and Drug Testing Administrator.

I understand that failure to comply with any aspect of the Hoffman Construction Company of Washington Alcohol and Drug Policy will result in loss of my eligibility to access any Hoffman Construction Company of Washington projects.

# Witness Signature				Employee/Non-Employee Signature

## Date						Date

HCC OF WASHINGTON

input.doc

REV. 7/2000

WHITE: MAIN OFFICE/YELLOW: FIELD/PINK: EMPLOYEE/NON-EMPLOYEE

ALCOHOL AND DRUG POLICY

Rehabilitation Testing Agreement

TO: GENERAL CONTRACTOR 		__________				__________

Name: 						 Occupation:

Employer: 					 SS#:

Home Address:

Home Telephone Number: 					_____________________

Project (Name and Job Number):

I have read and understand that in accordance with the Alcohol and Drug Policy adopted by General Contractor that I am eligible to return to General Contractor’s projects after 1) having enrolled in a recommended rehabilitation/treatment program; and 2) providing a valid specimen which has been confirmed by the designated laboratory as “negative.” I further understand that I am responsible for notifying the rehabilitation/treatment facility if I am unable to continue the recommended program for any reason. Should I fail to comply with any aspect of my rehabilitation/treatment program my eligibility to work on General Contractor’s projects shall immediately terminate and I will not be allowed to return to work on any of General Contractor’s projects.

In consideration of working on General Contractor’s projects, I agree that for a period of two years I shall give valid specimens of my urine to any medical facility, laboratory or medical person designated by General Contractor, and I shall give such valid specimens at any time and as often as requested by General Contractor.

Should I fail to give a valid specimen when requested or should my specimen be confirmed by the designated laboratory as “positive” for alcohol or drugs, my eligibility to work on General Contractor’s projects shall immediately terminate and I will not be allowed to return to work on any of General Contractor’s projects.

Witness Signature					Employee/Non-Employee Signature

Date

WHITE: MAIN OFFICE / YELLOW: FIELD OFFICE / PINK: EMPLOYEE/NON-EMPLOYEE

For The Signatory Unions: 				For King County:

By__________________________ 		By: _______________________

Dave Johnson					Ron Sims

Executive Secretary					King County Executive

Washington State Building and

Construction Trades Council, AFL-CIO

By: _________________________

Steve Koch

President

Northwest Washington Building

and Construction Trades Council

EXHIBIT 1

LETTER OF ASSENT

PROJECT LABOR AGREEMENT

FOR THE

BRIGHTWATER TREATMENT SYSTEM

The undersigned, as a Contractor or Subcontractor on a Contract which is part of the

Brightwater Wastewater Treatment System Project, for and in consideration of the award of a Contract to perform work on said Project, and in further consideration of the mutual promises made in the Project Labor Agreement, a copy of which was received and is acknowledged, hereby:

- On behalf of itself and all its employees, accepts and agrees to be bound by the terms and conditions of the Project Labor Agreement, together with any and all amendments and supplements now existing or which are later made thereto, and understands that any act of non-compliance with all such terms and conditions, including but not limited to, evidence of compliance with the pre-employment controlled substance testing, will subject the non-complying Contractor or employee(s) to being prohibited from the Project Site until full compliance is obtained.

(2) Certifies that it has no commitments or agreements which would preclude

its full compliance with the terms and conditions of said Project Labor

Agreement.

(3) Agrees to secure from any Subcontractor, of any tier (as defined in said Project Labor Agreement), a duly executed Letter of Assent in form identical to this document prior to commencement of any work.

Dated:_____________________

_____________________________________________________________________

(Name of Contractor/Company

_____________________________________________________________________

(Signature of Authorized Representative)

_____________________________________________________________________

(Print Name and Title)

_____________________________________________________________________

(Phone Number)

_____________________________________________________________________

(General Contractor)

_____________________________________________________________________

(Billing Address)

_____________________________________________________________________

(City, State and Zip Code)

_____________________________________________________________________

(King County Contract Number)

EXHIBIT 2

LETTER OF UNDERSTANDING

ON PREFABRICATION

April 21, 2005

Steve Koch, President

Northwest Washington Building and Construction

Trades Council, AFL-CIO

1700 No. State Street

Bellingham, Washington 98225

Re:	Brightwater Project Labor Agreement

Article 6 Management Rights

Letter of Understanding

Gentlemen:

This letter will confirm the discussion we had during the negotiations of the PLA and the clarification we reached concerning the application of Article 6, Section 6.4 of the Agreement. Consistent with the provisions of that Article, the on-site installation or application of such items shall be generally performed by the craft having jurisdiction over such work.

Whenever the Owner or Contractor selects materials, equipment, machinery, package units, pre-casts, pre-fabricated, pre-finished, or pre-assembled materials, tools, or other labor-saving devices, which are non shelf items and are subject to Washington State Prevailing Wage Laws (RCW 39.12) or the Davis Bacon Act (Public Law 74-403 as amended), the Owner or Contractor agrees to make every effort possible to insure that such products, components, materials and/or equipment are made in full compliance with those laws.

The signatory crafts agree to install on-site any components fabricated pursuant to the terms of this letter without limitation. The parties will make every effort to keep an open channel of communications to insure that both parties are fully informed of the facts affecting the substance of this letter.

Letter of Understanding

Prefabrication

Steve Koch

April 21, 2005

Page #2

If you agree that this letter accurately sets forth the substance of our understanding and provides the basis for resolving any questions concerning the interpretation and application of Article 6, Section 6.4, of the Project Labor Agreement, please indicate your acceptance in the space provided below.

Sincerely,

Christie True, Manager

Major Capital Improvement Program

# AGREED AND ACCEPTED

____________________________________________________________

Steve Koch, President

Northwest Washington Building and Construction Trades Council, AFL-CIO

EXHIBIT 3

LETTER OF UNDERSTANDING ON

CEMENT MASON’S FRINGE BENEFIT

CONTRIBUTION TO TRUST

April 21, 2005

Mr. Steve Koch, President

Northwest Washington Building and Construction

Trades Council, AFL-CIO

1700 No. State Street

Bellingham, Washington 98225

Re:	Letter of Understanding

Cement Mason’s Trust Fund Payments

Gentlemen:

This letter is intended to clarify the agreement we reached in the negotiations of the King County Brightwater Treatment Plant PLA regarding the Cement Mason’s Trust Fund Payments.

King County Brightwater recognizes that the Cement Mason’s Trust Fund which are responsible for collection and distribution of all Trust Fund payments for work covered by Cement Mason’s only accept payments based on one-half (1/2) hour increments.

Accordingly, King County Brightwater agrees to instruct all contractors signatory to this PLA that all Cement Trust Fund payments will be made on one-half (1/2) hour increments on the monthly submittal for each member listed on the form.

Should you have any questions regarding this clarification please feel free to contact the undersigned.

Very Truly Yours,

Christie True, Manager

Major Capital Improvement Program

King County Wastewater Division

Department of Natural Resources and Parks

EXHIBIT 4

LETTER OF UNDERSTANDING

CONCRETE PLACEMENT

April 7, 2005

Mr. Steve Koch, President

Northwest Washington Building and Construction

Trades Council, AFL-CIO

1700 No. State Street

Bellingham, Washington 98225

Re:	Letter of Understanding

Concrete Placements

Gentlemen:

This letter is intended to clarify the agreement we reached in the negotiations of the King County Brightwater PLA regarding Cement Masons working on concrete placements.

Start of Placement: The Cement Mason crew must be on the project at the start of the shift in which finishing will be required and assist with the placement on slab work or work preparatory to concrete finishing coming within the jurisdiction of the Cement Masons.

Should you have any questions regarding this clarification please feel free to contact the undersigned.

Very Truly Yours,

Christie True, Manager

Major Capital Improvement Program

King County Wastewater Division

Department of Natural Resources and Parks

EXHIBIT 5

LETTER OF UNDERSTANDING ON

CEMENT MASON WORKING FULL SHIFTS

April 21, 2005

Mr. Steve Koch, President

Northwest Washington Building and Construction

Trades Council, AFL-CIO

1700 No. State Street

Bellingham, Washington 98225

Re:	Letter of Understanding

Cement Masons Working Full Shifts

Dear Steve:

This letter is intended to clarify the agreement we reached in the negotiations of the King County Brightwater Treatment Plant PLA regarding the Cement Mason’s ability to work a full shift.

During bargaining, a concern was expressed that contractors would schedule shifts of less than eight (8) hours (under normal shift operations) or less than ten (10) hours (under 4-10 shift operations) because of the reporting pay obligation that permitted payment of actual hours worked after four (4) hours.

It is agreed that the intent of this provision does not encourage nor does it permit the contractors to schedule work at less than the eight (8) hour or ten (10) hour workday.

King County Brightwater agrees to instruct all contractors signatory to this PLA to schedule their work accordingly.

Should you have any questions regarding this clarification, please feel free to contact the undersigned.

Very truly yours,

Christie True, Manager

Major Capital Improvement Program

King County Wastewater Division

Department of Natural Resources and Parks

EXHIBIT 6

SETTLEMENT OF JURISDICTIONAL DISPUTES

IN THE CONSTRUCTION INDUSTRY

“THE PLAN”

THE PLAN FOR THE SETTLEMENT OF JURISDICTIONAL DISPUTES IN THE

CONSTRUCTION INDUSTRY

The Building and Construction Trades Department, AFL-CIO, on behalf of its fifteen affiliated National and International Unions and their Local Unions, have joined with five employer associations 1 to establish the Plan for the Settlement of Jurisdictional Disputes in the Construction Industry (the Plan). The jurisdictional disputes procedure has been in effect since 1984 and replaced such predecessor plans as the Impartial Jurisdictional Disputes Board and the National Joint Board. The Building and Construction Trades Department's Constitution requires all jurisdictional disputes between crafts to be settled pursuant to the Plan. As the Plan is a voluntary dispute resolution mechanism, however, a case will not be processed unless the employer agrees to be bound to the Plan.2

When a jurisdictional dispute arises, the National or International Unions have five days to resolve the matter. Anytime within the five day period, the involved National or International Unions or the contractor responsible for making the assignment may request the matter be arbitrated. The parties then have three days to select an arbitrator from a permanent panel of arbitrators knowledgeable in the construction industry. Once selected, the arbitrator must hold the hearing within seven days. The arbitrator issues a decision within three days of the close of the hearing.3 The arbitrator may not award back pay or damages for miss-assignment of work nor may any party bring an independent action for damages based on the arbitrator's award. The losing party pays the fees and expenses of the arbitrator. The arbitrator's decision is final and binding. There is no appeal procedure.

The plan prohibits work stoppages, slowdowns, NLRB and court actions, and grievances under a collective bargaining agreement where the issue involves a jurisdictional dispute or assignment of work by a stipulated contractor. If a union engages in such activity, the Plan provides for expedited arbitration to resolve the matter. Upon notice by the contractor of an impediment to job progress, the Administrator informs the appropriate General President. If the General

President is unable to stop the impediment, the Administrator selects an arbitrator to hold a hearing within 24 hours. The sole issues at the hearing is whether there has been an impediment to job progress. The arbitrator must issue a decision within three hours after the close of the hearing. If court enforcement of an arbitrator's decision is necessary, the Administrator is authorized to file a court action to enforce the decision.

___________________________

1	Mechanical Contractors Association, National Constructors Association, National Electrical Contractors Association, National Erectors Association, and Sheet Metal and Air Conditioning Contractors National Association.

2	An employer may stipulate to the Plan by the terms of a collective bargaining agreement, signing a separate form, or by membership in an employers' association which binds its members to the Plan.

3	The criteria utilized by Plan arbitrators in rendering decisions are: 1) whether a previous decision or agreement of record between the parties to the dispute governs; 2) if not, whether there is an applicable agreement between the crafts governing the case; and 3) if not, the arbitrator then considers the established trade practice and prevailing practice in the locality. In addition, the Plan provides that because efficiency, cost or continuity and good management are essential to the well-being of the industry, the arbitrator shall not ignore the interest of the consumer or the past practice of the employer.

A third type of dispute processed under the Plan involves changes in original assignment. Under the Plan, a contractor may not change an assignment of work from one craft to another unless directed by a Plan arbitrator or there is agreement between the crafts involved. The Administrator decides all original assignment questions. The sole issue is whether there has been a change in assignment, not whether the assignment was correct. Any party may appeal an original assignment determination of the Administrator to a Plan arbitrator.

Exhibit 7

Contact list to obtain applicable craft Schedule “A”

| Mark “Dut” Riker Sheet Metal Workers Local #66 13513 NE 126th Place, Suite A-1 Kirkland, Washington 98034-8725 (425) 820-8725 (425) 820-2306 FAX Markr@smw66.org | Dan O’Connor Laborers Local #292 2810 Lombard Ave. Suite 100 Everett, washington 98201 (425) 259-5077 (425) 252-3062 FAX Liuna292@aol.com |
| --- | --- |
| Sue Klinker Painters Local #300 2700 First Ave. Seattle, Washington 98121 (206) 441-6922 sue@ibpatdc5.org | Lonnie Moore Painters Local #339 1221 Riverside Dr. Mount Vernon, Washington 98273 (360) 336-3291 |
| Craig Boag Electrical Workers Local #191 2701 Hoyt Ave. Everett, Washington 98201 (425) 259-3195 (425) 339-9188 FAX | Ole Olsen Pacific NW Regional Council of Carpenters 25120 Pacific Hwy So., Suite #200 Kent, Washington 98032 (253) 573-833 (253) 839-4908 FAX Contractadmin@nwcarpenters.org |
| Chuck Jewel Teamsters Local #38 2601 Everett Ave. Everett, washington 98201 (425) 252-3800 (425) 252-3889 FAX julsr@teamsters38.org | Phil Wells Plumbers Local #26 5205 So. 2nd Ave. Everett, Washington 98203 (425) 252-3262 (425) 259-8064 FAX Phil@ua26.org |
| Jill Kirkpatrick Operating Engineers Local #302 18701 – 120 Ave. NE Bothell, Washington 98011-9514 1(800) 521-8882 Ext. 116 | Steve Pendergrass Iron Workers Local #86 4550 So. 134th Place, Suite #102 Tukwila, Washington 98168 (206) 248-4246 (206) 248-4351 FAX |
| Roger Betterman Cement Masons Local #528 552 Denny Way, Suite #102 Seattle, Washington 98109 (206) 441-9386 (206) 441-9018 FAX CML528@qwest.net |  |

EXHIBIT 8

# MEMORANDUM OF UNDERSTANDING -

# BRIGHTWATER SMALL WORKS PROGRAM

MEMORANDUM OF UNDERSTANDING

By and between

KING COUNTY BRIGHTWATER

And

SEATTLE/KING COUNTY BUILDING AND

CONSTRUCTION TRADES COUNCIL

And

NORTHWEST WASHINGTON BUILDING AND

CONSTRUCTION TRADES COUNCIL

BRIGHTWATER SMALL WORKS PROGRAM

This memorandum of understanding will confirm the discussions and commitments made during the contract bargaining for the Brightwater Conveyance System Project Labor Agreement negotiations.

In consideration of King County's withdrawal of its proposal to withhold $1.0 million for small works projects and have that work exempt from the terms of the Project Labor Agreement and;

In consideration of the parties agreeing to Article X Hiring Procedures

(10.8 (b)) "It is agreed that specific terms and conditions governing hiring and assignment of union workers in supplement to small Contractors existing core employees (who would be displaced by the local referral procedures) may be negotiated jointly by the Contractor and applicable Union."

The parties agree that when work becomes available through the King County or Brightwater Small Works Program the Project Administrative Committee will review the staffing needs of a small works contractor(s).  Such review will be in the spirit of past practice of recognizing the staffing needs of such contractor(s) and the continued effort to foster the growth and success of new and immerging contractors and small businesses.

Agreed upon this ___ day of March, 2005