## STAFF REPORT

| Agenda Item: | 9 | Name: | Andrew Kim |
| --- | --- | --- | --- |
| Proposed No.: | 2022-0375 | Date: | October 25, 2022 |

SUBJECT

The proposed ordinance would amend King County Code to modify requirements related to emergent need contingency capital projects.

SUMMARY

An emergent need contingency project is a capital project within a capital fund that transfers its appropriation to an existing capital project within the same fund that has insufficient appropriation due to unforeseen circumstances such as project delays or accelerations.

Proposed Ordinance 2022-0375 would do the following:

- Increase the emergent need contingency project amount threshold from 5% of the total proposed capital fund amount anticipated for the fiscal period or $20 million, whichever is less, to 10% of the total proposed capital fund amount anticipated for the fiscal period or $50 million, whichever is less; and

- Increase the threshold for notification to council for transfers from 15% or more of total project costs to 25% or more of total project costs.

The proposed ordinance would expire on January 1, 2025 (end of the 2023-2024 biennium) and the thresholds would revert to current levels.

According to the transmittal letter, the Executive is proposing this increased threshold to provide capital programs the flexibility to respond to high inflation that is particularly acute in the construction sector. This would apply to those capital projects that have engineering estimates before 2022 and have not accounted for the high inflation rate when going out to bid for construction contracts.

The Executive’s calculation of the threshold amount is inconsistent with county code and an amendment will be necessary to the proposed ordinance and the 2023-2024 Proposed Budget should council agree to the calculations used by the Executive.

BACKGROUND

In November 2014, the council adopted Ordinance 17929 to make holistic changes to the county’s capital budgeting. The ordinance established the “emergent need contingency project” for capital funds. An emergent need contingency project is a capital project within a capital fund that transfers its appropriation to an existing capital project within the same capital fund that has insufficient appropriation due to unforeseen circumstances such as project delays or accelerations.

K.C.C. Section 4A.100.080 which governs the emergent need contingency projects, includes the following requirements:

- Only one emergent need contingency project may be included in the capital improvement program for each capital fund;

- An emergent need contingency project amount shall not exceed 5% of the total proposed capital fund amount anticipated for the fiscal period or $20 million, whichever is less;

- Emergent need contingency projects cannot transfer its appropriation to risk monitored projects. Risk monitored projects are selected by council motion or by the executive for additional monitoring and reporting;

- Capital projects requiring a transfer of less than 15% of total project costs, a scope change or a schedule deviation must be reported in the quarterly budget management report; and

- Capital projects requiring a transfer of 15% or more of total project costs, PSB must notify the council, and the clerk must place the notification on the next two council agenda where the council may object to the transfer.

ANALYSIS

Proposed Ordinance 2022-0375 would do the following:

- Increase the emergent need contingency project amount threshold from 5% of the total proposed capital fund amount anticipated for the fiscal period or $20 million, whichever is less, to 10% of the total proposed capital fund amount anticipated for the fiscal period or $50 million, whichever is less; and

- Increase the threshold for notification to council for transfers from 15% or more of total project costs to 25% or more of total project costs.

The proposed ordinance would expire on January 1, 2025 (end of the 2023-2024 biennium) and the thresholds would revert to current levels.

According to the transmittal letter, the Executive is proposing this increased threshold to provide capital programs the flexibility to respond to high inflation that is particularly acute in the construction sector. Executive staff state the origin of the proposed ordinance was based on an analysis by the Wastewater Treatment Division (WTD). WTD discovered that more than half of the projects that were scheduled to go out for bid had engineering estimates from 2020 or 2021 which did not account for the recent increase in inflation.

Executive staff state without increasing the thresholds, projects would have insufficient appropriation to award construction contracts and such projects would need to rebid after receiving additional appropriation authority from council through a supplemental appropriations ordinance and delay the project. Projects at most risk are those that have engineering estimates before 2022.

Executive staff further state that the $50 million threshold was proposed as this amount was closer to the 5% of total capital fund amount for large capital funds (e.g., Wastewater, Transit, Solid Waste, etc.) and the 20% threshold was proposed based on the level of capital project inflations that PSB has been observing for capital projects in general.

Calculation of Emergent Need Contingency Thresholds.  The Executive’s calculation of the emergent need contingency project threshold amount currently includes the total capital fund budget that has been appropriated to-date which would include both the appropriations made in prior budgets and the proposed appropriation included in the 2023-2024 proposed budget. This would also apply to the emergent need contingency capital project. The below table provides an illustrative example of the calculations.

WTD’s Water Quality Construction Fund (3611)

| Current Appropriation (from prior budgets) |  | $1.2 billion |
| --- | --- | --- |
| 2023-2024 Proposed Appropriation |  | $0.9 billion |
| Total Appropriation |  | $2.1 billion |
| Current Emergent Need Contingency (from prior budgets) |  | $22.0 million |
| 5% of Total Capital Fund (or $20 million) |  | $105.0 million |
| 10% of Total Capital Fund (or $50 million) based on PO 2022-0375 |  | $420.0 million |
| Emergent Need Contingency max request allowable based on current code |  | Over the limit |
| Emergent Need Contingency max request allowable based on PO 2022-0375 |  | $28.0 million |

However, current code states that threshold calculations should be based on total proposed capital fund amount anticipated for the fiscal period, which would mean it would only include the proposed appropriation amounts for 2023-2024 and not include appropriations approved in prior budgets. This would apply to both the capital fund and the emergent need contingency capital project.

Therefore, the Executive’s calculation of the threshold amount is inconsistent with county code and an amendment will be necessary should council agree to the calculations used by the Executive. Moreover, changes to the emergent need contingency budget amounts proposed in the 2023-2024 Executive Proposed Biennial Budget may need to be revised based on the council’s decision on this proposed ordinance.

AMENDMENTS

Council staff has determined that a striking amendment and a related title amendment would be necessary to make technical corrections.

In addition, as discussed above, the Executive’s calculation of the threshold amount is inconsistent with county code and an amendment will be necessary should council agree to the calculations used by the Executive.

INVITED

- Dwight Dively, Director, Office of Performance, Strategy, and Budget

ATTACHMENTS

- Proposed Ordinance 2022-0375

- Transmittal Letter

- Fiscal Note

K.C.C. 4A.10.248. and K.C.C. 4A.100.080.D.1

K.C.C. 4A.100.030.B.2.k.

K.C.C. 4A.10.516.