Metropolitan King County Council

Transportation Committee

STAFF REPORT

| AGENDA ITEM: | 2 |  | PREPARED BY: | Doug Hodson |
| --- | --- | --- | --- | --- |
| PROPOSED No.: | 2005-B0058 |  | DATE: | April 27, 2005 |

SUBJECT:  A briefing on the status of the King County Road Services Division Bridge Seismic Retrofit Program.

SUMMARY: This briefing will provide an overview of the Bridge Seismic Retrofit program, which is part of the County’s Roads Capital Improvement Program (CIP), and a status report on certain sub-projects.

BACKGROUND: The Road Services Division (RSD) owns and maintains a vast inventory of roads and bridges in unincorporated King County.  When a road or bridge needs something more than routine maintenance - for example, added lane features, safety improvements or better drainage, a project is created and added to the Capital Improvement Program (CIP).  The CIP contains all design, construction and studies for improvements on roads, bridges or transportation facilities in unincorporated areas in King County.

A comprehensive study of seismic vulnerability of all the King County bridges was completed in 1994.  This effort resulted in a priority ranking assigned to each bridge.  A cost analysis of the 113 bridges that were identified as needing retrofits was prepared.  The CIP has a countywide project known as the “Bridge Seismic Retrofit” (RDCW 10).  The specific purpose of this countywide project is to construct sub-projects that retrofit the County’s bridges to resist seismic loads as identified in this comprehensive study.  This project is now nearly complete.

A summary of the current budget for this project (2005) along with future funding is provided below.  In addition, the Road Services Division will be giving a more detailed presentation to the Committee today.

Bridge Seismic Retrofit Project (RDCW 10):

Current budget

|  | 2005 Budget | 2005 Balance Available | Life-to-Date Expend. |
| --- | --- | --- | --- |
| Conceptual Design | $0 | $0 | $0 |
| Design | $320,542 | $320,542 | $0 |
| ROW | $1,493 | $1,493 | $0 |
| Construct. | $63,112 | $63,112 | $0 |

| TOTAL | $385,147 | $385,147 | $0 |
| --- | --- | --- | --- |

Future funding

|  | Design Engineering | Construct. | TOTAL |
| --- | --- | --- | --- |
| 2006 | $376,000 | $698,000 | $1,074,000 |
| 2007 | $57,000 | $86,000 | $143,000 |
| 2008 | $57,000 | $85,000 | $142,000 |
| 2009 | $0 | $0 | $0 |
| 2010 | $0 | $0 | $0 |

| TOTAL | $490,000 | $869,000 | $1,359,000 |
| --- | --- | --- | --- |

| Total project estimate: | $1,744,147 |
| --- | --- |

ATTENDING:	Rick Brater, Roads Engineering Services Section Manager

Jim Markus, Managing Engineer