# ATTACHMENT 2

Factoria Recycling and Transfer Station

Contractor Selection Report

Contract C00678C12

Prepared in accordance with
Ordinance 17435, Section 2

April 2014

Table of Contents

Executive Summary	1

Background	2

Project Scope	2

Contractor Evaluation and Selection	3

1.	Request for Qualifications	4

2.	Request for Proposals	4

3.	Request for Best and Final Offer	5

4.	Evaluation Results	5

Benefits Derived from Use of the Competitive Negotiation Process	6

Conclusion	7

## Executive Summary

Ordinance 17435 approved the use of a competitive negotiation process consistent with RCW 36.58.090 to procure a contractor for construction of the Factoria Recycling and Transfer Station (new station). Ordinance 17435 also approved criteria to be used in contractor evaluation, and required that recommendation of a contractor be provided to the King County Council in a written report transmitted within 45 days of the determination of the most qualified contractor.

The new station will be built on the site of the existing Factoria Transfer Station and on adjacent property purchased by the Solid Waste Division of the Department of Natural Resources and Parks. The development of the new station and deconstruction of the existing station will involve complex construction, scheduling, and contractor/subcontractor coordination.

Acting as the designated representative of the Council, the division evaluated six contractors who submitted Statements of Qualifications, and determined a short list of the four most qualified contractors. The short-listed contractors were asked to submit proposals for additional evaluation and scoring. Three contractors submitted proposals. Proposals were evaluated using Council-approved criteria and scored. Meetings were held with each of the three finalists who were asked to revise and provide additional detail on specified areas of the Request for Proposals and to provide that information with a final price proposal and price breakdown as a Best and Final Offer. Scores from evaluation of the Best and Final Offers were added to scores from the RFP evaluation to determine the final scores and rankings of the finalists and to initially determine the contractor best qualified to undertake construction of the new station.

Standard County Terms and Conditions and General Provisions for construction projects are included in the contract documents including standard bonding, insurance and indemnification/hold harmless requirements. In addition, a Project Labor Agreement between King County and representative unions has been executed for this project. The selected contractor and its subcontractors are required to comply with the Project Labor Agreement as set forth in the contract documents.

Benefits derived from use of the competitive negotiation process for contractor selection include better understanding of the project by interested contractors and selection process finalists, as well as refinement and improvement of the contract and project design documents.

After evaluation and scoring of documents submitted by interested contractors, PCL Construction Services, Inc. received the highest score and is considered the most likely to fulfill the contract according to its letter and spirit. PCL scored highest in technical strengths, price and Small Contractor and Supplier participation categories and second highest in the financial resources category, and highest overall. PCL has been initially determined to be the contractor best qualified to provide construction services for the new station and is recommended for the award of this contract.

## Background

Ordinance 17435 authorized the division to use the competitive negotiation contracting method under RCW 36.58.090 to select a contractor for construction of the Factoria Recycling and Transfer Station (new station). RCW 36.58.090 allows County legislative authorities to authorize the use of a competitive negotiation procurement process for construction of publicly-owned and operated transfer stations where they are an "integral part of a solid waste processing facility located on the same site." The new station will be an integrated processing and transfer facility, providing for the handling of source-separated wastes, separation of commingled wastes, volume reduction by compaction or baling, and transfer of recyclable materials and solid waste to other facilities.

## Project Scope

The new station will be built on the site of the Factoria Transfer Station (existing station) and on adjacent property purchased by the division. Construction will include a waste processing, recycling and transfer building; a household hazardous waste processing building; retaining structures; a trailer parking yard; installation of concrete and asphalt paving and site utilities; wetland and stream enhancement; and deconstruction of existing buildings. The new station will incorporate many improvements including:

- recyclables collection;

- an enclosed transfer building which will minimize noise, dust, and odors;

- garbage compactors which will decrease the number of division truck trips required, saving money and decreasing greenhouse gases;

- sustainable building features which will improve energy efficiency and result in lower life cycle costs than a conventional building design;

- a flat floor design which will provide flexibility in materials handling, enabling preparation for increased recycling or alternative technologies; and

- a separate building on site which will provide safe collection of household hazardous waste (HHW).

The existing station will remain open during construction of the new station. The development of the new station and deconstruction of the existing station will involve complex construction, scheduling, and contractor/subcontractor coordination.

To mitigate the risk of increased costs and schedule delays caused by labor disputes and labor uncertainties, a Project Labor Agreement was developed for this project. Project Labor Agreements used on other county projects have resulted in significant benefits and increased efficiency by providing one county point-of-contact to address issues as they arise and one set of working conditions for all the contractors involved. The Project Labor Agreement for the new station was signed by 21 building trades unions.

The new station is a Leadership in Energy and Environmental Design (LEED) registered project and attainment of a minimum of LEED Gold certification is a project requirement.

## Contractor Evaluation and Selection

The contractor evaluation was carried out by an evaluation team overseen by the Factoria Project Oversight Committee (oversight committee). The oversight committee is comprised of the Director of the Department of Natural Resources and Parks, the Director and Assistant Director of the division and the manager of the division’s Engineering Services Section.  The oversight committee provides oversight to ensure that the process is fair and reasonable, that the evaluation team is staffed appropriately and to determine whether evaluation team recommendations should go forward.

The evaluation team was staffed as indicated in the table below.

| Team Member | Representing | Input to Evaluation of1: |
| --- | --- | --- |
| Managing Engineer | DNRP/SWD/Engineering Services Section (ESS) – Transfer Facility Engineering Unit | Technical Criteria |
| Engineer III (2) | DNRP/SWD/ESS – Transfer Facility Engineering Unit | Technical Criteria |
| Project/Program Manager III (CPA) | DNRP/SWD/Planning and Communications Section | Financial Resources |
| Contract Specialist | DES/FBO – Business Development & Contract Compliance | Small Contractor and Supplier Participation and Outreach |
| Project Labor Agreement Administrator | DNRP/SWD/ESS – Transfer Facility Engineering Unit | Technical Criteria (Project Labor Agreement related) |

1 Price proposals were scored by the Procurement and Contract Services Section of the Finance and Budget Office using an established formula.

In August 2011, the County advertised within the construction community to solicit comments on its plan to use the competitive negotiation process to hire a contractor to construct the new station. No comments were received.

The criteria used for the evaluation process were developed in compliance with RCW 36.58.090(2) and approved for use on this project by Ordinance 17435 as modified by Ordinance 17618. The Council-approved criteria were1:

- Technical Criteria:

  - Specialized experience and technical competence

  - Record of past performance

- Current and projected work load for proposer’s key personnel

  - Safety program

  - Environmental protection and mitigation

  - Staging

  - Approach to quality assurance and quality control

  - Approach to construction

  - Project schedule

  - Coordination of construction activities with on-going facility operations

  - Contract closeout and warranty administration

- Price Proposal Criteria:

  - Price proposal

- Small Contractor and Supplier Criteria:

  - Small Contractor and Supplier (SCS) participation and outreach plan and

- Financial Resources Criteria

  - Financial resources

1 Criteria are grouped and listed in a different order than approved in the ordinances to facilitate discussion of evaluation process and results.

### Request for Qualifications

On December 20, 2012 the County advertised the Request for Qualifications asking for Statements of Qualifications from experienced and qualified teams interested in submitting proposals for the Factoria Recycling and Transfer Station project. On February 21, 2013 six contractors submitted Statements of Qualifications. The Statements of Qualifications were evaluated to determine a short list of the most qualified contractors with the specialized experience and technical competence to successfully deliver and complete the project. Scores from this evaluation were used to develop a short-list of qualified contractors and were not carried forward into scoring of proposals and Best and Final Offers. The short-listed contractors were (in alphabetical order):

- Bayley Construction;

- Bristol Alliance of Companies;

- Lydig Construction, Inc.; and

- PCL Construction Services, Inc.

### Request for Proposals

On August 6, 2013, a Request for Proposals was sent to the short-listed contractors. Contractors were informed that the County would accept proposals only from the short-listed contractors. The Request for Proposals included the selection criteria, specifications, and final design documents as well as bonding and insurance requirements. In September 2013, one-on-one meetings were held with each proposer. One of the proposers, Bristol Alliance of Companies, voluntarily withdrew from the process on October 18, 2013.

On October 29, 2013, proposals were received from Bayley, Lydig, and PCL. The proposals were evaluated and scored by members of the evaluation team.

In December 2013, Technical and Commercial meetings were held to give each proposer an opportunity to explain their proposal and ask clarification questions about contract documents. These meetings also allowed the County the opportunity to ask questions and provide comments on each technical proposal, and included discussion of the proposers’ Small Contractor and Supplier commitment and their understanding of the Project Labor Agreement. The Commercial meetings gave each proposer an opportunity to explain and clarify price proposals. The County used information from the Technical and Commercial meetings to develop the Request for Best and Final Offer.

All three of the proposers were selected to advance to the Best and Final Offer process.

### Request for Best and Final Offer

On January 22, 2014, the Request for Best and Final Offer was issued to the finalists. The Request for Best and Final Offer provided the finalists with an opportunity to further clarify information on selected evaluation criteria to be re-scored. Technical information, revised total contract price and corresponding revised price breakdown were received from each of the finalists in February 2014. Evaluation of each finalist’s Best and Final Offer was conducted by the evaluation team.

At the completion of this process, scores were presented to the oversight committee for approval to move forward with recommendation of the top-ranked finalist. The oversight committee concurred with the evaluation team’s results and recommendations.

### Evaluation Results

Results of the evaluation are described below.

Technical Criteria included eleven of the Council-approved evaluation criteria and were allocated 55 percent of the total points. All finalists met minimum requirements in this category, but had varying degrees of understanding of the major issues and difficulties associated with the project. PCL and Lydig provided more detail about their approach to construction compared to information provided by Bayley. PCL’s plans for each phase of construction and for the use of the adjoining Eastgate property for field offices and staging of construction materials also included extensive information with more detail than provided by either of the other finalists. PCL included an outstanding discussion and description of how they would access the site during each phase of construction, including construction of a temporary road that decreases anticipated transport time for moving materials from the staging area to the construction site without impacting existing traffic flow at the station or on surrounding streets. Of the three finalists, PCL demonstrated the best use of current technology, providing information indicating knowledge of and experience with Building Information Modeling (BIM) including plans to tie use of BIM to the construction schedule. PCL also included an approach to both surface and groundwater management that included plans to manage work during seasonal rainy periods. To develop these plans, PCL hired a consultant to provide anticipated volumetric surface water flow rates, a step not taken by the other finalists. PCL included a detailed plan to keep neighbors informed of construction activities, monitor noise, and minimize interruptions, again providing more information and a better approach to the project.

Price Proposals were allocated 30 percent of the total points and were scored based on an established County formula. The range between the high and low prices submitted by the finalists was only $298,001, and all finalists were within one percent of the engineer’s estimate for construction of the new facility. PCL submitted the lowest price proposal and was ranked highest of the finalists in the price proposal criterion, followed by Bayley and Lydig.

Small Contractor and Supplier participation and outreach accounted for ten percent of the point allocation and was scored both on the percentage of small contractor and supplier participation committed to, and on evaluation of reports submitted detailing subcontractor utilization and outreach plans. Small Contractor and Supplier utilization for this contract was established at a minimum of 15 percent of the total contract amount. All of the finalists committed to utilization percentages above the minimum. PCL had the highest combined score in this category, providing detailed information on opportunities and their overall approach to providing opportunities to Small Contractor and Supplier firms.

Financial Resources were allocated five percent of the total points available. The financial resources of each finalist’s project team were evaluated for:

- ability to meet on-going business obligations, including the Factoria project;

- liquidity ratios (current and working capital ratios);

- debt ratios (including debt to assets, equity, and cash flow); and

- lines of credit.

All finalists appear financially capable to undertake the Factoria project. The financial resources ranking put the Lydig team in first place, followed by the PCL team, with the Bayley team in third place. Although PCL did not receive the highest score in this criterion, evaluators found no major financial weaknesses and had no concerns for King County entering into this contract with PCL.

The evaluation team also took into consideration the finalists’ knowledge and experience working with Project Labor Agreements. While all finalists have experience with Project Labor Agreements, PCL had a much better track record of experience with them in this region and a better plan for implementation of the agreement compared with the other finalists.

Benefits Derived from Use of the Competitive Negotiation Process

The division had previous positive experience with the competitive negotiation process in the selection of the construction contractor for the Bow Lake Recycling and Transfer Station. The Bow Lake facility was completed on time and within budget.

Benefits from use of the competitive negotiation process to select a contractor for construction of the new station include:

- Allowed contractor qualifications to be considered during the selection process.

- Allowed County review of each contractor’s approach to constructing the project, assisting in selection of the contractor most likely to complete construction within the contract time and contract budget.

- Increased contractor understanding of contract requirements through interaction with the County, allowing improved and more clearly defined cost development.

- Provided opportunities for contractor input regarding constructability and scheduling prior to finalizing contract documents, helping identify potential improvements, errors or conflicts which could result in fewer change orders during construction.

- Allowed County evaluation of contractors’ Small Contractor and Supplier participation commitment, and utilization and outreach plans.

- Allowed evaluation of the relative financial capabilities of contractors to perform the work, helping ensure selection of a contractor with the financial resources necessary to undertake a capital project of this size and scope.

- Price proposals submitted by contractors improved and were closer in range as the process proceeded from the Proposal to the Best and Final Offer stage, and contractors gained a better understanding of contract requirements. At the Proposal stage, price proposals had a range of almost $5.1 million between the high and low submittals and ranged from about 4 percent under to about 6 percent over the engineer’s estimate. When Best and Final Offer price proposals were submitted, the range between the high and low price was $298,001 and all were within less than one percent of the engineer’s estimate.

Additionally, evaluation of the contractors’ understanding and implementation of the Project Labor Agreement helped the County select a contractor with the knowledge and experience to use the agreement in a way that promotes labor harmony and advances the County’s interests in cost, efficiency, quality, safety, and timeliness.

The County benefitted from the use of the competitive negotiation process, which resulted in a better understanding of the contract requirements and more accurate price proposals by contractors and provided the County with the opportunity to make improvements to contract documents based on contractor feedback during the selection process.

## Conclusion

Following the competitive negotiation process in RCW 36.58.090 and using Council-approved evaluation criteria that took into account technical strengths, price, Small Contractor and Supplier participation and financial resources, PCL Construction Services, Inc. is the top ranked finalist. PCL scored highest in technical strengths, price and Small Contractor and Supplier participation, second highest financial resources, and highest overall. PCL has been initially determined to be the contractor best qualified to provide construction services for the new station and most likely to fulfill the contract according to its letter and spirit. PCL is believed to give the County the best opportunity to complete the project in a timely and cost-effective manner and is recommended for the award of this contract.