March 29, 2007

The Honorable Larry Gossett

Chair, King County Council

Room 1200

C O U R T H O U S E

Dear Councilmember Gossett:

As required by two budget provisos in Ordinance 15652, I am transmitting for the King County Council’s approval, by motion, a work plan entitled "Vashon Highway Preservation Analysis Work Plan" to analyze alternatives for the Vashon Highway Preservation project (Capital Improvement Program (CIP) Project 300310).  The work plan includes a scope of work, tasks, list of evaluative criteria to be used, schedule, milestones and budget for the work.

Ordinance 15652 states in Section 58:

“P3 PROVIDED FURTHER THAT:

Of this appropriation $2,000,000 shall not be expended or encumbered until the council approves by motion a work plan transmitted by the executive for an alternatives analysis of the Vashon Highway Preservation project (CIP Project 300310).

The alternatives analysis shall provide an evaluative framework for meeting the county's responsibilities to the county road system on Vashon Island with respect to the Vashon Highway Preservation project.  The alternatives analysis work plan shall include at least three alternatives for the Vashon Highway project for study and evaluation.  Project alternatives shall include a "no-build" option and alternative roadway alignments.  Evaluative criteria shall include, but not be limited to, the following project considerations:  operating efficiencies and cost effectiveness including life cycle cost analysis of project alternatives; environmental impacts; traffic impacts including those to nonmotorized modes; and community impacts.  The work plan and proposed motion for the alternatives analysis shall include a scope of work, tasks, list of evaluative criteria to be used, schedule, milestones and budget for the work.

The executive shall submit the work plan for the alternatives analysis and proposed motion by March 31, 2007, in the form of 12 copies with the clerk of the council, who will retain the original and will forward copies to each councilmember and to the lead staff of the capital budget committee and the transportation committee, or their successors.

And in Section 120:

“P3 PROVIDED FURTHER THAT:

Of the $17,068,000 appropriated to Roads CIP Project 300310, Vashon Highway Preservation, no more than $68,000 may be expended or encumbered until the council approves by motion a work plan transmitted by the executive for an alternatives analysis of the Vashon Highway project, and the remaining $17,000,000 may not be expended or encumbered until the council approves by motion a report describing the results of the alternatives analysis, including selection of a preferred alternative, transmitted by the executive.

The alternatives analysis shall provide an evaluative framework for meeting the county's responsibilities to the county road system on Vashon Island with respect to the Vashon Highway project.  The alternatives analysis work plan shall include at least three alternatives for the Vashon Highway project for study and evaluation.  Project alternatives shall include a "no-build" option and alternative roadway alignments.  Evaluative criteria shall include, but not be limited to, the following project considerations:  operating efficiencies and cost effectiveness including life cycle cost analysis of project alternatives; environmental impacts; traffic impacts including those to nonmotorized modes; community impacts.  The work plan and proposed motion for the alternatives analysis shall include a scope of work, tasks, list of evaluative criteria to be used, schedule, milestones and budget for the work.

The executive shall submit the work plan for the alternatives analysis and proposed motion by March 31, 2007, in the form of 12 copies with the clerk of the council, who will retain the original and will forward copies to each councilmember and to the lead staff of the capital budget committee and the transportation committee, or their successors.

The report describing the results of the alternatives analysis shall include qualitative and quantitative identification of the impacts listed in the alternatives analysis work plan, based on the evaluative criteria listed in the work plan; this information shall be provided for all project alternatives considered.  The proposed motion and alternatives analysis report, which shall include selection of a preferred alternative, shall be reviewed and approved by the council by motion.

The alternatives analysis report shall be filed in the form of 11 copies with the clerk of the council, who will retain the original and will forward copies to each councilmember and to the lead staff of the capital budget committee, or its successor.”

The enclosed work plan responds to these two provisos by outlining the study of alternatives and evaluative criteria for the Vashon Highway Preservation project, CIP 300310.

Vashon Highway SW serves the entire island as the principal arterial roadway connecting major communities and ferry terminals to the north and the south and is a designated lifeline route.  In addition to being the island’s principal roadway, Vashon Highway SW provides access to homes and properties along the road.  The Vashon Highway Preservation project study area is the section of waterfront highway south of Burton that is supported by a rock seawall 3200 feet long.  The seawall varies in height from three to 10 feet consisting of a loosely constructed rockery atop an older timber pile and lagging retaining wall.  The current wall is ineffective in resisting waves from southern storms and is damaged and undermined several times each year from wave action and high tides.  Over time this segment of roadway has sustained repeated damage and been degraded to the extent that the entire seawall is in need of replacement.  Large voids in the wall can be found along the entire length of the seawall and portions of the seawall now litter the beach with rock as a result of many years of storm damage.  In addition, findings from the Road Services Division’s (RSD) 2006 Vulnerable Roads Study found this section of the road to be one of King County’s most vulnerable roads.

The goal of the alternatives analysis is the determination of the best and most feasible solution to preserve safe, reliable north-south connectivity and access to private property.  The segment of Vashon Highway SW under study splits several private properties between steep bluff upland on one side of the road and tidelands on the other side; therefore, the alternatives analysis will examine impacts to private properties and any associated sensitive areas.  The alternatives to be examined include:  reconstructing the seawall and road generally in their current alignment, examination of potential alternative routes, partial or full closure of the road, and a “no build” alternative that perpetuates the past practice of repairing damage as it occurs.

The Vashon Highway Preservation project, CIP No. 300310, is programmed for funding in the CIP beginning in 2010.  Development of alternatives, analysis, and evaluation will be completed in 2009.  Upon completion of this work an alternatives analysis report will be transmitted to Council.  This effort will culminate in a determination of whether an Environmental Impact Statement needs to be prepared or whether a lower tier environmental process, such as an Environmental Checklist or an Environmental Assessment, needs to be completed for the project.  The Vashon Highway Preservation project environmental review process will include an evaluation of the project alternatives and result in the identification of a preferred alternative.  The resulting preferred alternative will be proposed for Council consideration in the budget process.

Alternatives will be analyzed for, among other things, life cycle cost, construction feasibility, protection of the environment, adherence to design and safety standards, travel benefits, community acceptance, impacts to private property, and protection of cultural resources.  The work plan has a complete list of the evaluative criteria, including those criteria specified in the provisos.

Public comment is an essential element of the project and comments will be obtained during the alternatives analysis study through public outreach.  Additional public comment will be obtained during formal public involvement under provisions in the State Environmental Policy Act and the National Environmental Policy Act and for any subsequent King County Type 2 Permit decision, such as a Shorelines Substantial Development Permit.

If you have any questions or concerns about the enclosed work plan or motion, please feel free to contact Linda Dougherty, Division Director of the Road Services Division, at 206-296-6590, or via email at Linda.dougherty@metrokc.gov.

I request your approval by council motion of the work plan entitled “Vashon Highway Preservation Alternatives Work Plan.”  Along with the report, an ordinance is submitted.  This ordinance strikes provisos P3 in section 58 and P3 in section 120 of the 2007 Adopted Budget Ordinance.  Upon submittal of the report, we have complied with the terms of this proviso and are now seeking to delete the relevant language so that the Roads Services Division can access the associated appropriation authority.

Sincerely,

Ron Sims

King County Executive

Enclosures

cc:	King County Councilmembers

ATTN:  Ross Baker, Chief of Staff

Shelley Sutton, Policy Staff Director

William Nogle, Lead Staff, Operating Budget, Fiscal Management and

Mental Health Committee

Anne Noris, Clerk of the Council

BobCowan, Director, Office of Management and Budget (OMB)

Sid Bender, Budget Supervisor, OMB

Beth Goldberg, Budget Supervisor, OMB

Elissa Benson, Senior Policy Analyst, OMB

Harold S. Taniguchi, Director, Department of Transportation (DOT)

Linda Dougherty, Division Director, Road Services Division (RSD), DOT

Greg Scharrer, Manager, Budget and Systems Unit, RSD, DOT

Jennifer Lindwall, Manager, CIP and Planning Section, RSD, DOT

Paulette Norman, P.E., County Road Engineer, RSD, DOT

Rick Brater, P.E., Engineering Services Section (ESS), RSD, DOT

Jim Markus, P.E., Managing Engineer, Bridges and Structures Unit, ESS, RSD, DOT