## STAFF REPORT

| Agenda Item: | 8 | Name: | Clifton Curry |
| --- | --- | --- | --- |
| Proposed No.: | 2017-B0188 | Date: | September 27, 2017 |

SUBJECT

Overview of the Facilities Management Division Planning Timelines and Resource Requirements for Implementing Potential Program Options.

SUMMARY

The Executive’s Proposed 2017-18 Budget included the elimination of the Community Corrections Division’s Work/Education Release and Electronic Home Detention programs in 2018.  The King County Council revised this proposal in the 2017-18 Adopted Budget to continue Electronic Home Detention operations in 2018, but still close Work/Education Release operations sometime in 2018. In addition, the Council included in the 2017-18 Adopted Budget a proviso in the Office of Performance, Strategy and Budget (PSB) budget to analyze options for providing the WER and EHD programs as an alternative to the potential program closure in 2018. At the Committee’s previous meetings, the Committee received information on certain proposed plans to develop options to continue and improve the County’s Work/Education release program. Today the Committee will receive a general overview on the timelines and scheduling parameters for capital projects from Facilities Management Division staff.

BACKGROUND

The King County Department of Adult and Juvenile Detention operates one of the largest detention systems in the Pacific Northwest.  The department is responsible for the operation of two adult detention facilities--the King County Correctional Facility in Seattle and the Maleng Regional Justice Center (MRJC) in Kent—with over 30,000 bookings a year and an average daily population of 2,010 pre- and post-adjudicated felons and misdemeanants every day.

In 2000 (juveniles) and in 2002 (adults), the Council adopted as county policy that its secure detention facilities would only be used for public safety purposes. As a result, the county has developed alternatives to secure detention, provides treatment resources to offenders, and provides other community services to offenders to reduce recidivism.  Alternatives to secure detention and treatment programs for adults are administered through the department’s Community Corrections Division (CCD) that manages approximately 6,000 offenders annually.  The division also provides services to the court to support judicial placement decisions for both pre-trial and sentenced inmates.

The Executive’s Proposed 2017-18 Budget included the elimination of the Community Corrections Division’s Work/Education Release and Electronic Home Detention programs in 2018.  The King County Council revised this proposal in the 2017-18 Adopted Budget to continue Electronic Home Detention operations in 2018, but still close Work/Education Release operations sometime in 2018. In addition, the Council included in the 2017-18 Adopted Budget a proviso in the Office of Performance, Strategy and Budget (PSB) budget to analyze options for providing WER and EHD programs as an alternative to the potential program closure in 2018. The Council also included funding for a TLT position to supervise the transition of these programs.

The Executive transmitted the required motion and the report entitled “Work Education Release and Electronic Home Detention Options for King County Proviso Response” on April 28, 2017.   The report included several options for the continuation, improvement, and possible expansion of the WER program.

Work Education Release Options

As this table shows, the first option would have the WER program continue in its current location.  This option limits the County’s ability to expand the program and improve services.  Options 2, 3, and 4, all would require that the County secure new facilities for the WER program. The report notes that:

“Options 2 and 3 would both entail moving work education release to a new facility with the difference between the two being capacity. Beyond the significant capital costs that establishing a new facility would require, it is likely that siting and permitting would be very difficult obstacles to overcome. Despite the financial and political challenges, moving WER to a new location gives King County an opportunity to design a work release facility that better accommodates the workgroup’s vision, as described in Section V of this report.

Option 4 includes two new locations, which would improve geographic access and equity by enabling CCD to open a work education release location accessible to residents who live and work in South King County.”

The report notes that the implementation of these options could include leasing existing space (and making facility changes to support the program) or building a new facility (or facilities).   Each of these options would require work by the County’s Facilities Management Division.  Staff from the division are here today provide a general description of the associated resource and timelines for implementing these potential facilities options.

INVITEES:

- Anthony Wright, Director, Facilities Management Division.

Juvenile Justice Operational Master Plan Ordinance 13916, adopted August 7, 2000 and the Adult Justice Operational Master Plan Ordinance 14430, adopted July 22, 2002.