February 9, 2016

The Honorable Joe McDermott

Chair, King County Council

Room 1200

C O U R T H O U S E

Dear Councilmember McDermott:

As required by Ordinance 17941, Section 53, Proviso 2, I am transmitting to the King County Council a report, and a motion approving the report, regarding expenditures for emergent needs and unanticipated project costs of the Road Services Division of the Department of Transportation. The proviso reads as follows:

SECTION 53.P2.

Of this appropriation, $525,000 shall not be expended or encumbered until the executive transmits seven quarterly reports on expenditures for each prior quarter for emergent needs and unanticipated project costs and motions that approve the quarterly reports and the motions are passed by the council.  The motions shall reference the subject matter, the proviso’s ordinance, ordinance section and proviso number in both the title and body of the motion.  Upon transmittal of each motion, $75,000 is released for the expenditure.

Each report shall include, but not be limited to, identified needs, funding requests and expenditures for emergent needs and unanticipated project costs and shall explain the rationale and the policy basis relative to the 2014 update to the Strategic Plan for Road Services for project selection.  If identified unanticipated needs and funding requests exceed budgeted capital improvement program revenue, the report shall detail the process used by the department to prioritize the expenditures.

The executive must file the seven quarterly reports by May 15, 2015, August 15, 2015, November 15, 2015, February 15, 2016, May 15, 2016, August 15, 2016, and November 15, 2016, and the motions required by this proviso by those same dates in the form of a paper original and an electronic copy with the clerk of the council, who shall retain the original and provide an electronic copy to all councilmembers, the council chief of staff, the policy staff director and the lead staff for the transportation, economy and environment committee or its successor.

During the fourth quarter of 2015, $98,000 of appropriation authority was transferred from Quick Response and $1,223,070 of appropriation authority was transferred from Emergent Need to address emergent needs and unanticipated project costs.

Quick Response funds were used for the following project:

Project No. 1127699, Upper Preston SE/SE 97 Slide Repair

During heavy rainstorms on November 14, 2015, a portion of the Upper Preston Road SE embankment washed out due to heavy storm activity and surface run-off. In addition, the storm event triggered extensive longitudinal cracking in the outside travel lane. The scope of the project is to repair the washout to reestablish the road shoulder and a portion of the outer road embankment, culvert replacement, and drainage ditch cleaning. The agency prioritized these expenditures over other unprogrammed needs due to the potential of property and personal losses with the road being a two lane limited access arterial that provides sole ingress and egress to numerous private residences. $98,000 of appropriation authority was transferred from Quick Response to fund the project.

Emergent Need funds were used to supplement an unanticipated grant awarded by the King County Flood Control District for the following projects:

Project No. 1127589 - NE 165th Street Flood Risk Reduction

The scope of the project is to raise the road elevation to alleviate routine flooding and closure of this arterial that is a bypass route for Woodinville Duvall Road. During rain events, NE 165th Street between 179th Place NE and 183rd Place NE becomes flooded in a low spot in the road – up to three feet deep at times – and is subsequently closed. The road is frequently closed for most of the winter and spring. Drivers often choose to move or drive past “road closed” signs, and enforcing the closures has not stopped this activity. The total budget for the project is $760,146, including $650,146 of appropriation authority allocated from Emergent Need.

Project No. 1127590 – 212th Avenue SE Flood Risk Reduction

The scope of the project is to install an underground overflow conveyance system to alleviate routine roadway and agricultural area flooding. During rain events, about 1,100 linear feet of the south bound lane of 212th Avenue SE becomes flooded, and is subsequently closed as a result of clogged ditches and the road’s proximity to the ponded wetland. The total budget for the project is $409,594, including $233,594 of appropriation authority allocated from Emergent Need.

Project No. 1127591 - 185th Avenue NE Flood Risk Reduction

The scope of the project is to raise the road elevation to alleviate routine flooding. This road provides the sole access to approximately 150 homes. During rain events, 185th Avenue NE becomes flooded due to rising lake level, restricting access to the properties. Wintertime and rain event flooding here is frequent which impacts school children accessing their bus stop. The total budget for the project is $404,330, including $339,330 of appropriation authority allocated from Emergent Need.

Funds for these projects address key goals of the Roads strategic plan: Goal 1: Prevent and respond to immediate operational life safety and property damage hazards; and Goal 3: Maintain and preserve the existing roadway facilities network.

The attached motion and report are consistent with the King County Strategic Plan goal of supporting safe communities by maintaining safe and secure county-owned infrastructure, including roads and bridges.

It is estimated that this report and transmittal required two hours of staff time to produce at minimal cost.

Thank you for your consideration of the attached report and motion. If you have any questions, please feel free to contact Brenda Bauer, Road Services Director, at 206-477-3580.

Sincerely,

Dow Constantine

King County Executive

Enclosures

cc:	King County Councilmembers

ATTN:  Carolyn Busch, Chief of Staff

Anne Noris, Clerk of the Council

Carrie S. Cihak, Chief of Policy Development, King County Executive Office

Dwight Dively, Director, Office of Performance, Strategy and Budget

Harold S. Taniguchi, Director, Department of Transportation (DOT)

Brenda Bauer, Director of the Road Services Division, DOT