Metropolitan King County Council

Natural Resources and Utilities Committee

## STAFF REPORT

| Agenda Items: | 3 | Name: | Mike Reed |
| --- | --- | --- | --- |
| Proposed No.: | 2004-0164 | Date: | May 13, 2004 |
| Invited: | Glenn Evans PE, Manager, Capital Projects and Open Space Acquisitions Section, Department of Natural Resources Zahid Khan, PE, Senior Engineer, DNRP - Design Team Manager, Des Moines Creek Basin Project |

SUBJECT:  Request for authority to enter Des Moines Creek Restoration Projects Interlocal Agreement.

SUMMARY:

The Des Moines Creek Basin, located within the cities of Sea Tac and Des Moines, is a highly urbanized drainage basin which includes a large part of Sea Tac International Airport along with high-density commercial and residential development.  Given that effective stormwater management techniques were not developed until after the urbanization of the basin, stormwater flows tend to follow patterns unmediated by water detention facilities, resulting in high water flows during periods of extensive precipitation, and low flows in the summer.  This flow regime is inconsistent with the needs of fish populations, and results in scouring and erosion of Des Moines Creek, which drains the basin.

These concerns led to the creation of a basin planning committee representing the cities of Des Moines and Sea Tac, the Port of Seattle as managers of Sea Tac International Airport, and King County (at the initiation of these efforts, a portion of the land in question remained as unincorporated King County; that land has since been annexed.) The committee developed a basin plan in 1996 pursuant to an interlocal agreement between the parties, and in 1997, all four jurisdictions formally endorsed the Des Moines Creek Basin Plan, and, through a second ILA, prepared a preliminary design report for implementing capital projects recommended in the basin plan.

In 2001, a subsequent ILA was approved which authorized preparation of final design and the securing of permits for capital improvements proposed in the Des Moines Creek Basin Plan.  That ILA also included the Washington State Department of Transportation, which was developing plans to extend Highway 509, which runs through the basin.  Specifically, that ILA was intended to prepare a Final Design Report, Financing Plan and Environmental Documentation and to secure appropriate permits.

The project design phase is now nearing completion, and the parties are seeking a final interlocal agreement to provide for:

- Project Construction;

- Project Monitoring before, during and after;

- Operation and Maintenance.

Proposed Ordinance 2004-0164 authorizes the County Executive to enter into an interlocal agreement for the above-described purpose.

The other parties to the agreement have approved the interlocal agreement.  Participating partners are anticipating the initiation of construction upon receiving authority pursuant to the signed interlocal; they are hoping to take advantage of the current construction season to the extent possible.

Basin Plan

The Basin Plan recognized that the primary issue facing the rehabilitation of Des Moines Creek is the high peak flows that result from insufficient stormwater detention capacity; while a variety of solutions were considered, it was concluded that, given the magnitude of the problem, only a series of capital projects which would manage and control excessive stormflow could adequately address flow regime concerns.  The Plan identified the following projects:

Costs

| PROJECT | FUNCTION | COST |
| --- | --- | --- |
| Regional Detention Facility | provides stormwater storage | $8,382,670 |
| Bypass pipe | reduce peak flows in stream | $1,518,686 |
| Flow augmentation facility | maintain minimum flows in dry periods | $540,370 |
| Habitat enhancement | improve fish passage, habitat, stabilize bed and banks | $938,840 |
| Culvert Replacement | Eliminate fish passage barrier, provide fish access to 2 miles of habitat | $5,484,000 |
| Oversight Coordinator, Construction Coordinator, Early Actions, Monitoring |  | $1,221,395 |
| Total |  | $18,085,961 |

Revenues

| Source of Revenue | Amount |
| --- | --- |
| State Department of Transportation | Up To $9,000,000 |
| Port of Seattle | Up To $9,000,000 |
| City of Des Moines | $300,000 (construction) |

| Purpose of Revenue | Proportional Responsibility |
| --- | --- |
| Joint O & M Support | Port of Seattle (41%), Sea Tac (41%), Des Moines (18%) |
| Replacement/Improvement Fund | Port of Seattle (41%), Sea Tac (41%), Des Moines (18%) |

Interlocal Agreement

The Interlocal Agreement is intended to ‘provide the means by which the parties will cooperate to conduct and fund the Basin Plan implementation activities…’

The agreement assigns overall project management and direction to the Basin Committee, with one voting member each from Sea Tac, Des Moines, the Port, the State (DOT) and King County.  The Committee is to approve a scope of work and budget for each of the activities relating to construction and operation of the projects.  The agreement designates the project staff for each of the construction and operations projects, and details their responsibilities.  It describes project activities for each project, and addresses the responsibilities of each of the parties to the agreement.

King County’s responsibilities include

- Providing a member to serve on the Basin Committee, and necessary staff support; the county’s membership terminates upon completion and final acceptance of the Projects by the Committee;

- Provide water quality, fisheries and stream flow data;

- Provides staff as oversight and compliance coordinators;

- Provide operations and maintenance coordinator, as needed;

- Provide Fish Habitat Improvement Project Manager;

- Provide Flow Augmentation Project Manager.

King County is to be reimbursed for ‘Early Actions’ taken in order to resolve technical permitting and final design issues, to allow implementation to begin during 2004.  Total Early Action costs amount to $96,395.  Additionally, King County incurred expenses in the amount of $182,454 to cover costs not anticipated by the Basin Plan Implementation Interlocal Agreement; the county is to be reimbursed for these costs.

The Interlocal Agreement also includes provision for Billing and Payment; Duration, Termination and Amendment; and Indemnification and Hold Harmless.

ATTACHMENTS:

- Proposed Ordinance 2004-0164 (with attachments)

a. Des Moines Creek Restoration Project Interlocal Agreement

- Transmittal Letter

- Fiscal Note