## STAFF REPORT

| Agenda Item: | 6 | Name: | John Resha |
| --- | --- | --- | --- |
| Proposed No.: | 2013-0185 | Date: | May 7, 2013 |

SUBJECT

A Motion accepting response to the 2013 Budget Ordinance, Ordinance 17476, Section 65, Proviso P1, related to the road fund; and authorizing the release of $500,000 currently held in reserve.

SUMMARY

Proposed Motion 2013-0185 acknowledges receipt of a work plan consistent with Ordinance 17476, Section 65, Proviso P1.  The work plan outlines the Road Services Division's approach to reviewing and updating their contracted services model, including developing a technical report; engaging with regional stakeholders; and drafting their comprehensive approach contracting services, all during the time period of May 2013 through February 2014.

BACKGROUND

For the past several years, the Road Services Division has been realigning its services, organization, and size of its workforce to be reflective of significantly lower revenues.  During its 2013-2014 Biennial Budget deliberations, the Council reviewed revenues and revenue planning, specifically including the contract services revenues.

Under RSD's current contract model, Cities sign an agreement with the County to purchase various services based on a "menu" of services and prices.  The agreements are more of an agreement about the pricing and available resources than a commitment to actually purchase services.  Prior to 2012, RSD was more "aggressive" in their assumption of contract City revenues and the staffing necessary to achieve their assumptions.  This approach created revenues that did not materialize and expenses that needed to be borne by the Road Fund rather than being reimbursed.  Beginning in 2012 RSD reduced their assumed reimbursable revenue and staffing commensurate with previous years' experience.  Additionally, RSD began a process of regular validation conversations with their various contract Cities to confirm what, if any, services they actually intended to purchase (especially given the downturn in revenues facing all jurisdictions).  This approach has resulted in the reduction of staffing needs to reflect more accurately the work that will be completed and reimbursed.  As a side effect of this reality, less staff are available for winter storm responses.

As a result of their deliberations and with a goal of identifying a more sustainable and financially reliable approach to contracted services, Council adopted the 2013 Budget Ordinance, Ordinance 17476, including the following proviso in the Road Fund:

Ordinance 17476, Section 65, Proviso P1

Of this appropriation, $500,000 shall not be expended or encumbered until the executive transmits a report and a motion that acknowledges receipt of the report and the motion is passed by the council.  The motion shall reference the proviso's ordinance, ordinance section, proviso number and subject matter in both the title and body of the motion.

The executive must file the report and motion required by this proviso by April 1, 2013, in the form of a paper original and an electronic copy with the clerk of the council, who shall retain the original and provide an electronic copy to all councilmembers, the council chief of staff and the lead staff for the transportation, economy and environment committee or its successor.

The executive shall provide a report in the form of a work plan for regional road services delivery models.  The work plan shall be based on the strategic plan for road services policy and strategy to utilize mutually beneficial partnerships in the provision of contract services to cities and other agencies to achieve efficiencies and economies of scale.  The work plan shall identify, but not be limited to:

A.  A timeline and the deliverables for a technical report on the categories of road services and their historical utilization by regional partners;

B.  A timeline and the deliverables for a regional customer engagement process with the goals of discussing, prioritizing and valuing the categories of road services; and

C.  A timeline and the deliverables for a comprehensive regional road services contracting approach that will inform the 2015-2016 biennial budget process and updates to the strategic plan for road services.  This comprehensive approach shall include an interbranch engagement strategy with a staff working group and council committee briefings that will inform development of the work plan.

ANALYSIS

Consistent with proviso requirements, the work plan attached to Proposed Motion 2013-0185 includes timelines, milestones and staffing approach to each of the proviso identified phases as follows:

| Work Plan Element | Timeline | Milestone / Deliverable | Lead Staff |
| --- | --- | --- | --- |
| Analysis of the Categories of Road Services Usage | May 2013 – August 2013 | Technical Report | Rey Sugui |
| Regional Customer Engagement | May 2013 – September 2013 | Preliminary Interviews Contract/Non-Contract Focus Groups Summary Memorandum | Diane Carlson |
| Development of a Contracting Approach | May 2013 – February 2014 | Final recommendation report | Jay Osborne |

Descriptions of the approaches and factors to be considered in each phase are provided in the work plan.

Additionally the work plan identifies a staff working group consisting of Department, Executive and Council staff as follows:

- Road Services Division – Brenda Bauer, Jay Osborne, Rey Sugui (Project Lead), Mark Foote

- Office of Performance Strategy and Budget – Shelley De Wys, Tricia Davis

- Executive Office – Diane Carlson, Chris Arkills

- King County Council –John Resha

The purpose of this group will be to engage throughout each phase of the work plan with the Division Director to provide staff-level advisory discussion.  Specific functionality of the staff working group will be defined when the working group is convened in May.

REASONABLENESS

Approval of Proposed Motion 2013-0185 would acknowledge receipt of a work plan that appears consistent with intent and conditions of Ordinance 17476, Section 65, Proviso P1, and as such would constitute a reasonable business decision.  As a result of Council action to approve Proposed Motion 2013-0185, $500,000 of Road fund appropriation, currently restricted per the proviso, would become available for encumbrance by the Division.

AMENDMENTS

None

INVITED:

Brenda Bauer, Director Road Services Division

ATTACHMENTS

- Proposed Motion 2013-0185 with its attachments

- Transmittal letter dated March 29, 2013