May 3, 2007

- The Honorable Larry Gossett

Chair, King County Council

Room 1200

C O U R T H O U S E

Dear Councilmember Gossett:

I am transmitting to the Metropolitan King County Council for approval by motion the Criminal Justice Facilities Master Planning Integrated Work Program.  The work program is requested by the adopted 2007 Budget, Section 109, which states:

Of this appropriation $100,000 shall not be expended or encumbered until the council has approved by motion an integrated work plan submitted by the executive that incorporates the coordination and integration of the adult and juvenile detention facility master plan, the superior court facility master plan and the regional justice center site master plan with other criminal justice planning efforts.

The plan shall describe how the executive will address the needs associated with and identified in county ongoing and adopted plans and policies, including, but not limited to, the District Court Operational Master Plan (OMP), the District Court Facilities Master Plan (FMP), the Superior Court targeted OMP, the Superior Court FMP, the Juvenile Justice OMP, the Adult Justice OMP, the Jail Secure Detention OMP, the department of Adult and Juvenile Detention FMP, the Regional Justice Center Site Master Plan, the Sheriff's Office Operational Assessment, the Integrated Regional Justice Assessment and the 2005 Space Plan.  In addition, the plan shall show how stakeholders shall be consulted and coordinated with the superior court, the district court, the prosecuting attorney's office, the department of adult and juvenile detention, the sheriff's office, the office of management and budget, the office of public defense, the King County law library, the community services division, the facilities management division and the transit division.  The plan shall also consider the criminal justice council's recommendations as part of the planning effort.  The detailed work plan shall include a scope of work, tasks, schedule, needed resources and milestones.  The plan should also include a description of the proposed group that will be responsible for the oversight of the planning effort and also identify the other county agencies that will need to participate in the planning work.  Any major maintenance projects scheduled for facilities affected by the FMPs or site plans shall be considered for reduction to a minimum level necessary to ensure life safety standards.

The plan may be forwarded as an integrated response for similar plans also requested for CIP Project 395558, Regional Justice Center site master, plan and CIP Project 395712, Adult and Juvenile Detention FMP.

The executive shall submit the plan and proposed motion by April 5, 2007, to the clerk of the council, in the form of 12 copies, who will retain the original and will forward copies to each councilmember and to the lead staff for the capital budget committee and the law, justice and human services committee, or their successors.

Similar proviso language with expenditure restrictions was also included in Section 119 CAPITAL IMPROVEMENT PROGRAM for CIP project 395558, Regional Justice Center Site Master Plan, CIP Project 395761, Superior Court FMP, and CIP Project 395712 Adult and Juvenile Detention FMP.  This report contains the integrated work program for Facilities Master Planning efforts and constitutes the Executive’s integrated response to these related provisos in the 2007 adopted budget.

The passage of the enclosed motion to approve this work program will remove the expenditure restrictions and enable the Facilities Management Division to continue with the important work of planning for critical facility needs within the criminal justice system.

- Background

Over the next two years, the Superior Court, District Court, King County Sheriff’s Office (KCSO) and the Department of Adult and Juvenile Detention (DAJD) have or will complete operational master plans (OMPs), facility master plans (FMPs), and related studies to identify, evaluate and develop options addressing a variety of operational and facility issues.  Given the overlap in the timing of these OMPs, FMPs and space planning processes, and the close operational relationships of key criminal justice (CJ) departments and branches, the county has a unique opportunity to integrate these capital planning efforts to identify potential efficiencies and to ensure the seamless provision of services.

Further, given the large scale of capital assets required to effectively provide CJ services, the potential for achieving cost savings through an integrated effort is significant.  It is important to note that decisions in these areas may in some cases impact the facility and capital decisions of other non-CJ agencies in King County.  The potential efficiencies achieved through this integration effort may include the co-location of services, identifying opportunities for sharing capital expenses, and the strategic sequencing of capital projects to maximize the utilization of facilities—both for CJ and non-CJ projects.  Ultimately, operational and facility issues require both an individual and a systemic assessment to ensure that we are providing efficient and effective services.

- Prioritization of Facility Needs

The effort to identify and evaluate the many large scale facility and capital needs of the CJ system will take place at a time of constrained debt capacity and operating budget resources.  The current unallocated debt capacity of the county is less than $100 million—which is far less than the rough estimate to fund all known facility and capital needs.  Competing for this debt capacity are several high priority capital projects—both CJ and non-CJ—at various stages of planning.  In addition to the facility projects at issue, the debt capacity may be further strained depending on the cost of an Assessor’s Office property tax software replacement project and the Accountable Business Transformation (ABT).  While it is too early to determine which combination of projects will be approved for debt financing, it should be noted that, taken together, these projects amount to a total which is significantly greater than the amount of available debt capacity.

Relationship of CJ Integrated Work Plan to Individual Efforts

To ensure that we allocate the public’s finite debt capacity in a responsible manner, it is critical that the CJ Facility Master Planning integration effort be successful not just in the identification and evaluation of facility needs, but also in the prioritization of needs.  The process to prioritize needs—short-term vs. long-term, mission critical vs. mission support, etc.—among finite resources will be difficult.  The decisions made in the next few years regarding funding for facilities will shape county services for the next half-century and beyond.  With a growing population and growing demands on county CJ services and other non-CJ current expense funded services, I look forward to working with the Council to ensure that we are building the most efficient infrastructure to provide services to the citizens in our region.

Although it is clear that a holistic, integrated approach to facility master planning is a wise course of action, one should not assume that all facility recommendations and decisions need to wait for final completion of all planning work.  As the various FMPs move forward, high priority issues or time-sensitive opportunities will undoubtedly arise.  These situations will be handled in the context of an Integrated FMP Work Plan which allows for short-term solutions to be recommended and implemented in advance of the completion of all planning processes.  Examples include high priority items, time-sensitive opportunities, or “low hanging fruit” (options which can be implemented quickly or easily with little cost).  Thus, the Integrated FMP Work Program is flexible, and will be modified as recommendations emerge.

It is important to note that this CJ integrated work plan has been developed in collaboration with the Superior Court, District Court, Prosecuting Attorney and Sheriff.  The advance input from these key stakeholders has been instrumental in creating a comprehensive work plan that considers the facility needs of both individual CJ participants and of the CJ system as a whole.  I want to acknowledge and thank the dedicated officials and staff in the CJ community for their time and consideration in support of this effort.

In addition, the council should establish a policy framework for how the CJ integrated work plan relates to the individual efforts.  It will be a strain on the resources of both the council and Executive branch, especially FMD, to fully and adequately staff an integration effort and each individual OMP and FMP.  At some point either all CJ initiatives should be consolidated under the CJ integration effort or the decision made that each proceeds on its own path.

If you have any questions or would like more information, please contact Kathy Brown, Director, Facilities Management Division, at 206-296-0630 or via e-mail at kathy.brown@metrokc.gov.

Sincerely,

- Ron Sims

King County Executive

Enclosures

cc:	King County Councilmembers

ATTN:  Ross Baker, Chief of Staff

Shelley Sutton, Policy Staff Director

Anne Noris, Clerk of the Council

- The Honorable Norm Maleng, King County Prosecutor

- The Honorable Michael Trickey, Presiding Judge, King County Superior Court

- Paul Sherfey, Chief Administration Officer, King County Superior Court

- The Honorable Barbara Linde, Chief Presiding Judge, King County District Court

- Trish Crozier, Chief Administrative Officer, King County District Court

- The Honorable Sue Rahr, King County Sheriff

- Jackie MacLean, Director, Community and Human Services

- Terry Mark, Deputy Director, Community and Human Services

- Barbara Miner, Director, Judicial Administration

- Reed Holtgeerts, Director, Adult and Juvenile Detention

Bob Cowan, Director, Office of Management and Budget (OMB)

Toni Rezab, Strategic Planning Supervisor, OMB

Michael Gedeon, Senior Policy Analyst, OMB

- Sid Bender, Capital Budget Supervisor, OMB

Paul Tanaka, Chief Administrative Officer, Department of Executive Services (DES)

Kathy Brown, Director, Facilities Management Division, DES

- Noel Treat, Deputy Director, Facilities Management Division, DES

- Scott White, Project Manager, Facilities Management Division, DES