Metropolitan King County Council

Transportation Committee

STAFF REPORT

| AGENDA ITEM: | 3 |  | PREPARED BY: | Paul Carlson |
| --- | --- | --- | --- | --- |
| PROPOSED No.: | 2006-0570 |  | DATE: | February 14, 2007 |

SUBJECT:  Proposed Ordinance 2006-0570 authorizes the Executive to approve agreements with the City of Redmond and Sound Transit for the construction and ongoing maintenance of the Redmond Transit Center.

On January 24, 2007, the Committee reviewed the proposed ordinance and two interlocal agreements.  The January 24 staff report includes copies of the transmitted interlocal agreements.

The Chair directed Council and Executive staff to explore options for revising the agreements to reflect the current project status and to report back on February 14.  Attachments 2 and 3 to this staff report are the revised interlocal agreements.  They do not alter the terms of the Redmond Transit Center project but do reflect work that has been completed.

Committee approval of the revised interlocal agreements today, followed by Council action on February 20, will allow the other parties to approve the agreements in time to permit acceptance of a favorable bid on the project.

BACKGROUND:

The proposed Redmond Transit Center is located in downtown Redmond at NE 83rd Street between 161st Avenue NE and 164th Ave NE.  It is near the Redmond Park-and-Ride lot, where a Transit Oriented Development (TOD) project is under development.  The transit center would provide off street bus layover space, passenger access to buses at five on-street bus bays and one off-street bus bay, and off-street loading space for Access paratransit vans.

The transit center has been designed in collaboration with the City of Redmond and is funded by Sound Transit and federal grants.  This financial commitment implements a 2004 policy decision by the Sound Transit Board to amend the Sound Move program of projects by redesignating the Willows Road Arterial Improvements project as the Redmond Transit Center project.  The 2005 and 2006 County budgets included project funding in the Transit capital improvement program (CIP #A00574).

The January 24 staff report summarized elements of the interlocal agreements as transmitted by the Executive.  Some of this summary is reprinted here, along with a summary of the proposed changes to the ILAs.  An amendment to adopt the proposed changes will be presented at the Committee meeting.

Construction Agreement

Attachment A to the proposed ordinance is an interlocal cooperation agreement with King County, the City of Redmond, and Sound Transit for funding, design, construction, and use of the Redmond Transit Center.  Committee discussion centered around provisions of the ILA that had become out of date as work on the project continued.

The revised ILA includes modifications that:

- Clarify the process by which Sound Transit decided to allocate $6 million for the project as part of the Sound Move high capacity regional transit plan;

- Clarify that the parties have collaborated on the design and that a construction contract has been prepared;

- Clarify that the City of Redmond has approved all permits;

- Update language concerning Sound Transit’s first payment to the County;

- Establish deadlines for two phases of the Dispute Resolution process; and

- Provide for County Council approval of material changes to the agreement.

Section 1, Recitals, outlines the project background including the decision to amend the Sound Move program to include the Redmond Transit Center in place of the Willows Road Arterial Improvements project.

Section 2, Purpose and Description, states that the Agreement provides for the funding, design, construction and use of the project and expresses the intent of the City, County, and Sound Transit to work collaboratively on the project.  Section 2.2 has a detailed description of the project and refers to Exhibit A, the approved Site Plan for the project.

Section 3, Intergovernmental Coordination and Cooperation, addresses details of the cooperative relationship among the parties, and Section 4, Environmental Review, Design, and Construction, describes each party’s role in planning and constructing the project.

The Redmond Transit Center will be located on County property and on portions of the City-owned right-of-way.  Some facilities are located in The Edge Skate Park, an adjacent city park.  Section 4.3.2 provides that the County has the right to use this city property for development and on-going operation of the transit center “until such time as operation of the Project is discontinued by the County at this location.”  Sections 9.2.1 and 9.2.2 guarantee the County, Sound Transit, and other transit providers the right to use the transit center including a portion of The Edge Skate Park until the County discontinues use of the location.

Section 7, Funding and Payment, addresses project funding and the process for Sound Transit to pay the County.  Section 7.1 states that Sound Transit’s funding is limited to $6 million and that Sound Transit is not responsible for securing additional funding if needed.  Section 7.3, King County Grants, states that Metro Transit funding consists of approximately $1.2 million in grants.  The Fiscal Note puts the amount of federal grants at $1,293,100.  Other than the grants, no Metro Transit funding has been provided for the project.

As noted earlier, timely approval of the ILA by all parties will allow for the acceptance of a bid that is well below the budgeted amount.  Transit staff believes that project costs are not likely to exceed the budget and no Metro Transit revenue beyond the grants is likely to be required to complete the project.  The contract was advertised and the bid was below the engineer’s estimate, construction is above ground with no complicating issues such as on-site hazardous materials, and no outstanding permitting or design issues are considered likely to delay the schedule or require change orders.

Section 10, Dispute Resolution, outlines a procedure for resolving any disputes among the parties.

Section 14, Agreements, Amendments and Addenda, provides for changes to the Agreement by mutual agreement of the parties, including modifications of the scope, funding or responsibilities of the parties.

Maintenance Agreement

Attachment B to the proposed ordinance is an interlocal cooperation agreement between King County and the City of Redmond for maintenance of the transit center.

Under this agreement, Metro Transit will provide routine and emergency maintenance of structures, facilities, and systems on County-owned property, facilities on the comfort station island in the NE 83rd Street right-of-way, transit facilities in the NE 83rd Street rights-of-way and The Edge Skate Park, and routine maintenance of sidewalk pavement within the NE 83rd right-of-way and adjacent to the County’s parcel south of NE 83rd Street and on County property abutting the south limits of NE 83rd Street.  Metro Transit maintenance will be provided at a level appropriate for a transit center of this size – the Renton and Kirkland transit centers are mentioned as comparable examples in their current configuration.

Redmond will be responsible for routine and emergency maintenance of the NE 83rd Street roadway, utilities, sidewalk, lighting, landscaping, and corridor signage.

Exhibit B to the agreement is a list of maintenance activities with scheduled frequencies.

A proposed amendment to the interlocal agreement modifies Section 9.3, Termination for Funding.  As transmitted, the section refers to the County’s right to terminate for convenience, but the Agreement does not establish the right to terminate for convenience.  The amended agreement deletes the reference to termination for convenience.

Next Steps

The proposed ordinance is ready for amendment and approval.  A proposed amendment will be provided at the Committee meeting, which will strike the transmitted ILAs and replace them with the revised ILAs.

ATTACHMENTS:	1.  Proposed Ordinance 2006-0570

2.  Revised Attachment A, ILA for construction of the Transit

Center

3.  Revised Attachment B, ILA for maintenance of the Transit

Center

4.  Executive’s transmittal letter

5.  Fiscal Note

ATTENDING:	Jim Jacobson, King County Metro Transit Division

Judy Riley, King County Metro Transit Division

Sally Turner, King County Metro Transit Division

Joel Pfundt, City of Redmond

Fred Wilhelm, Sound Transit