CONTRACT AMENDMENT

| Project Name: | Ninth and Jefferson Building (NJB) Construction Project Oversight |
| --- | --- |
| Contractor: | Jones Lang LaSalle | Contract No.: | T02739T |
| Address: | 8485 SW Hunziker | Amendment Date : | 6/30/08 |
|  | Portland, OR 97223 | Amendment No.: | 2 |

| AMENDMENT REQUESTED BY |
| --- |
|  | King County Auditor’s Office |  |
|  | Organization |  |
|  | Cheryle A. Broom |  |
|  | Name |  |
|  | King County Auditor |  |
|  | Title |  |
| AMENDMENT EFFECTS |
|  | Change of Scope |
|  | Method of Payment |
|  | Time of Performance |
|  | Compensation |
|  | Terms and Conditions |
|  | Results of Services |
|  | Other |

1.  Amend Duration of the Contract.  Section II of the Contract is amended to read as follows:

This Contract shall commence on the 18th day of June, 2007, and shall terminate on the 31st day of January, 2009, unless extended or terminated earlier, pursuant to the terms and conditions of the Contract.

2.  Amend Compensation.  Section III, Subsection A of the Contract is amended to read as follows:

A.  The County shall reimburse the Consultant for satisfactory completion of the services and requirements specified in this Contract in an amount not to exceed $96,000, payable in the following manner:

As each deliverable listed in Exhibit A is satisfactorily completed in the estimation of the county auditor, payment will be made for that work in the amounts listed in Exhibit A.  In addition to the compensation for each deliverable listed on Exhibit A, actual documented travel expenses for transportation and lodging not to exceed $1,000 per month starting July 2008 may be reimbursed as approved by the county auditor.  The allowable transportation and lodging costs shall be determined in accordance with King County Code 3.24, Travel Authorization and Expense Reimbursement.  The monthly allowance for travel expenses has been agreed to be adequate for a minimum of two monthly site visits up to four monthly site visits from a base of Portland, Oregon.

3.  Exhibit A is amended to add the following deliverables with due dates:

| Deliverable | Due Date | Payment Amount |
| --- | --- | --- |
| July Oversight Report | July 15, 2008 | $5,000 |
| August Oversight Report | August 15, 2008 | $5,000 |
| September Oversight Report | September 15, 2008 | $5,000 |
| October Oversight Report | October 15, 2008 | $5,000 |
| November Oversight Report | November 15, 2008 | $5,000 |
| December Oversight Report (report to include suggestions for emphasis of continued oversight of the Ninth and Jefferson Building project by internal staff of the Auditor’s Office) | December 15, 2008 | $5,000 |

IN WITNESS HEREOF, THE PARTIES HERETO HAVE CAUSED THIS AMENDMENT TO BE EXECUTED AND INSTITUTED ON THE DATE FIRST ABOVE WRITTEN.

| King County, Washington |  |  | Contractor |  |
| --- | --- | --- | --- | --- |
| By |  | For |  |  | By |  |  |
| Title |  |  |  | Title |  |  |
| Date |  |  |  | Date |  |  |