Metropolitan King County Council

#### Regional Water Quality Committee

Staff Report

| Agenda Item No.: | 7 |  | Name: | Beth Mountsier |
| --- | --- | --- | --- | --- |
| Proposed Ordinance No.: | 2012-0235 | Date: | July11,2012 |
| Attending: | Pam Elardo, Director, Wastewater Treatment Division, Department of Natural Resources and Parks |

SUBJECT:

An ordinance approving an amendment to the county’s long-term combined sewer overflow control plan and authorizing the King County Executive to prepare a water quality assessment and environmental benefit study to provide information for the next combined sewer overflow control program review in 2018.

SUMMARY:

King County (previously under the auspices of Metro) has been implementing Combined Sewer Overflow (CSO) control since 1979.  Significant progress has been made to meet federal and state CSO control standards.  Thus far approximately $389 million has been spent to reduce untreated wastewater and CSO volumes from of 2 billion gallons per year in 1980 to 800 million gallons per year.

Out of the thirty-eight CSO sites in the regional wastewater system, sixteen of the sites are controlled to the Department of Ecology’s standard of no more than one overflow per year.  Of the remaining CSO locations, three are being refined and adjusted to meet the control standard, five CSO control projects are currently in design.  Fourteen sites remain uncontrolled and are the subject of the Executive proposed amendment or update to the long-term CSO Control Plan, to be approved by the Council via Proposed Ordinance 2012-0235 (Attachment 1).

BACKGROUND:

Combined sewer overflows are discharges of untreated or partially treated sewage and stormwater released directly into marine waters, lakes and rivers during heavy rainfall, when the sewers have reached their capacity.   Although the sewage in CSOs is greatly diluted by stormwater, both CSOs and stormwater may be harmful to public health and aquatic life because they carry chemicals and disease-causing pathogens.

From the late 1800s through the 1940s, engineers designed combined sewers (sewers that carry sewage and stormwater runoff in a single pipe) to convey sewage, horse manure, street and rooftop runoff, and garbage from city streets to the nearest receiving body of water.   Around the 1950s, most sewer systems were built as separated systems (sewage in one pipe; stormwater in another pipe). In the late 1950s, treating wastewater became the standard. Interceptor pipes were built to transport all wastewater (from either combined or separated systems) to treatment plants.

Combined sewers exist in many parts of older cities, including Seattle. During heavy or long storms, the volume of the stormwater runoff may become too much for the combined sewers to handle. To protect treatment plants and avoid sewer backups into homes, businesses and streets, combined sewers sometimes overflow into Puget Sound, the Duwamish Waterway, Elliott Bay, the Lake Washington Ship Canal and Lake Washington.

Both King County and the City of Seattle manage CSOs within Seattle. King County's Wastewater Treatment Division manages 38 locations and Seattle Public Utilities manages more than 90.  King County also has four CSO treatment plants, one in north Seattle (Carkeek Park CSO Treatment Plant) and one in West Seattle (Alki CSO Treatment Plant), and the new Mercer/Elliott West and Henderson/MLK facilities (see map below).

CSO Control Planning and Implementation

The federal Clean Water Act (CWA) was adopted in 1972.  Its objective is to restore and maintain the integrity of the nation’s waters with two primary goals of eliminating discharges of pollutants into the nation’s waters and achieving/maintaining swimmable and fishable waters. The Clean Water Act requires all wastewater treatment facilities and industries that discharge effluent into surface waters to have a National Pollutant Discharge Elimination System (NPDES) permit.  The Washington State Department of Ecology (Ecology) issues the permit as a vehicle for setting limits on the quality and quantity of effluent discharged from point sources such as treatment plants, CSOs, and industrial facilities.  King County holds NPDES permits for the West Point, South, and Vashon Treatment Plants.

The West Point NPDES permit includes the Alki and Carkeek CSO treatment plants, the CSO outfalls, and the recently constructed Mercer/Elliott West and Henderson/Norfolk CSO storage and treatment facilities.

In 1984, Ecology introduced legislation requiring agencies with CSOs to develop plans for the “greatest reasonable reduction [of CSOs] at the earliest possible date.”  By 1987 the greatest reasonable reduction was defined as “control of each CSO such that an average of one untreated discharge may occur per year.”    This was the control or performance standard.   When King County adopted the RWSP it established policies for completing CSO control by 2030.  The CSO control plan in the RWSP identified 21 projects, that when completed, were to bring all County CSOs into compliance.

The CSO program review in 2005-2006 reaffirmed the RWSP priorities of protecting public health, the environment and endangered species that are the foundation of the CSO control program.  The review also reinforced the environmental and operational benefits of transferring as many CSO flows as possible to regional plants for best available treatment prior to discharge.

The review revealed upward cost pressures on the CSO control program – as construction prices continue to rise.  The review report suggested that changes in the market and environmental regulations may require further exploration of alternative CSO treatment technologies and subsequent changes to design of CSO control facilities.   The Wastewater Treatment Division has been conducting pilot testing of promising new technologies between 2006 and 2009 that may be more cost-effective.

As a result of the program review, it was also found that the hydraulic model used to predict the effectiveness of CSO control and design CSO control projects needed to be updated and recalibrated.  Once the updated model was implemented it was expected that projects might be resized, cost-effective technology changes might be incorporated, and new cost estimates developed for the projects.

Department of Ecology’s CSO regulations (WAC 173-245) and King County’s RWSP policies require WTD to submit a CSO plan update to Ecology that coincides with each NPDES permit renewal for the West Point Treatment Plant.  Updates are intended to describe WTD’s progress on its CSO program to date, identify its program for the next 5 years, and provide a vehicle for making changes in the overall long-term CSO control program.  WTD last prepared such an update in 2008 when the West Point NPDES permit renewal was submitted to Ecology.

The 2008 Plan Update described the county’s wastewater system and the control status of its CSOs, indicated how the county was meeting the U.S. Environmental Protection Agency’s (EPA’s) Nine Minimum Controls, and summarized the scientific studies that had shaped the control program over time. The update also described completed, in progress, and planned CSO control projects, available CSO control strategies, and how these strategies applied to county projects.

The review that was conducted in 2005-2006 and the 2008 Update did not recommend any changes to the long-term CSO Control Plan that specified the anticipated order for upcoming projects and the types of projects that would be executed.

It should be noted however that the renewed NPDES permit for the West Point Treatment Plant, effective July 1, 2009, implemented further interpretation of the performance standard for CSO control.  The standard of an average of one untreated discharge per year is now based on a 20-year moving average.

The 2012 CSO Control Program Review and Plan Update/Amendment

To conduct the most recent review, starting in 2010 King County staff gathered and assessed information generated since adoption of the 1999 Plan Amendment. This review identified CSO control alternatives for each of the County’s 14 uncontrolled CSO sites and developed an implementation schedule and rate/capacity charge analysis for the recommended preferred alternatives. The review also identified conditions and actions to optimize CSO control facilities that have already been built but for which adjustments are still needed to achieve full control.

The review considered changes in conditions that could impact the type, size, location, sequence, or schedule for the 1999 Plan Amendment adopted alternatives. Changes  considered include regulatory and policy changes, new technologies, existing CSO control performance, human and environmental health priorities, hydraulic modeling of the County’s combined sewer system, green stormwater infrastructure (GSI) opportunities, site availability, public opinion, and coordination with the City of Seattle and other agencies.  The “2012 CSO Control Program Review Report” (Attachment 2) summarizes the analysis that was done and either attaches key technical memorandums or references them as the supporting documentation for the Executive’s recommendation.

During the course of the review, to ensure that King County stayed on schedule for review and development of a revised plan conforming to past commitments,  Ecology negotiated an Administrative Agreed Order that requires King County to control its remaining CSOs to no more than one overflow event per year – by 2030.  The AAO also requires the County to adopt a plan update/amendment by September 30, 2012, or begin incurring fines and/or unilateral action by the Department of Ecology to adopt/prescribe a plan.

In addition, based on a 2004 report to Congress noting the lack of progress in many communities, the Environmental Protection Agency (‘EPA’) stepped up its efforts in nearly all major metropolitan areas to ensure that long-term control plans were being implemented.  EPA has been systematically auditing and then enforcing compliance across the country via consent decrees which mandate CSO control actions.

Though King County, has successfully controlled about half of its 38 CSOs since the 1980s and was only slightly off its schedule to complete control of all CSOs by 2030, EPA began a compliance review of the County’s wet weather management programs in 2008.  The County met with EPA and its contractors several times and by December 2010 the County presented an analysis of the Ecology performance or control standard to EPA’s presumptive standards for system control.  Conversations and technical meetings with EPA, its contractor and the Department of Justice have continued to occur through mid-2012.  It appears that EPA will use the County’s proposed 2012 Long-term CSO Control Plan Amendment as a part of a consent decree.

The Executive’s proposed Plan Amendment is summarized on Attachment A to Proposed Ordinance 2012-0235.   It is also summarized in Table ES-1 in the Review Report.

The recommended CSO Plan Update submitted by the Executive  recommends addressing 14 uncontrolled CSOs through 9 projects to be designed and constructed by 2030.  The proposed projects reflect the review analysis and community priorities and differ from the 1999 adopted plan as follows:

- Changes the order of projects so that the completion of CSO control projects in the Duwamish River more closely coincide with anticipated clean up schedules Lower Duwamish Waterway and East Waterway Superfund sites.

- Conducts more detailed evaluation of the use of green stormwater infrastructure (GSI) on four projects to complement traditional CSO control techniques.

- Proposes collaborating with the City of Seattle on projects when it is cost-effective to do so.

Two projects would construct CSO treatment facilities in the industrial area near the Duwamish River and Elliott Bay.  Seven projects would control CSOs by building underground tanks or pipes to store the flows until they can be conveyed to West Point.

Since the draft plan was released in fall 2011 – the Executive has added to his recommended plan -- a proposed ‘Water Quality Assessment and Environmental Benefit Study’ to be completed during the first three years  of the new plan implementation.  It is intended to provide additional information regarding the science of the CSOs and other existing conditions (stormwater runoff, etc.) on the water bodies impacted by CSOs.  The water quality study is reportedly meant to take advantage of EPAs new “integrated planning framework” – which is intended to allow local governments to plan for infrastructure improvements on a watershed basis – taking into account all actions that might be planned, prioritized and implemented to improve the water quality in a watershed basin and its water bodies.

As proposed, the study acknowledges the need to comply with federal and water quality standards nor change the commitment to completing CSO control by 2030.

Staff are still conducting analysis of the proposed plan and will provide additional information at the upcoming and subsequent meetings.

Regional Wastewater Services Plan -  Combined sewer overflow control policies

The CSO control policies are intended to guide the county in controlling CSO discharges. Highest priority for controlling CSO discharges is directed at those that pose the greatest risk to human health, particularly at bathing beaches, and environmental health, particularly those that threaten species listed under ESA. The county will continue to work with federal, state and local jurisdictions on regulations, permits and programs related to CSOs and stormwater. The county will also continue its development of CSO programs and projects based on assessments of water quality and contaminated sediments.

CSOCP-1: King County shall plan to control CSO discharges and to work with state and federal agencies to develop cost-effective regulations that protect water quality. King County shall meet the requirements of state and federal regulations and agreements.

CSOCP-2: King County shall give the highest priority for control to CSO discharges that have the highest potential to impact human health, bathing beaches and/or species listed under ESA.

CSOCP-3: Where King County is responsible for stormwater as a result of a CSO control project, the county shall participate with the city of Seattle in the municipal stormwater national pollutant discharge elimination system permit application process.

CSOCP-4: Although King County’s wastewater collection system is impacted by the intrusion of clean stormwater, conveyance and treatment facilities shall not be designed for the interception, collection and treatment of clean stormwater.

CSOCP-5: King County shall accept stormwater runoff from industrial sources and shall establish a fee to capture the cost of transporting and treating this stormwater. Specific authorization for such discharge is required.

CSOCP-6: King County, in conjunction with the city of Seattle, shall implement stormwater management programs in a cooperative manner that results in a coordinated joint effort and avoids duplicative or conflicting programs.

CSOCP-7: King County shall implement its long-range sediment management strategy to address its portion of responsibility for contaminated sediment locations associated with county CSOs and other facilities and properties. Where applicable, the county shall implement and cost share sediment remediation activities in partnership with other public and private parties, including the county's current agreement with the Lower Duwamish Waterway Group, the Department of Ecology and the Environmental Protection Agency, under the federal Comprehensive Environmental Response, Compensation and Liability Act.

CSOCP-8: King County shall assess CSO control projects, priorities and opportunities using the most current studies available, for each CSO Control Plan Update as required by the Department of Ecology in the NPDES permit renewal process, which is approximately every five to seven years. Before completion of an NPDES required CSO Control Plan Update, the executive shall submit a CSO program review to the council and RWQC. Based on its consideration of the CSO program review, the RWQC may make recommendations for modifying or amending the CSO program to the council.

CSOCP-9: Unless specifically approved by the council, no new projects shall be undertaken by the county until the CSO program review has been presented to the council for its consideration. CSO project approval prior to completion of CSO program review (beyond those authorized in this subsection) may be granted based on, but not limited to, the following: availability of grant funding; opportunities for increased cost-effectiveness through joint projects with other agencies; ensuring compliance with new regulatory requirements; or responding to emergency public health situations. The council shall request advice from the RWQC when considering new CSO projects. King County shall continue implementation of CSO control projects underway as of December 13, 1999, which are the Denny way, Henderson/Martin Luther King, Jr. way/Norfolk, Harbor and Alki CSO treatment plants. (Ord. 15602 § 4, 2006: Ord. 13680 § 8, 1999).

ATTACHMENTS:

- Proposed Ordinance 2012-0235 (with attachments)

- 2012 CSO Control Program Review Report