| Agenda Item No.: | 3, 4 | Prepared by: | Paul Carlson |
| --- | --- | --- | --- |
| Motion No.: | 2007-0235 2007-0237 | Date: | May 9, 2007 |

SUBJECT:  Motions to approve work plans for the Dockton Road and Vashon Highway seawall replacement projects.

SUMMARY:  Today’s agenda item will include a Road Services Division briefing on the seawall projects.  Copies of the briefing will be provided at the Committee meeting.

In the 2007-2012 Roads Capital Improvement Program (CIP), the Executive included future year funding of $48,238,000 for three seawall reconstruction projects on Vashon Island.  If an alternatives analysis supports a construction option that requires these investments, the Executive proposed to raise the funds by selling bonds.  The following table shows the year-by-year appropriation request for the three projects.

Table 1 - $Appropriations for Three Seawall Projects, 2007-2012 Roads CIP

|  | Dockton - South | Dockton - North | Vashon Highway | Total |
| --- | --- | --- | --- | --- |
| 2007 | - | - | - | - |
| 2008 | 1,973,000 | - | - | 1,973,000 |
| 2009 | 941,000 | 2,043,000 | - | 2,984,000 |
| 2010 | 12,946,000 | 974,000 | 1,722,000 | 15,642,000 |
| 2011 | - | 12,293,000 | 594,000 | 12,887,000 |
| 2012 | - | - | 14,752,000 | 14,752,000 |
| Total | 15,860,000 | 15,310,000 | 17,068,000 | 48,238,000 |

The Council approved these funds in the adopted 2007-2012 Roads CIP.   Because of the projects’ large projected costs and reliance on bonding, the Council added several provisos to the 2007 budget with the goal of ensuring a thorough review of the process for evaluating and implementing the projects.

The proposed motions, together with their attached work plans, are part of the proviso responses.  The responses for the two Dockton Road projects were combined, and the Vashon Highway response was submitted separately.  The proviso response materials and work plan for each project are similar.  Accordingly, this staff report summarizes the Dockton Road proviso response and the Vashon Highway proviso response, and then discusses the alternatives analysis work plan in general.  Because the two work plans are similar, a policy decision by the Committee would likely apply to each work plan.

BACKGROUND:

Dockton Road Proviso Response Summary:

Provisos P4 and P5 to Section 58 of the Budget Ordinance read as follows:

“P4 PROVIDED FURTHER THAT:

Of this appropriation $2,000,000 shall not be expended or encumbered until the council approves by motion a work plan transmitted by the executive for an alternatives analysis of the Dockton Road South project (CIP Project 300208).

The alternatives analysis shall provide an evaluative framework for meeting the county's responsibilities to the county road system on Vashon Island with respect to the Dockton Road South project.  The alternatives analysis work plan shall include at least three alternatives for the Dockton Road South project for study and evaluation.  Project alternatives shall include a "no-build" option and alternative roadway alignments.  Evaluative criteria shall include, but not be limited to, the following project considerations:  operating efficiencies and cost effectiveness including life cycle cost analysis of project alternatives; environmental impacts; traffic impacts including those to nonmotorized modes; and community impacts.  The work plan and proposed motion for the alternatives analysis shall include a scope of work, tasks, list of evaluative criteria to be used, schedule, milestones and budget for the work.

The executive shall submit the proposed motion and the work plan for the alternatives analysis and proposed motion by March 31, 2007, in the form of 12 copies with the clerk of the council, who will retain the original and will forward copies to each councilmember and to the lead staff of the capital budget committee and the transportation committee, or their successors.

P5 PROVIDED FURTHER THAT:

Of this appropriation $2,000,000 shall not be expended or encumbered until the council approves by motion a work plan transmitted by the executive for an alternatives analysis of the Dockton Road North project (CIP Project 300111).

The alternatives analysis shall provide an evaluative framework for meeting the county's responsibilities to the county road system on Vashon Island with respect to the Dockton Road North project.  The alternatives analysis work plan shall include at least three alternatives for the Dockton Road North project for study and evaluation.  Project alternatives shall include a "no-build" option and alternative roadway alignments.  Evaluative criteria shall include, but not be limited to, the following project considerations:  operating efficiencies and cost effectiveness including life cycle cost analysis of project alternatives; environmental impacts; traffic impacts including those to nonmotorized modes; and community impacts.  The work plan and proposed motion for the alternatives analysis shall include a scope of work, tasks, list of evaluative criteria to be used, schedule, milestones and budget for the work.

The executive shall submit the proposed motion and the work plan for the alternatives analysis and proposed motion by March 31, 2007, in the form of 12 copies with the clerk of the council, who will retain the original and will forward copies to each councilmember and to the lead staff of the capital budget committee and the transportation committee, or their successors.”

Similar provisos were attached to the Roads Capital Improvement Program (CIP) section of the budget.  The combined response to all the Dockton Road provisos was received on time, and consists of:

- Proposed Motion 2007-0235, a motion approving the work plan (referred first to the Transportation Committee and then the Capital Budget Committee);

- Proposed Work Plan (Attachment A to Proposed Motion 2007-0235);

- Proposed Ordinance 2007-0236, an ordinance amending the Budget Ordinance to delete the provisos (referred to the Capital Budget Committee); and

- Executive’s transmittal letter.

Dockton Road Project Justification:  “Dockton Road SW is a collector arterial located on the east short of Vashon Island and is supported by a 4,000-foot long seawall.  … The timber seawall is nearly 100 years old … and is in poor condition.  Much of the seawall has failed and has been buttressed over the years with loosely placed riprap and concrete debris.  Portions of the wall have been failing on a yearly basis during winter storms, leading to costly emergency repairs and road closures.”

The two segments of Dockton Road ranked high in the 2006 Vulnerable Roads Segments Study.  The two segments are separated by a 220-foot segment of the seawall that was replaced in 2003.  The costs of that replacement project comprise the basis for the preliminary cost estimates that were used to generate the costs in the 2007-2012 CIP.  The average daily traffic (ADT) is 3,000 vehicles per day, estimated to increase to 4,100 vehicles per day by 2030.

Vashon Highway Proviso Response Summary:

Proviso P3 to Section 58 of the Budget Ordinance reads as follows:

“Of this appropriation $2,000,000 shall not be expended or encumbered until the council approves by motion a work plan transmitted by the executive for an alternatives analysis of the Vashon Highway Preservation project (CIP Project 300310).

The alternatives analysis shall provide an evaluative framework for meeting the county's responsibilities to the county road system on Vashon Island with respect to the Vashon Highway Preservation project.  The alternatives analysis work plan shall include at least three alternatives for the Vashon Highway project for study and evaluation.  Project alternatives shall include a "no-build" option and alternative roadway alignments.  Evaluative criteria shall include, but not be limited to, the following project considerations:  operating efficiencies and cost effectiveness including life cycle cost analysis of project alternatives; environmental impacts; traffic impacts including those to nonmotorized modes; and community impacts.  The work plan and proposed motion for the alternatives analysis shall include a scope of work, tasks, list of evaluative criteria to be used, schedule, milestones and budget for the work.

The executive shall submit the work plan for the alternatives analysis and proposed motion by March 31, 2007, in the form of 12 copies with the clerk of the council, who will retain the original and will forward copies to each councilmember and to the lead staff of the capital budget committee and the transportation committee, or their successors.”

A similar proviso was attached to the Roads CIP section of the budget.  The response to this proviso was received on time, and consists of the following elements:

- Proposed Motion 2007-0237, a motion approving the work plan (referred first to the Transportation Committee and then the Capital Budget Committee);

- Proposed Work Plan (Attachment A to Proposed Motion 2007-0237);

- Proposed Ordinance 2007-0238, an ordinance amending the Budget Ordinance to delete the provisos (referred to the Capital Budget Committee); and

- Executive’s transmittal letter.

Vashon Highway Project Justification:  The Vashon Highway seawall supports 3,200 feet of Vashon Highway SW.  The “loosely constructed rockery … is composed of poor quality rock and is exposed to southern wave action that repeatedly damages portions of the wall every year.”  The road was ranked high in the 2006 Vulnerable Road Segments Study.  In 2005, the Average Daily Traffic was about 5000 vehicles per day.

Alternatives Analysis Scope of Work:

For each project, a similar scope of work is described.  Alternatives to be examined are described as follows:

- Reconstructing the seawall and road generally in their current alignment;

- Examination of potential alternative routes;

- Partial or full closure of the road; and

- A “no build” alternative that involves repairing damage as it occurs.

The work plan describes a set of tasks that include development of an Alternatives Analysis that will study three or more alternatives including a “no-build” option and alternative roadway alignments.  Based on the results of public input, conceptual engineering design, and a life cycle cost analysis for each alternative, an alternatives analysis report will be transmitted to the Council.

The following evaluative criteria will be used to evaluate the developed alternatives:

- Traffic operations (Operating Efficiencies)

- Environmental Impacts

- Community/Social Elements

- Traffic Impacts, including Non-motorized Elements

- Historic/Cultural Resource Elements

- Hazardous Material Impacts

- Construction Duration and Impacts

- Project Costs (Cost Efficiencies)

- Life Cycle Costs

After an alternatives analysis report is submitted to the Council, each project will undergo one of three possible environmental review processes, depending on several factors including the significance of its impacts, the extent of mitigation required, and the range of possible alternatives.  A SEPA checklist would be relatively short and inexpensive (six months with public comment and $50,000) but is probably an unlikely process for projects like these.  A NEPA Environmental Assessment (EA) would cost an estimated $700,000 and take about 17 months.  A SEPA/NEPA Environmental Impact Statement (EIS) would cost an estimated $2.2 million and require more than two years.

Possible Issues and Next Steps:

Efficiency – in approving the work plans, the Committee may want to be clear that the Council’s intent is not to create an additional step in the alternatives analysis, but to monitor and evaluate milestones of the process that would be carried out in any case.

Reporting Back to the Council – the work plans refer to a report back to the Council but do not indicate whether the Council would be expected to act on the report.  The Committee may want to clarify expectations on this point.  The Council would be able to maintain oversight of the projects through the budget process.

Project Financing – According to the Road Services Division, it is unlikely that the seawall projects would compete well for state or federal transportation grants.  The grant programs are geared toward urban center mobility projects, projects that correct high accident locations, and bridges.

Next Steps – based on the Committee’s review, staff can review the motions and attachments to determine if amendments should be prepared.

ATTENDING:	Linda Dougherty, Manager, Road Services Division

Rick Brater, Road Services Division

Jim Markus, Road Services Division

ATTACHMENTS:	1.  Proposed Motion 2007-0235 with attachment

2.  Executive’s transmittal letter for Dockton Road

3.  Proposed Motion 2007-0237 with attachment

4.  Executive’s transmittal letter for Vashon Highway