King County Executive

2015 Monthly Sewer Rate and Capacity Charge Proposal

March 20, 2014

This information is available in alternative formats upon request by calling 206-684-1280 (voice) or Relay Service 711 (TTY).

Table of Contents

1.0	Introduction	5

2.0	Sewer Rate Management	5

2.1	Rate Stabilization	6

2.2	Cost Containment	7

3.0	Operations	8

3.1	Revenues	8

3.2	Expenses	8

4.0	Capital Improvement Program	9

4.1	Capital Spending	9

4.2	Capital Accomplishment Rate	11

4.3	Capital Revenues and Financing	12

4.3.1	Capacity Charge	12

4.3.2	Bonds and Interest Rates	12

4.3.3	Alternative Financing	13

5.0	Residential Customer Equivalents and New Connections	14

6.0	Change from 2014 Sewer Rate to 2015 Proposed Sewer Rate	16

7.0	Summary of 2015 Rate Proposal Projections and Assumptions	17

List of Tables

Table 21. Rate Stabilization Reserve, 2013-2016 (million dollars)	6

Table 22. Current and Future Rate Reduction Measures	7

Table 31. 2014 and 2015 Operating Revenues (million dollars)	8

Table 41. Previous State Revolving Fund and Public Works Trust Fund for WTD Loan-Funded Capital Project (million dollars)	13

Table 42. Current State Revolving Fund for WTD Loan-Funded Capital Projects (million dollars)	14

Table 51. Current Residential Customer Equivalents Forecast	15

Table 52. Projected New Sewer Connections by Year of Connection	15

Table 61. Changes from 2014 Adopted Rate to 2015 Proposed	16

Table 71. Wastewater Treatment Division Comparison of Forecast Assumptions 2014 Adopted Budget and 2015 Proposed Rate	17

# Introduction

This report describes the underlying assumptions, projections, and key factors considered in developing the King County Executive’s proposal for the Wastewater Treatment Division’s (WTD) 2015 monthly sewer rate and capacity charge. The proposal for the 2015 monthly sewer rate is $42.03, an increase of $2.24 over the 2014 rate. This proposal is made with a commitment to maintain this rate through 2016. Compared to the 2014 adopted budget forecast, this would be a reduction in the rate of $0.62 per month for the two-year time period. The proposal for the 2015 monthly capacity charge is $57.00, an increase of 3.0 percent from the 2014 charge of $55.35. This proposal, if adopted, will generate sufficient revenue to meet WTD’s revenue requirements in accordance with all applicable financial policies and obligations.

Several major factors have contributed to lower projected sewer rates beginning in 2015. These include higher than previously projected Residential Customer Equivalents (RCEs) and capacity charge revenues and lowered operating expenses in 2013 and 2014. The individual and cumulative impacts of these factors on future rates will be discussed later in this document.

The remainder of this document discusses the major factors underlying the 2015 monthly sewer rate and capacity charge proposal including, 1) sewer rate management; 2) WTD’s operating revenues and expenses 3) WTD’s capital improvement program’s spending accomplishment rate, revenues, and financing; 4) new customer connections; 5) changes from the 2014 sewer rate to the 2015 proposed rate; and 6) a summary of projections and assumptions.

# Sewer Rate Management

In its simplest form, the monthly sewer rate is determined by the amount of revenue required to pay all the costs of the utility and the estimated number of customers in a given year, while remaining consistent with financial policies and requirements. During periods in which costs (capital or operating) are particularly volatile, the resulting revenue requirements could lead to large annual fluctuations in the rate. Examples include the energy crisis in 2001, which led to a sharp spike in operating costs, and the construction of Brightwater, which led to a period of high capital costs. Unmanaged, the resulting sewer rate fluctuations could prove disruptive to residential and commercial customers.

The level and pattern of changes in the monthly sewer rate can be managed in several ways, one of which is by changing the standard structure of interest and principal payments on debt (debt service) to affect the annual revenue requirements and therefore the resulting sewer rate. This approach structures the payment of debt service so that either principal or principal and interest payments are at levels below full amortization for a period of time. A simple example is for debt service to reflect interest payments only for a period of time before commencing full principal and interest payments. Another example is capitalizing a portion of interest payments during the construction period and including them in the total bond issue amount. This produces a period of relatively low debt service that is then “made up” in subsequent periods once the facility begins operation.

While useful for shaping the patterns of rate increases, some of these structures come with higher costs over time. In recognition of these costs and following the King County Executive’s direction, WTD has adopted a more conservative financial approach in structuring debt service for bond issues after 2010.

Two other effective means of managing sewer rates are the deferral of revenues through the use of a rate stabilization reserve and effective cost containment. These are the preferred methods of managing rate increases, and each is discussed in greater detail in the following sections.

## Rate Stabilization

It is King County policy to have multi-year sewer rates when financially prudent. A rate stabilization reserve allowing the deferral of operating revenues into a future year has been used to help manage multi-year rate patterns starting with the 2005 and 2006 sewer rates. Current projections show the rate stabilization reserve is anticipated to have a balance of $31.5 million by the end of 2014. This contrasts to the 2014 adopted budget projected (November 2013) ending 2014 balance of $27.4 million. This difference reflects positive overall financial results, discussed later in the paper, which allow for additional future sewer rate mitigation. The 2015 rate proposal assumes the reserve balance will be zero entering 2017, that is, the full amount of the reserve will be used to manage sewer rates between 2014 and 2016.

As shown in Table 21, the rate stabilization reserve balance of $52.3 million at the end of 2013 is expected to decrease by $20.8 million in 2014. Thereafter, the reserve will be drawn down by $11.9 million in 2015 and finally $19.6 million in 2016. This pattern of rate stabilization usage maintains the utility’s required minimum debt service coverage ratio of 1.15.

Table 21. Rate Stabilization Reserve, 2013-2016 (million dollars)

|  | 2013 | 2014 | 2015 | 2016 |
| --- | --- | --- | --- | --- |
| Beginning balance | $62.6 | $52.3 | $31.5 | $19.6 |
| Additions | --- | --- | --- | --- |
| Reductions | $10.4 | $20.8 | $11.9 | $19.6 |
| Ending balance | $52.3 | $31.5 | $19.6 | --- |

Continued use of rate stabilization in 2017 and beyond will need to be re-evaluated as projected sewer rate increases are relatively small for that time period. During the 2017 to 2020 period, sewer rates are projected to increase by 3 percent on an average annual basis. This period of relatively small projected rate increases reflects five major elements:

- Completion of Brightwater with a return to lower capital spending.

- The stabilization of debt service payments.

- The growing importance of capacity charge revenue.

- A larger share of the capital program will be funded with transfers from the operating fund (cash funding).

- Continued carbon neutrality and energy fund efficiencies and future energy savings from capital investments.

## Cost Containment

While the rate stabilization reserve provides a means of managing rate increases by redistributing a portion of operating revenues, it is only one of the tools of rate management. Cost containment is critical. As in prior years, WTD scrutinized all planned capital and operating expenditures with the goal of making reductions and implementing efficiencies while continuing to fulfill its regulatory obligations to protect public health and the environment. As part of WTD’s continuous improvement efforts and the Executive’s Efficiency Initiative, WTD has implemented a program (“Bright Ideas”) which encourages creative problem-solving throughout the organization and uses employees’ ideas to improve how we do business. Using this and other tools, WTD has developed efficiency proposals for implementation in 2014 and 2015. Table 2-2 summarizes this work:

Table 22. Current and Future Rate Reduction Measures

| 2014 Budget Reductions |  |
| --- | --- |
| (reduced legal fees, more efficient equipment such as agitation blowers, operational efficiencies) | $350,000 |
| 2014 Initiatives for Efficiency and Estimated Impact: |  |
| Employee-initiated through Bright Ideas Program | $430,000 |
| Carbon and Energy Fund efficiencies | $45,000 |
|  | $475,000 |
| 2015 Revenue Enhancements |  |
| (Revenue from cogeneration of electricity, meter maintenance with SPU, septage fee collections, etc.) | $2,200,000 |
| 2015 Continued Carbon and Energy Fund Savings | $280,000 |
| Estimated Annual Rate Reduction Measures | $3,305,000 |
| Future Energy Program operational savings from capital investments over time (six-year estimate) | $810,000 |

The following sections provide additional detail on the success achieved in managing costs in the operating and capital programs of WTD and how they benefit the current rate proposal.

# Operations

## Revenues

Total operating revenues (including capacity charge receipts) are projected to be $444.8 million in 2015, a 3.6 percent increase over the 2014 adopted budget of $429.5 million. As shown in Table 31 the net increase in revenues of $15.3 million are primarily from sewer rate revenue reflecting the proposed sewer rate increase and a higher number of RCE’s. As highlighted in Table 2-1, amounts associated with the Rate Stabilization Reserve, which reached a high of $62.6 million at the end of 2012, provides $12.9 million less of the overall revenues in 2015 compared to 2014. This results in $1.05 or 47 percent of the proposed $2.24 sewer rate increase for 2015 and 2016.

Table 31. 2014 and 2015 Operating Revenues (million dollars)

|  | 2014 Budget | 2015 Proposed | Difference | % Change |
| --- | --- | --- | --- | --- |
| Sewer Rate | $341.8 | $365.3 | $23.5 | 6.9% |
| Investment Income | $1.3 | $1.7 | $0.4 | 30.8% |
| Capacity Charge | $50.6 | $54.5 | $3.9 | 7.7% |
| Rate Stabilization | $24.8 | $11.9 | ($12.9) | -52.0% |
| Other Income | $11.0 | $11.4 | $0.4 | 3.6% |
| Totals | $429.5 | $444.8 | $15.3 | 3.6% |

Note: Totals may not add due to rounding

## Expenses

Operating expenses for 2013 were $117 million, $3.2 million less than budgeted in 2013. Major factors resulting in this under expenditure were 1) lower than expected use of electricity for pumping and odor control chemicals due to lower than average rainfall from 2012 to 2013; 2) higher than projected FTE vacancies in the first three quarters of the year; and 3) the use of reclaimed water for non-potable purposes at Brightwater.

For 2014, operating expenses are projected to total $126.8 million. The increase from 2013 will cover additional water quality monitoring activities, implementation of a succession plan for WTD’s workforce, chemical price increases, and maintenance and work order system upgrades at all treatment plants. Vacancy levels and flow projections are currently closer to typical levels so the under-expenditure experienced in 2013 is unlikely to continue.

Operating expenses for 2015 are projected to be $135.0 million, a 6.5 percent increase over the 2014 adopted budget. This increase is attributed to general inflation; implementation of “Our Waters” Program (1.5 percent of operating budget), which will improve water quality by engaging residents, businesses, community organizations, and customers in projects to improve water quality in WTD’s service area; four additional operating full-time employees (FTEs) needed to support the Combined Sewer Overflow (CSO) Program, which has a $0.04 impact on the rate; continuation of the Carbon and Energy Investment Program, which has generated ongoing operating efficiencies since being implemented earlier this year; and completion of a Resiliency and Recovery Program review. The Resiliency and Recovery Program is described in further detail in Section 4.1.

In 2016, operating expenses are projected to be $141.4 million, an increase of $6.4 million or 4.7 percent over the 2015 projection.  This increase is attributed to general inflation; projected electricity and local hazardous waste fee increases; and initial contributions to fund replacing the membranes at Brightwater when the existing warranties expire in mid-2016.

# Capital Improvement Program

## Capital Spending

With the substantial completion of the Brightwater treatment system project, WTD capital spending levels have returned to more typical long-term levels with 2013 total actual capital spending of $163.5 million. Planned capital spending will be in the range of $148 million in 2014 to $218 million 2020, averaging approximately $187 million per year during the period.

Even at reduced spending levels, the construction activity for WTD facilities continues to be a significant source of regional job creation. In 2014 and 2015, WTD will invest approximately $318 million in construction, supporting more than 1,293 full- and part-time jobs in the region.

Two aspects of capital project spending can affect the sewer rate: 1) the total cost of the project over its lifetime and 2) the amount of spending in the specific rate period involved. In terms of impact on the sewer rate, changes in total project cost may not be fully reflected for many years in the future.

In the process of defining capital priorities for 2014 and beyond, WTD critically reviewed project scopes, schedules, cash flow projections, and risk analyses to ensure funding for the critical projects. Key criteria for assessing risk include ensuring the continued operation and reliability of existing wastewater conveyance and treatment assets; enhancing regional water quality in compliance with federal, state, and local regulations pertaining to wastewater treatment; reducing combined sewer overflow events; and continuing to create resources from wastewater.

In addition to the four new operating FTEs mentioned in Section 3.2, WTD has included 11 new capital staff to implement the CSO Program. These are necessary to complete the 13 new CSO projects in our Capital Improvement Program (CIP) and include staff for project and construction management, engineers, and consultant contract oversight. The additional capital FTEs will not impact the cost to ratepayers as these costs have already been incorporated into the estimated capital costs for the CSO projects. The FTEs are necessary based on the breadth and geographic scale of the 13 CSO facilities which need to be completed. Because the CSO Program is under a federal consent decree, there are also significant consequences for any schedule slippage, resulting in a need for enhanced oversight and management of the projects. In addition, hiring career service employees aligns with WTD’s need for preparing WTD for future retirements and ensuring seamless service delivery over the next decade.

Below are key projects in the capital program (total project cost).

- CSO Projects at Murray, Magnolia, Barton, and North Beach ($147 million) The four CSO beach projects are currently on schedule. Construction for the projects has started, and substantial completion is expected by 2015.

- Michigan/Brandon CSO Control ($177.1 million) The project consists of building the Georgetown Wet Weather Treatment Facility, conveyance and outfall to treat CSOs prior to discharge into the Lower Duwamish Waterway. Modifications to both the South Brandon Street and South Michigan Street Regulator Stations will be required to divert flows to the facility. Ancillary facilities include an odor control facility, electrical/controls building, and emergency generator. Project construction is currently scheduled for completion at the end of 2021.

- North Creek Interceptor ($57.9 million) The project will fund the design and construction of 9,650 feet of 36- to 48-inch diameter gravity sewer pipeline to control sanitary sewer overflows. The project is currently on schedule for completion at the end of 2017.

- West Point Influent and Effluent Pump Station Variable Frequency Drive (VFD) and Dewatering Equipment Replacement ($35.7 million) The scope of work includes replacing existing dewatering centrifuges with new, more efficient centrifuge technology, and replacing the biosolids handling conveyors that have reached the end of their useful life. The current schedule for completion is 2020.

- CSO Control Hanford at Rainier and Bayview North ($34 million) This project consists of building the Rainier Valley Wet Weather Storage to control the Hanford at Rainier and Bayview North CSOs to one event per year on a 20-year moving average in accordance with Washington State Department of Ecology standards. Specifically, this project will install a new sewer pipeline near Rainier Avenue South and Martin Luther King Boulevard South, which will divert flows to an existing pipe with available capacity. The project also includes a storage tank to capture excess flows from the area. The current schedule for completion is 2019.

New project requests for 2015 address issues of disaster preparedness and recovery, asset management and capacity expansion.

WTD is implementing a Resiliency and Recovery Program which has three general components: 1) complete a susceptibility review of WTD facilities throughout the treatment and conveyance system with respect to their vulnerability to damage in the event of a disaster and the extent of such damage; 2) modifications to existing facilities to either increase their resistance to damage or to allow rapid recovery from such damage; and 3) development of other capital facilities that could mitigate damage or facilitate recovery.

As described in Section 3.2, operating expenses in 2015 will complete the review and allow WTD to further evaluate which components of the Resiliency and Recovery Program should be the top priority. For 2015, WTD is including two capital projects that require immediate action as part of the: 1) Interbay Pump Station Forcemain Repair to continue operating efficiently to improve structural stability, and 2) West Point Primary Tanks Resiliency and Sustainability Program.

Other new capital projects are:

- South Treatment Plant Biogas and Heat Systems Improvements ($25 million) This project will fund the replacement of the existing gas scrubbing system that has reached the end of its service life (installed in 1987) with a new gas scrubbing system and upgrade the current plant heating systems to meet year-round plant heat demand.

- Hydrogen Sulfide (H2S) Corrosion Rehab Program 2017- 2021 ($26 million) This project funds continued rehabilitation of gravity sewers for H2S corrosion throughout the WTD conveyance system. There is approximately 30,000 linear feet of conveyance pipeline in the WTD system that requires H2S corrosion rehabilitation.

- Kent/Auburn Interceptor Phase B ($27.3 million) This project includes the design and construction of Phase B: to increase capacity and handle the 20-year peak flow through the 2050 of the Kent/Auburn Conveyance System in the Green River South Planning Area.

## Capital Accomplishment Rate

Another factor affecting the sewer rate and financing of the capital program is the accomplishment rate, which provides an estimate of the cash needs of the program. It reflects the capital program as a whole and is an estimate of the difference between planned capital spending in the budget and the capital spending that actually occurs. In this way, the program’s revenue requirements include the impact of possible delays in the execution of the capital program that reduce spending and therefore cash needs. The accomplishment rate is expressed as the percentage of the capital budget expected to actually be spent in a given year.

In 2013, the accomplishment rate for the capital program was 83.4 percent compared to an assumed rate of 85 percent. This difference represents approximately $3 million less spending in 2013 than anticipated. The accomplishment rate is assumed to remain at 85 percent for the forecast period 2014-2020.

To further illustrate the relationship between the sewer rate and the accomplishment rate, if the aggregate accomplishment rate was lowered by 5 percentage points to 80 percent for 2015 and 2016, estimated capital spending would be reduced by approximately $20.4 million, or the equivalent of lowering the 2015 and 2016 sewer rates by approximately $0.10. Conversely, if the program accomplishment rate were increased to 100 percent for 2015 and 2016, estimated capital spending would increase by $61.3 million, or the equivalent of increasing the sewer rates for 2015 and 2016 by approximately $0.47.

## Capital Revenues and Financing

### Capacity Charge

The proposed capacity charge for 2015 is $57.00, a 3.0 percent increase from 2014. The capacity charge is a monthly charge for 15 years levied on new connections to the wastewater system in accordance with King County Code (K.C.C) 28.84.050 and the financial policies in K.C.C. 28.86.160. It is set at a level to ensure that new sewer connections, over the long-term, will pay for the costs of the additional capacity required to serve them.

Financial Policy 15.3-d states that customer growth and projected costs, including inflation, shall be updated every three years. The 2015 capacity charge of $57.00 is based on the 2014 updated data. The 3.0 percent increase for 2015 and 2016 reflects the assumed inflation for the years between updates.

During 2013, several policies regarding the capacity charge were changed and updated. Among them, the discount rate used to determine early payoff amounts was modified to reflect and remain current with economic and financial conditions. To provide a better reflection of the choices available to customers, the capacity charge early payoff discount rate is now a weighted average of the 15-year mortgage rate and the 10- and 20-year Treasury Bond rates. This discount rate is updated annually to reflect general movements in interest rates in the economy. That is, as interest rates change over time, the discount rate will move in the same direction. For 2014, the early payoff discount rate was changed from 5.5 percent to 3.3 percent. Prior to the change, WTD experienced a significant increase in early payoffs which is not expected to continue.

### Bonds and Interest Rates

With Brightwater complete and the capital program returning to more typical long-term levels, the need to issue new debt has also moderated. As a result there are no bond issuances anticipated for 2014. New issuances of long-term bonds are projected at $50 million in 2015 and $59 million in 2016.

In addition to long-term bonds, WTD uses the proceeds from short-term variable rate bonds to finance a portion of the capital program, subject to a cap of 20 percent of total debt. Current plans are to use approximately $15 million in wastewater variable rate bond proceeds in 2015 with no further variable debt until 2018.

The historically low interest rates on long-term bonds that produced unprecedented refinancing opportunities during the previous three years are not assumed to continue in 2014 and 2015. In anticipation of the Federal Reserve reducing efforts to maintain low interest rates, the financial plan accompanying this rate proposal assumes interest rates on new borrowings of 5.75 percent in 2014 rising to 6.0 percent thereafter.

Investment interest rates have also remained at historic lows in the market. The rate of return in the county investment pool was 0.45 percent in 2013. In accordance with the August 2013 rates from King County’s Office of Economics and Financial Analysis, the investment interest rate for this proposal is 0.40 percent in 2014, 0.50 percent in 2015, 0.60 percent in 2016, 1.33 percent in 2017, 1.98 percent in 2018, and 2.57 percent in 2019.

### Alternative Financing

This section highlights another element of cost containment achieved through WTD’s aggressive pursuit of low-cost financing for capital projects. Because of the success of this work, WTD has regularly obtained grants or low-interest loans for capital projects. Collectively, these low-cost funds are referred to as alternative financing. Grants for capital projects tend to be funded by federal or state agencies and, for energy-related projects, local utilities. While the allowable use of these grants is often highly restricted, they have the obvious benefit of not having to be repaid in contrast to the low-interest loans. Grants received in the past assisted in the financing of upgrades to the South and West Point Treatment Plants, as well as the Alki Transfer/CSO Facilities project and the Denny Way CSO Control project. WTD has had several DOE grants to help fund the Lower Duwamish Cleanup Project and continuously pursues grant funds as they become available.

Low-interest loans are provided by the DOE’s State Revolving Fund (SRF) or the Washington State Public Works Trust Fund (PWTF). WTD helps ensure the success of its work to obtain loans by conducting a review process to ensure that projects will be considered high priority water quality projects in the grant ranking process. WTD also ensures that the project schedule fits within the loan criteria, and ensures that the project meets specific criteria or thresholds. Projects that meet all of these are then eligible for the loan application stage. The grants administrator then coordinates with the project manager to ensure that the thresholds are met in time and takes the lead in writing and completing the application.

Table 4-1. lists some of the completed projects that received SRF and PWTF funding. Table 4-2. lists the current SRF and PWTF loans that partially or entirely fund the indicated WTD capital projects.

Table 4-1. Previous SRF and PWTF Fund for WTD Loan-Funded Capital Project (million dollars)

| Project | Loan Amount | Loan Type | Term (Years) | Interest Rate | Estimated Debt Service Savings Compared to Conventional Financing |
| --- | --- | --- | --- | --- | --- |
| Brightwater Outfall | $1.6 | SRF | 20 | 2.6% | $11.8 |
| Henderson/MLK CSO | $57.5 | SRF | 20 | 1.5% | $64.8 |
| Denny Way CSO/Elliott West Pipelines | $12.5 | SRF | 20 | 1.5% | $14.1 |
| Carnation Treatment Plant | $14.1 | SRF | 20 | 3.1% | $14.1 |
| Vashon Treatment Plant | $5.0 | SRF | 20 | 1.5% | $3.9 |
| Barton CSO Facilities Plan | $1.1 | SRF | 20 | 1.5% | $0.9 |
| Murray CSO Facilities Plan | $0.6 | SRF | 20 | 1.5% | $0.5 |
| North Beach CSO Facilities Plan | $0.5 | SRF | 20 | 1.5% | $0.4 |
| North Creek Storage | $10.0 | PWTF | 20 | 0.5% | $10.4 |
| Juanita Bay Pump Station | $10.0 | PWTF | 20 | 0.5% | $12.3 |
| Brightwater Reclaimed Water Pipeline | $7.0 | PWTF | 20 | 0.5% | $8.6 |
| Hidden Lake Pump Station | $10.0 | PWTF | 20 | 0.5% | $12.0 |
| Barton CSO Control - Design | $5.0 | SRF | 20 | 2.7% | $5.7 |
| Murray CSO Control - Design | $4.6 | SRF | 20 | 2.7% | $6.2 |
| North Beach CSO Control - Design | $2.9 | SRF | 20 | 2.7% | $3.6 |
| S Magnolia CSO Control - Design | $5.1 | SRF | 20 | 2.7% | $6.4 |
| Fremont Siphon – Facilities Plan | $2.2 | SRF | 20 | 2.7% | $2.7 |
| Total | $149.7 |  |  |  | $178.4 |

Table 42. Current State Revolving Fund for WTD Loan-Funded Capital Projects (million dollars)

| Project | Loan Amount | Loan Type | Term (Years) | Interest Rate | Estimated Debt Service Savings Compared to Conventional Financing |
| --- | --- | --- | --- | --- | --- |
| Ballard Siphon | $31.9 | SRF | 20 | 2.8% | $41.7 |
| Ballard Siphon | $10.0 | PWTF | 20 | 0.5% | $13.4 |
| South Plant Agitation Blowers | $.668 | PWTF | 10 | 1.0% | $.853 |
| Environmental Lab HVAC System | $.332 | PWTF | 10 | 1.0% | $.334 |
| West Point Dewatering Centrifuges | $.300 | PWTF | 5 | 1.0% | $.383 |
| Total | $43.2 |  |  |  | $56.6 |

In 2012, WTD received $3 million in Qualified Energy Conservation Bonds (QECB). A Qualified Energy Conservation Bond (QECB) is a bond that enables qualified state, tribal, and local government issuers to borrow money at attractive rates to fund energy conservation projects. These funds were allocated to WTD from King County’s total share of the QECB received from the Washington State Department of Energy. These bond proceeds are being used to fund capital expenditures for the South Plant Raw Sewage Pumps Replacement project. WTD will save approximately $500,000 in interest over 10 years versus conventional bond financing.

Additionally, WTD regularly receives energy-efficiency improvement grants from Seattle City Light and Puget Sound Energy. The most recent was for the South Plant Agitation Blowers Replacement project in conjunction with the PWTF loan listed above in Table 4-2. WTD received $331,785 in grant funds from Puget Sound Energy and estimated energy savings per year is 779,640 kWh. WTD continues to partner with Seattle City Light and Puget Sound Energy on energy conservation grants.

While alternative financing generally reduces total costs, it can sometimes result in upward pressure on the sewer rate if instruments have a shorter payback period than WTD’s long-term bonds.

# Residential Customer Equivalents and New Connections

The original 2012/2013 outlook for the national and regional recovery was for steadily increasing growth resulting from pent-up demand following the Great Recession. A large portion of that regional demand for new construction moved through our system in 2013. The December 2013 Conway-Pedersen economic outlook forecast that U.S. Growth Domestic Product growth will be 2.6 percent in 2014 and 2.9 percent in 2015. The forecast for employment growth for the Seattle-Tacoma region is 2.8 percent in 2014, and 2.2 percent in 2015.

RCE projections for the proposed sewer rate remain conservative reflecting uncertainty about when construction projects will occur. Commercial, multi-family residential, and industrial customers can reduce their customer equivalents and therefore their sewer bill, by reducing water consumption. Increased water conservation can result in low growth or reductions in the WTD customer base. In 2013, there were 718,160 RCEs being served by WTD, an increase of 1.31 percent from 2012 actual levels. The current RCE forecast anticipates continued growth with a slight annual increase of 0.43 percent for 2014 through 2017.

Table 51. shows projected RCEs and compares the current assumptions to those made for the 2014 adopted budget. The current outlook is more positive, based in part on the jump in RCEs in 2013. Nonetheless, WTD continues to utilize conservative projections for future RCE growth for rate and budget development.

Table 51. Current Residential Customer Equivalents Forecast

|  | 2013 | 2014 | 2015 | 2016 | 2017 |
| --- | --- | --- | --- | --- | --- |
| 2015 Rate Proposal | 718,160 | 721,248 | 724,349 | 727,464 | 730,607 |
| Percent Change Between Years | 1.31% | 0.43% | 0.43% | 0.43% | 0.43% |
| 2014 Adopted Budget | 713,724 | 715,866 | 718,514 | 721,604 | 724,721 |
| Percent Change Between Years | 0.68% | 0.30% | 0.37% | 0.43% | 0.43% |
| Change between 2015 Rate Proposal and 2014 Adopted Budget | 4,436 | 5,382 | 5,835 | 5,860 | 5,886 |

New sewer connections to the regional wastewater system pay a capacity charge to fund new capacity. New connections to the system tend to reflect the residential and commercial construction cycles. For example, during the 1998 to 2008 period, the number of new connections averaged 11,200 per year with a peak of 12,700. Average connections for 2009­2011 dropped to 5,700. Based on the 2015 proposed rate, the current forecast in Table 52 shows 9,500 new connections in 2014, and connections will not fully stabilize to a long-term average of 10,000 until 2021.

Table 52. Projected New Sewer Connections by Year of Connection

|  | 2013 | 2014 | 2015 | 2016 | 2017 |
| --- | --- | --- | --- | --- | --- |
| 2015 Rate Proposal | 7,224 | 9,500 | 10,500 | 11,000 | 11,000 |
| 2014 Adopted Budget | 7,500 | 9,000 | 10,500 | 11,000 | 11,250 |
| Change | (276) | 500 | 0 | 0 | (250) |

The outlook for new connections has been adjusted slightly from the numbers in the 2014 adopted budget. The forecast for 2014 has been increased from 9,000 to 9,500 connections, and the 2015-2020 period shows a slightly lower peak connection forecast and a generally smoother trend. These adjustments reflect an improvement in the region’s construction sector and the positive actual results from 2013.

# Change from 2014 Sewer Rate to 2015 Proposed Sewer Rate

Table 61 compares components of the sewer rate that are changing from the 2014 adopted sewer rate to the proposed sewer rate for 2015. The current proposal is lower than the $42.01 and $43.23 forecasted in the King County 2014 adopted budget for 2015 and 2016. The net impact of the changes, including the use of the rate stabilization reserve is a monthly sewer rate of $42.03 for both 2015 and 2016. The 2014 adopted budget forecast would have produced a two-year rate of $42.65 for 2015 and 2016. In addition, the current proposal reduces the use of the Rate Stabilization by $4.1 million and $4.8 million in 2014 and 2015, respectively as compared to the 2014 adopted budget. This allows the amounts to be used in 2016 for rate relief. Retaining $8.9 million of the rate stabilization funds is equivalent to providing $1.02 of rate relief for 2016.

Table 61. Changes from 2014 Adopted Rate to 2015 Proposed

| Components of Change | Change | Rate |
| --- | --- | --- |
| 2014 Adopted Rate |  | $39.79 |
| Revenues and Customer Charges |  |  |
| Capacity Charge growth (new accounts, 3% rate increase) | ($0.78) |  |
| Higher Number of RCEs than predicted | ($0.56) |  |
| Other Income | ($0.07) |  |
| Investment Income | ($0.06) |  |
| Sub-total | ($1.47) |  |
| Operating Expenses | $1.19 |  |
| Capital Program and Debt Service |  |  |
| New debt during rate period | $0.52 |  |
| Increased SRF & Variable Debt Service | $0.95 |  |
| Sub-total | $1.47 |  |
| Use of Rate Stabilization Reserve | $1.05 |  |
| Reserve use to support rate: $15.8 million for 2015/2016 |  |  |
| down from $24.8 Million in 2014 (Adopted 2014 Budget) |  |  |
| Total Rate Increase |  | $2.24 |
| 2015 Proposed Rate |  | $42.03 |

# Summary of 2015 Rate Proposal Projections and Assumptions

Table 71 presents a summary of the general assumptions used in developing the 2015 rate proposal compared to the values underlying the 2014 Adopted Budget. Discussion of the various assumptions is included in the main body in this report.

Table 71. Wastewater Treatment Division Comparison of Forecast Assumptions
2014 Adopted Budget and 2015 Proposed Rate

|  | 2013 | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| I. Wastewater Spending |
| Operating Expense (000's) |
| 2015 Proposed Rate Forecast | $117,011 | $126,834 | $134,997 | $141,394 | $147,050 | $152,931 | $160,164 |
| Adopted 2014 Budget Forecast | $120,283 | $128,055 | $133,106 | $138,430 | $143,967 | $149,726 | $156,830 |
| Difference (proposed minus adopted) | ($3,272) | ($1,221) | $1,891 | $2,964 | $3,083 | $3,205 | $3,334 |
| Capital Expenditures (000's) |
| 2015 Proposed Rate Forecast | $163,482 | $148,309 | $170,183 | $177,447 | $187,100 | $201,576 | $206,074 |
| Adopted 2014 Budget Forecast | $183,425 | $148,797 | $169,526 | $175,418 | $174,892 | $176,590 | $175,323 |
| Difference (proposed minus adopted) | ($19,943) | ($488) | $657 | $2,029 | $12,208 | $24,986 | $30,751 |
| CIP Accomplishment Rate |
| 2015 Proposed Rate Forecast | 83% | 85% | 85% | 85% | 85% | 85% | 85% |
| Adopted 2014 Budget Forecast | 85% | 85% | 85% | 85% | 85% | 85% | 85% |
| II. Customers |
| Total RCEs |
| 2015 Proposed Rate Forecast | 718,160 | 721,248 | 724,349 | 727,464 | 730,607 | 733,748 | 736,904 |
| Percent Change | 1.31% | 0.43% | 0.43% | 0.43% | 0.43% | 0.43% | 0.43% |
| Adopted 2014 Budget Forecast | 713,724 | 715,866 | 718,514 | 721,604 | 724,721 | 727,838 | 730,967 |
| Percent Change | 0.68% | 0.30% | 0.37% | 0.43% | 0.43% | 0.43% | 0.43% |
| Difference (proposed minus adopted) | 4,436 | 5,382 | 5,835 | 5,860 | 5,886 | 5,640 | 5,937 |
| New Connections |
| 2015 Proposed Rate Forecast | 7,224 | 9,500 | 10,500 | 11,000 | 11,000 | 11,000 | 11,000 |
| Adopted 2014 Budget Forecast | 7,500 | 9,000 | 10,500 | 11,000 | 11,250 | 11,000 | 11,000 |
| Difference (proposed minus adopted) | (276) | 500 | - | - | (250) | - | - |
| III. Interest Rates |
| Bond Interest Rate |
| 2015 Proposed Rate Forecast | 4.35% | 5.75% | 6.00% | 6.00% | 6.00% | 6.00% | 6.00% |
| Adopted 2014 Budget Forecast | 4.35% | 5.75% | 6.00% | 6.00% | 6.00% | 6.00% | 6.00% |
| Difference (proposed minus adopted) | 0.00% | 0.00% | 0.00% | 0.00% | 0.00% | 0.00% | 0.00% |
| Variable Debt Interest Rate |
| 2015 Proposed Rate Forecast | 0.80% | 1.25% | 1.25% | 1.50% | 2.00% | 2.50% | 3.00% |
| Adopted 2014 Budget Forecast | 1.25% | 1.25% | 1.25% | 1.50% | 2.00% | 2.50% | 3.00% |
| Difference (proposed minus adopted) | -.045% | 0.00% | 0.00% | 0.00% | 0.00% | 0.00% | 0.00% |
| Investment Interest Rate |
| 2015 Proposed Rate Forecast | 0.45% | 0.40% | 0.50% | 0.60% | 1.33% | 1.98% | 2.57% |
| Adopted 2014 Budget Forecast | 0.45% | 0.40% | 0.50% | 0.60% | 1.33% | 1.98% | 2.57% |
| Difference (proposed minus adopted) | 0.00% | 0.00% | 0.00% | 0.00% | 0.00% | 0.00% | 0.00% |
| IV. Reserves |
| Bond & Loan Reserves (000's) |
| 2015 Proposed Rate Forecast | $198,822 | $200,673 | $206,417 | $203,129 | $214,384 | $225,295 | $237,082 |
| Adopted 2014 Budget Forecast | $198,749 | $203,548 | $209,279 | $207,154 | $216,227 | $225,325 | $234,152 |
| Difference (proposed minus adopted) | $73 | ($2,875) | ($2,862) | ($4,025) | ($1,843) | ($30) | $2,930 |
| Rate Stabilization Reserve (000's) |
| 2015 Proposed Rate Forecast | $52,250 | $31,500 | $19,600 | - | - | - | - |
| Adopted 2014 Budget Forecast | $52,250 | $27,408 | $10,747 | - | - | - | - |
| Difference (proposed minus adopted) | - | $4,092 | $8,853 | - | - | - | - |
| Rate Stabilization Use (000's) |
| 2015 Proposed Rate Forecast | $10,350 | $20,750 | $11,900 | $19,600 | - | - | - |
| Adopted 2014 Budget Forecast | $10,350 | $24,842 | $16,662 | $10,747 | - | - | - |
| Difference (proposed minus adopted) | - | ($4,092) | ($4,762) | $8,853 | - | - | - |

Although the capacity charge does not fund any operating expenses, capacity charge revenues are categorized as operating revenue for purposes of debt service coverage calculation.

Annual connection totals are for the year that new customers connect to the sewer system. WTD also monitors connections by the year that new capacity accounts are created. Connections by year connected are a better indicator of emerging trends.