Attachment 4.  Summit Pit Legislative History and Major Milestones

| Date | Ordinance/Motion | Subject |
| --- | --- | --- |
| 2/2/2001 | Ord. 14047 | Makes technical adjustment to the Urban Growth Area Boundary, designates 26.5 acres abutting the Summit Pit as Urban Residential (R-4) from Rural Residential (RA-5) |
| 4/2/2001 | Ord. 14081 | Authorizes sale of approximately 19.8 acres of Summit Pit property for $5.5 million to Tahoma School District for use primarily as a transportation facility. School District bond measure fails and sale does not go through. |
| February 2006 |  | Unsolicited offer from Yarrow Bay Group to purchase the Summit Pit site in exchange for 1) approximately two hundred eighty acres of conservation land, known as Icy Creek Properties; and (2) YBG's relocating the Summit Pit operations to a site acceptable to King County, and at no cost to the County, YBG to receive fee simple title to the 156 acre Summit Pit. |
| 6/25/2007 | Ord. 15856 | Authorizes the Executive to negotiate with Yarrow Bay Development LLC for the sale of the Summit Pit property. After YBG was unable to locate a replacement site acceptable to King County, RSD identified a potential replacement site at the county-owned Ravensdale shooting range site. The structure of the proposal was changed, dropping the requirement that YBG relocate the Summit Pit facilities and increasing the purchase price from $35 million to a range of $51-$55 million. Property declared surplus, conditioned on relocation of maintenance services from Summit Pit. |
| 10/22/2007 | Ord. 15938 | Changes zoning code to allow for the consolidation of various operations at maintenance yards in the Rural Area. |
| 11/19/2007 | Ord. 15975 | 2008 Adopted Budget proviso requires the executive to transmit a work plan for a Roads Operational Master Plan (ROMP). |
| 5/27/2008 | Motion 12786 | Approves the work plan for the Roads Services Division Operational Master Plan |
| 10/2/2008 | GMPC Motion 08-7 | Growth Management Planning Council recommends that the land use designation for the Summit Pit 156-acre parcel be changed from rural to urban |
| 4/23/2008 |  | County issues RFP, including requirement for affordable housing; Yarrow Bay Group submitted the only response. |
| 10/6/2008 | Ord. 16263 | Approves the 2008 Comprehensive Plan Updates that redesignated the Summit Pit property from rural to urban, zoned it UR-SO, with the Special Overlay being UPD designation. Density to be determined as part of the development permitting approval. |
| 11/24/2008 | Ord. 16312 | 2009 Adopted Budget ordinance appropriates $2,734,000 in Roads budget for project #300808 South Regional Maintenance Facility |
| 12/15/2008 | Motion 12899 | Ratifies the MOA between the county, City of Maple Valley and Summit Place 156 LLC regarding joint planning, zoning and future annexation and approving the executive to negotiate in ILA for the City to annex the Summit Pit property. |
| 12/15/2008 | Ord. 16328 | Appropriates $1.4 million for planning, predesign, permitting of South Regional Road Maintenance Facility (Ravensdale) |
| 2/2/2009 | Ord. 16359 | Authorizes the sale of Summit Pit to Summit Place 156 LLC |
| 11/9/2009 | Motion 13090 | Requests amendments to the Summit Pit PSA and MOU with Summit Place and City of Maple Valley for one year extension, agreement that neither the county nor the developer will file an application for development until after annexation and that annexation will be effective no later than 8/1/2010. |
| 2/16/2010 | Ord. 16762 Motion 13150 | Approves an amended PSA for Summit Pit and an MOU between King County and the City of Maple Valley. Extends buyer’s due diligence by one year to 2/20/2011. Motion ratified the extension. |
| 5/24/2010 | Ord. 16840 | Council approves Joint Plan ILA with City of Maple Valley, establishing pre-annexation zoning as mixed-use residential, including affordable housing, and provision for annexation by December 2012. Expected annexation did not occur and joint plan ILA was not extended. Buyer withdrew offer. South Regional Maintenance Facility Project put on hold (30% design completed). |
| 1/12/2012 |  | County issues RFP including affordable housing requirement; only qualified proposer (Polygon Homes); parties fail to reach agreement on sale price. RFP terminated. |
| 2012/2013 |  | Legislature amends RCW 35A.14.295, which allows Maple Valley to annex the Summit Pit property without County involvement, except for the ability to provide comment at the required public hearing. Effective July 28, 2013. Includes $4 million to be paid if King County sells parcel to Tahoma School District as part of a purchase price of $9 million. |
| 9/9/2013 | Ord. 17660 | Authorizes the Executive to enter into an interlocal agreement with the City of Maple Valley for the annexation of the Summit Pit property, including provision for how the City intends to regulate the development of the property |
| February 2013 |  | Tahoma School District submits letter of interest relative to 35 acres in the NE quadrant of the Summit Pit site. Negotiations ensue but fail to reach agreed-upon sale price and cease 2nd quarter of 2013 |
| January 2014 |  | City of Maple Valley annexes Summit Pit property. |
| February 2014 |  | City of Maple Valley initiates Comprehensive Plan amendment process, which includes rezone of entire Summit Pit property; completion no later than June 2015. Current Master Planned Community zoning does not allow for a school to be constructed. |
| 3/17/2014 | Ord. 17773 & 17774 | Approves lease termination agreement with Covington Golf Course, Inc. (Elk Run Golf Course) for $2,854,000 and supplemental appropriation |
| 6/27/14 |  | Executive and Tahoma School District reach agreement on PSA |
| 8/19/2014 |  | Road Services Division declares entire Summit Pit site surplus once Roads Division relocates in Fall 2014 and that conditions of FMD's 2007 surplus declaration no longer apply. |
| Pending | 2014-0332 & 0333 | Authorizes sale of 35 acres of Summit Pit site to Tahoma School District for $9 million (plus $150,000 for moving costs and $14,000 for a regional trail easement) and supplemental appropriation |