## STAFF REPORT

| Agenda Item: | 5 | Name: | Lise Kaye |
| --- | --- | --- | --- |
| Proposed No.: | 2015-B0168 | Date: | September 8, 2015 |

SUBJECT

This a briefing regarding the King County Auditor’s Office Management Letter conveying findings and recommendations with respect to the King County Courthouse Revitalization Project.

SUMMARY

The Auditor's August 25, 2015 Management Letter with respect to the King County Courthouse Revitalization project identified a number of issues leading to recommendations to suspend the Facility Management Division's current procurement process and broaden the scope of alternatives being considered.  Further recommendations advise the Facilities Management Division (FMD) to conduct additional risk management planning to maintain county services and mitigate potential impacts to operations in the event of building systems failures.

Staff from the Auditor's Office will provide a brief recap on key findings from the Management Letter and share additional information with respect to capital project delivery methods and recent FMD capital project performance.

BACKGROUND

The Executive's Proposed 2015/2016 Biennial Budget included $1,226,750 for CIP project 1124472 – Courthouse System Revitalization.  The project was intended to address the aging Courthouse infrastructure systems by beginning the process of identifying funding and phasing alternatives, as well as preparing as-built structural documentation.  According to the Executive, this is a critical first step in preparation for developing a proposal for a comprehensive project which includes mechanical, electrical, plumbing and window-related work.  According to the Auditor's Management Letter, the Facilities Management Division's (FMD's) rough order of magnitude cost estimate for project completion translates to a range of $75 to $300 million.

The Council included the following proviso on this project in the adopted budget, calling for a report on the Courthouse building systems, prior to deciding how to approach and fund the project:

Of the appropriation for capital project 1124472, courthouse system revitalization, $500,000 shall not be expended or encumbered until the executive transmits a report on the King County Courthouse building systems and a motion that approves the report and the motion is passed by the council.  The motion shall reference the subject matter, the proviso's ordinance, ordinance section and proviso number in both the title and body of the motion.

The report shall include, but not be limited to:

A.  A building alternative analysis;

B.  A list of possible projects, reported by system or task;

C.  The estimated costs for each possible project, reported by system or task;

D.  A risk assessment and any risk mitigation plans for possible projects;

E.  A prioritization for possible projects;

F.  The estimated timelines for possible projects;

G.  The status of locating as-built structural documentation;

H.  A discussion of the historical significance of the building and how the historical designation could affect the project; and

I.  Any work done to investigate or access state, federal or other funding sources in support of the project.

The executive must file the report and motion required by this proviso by April 1, 2016, in the form of a paper original and an electronic copy with the clerk of the council, who shall retain the original and provide an electronic copy to all councilmembers, the council chief of staff, the policy staff director and the lead staff for the budget and fiscal management committee, or its successor.

The King County Council adopted Ordinance 16764 on March 1, 2010 which charged the Joint Advisory Group (JAG), in consultation with the King County Auditor’s capital projects oversight program, with determining which capital projects should be considered ‘high-risk’.  The Courthouse Revitalization Project received the highest capital project risk score in 2015 (twice the average of the other 18 projects considered), and Council requested that the project be added to the Auditor's work program.

The Auditor published a Management Letter on August 25, 1015, evaluating actions taken on the project to date and providing recommendations about broader space planning issues for King County facilities.

ANALYSIS

The report from the Auditor's Office summarizes the issues as follows:

- The County faces a critical decision about whether to spend over $100 million either to replace old and failing systems or to pursue an alternative that might better meet its needs. The Courthouse Revitalization Project could commit the county to one option without first thoroughly analyzing possible alternatives.

- FMD's planned alternatives analysis (required by the County Council's proviso) would not take into account the future operational needs of the county or the needs of the downtown campus as a whole, both of which the auditor deems necessary for a thorough alternatives analysis.

- The County needs a plan to manage risks while it is selecting and implementing an alternative, since courthouse systems failures could impact the ability of the county to conduct business.

The Auditor's Office has made the following recommendations:

Recommendation 1:  Facilities Management Division should suspend its procurement process to obtain a project manager and seek assistance as needed to manage funded project activities.

Recommendation 2:  The County Executive should determine the future space needs of the downtown campus and update the Real Property Asset Management Plan as mandated by King County Code 20.12.100.

Recommendation 3:  The County Executive should conduct and report on a thorough alternatives analysis that compares the status quo of maintaining the current courthouse to other viable alternatives based on the future needs of the downtown campus, the updated Real Property Asset Management Plan, and input from stakeholders.

Recommendation 4:  Facilities Management Division should conduct and document risk management planning to maintain county services in the courthouse for the number of years it will take to thoroughly explore alternatives and complete the systems revitalization or other alternative project.

Recommendation 5:  Facilities Management Division should work with courthouse tenants and other stakeholders to understand, develop, and document action plans to mitigate potential impacts to operations in the event of failure of building systems.

INVITED

- Kymber Waltmunson, King County Auditor

- Elise Garvey, Management Auditor

- Peter Heineccius, Senior Management Auditor

- Tina Rogers, Capital Project Oversight Manager

- Dwight Dively, Director, Performance, Strategy and Budget

- Anthony Wright, Director, Facilities Management Division

ATTACHMENTS

- King County Auditor's Office Management Letter, dated August 25, 2015

- Presentation to the August 25, 2015 Government Accountability and Oversight Committee