Road Services Division

Third Quarter 2016 Expenditures for

Emergent Needs and Unanticipated Project Costs Summary Report

Use of Quick Response

| Project No. | Project Name | 2015/16 Adopted | Third Qtr Transfer Amount | Prior Qtrs Transfer Amount | Remaining Appropriation |
| --- | --- | --- | --- | --- | --- |
| 1027163 | Quick Response | $7,000,000 | ($3,156,306) | ($1,723,302) | $2,120,392 |

Third Quarter Transfers:

The table below presents the project(s) to which the Quick Response third quarter amount shown above has been transferred.  The project(s) as well as the correlations to the strategic plan and project prioritization are discussed in more detail below.

| Project No. | Project Name | Original Budget | Transfer Amount | Final Budget |
| --- | --- | --- | --- | --- |
| 1130162 | Sunset Road SW Slide Repair | $0 | $1,670,000 | $1,670,000 |
| 1130163 | SW Luana Beach Road Slide Repair | $0 | $835,000 | $835,000 |
| 1130188 | Old Cascade/Miller Bridge West | $0 | $25,000 | $25,000 |
| 1130189 | Old Cascade/Miller Bridge East | $0 | $25,000 | $25,000 |
| 1130410 | Westside Highway Permanent Road Repair | $0 | $458,195 | $458,195 |
| 1130412 | 148th NE/Tolt Pipeline Signal | $0 | $143,111 | $143,111 |

Sunset Road SW Slide Repair

To design and install a repair to a slide near 18711 Sunset Road SW on Vashon Island.  The slide occurred in March 2016 due to the buildup of excessive pressure from groundwater.  The road is a local residential street with no other outlet.  The division prioritized these expenditures over other unprogrammed needs due to the potential of property and personal losses.

This project meets the following key goals of the Roads strategic plan:

Goal 1:  Prevent and respond to immediate operational life safety and property

damage hazards.

Goal 3:  Maintain and preserve the existing roadway facilities network.

SW Luana Beach Road Slide Repair

To design and install a repair to a roadway embankment slide on SW Luana Beach Road on Maury Island and restore the north side road shoulder.  In February 2016, a slide occurred due to extended periods of precipitation over the winter.  The slide resulted in a temporary closure of the road.  Repair of the roadway embankment slide will allow SW Luana Beach Road to be reopened.  The division prioritized these expenditures over other unprogrammed needs due to the potential of property and personal losses.

This project meets the following key goals of the Roads strategic plan:

Goal 1:  Prevent and respond to immediate operational life safety and property

damage hazards.

Goal 3:  Maintain and preserve the existing roadway facilities network.

Old Cascade/Miller Bridge West

To develop design alternatives for the construction of a turnaround on Old Cascade Highway at the west approach of the Miller River, and for improvements of the road to provide reliable access on this highly used local road which is now severed into two sole source roads.  The bridge and roadway was damaged in January 2011 when a winter flood tore through the Skykomish Valley and changed the course of the Miller River.  The division prioritized these expenditures over other unprogrammed needs due to the potential of property and personal losses.

This project meets the following key goals of the Roads strategic plan:

Goal 1:  Prevent and respond to immediate operational life safety and property

damage hazards.

Goal 3:  Maintain and preserve the existing roadway facilities network.

Old Cascade/Miller Bridge East

To develop design alternatives for the construction of a turnaround on Old Cascade Highway at the east approach of the Miller River, and for improvements of the road to provide reliable access on this highly used local road which is now severed into two sole source roads.  The bridge and roadway was damaged in January 2011 when a winter flood tore through the Skykomish Valley and changed the course of the Miller River.  The division prioritized these expenditures over other unprogrammed needs due to the potential of property and personal losses.

This project meets the following key goals of the Roads strategic plan:

Goal 1:  Prevent and respond to immediate operational life safety and property

damage hazards.

Goal 3:  Maintain and preserve the existing roadway facilities network.

Westside Highway Permanent Road Repair

To permanently repair Westside Highway near Cove Road on Vashon Island after it was damaged as a result of a storm event in December 2015.  The project will repair the settling roadway and failing slope by constructing drainage facilities and stabilizing the downhill slide slope.  The project also includes pavement, guardrail, striping, and utility improvements.  The division prioritized these expenditures over other unprogrammed needs due to the potential of property and personal losses.

This project meets the following key goals of the Roads strategic plan:

Goal 1:  Prevent and respond to immediate operational life safety and property

damage hazards.

Goal 3:  Maintain and preserve the existing roadway facilities network.

148th NE/Tolt Pipeline Signal

To install a pedestrian signal and related traffic features on 148th Avenue NE and the Tolt Pipeline Trail.  A pedestrian signal at this location is required due to the potential risk of conflict between motorized and non-motorized users with the high average daily traffic on 148th Avenue NE and high non-motorized usage of the trail.  The division prioritized these expenditures over other unprogrammed needs due to the potential of property and personal losses.

This project meets the following key goals of the Roads strategic plan:

Goal 1:  Prevent and respond to immediate operational life safety and property

damage hazards.

Goal 3:  Maintain and preserve the existing roadway facilities network.

Use of Emergent Need Funds

| Project No. | Project Name | 2015/16 Adopted Plus Carry Forward | Third Qtr Transfer/Adj Amount | Prior Qtrs Transfer Amount | Remaining Appropriation |
| --- | --- | --- | --- | --- | --- |
| 1026798 | Emergent Need | $14,505,689 |  | ($8,918,280) | $5,587,409 |
|  |  |  | ($1,251,750)[1] |  | ($1,251,750) |
|  |  |  | ($735,000) |  | ($735,000) |
| Totals |  | $14,505,689 | ($1,986,750) | ($8,918,280) | $3,600,659 |

[1] Disappropriation – 1st Omnibus of 2016

The table above presents the disappropriation of Emergent Need funds in the amount of $1,251,750 via council’s adoption of the 1st Omnibus of 2016 during third quarter.  This technical adjustment was required due to the transfer of expenditure authority from the Road Construction Fund, 3860, to the Maintenance Facilities Construction Fund, 3850, for the Snow and Ice Materials Storage project.

Third Quarter Transfers:

The table below presents the project(s) to which the Emergent Need third quarter amount has been transferred.  These transfers address an administrative technical adjustment necessary to true-up the difference between budget and actual expenditures related to the application of the division’s indirect cost rate.

| Project No. | Project Name | 2015/16 Revised | Transfer Amount | Final Budget |
| --- | --- | --- | --- | --- |
| 1111819 | Drainage Preservation | $15,074,070 | $623,000 | $15,697,070 |
| 1027158 | Roadway Preservation | $10,537,000 | $45,000 | $10,582,000 |
| 1027161 | Clear Zone Safety Program | $500,000 | $36,000 | $536,000 |
| 1027160 | Bridge Priority Maintenance | $500,000 | $31,000 | $531,000 |
|  | Total | $26,611,070 | $735,000 | $27,346,070 |