Metropolitan King County Council

REGIONAL TRANSIT COMMITTEE

## STAFF REPORT

| Agenda Item: | 11 | Name: | Paul Carlson |
| --- | --- | --- | --- |
| Proposed No.: | 2017-0449 | Date: | January 17, 2018 |

SUBJECT:

Proposed Motion 2017-0449, relating to public transportation; accepting a report identifying near- and long-term policy needs identified as part of the METRO CONNECTS development program as required by the work plan submitted with Motion 14949.

SUMMARY:

Proposed Motion 2017-0449 would accept the Policy Report for the METRO CONNECTS Development Program (MCDP) required by the MCDP Work Plan.  Attachment 1 is the proposed motion and Policy Report.  The Policy Report is a key deliverable to the Regional Transit Committee (RTC) and County Council.

The Policy Report includes a description of current policy guidance documents, five service principles, two capital priorities, and a recommendation that the RTC consider policy changes pertaining to Partnerships and the Service Network to support King County Metro’s development of the 2025 METRO CONNECTS transit network.  Approval of the proposed motion would reflect an acknowledgment of Metro’s recommended approach to modifying policies as needed to implement METRO CONNECTS, but would not limit the RTC’s work program to the contents of the Policy Report.

The Regional Project Schedule is provided along with the Policy Report (it is part of Attachment 2 to this staff report, the Executive’s transmittal letter).  This Schedule identifies major capital projects that affect the 2025 Network and Metro’s ability to provide expanded levels of service as contemplated in METRO CONNECTS.

On October 25, 2017, the RTC began its review of the Policy Report with a workshop discussion.    On November 15, 2017, the RTC continued its review and heard a King County Metro presentation.  The following staff report, largely taken from the November 15 staff report, is intended as a reference for review of the Report as RTC members continue their discussion of Proposed Motion 2017-0449 leading to the development of a Chair’s striking amendment.

BACKGROUND:

Following enactment of Ordinance 18449, adopting the METRO CONNECTS Long-Range Plan, the RTC and County Council adopted Motion 14949, approving a work plan for the METRO CONNECTS Development Program (MCDP).  The Work Plan included as a deliverable a Policy Report that would:  (1) evaluate existing policy guidance; and (2) identify needed policy guidance.

Policy Report Summary

MCDP Deliverables (pages 3-4)

This section contains a list of three deliverables:  (1) the Policy Report including a description of existing policy guidance Metro uses to guide service and capital decisions, identification of policy gaps that limit how we implement METRO CONNECTS, and preliminary recommendations on near and long-term strategies to address these gaps; (2) the Regional Project Schedule; and (3) Biannual (twice yearly) status updates to the RTC and King County Council on the status of the MCDP.

Description of Current Policy Guidance (pages 4-5)

The list of policy guidance documents follows:

- King County Fund Management Policies for the Public Transportation Fund (Ordinance 18321, Attachment A)

- King County Metro Strategic Plan for Public Transportation, 2011-2021 (2015 Update)

- King County Equity and Social Justice Strategic Plan 2016-2022 (2016)

- King County Metro Service Guidelines (2015 Update)

- METRO CONNECTS Long-Range Plan (adopted 2017)

These documents or links to them are provided at the end of the staff report.

Five Service Principles (pages 6-14)

Next, the Policy Report lists five prioritized service principles to guide future service decisions.  This section of the Policy Report provides more detail on each Service Principle and a table showing how existing policy documents provide guidance relating to each Service Principle.

- Service Principle 1: Work within Metro’s organizational capacity, financial limitations, and other constraints, and adjust the Regional Project Schedule in response

- Service Principle 2: Manage system performance

- Service Principle 3: Deliver METRO CONNECTS 2025 Service Network by integrating service with Sound Transit projects

- Service Principle 4: Deliver the METRO CONNECTS 2025 Service Network by supporting partnerships and partner priorities

- Service Principle 5: Deliver the remaining METRO CONNECTS 2025 Service Network by investing in service that supports system productivity, social equity, and geographic value throughout King County

Capital Priorities (pages 15-16)

The next section of the Policy Report identifies two capital priorities:

- Capital Priority 1: Maintain operation of current transit system levels, including asset maintenance and replacement

- Capital Priority 2: Provide new transit capital investments necessary to achieve elements of the METRO CONNECTS long-range vision

Note that major new capital needs are listed in the Regional Project Schedule, but Metro’s capital program includes many other projects, such as Capital Priority 1 projects for maintaining the condition of existing facilities.

Identification of Policy Needs (pages 17-20) / Recommendations to Address Policy Needs (pages 21-22)

The next section of the Policy Report is the evaluation of potential updates needed to implement METRO CONNECTS.  The staff report addresses first the two areas that are identified as needing additional policy language, and the proposed work area topics for each.  Then the staff report will turn to the areas not recommended as needing additional policy language.

The top of the table on pages 17-18 lists two work areas recommended for near-term review:

| METRO CONNECTS Actions | Identified Policy Need |
| --- | --- |
| Partnerships |
| Partnerships are included in many METRO CONNECTS work areas related to the service network, improving service quality, and critical service supports. Partnerships are critical to implement the capital components of METRO CONNECTS. | Define partnerships: Additional direction is needed regarding the definition of “partnership,” particularly related to capital and infrastructure. Metro will clarify and dedicate more resources to its process for working with jurisdictions with varying levels of financial resources. |
| Service Network |
| METRO CONNECTS envisions an expanded network of more frequent, faster, more reliable service in 2025 and 2040. The plan also directs Metro to implement new and innovative services. Implementing METRO CONNECTS through network restructuring is essential to effectively transition our current legacy system to a future network that is aligned with current and future demographic patterns and travel needs. | Update Service Guidelines to include clear guidance prioritizing investments in the future network: Existing policy in the Service Guidelines identifies investment needs of the current network, and prioritizes service investment to address those needs on a route or corridor basis. METRO CONNECTS envisions a network of integrated services that is different from today’s network. |

The Policy Report acknowledges that Metro has existing policies in these two areas, but adds that “the region would benefit from further targeted dialogue to ensure that expectations are clear about how to partner and how and when Metro will implement service.”

Policy Need 1: Clarity on Partnerships and Ways to Work Effectively with Cities

The Policy Report contains an initial discussion of Metro’s commitment to work with jurisdictions of varying capacity and available resources to effectively leverage their strengths and resources.  Expanded discussion on this topic is expected to be an important element of the RTC’s 2018 work program.

The Policy Report includes initial details on nonfinancial partnerships, such as:

- Streamlining permitting processes for transit-related improvements

- Providing right-of-way for transit and signal priority

- Integrating transit-supportive elements in existing projects

- Improving and emphasizing transit-supportive land-use policies

- Improving access to transit via infrastructure

- Prioritizing access to transit improvements in their comprehensive plans, pedestrian and bike plans, and transportation improvement programs.

While this initial clarification of non-financial partnerships is welcome, the Report also notes:  
“Financial contributions from some cities may also be essential to the successful completion of certain capital elements of METRO CONNECTS.”

Of the four Recommendations to Address Policy Needs listed on pages 21-22, three relate to Partnerships:

|  | Clarify the definition of the term “partnership,” particularly related to capital partnerships, and the implications for Metro service and capital planning. Consider potential implications of social equity and geographic value on the definition and execution of partnerships. Clarify Metro’s expectations for the level of support and engagement needed from cities for expanding RapidRide service and other major corridor projects. |
| --- | --- |

Policy Need 2: Service Network Priorities

Since the Strategic Plan for Public Transportation 2011-2021 and King County Metro Service Guidelines have been in place, Metro service hour investments have focused on Priorities 1 and 2 (Crowding and Reliability), Priority 3 (Underserved Corridors), and restructures (the largest being route revisions associated with RapidRides C and D in 2012 and University Link in 2016). Outside of restructures, Metro investments in Service Guidelines Priority 4, adding service on high-productivity routes, has generally been limited due to budget and operational constraints.

Achieving the METRO CONNECTS 2025 Network is expected to require some changes in this pattern of route investments.  The Policy Report states that existing policy allows for a mix of service investments to reflect Service Guidelines priorities and the 2025 METRO CONNECTS network, but adds that “additional clarity is needed on how Metro should prioritize service investment to create the METRO CONNECTS network, expand RapidRide, and deliver envisioned service levels on METRO CONNECTS routes.”

The fourth Recommendation to Address Policy Needs relates to the Service Network Priorities:

- Integrate METRO CONNECTS service levels with Service Guidelines investment prioritization.

Policies That Metro Identifies as Not Needing Updates

In addition to the Partnerships and Service Network Work Areas, the table on pages 17-18 of the Policy Report includes topics for which Metro concludes that existing policy guidance is sufficient.  In all but one case, these topics are discussed in METRO CONNECTS, which therefore includes the most recent policy language.  The following list is from the Policy Report, omitting the rightmost column stating “No Update Needed at this Time” for each Work Area.

| METRO CONNECTS Work Areas | METRO CONNECTS Actions |
| --- | --- |
| Speed and Reliability | The plan calls for a major expansion of Metro’s capital program to improve transit speed and reliability. |
| Accessible Transportation Options | METRO CONNECTS envisions better meeting diverse customer needs by improving planning processes and customer information, and by piloting new service models. |
| Access to Transit | METRO CONNECTS calls for Metro to improve access to transit through a variety of strategies. |
| Innovation and Technology | METRO CONNECTS calls for Metro to invest in and encourage innovation to improve the customer experience and develop new services. |
| Passenger Facilities | The plan outlines actions to build a network of safe and well-designed stops, stations, and hubs. |
| Regional Integration | A key component of attaining the METRO CONNECTS vision is integration of regional planning and implementation. [Note: Not a METRO CONNECTS topic.] |
| Operations and System Preservation | METRO CONNECTS identifies investment needed to increase base capacity, safety and security infrastructure, information technology, and support systems. |
| Boardings and Fares | The plan envisions significant improvements to make boarding and fare payment easier and faster. |
| Customer Communications | The plan envisions actions to improve the information provided to customers, make it easier to access and use, and help customers know what services are available. |
| Managing Demand | METRO CONNECTS calls for Metro to help maximize the efficiency of our transportation network by developing new tools and working with partner cities and agencies. |
| Transit-Oriented Development | A more active role in building and promoting transit-oriented development is envisioned in the plan. |
| Critical Service Supports: Fleet, Layover, Workforce | The plan envisions a major expansion in state-of-the-art fleet, layover, and continuous growth and development of Metro’s workforce to implement the vision. |

For two of the Work Areas as examples, here is some more information about the policy guidance that is now in effect.  A review of these documents would be a first step in evaluating the adequacy of existing policy.  This information should be considered as a draft.

| Work Area and METRO CONNECTS Actions | Identified Policy Need |
| --- | --- |
| ACCESS TO TRANSIT METRO CONNECTS calls for Metro to improve access to transit through a variety of strategies. Make near-term improvements to parking access and information. Develop partnerships to improve access to transportation. | METRO CONNECTS, pages 54-59 [see Attachment 4] Strategic Plan Strategies include: 3.2.3: Facilitate convenient and safe access to transit by all modes. 3.2.4: Work in collaboration with transit partners, WSDOT and other public and private partners to address transit parking capacity demand through a range of approaches that use resources efficiently and enable more people to access transit. 3.3.1: Encourage land uses, policies, and practices that promote transit-oriented development and lead to communities that have good access to transit and that transit can serve efficiently and effectively. 3.3.2: Support bicycle and pedestrian access to jobs, services, and the transit system. 3.4.1: Serve centers and other areas of concentrated activity, consistent with Transportation 2040. 5.1.1: Provide service that is easy to understand and use. 5.2.1: Use available tools, new technologies, and new methods to improve communication with customers. SG: Infrastructure Partnerships, pg. 26 Service Guidelines – Infrastructure partnerships, page 26 King County Equity and Social Justice Strategic Plan |
| INNOVATION AND TECHNOLOGY METRO CONNECTS calls for Metro to invest in and encourage innovation to improve the customer experience and develop new services. Expand investment in integrated research and development. Better integrate data into planning and customer service. Nurture a culture that welcomes and adapts quickly to new ideas, technologies, and ways of working. | METRO CONNECTS pages 46-47, (also see ITS, page 73) [See Attachment 4] Strategic Plan Strategies include: 2.1.1: Design and offer a variety of public transportation products and services appropriate to different markets and mobility needs 2.1.2: Provide travel opportunities and supporting amenities for historically disadvantaged populations, such as low-income people, students, youth, seniors, people of color, people with disabilities, and others with limited transportation options. 2.1.4 In areas that are not well-served by fixed-route service or where geographic coverage service gaps exist, seek to complement or “right-size” transportation service by working with partners to develop an extensive range of alternative services to serve the general public. 3.2.2: Coordinate and develop services and facilities with other providers, local jurisdictions and the private sector to create an integrated and efficient regional transportation system that takes innovative approaches to improving mobility. 4.2.1: Operate vehicles and adopt technology that has the least impact on the environment and maximizes long-term sustainability. 5.2.1: Use available tools, new technologies, and new methods to improve communication with customers. 6.2.2: Provide and maintain capital assets to support efficient and effective service delivery. 6.2.3: Develop and implement alternative public transportation services and delivery strategies. 7.2.2: Explore innovative ways to report to and inform the public. 8.2.2: Recognize employees for outstanding performance, excellent customer service, innovation and strategic thinking. King County Equity and Social Justice Strategic Plan |

Schedule (page 23)

The last page of the Policy Report is a proposed schedule of activity for Metro.  On November 15, the RTC urged that the latter part of the schedule be revised so that the RTC could complete its recommendations on Strategic Plan and Service Guidelines updates in 2019.  Metro staff expressed willingness to adjust the schedule:

| Activity | Timing |
| --- | --- |
| Discuss how Metro can work better with cities with MCDP TAC | Ongoing |
| Review and discuss MCDP Policy Report with RTC and County Council | October 2017-December 2017 |
| Discuss partnerships and service network with RTC and County Council to inform update to Service Guidelines in 2019 | January 2018-June 2019 |
| King County 2019-2020 business planning process | January 2018-December 2018 |
| Develop changes to Strategic Plan for Public Transportation and Service Guidelines | June 2019-September 2019 |
| Transmit recommended changes to RTC, Council | September 2019 |
| RTC recommendation on Strategic Plan and Service Guidelines updates (anticipated) | January 2020 |
| King County Council adoption of Strategic Plan and Service Guidelines updates (anticipated) | March 2020 |
| King County 2021-2022 business planning process | January 2020-December 2020 |

The Regional Project Schedule

Transmitted as an attachment to the Executive’s transmittal letter, the Regional Project Schedule reflects Sound Transit, Metro, and other capital projects that will drive potential service changes as steps in implementing the 20205 METRO CONNECTS network.  The 2018 RTC work program is expected to include further review of the Regional Project Schedule.

As an example of the challenges for METRO CONNECTS collaboration, the 2018 Puget Sound Regional Council (PSRC) competition for federal highway program grants will allocate 2021-2022 project funds.  Factors that could affect the success of METRO CONNECTS partnership-related grant requests would include Metro coordination with other jurisdictions, jurisdictions seeking grants for projects that advance METRO CONNECTS goals, and success in the funding allocation process.

ATTACHMENTS:

- Proposed Motion 2017-0449 and Attachment A, the Policy Report for the METRO CONNECTS Development Program

- Executive’s transmittal letter and Attachment A, Regional Project Schedule

- Fund Management Policies for the Public Transportation Fund, Attachment A to Ordinance 18321

- METRO CONNECTS pages 46-47, 54,59, 73

For reference, here is a link to the legislative record for Motion 14949 (Proposed Motion 2017-0170) – the MCDP Work Plan is Attachment 2 in the list of attachments:

http://mkcclegisearch.kingcounty.gov/LegislationDetail.aspx?ID=3011008&GUID=715C93A1-39F7-4C19-8CDB-1B4FABB9860A&Options=Advanced&Search=

METRO CONNECTS Long-Range Plan:

http://metro.kingcounty.gov/planning/long-range-plan/

King County Equity and Social Justice Strategic Plan:

http://www.kingcounty.gov/elected/executive/equity-social-justice/strategic-plan.aspx

Strategic Plan for Public Transportation 2011-2021

http://metro.kingcounty.gov/planning/strategic-plan/

King County Metro Service Guidelines

https://issuu.com/metro-transit/docs/metro-service-guidelines-042816?e=2675565/36762832

INVITED:

- Jana Demas, Strategic Planning Supervisor, King County Metro Transit Division

# Footnotes

The RapidRide B Line restructure on the Eastside reflected Service Guidelines concepts, but predated adoption of the Service Guidelines.