STAFF REPORT

| Agenda Item: | 11 | Name: | Paul Carlson |
| --- | --- | --- | --- |
| Proposed No.: | 2017-B0052 | Date: | March 21, 2018 |

SUBJECT

Today’s briefing will provide an update on the One Center City initiative, a multi-agency mobility planning effort for downtown Seattle and nearby neighborhoods.

SUMMARY

One Center City is a regional initiative designed to mitigate the impacts of an array of capital projects in and near downtown Seattle that will affect transit access and transportation capacity.  The “Period of Maximum Constraint” is in 2019-2021.

These projects include:

- Convention Center expansion, which will require the closure of the Downtown Seattle Transit Tunnel to buses and relocation away from the bus layover area at Convention Place Station;

- East Link light rail construction, which will require the closure of the I-90 Rainier Avenue Station and the D2 Roadway between the Downtown Seattle Transit Tunnel and Fifth Avenue and the ultimate closure of the Downtown Seattle Transit Tunnel to buses;

- The SR-99 / Alaskan Way Viaduct project, which will relocate buses from the viaduct onto surface streets; and

- The Center City Connector Streetcar project, which will affect traffic on downtown streets during construction.

BACKGROUND

One Center City. One Center City is a joint initiative of King County Metro Transit, the Seattle Department of Transportation (SDOT), Sound Transit, and the Downtown Seattle Association (DSA). It is focused on 10 Seattle neighborhoods in and near the downtown core: Belltown, Capitol Hill, Chinatown-International District, Commercial Core, Denny Triangle, First Hill, Pike/Pine, Pioneer Square, South Lake Union, and Uptown. These neighborhoods include more than 10,000 residential units and 11 million square feet of institutional, office, and retail space under construction.

One Center City Map

Although the One Center City initiative is for a 20-year mobility plan, its near-term focus is the need to mitigate the impacts of an array of capital projects in and near downtown Seattle that will affect transit access and transportation capacity. Because many bus routes connect the Commercial Core with other cities in King County and the region, impacts are region wide.  Projects include:

- Washington State Convention Center expansion.  The County has approved the sale of Convention Place Station, allowing for an expanded Convention Center facility to be built between Pine Street and Olive Way. Permitting and construction milestones during June 2018 will determine the required date at which the Convention Place Station will be closed and bus access to the Downtown Seattle Transit Tunnel (DSTT) will cease.  If the Convention Center’s permits are finalized by June 2018, the earliest date bus operations in the DSTT would cease is March 2019.  If permits are not finalized until after July 1, 2018, the earliest date for buses to cease operating in the DSTT is September 2019.    Regardless of the status of the Convention Center expansion, closure of the DSTT to buses is anticipated to be necessary by September 2019 to make way for East Link light rail construction.

- Sound Transit Link Light Rail Expansion. Sound Transit’s project schedule calls for Link light rail expansions as follows: Northgate in 2021, East Link to Overlake in 2023, Lynnwood in 2023, Federal Way in 2024, and Redmond in 2024. Construction and expansion will result in a number of impacts to the region’s transportation system, including:

  - D-2 bus access ramp and I-90. In fall 2018, construction on Sound Transit's East Link Light Rail is expected to close access to the D-2 bus ramp from I-90. This closure will affect buses that access downtown surface streets and the DSTT from I-90. (The proposed transit service change for September 2018 incorporates changes to reflect this closure.)

- Downtown Seattle Transit Tunnel (DSTT) Bus Operations. Currently, seven bus routes operate alongside Link in the DSTT. However, these buses will need to move to downtown surface streets in March or September 2019. As the tunnel closes to buses, these routes will either operate through downtown or be rerouted to connect riders to other options at the south or north end of downtown.

- SR 99 Projects and Waterfront Seattle. The schedule for the SR 99 project anticipates opening the SR 99 tunnel in Fall 2018 and Viaduct demolition begging closing and demolishing the viaduct in 2019, completing north end street connections 2021, and finalizing the waterfront reconfiguration 2023. Closure of the viaduct will require bus routes currently using the viaduct to be rerouted to surface streets.

- Center City Bike Network. SDOT plans to develop a network of protected bicycle lanes that “separate people on bicycles from people in cars” with physical barriers.  For example, the east side of Second Avenue between Pine Street and South Washington Street opened as a two-way protected bike lane in September 2014.

- Center City Connector Streetcar. The Center City Connector streetcar will provide a connection between the First Hill Streetcar and the South Lake Union Streetcar, primarily via First Avenue and Stewart Street. Utility work is underway; construction on the Center City Connector is expected to occur in 2018-2020. The project is likely to affect traffic patterns on downtown streets, both during construction and once in operation.

In addition to these proposed projects, mobility to and through downtown Seattle will also be affected in coming years by the Elliott Bay seawall replacement, the reconstruction of Colman Dock, the construction of the SR-520 bridge approaches at Montlake, and continued progress on the I-405 project.

ATTACHMENTS

- One Center City presentation, King County Transit Division

INVITED

- Paul Roybal, Project Manager, King County Transit Division

Ordinance 18546