Metropolitan King County Council

Committee of the Whole

| Agenda Item No.: | 7 |  | Date: | April 21, 2008 |
| --- | --- | --- | --- | --- |
| Briefing No.: | 2008-0226 |  | Prepared By: | Wendy Soo Hoo |
|  |  |  |  | Mark Melroy Mike Alvine Rebecha Cusack Jim Brewer |

STAFF REPORT

SUBJECT:  	  Proposed Ordinance 2008-0226 regarding the Eastside Rail Corridor (ERC) acquisition from Burlington Northern Santa Fe Railway (BNSF).

BACKGROUND

In the proposed transaction, the Port of Seattle would purchase from BNSF Railway Company (BNSF) a rail corridor known as the Woodinville Subdivision, and King County would purchase from the Port an approximately 26-mile easement within the corridor for trail purposes.  The County would serve as the Interim Trail User to carry out federal railbanking obligations.  (Note that the full line runs all the way to Snohomish County, but the easement covers only the portion running up to Woodinville.  Freight service will continue to run on the northern segment not covered by the easement.)

On April 14th, the Executive transmitted the following primary documents related to the Burlington Northern Santa Fe (BNSF) transaction:

- Purchase and Sale Agreement (with numerous attachments)

- Interlocal Agreement

- Easement

- Donation Agreement

- Trail Use Agreement

Preliminary staff analysis of these documents begins on Page 2 of this staff report.

In response to Council concerns regarding the potential timeframe for legislative review, Executive staff negotiated with BNSF a May 15th deadline for Council to approve the transaction.  This date, along with other key dates, is shown in Exhibit 1 below.

Exhibit 1 Overview of Transaction Timeframe

As shown above, Council would potentially act on May 5th in order to meet BNSF’s May 15th deadline for the County’s governing body to approve the transaction.  Note that if the Council approves the transaction by May 15th, a material default by the County prior to closing would result in the Port losing $5 million in earnest money.  Per the easement agreement between the County and the Port, the County would be responsible to cover this cost.  Another key date is the anticipated closing date of September 30th when the County’s $1.903 million contribution would be due.

The timeline for Council’s review is shown in Exhibit 2 below.  The proposed legislation resides in the Committee of the Whole and will be on the agenda for discussion on April 21st and 28th and action on May 5th, as noted previously.

Exhibit 2 Legislative Review Timeline*

* Subject to change

ANALYSIS

As described above, the proposal envisions the County purchasing a 26-mile easement for $1.903 million from the Port to run a trail within the Woodinville Subdivision rail corridor.  The Port is purchasing the rail corridor from BNSF for $107 million.

A sample illustration demonstrating the trail easement in relation to the corridor is shown in Exhibit 3 below.  Note that the actual width of the corridor varies.

Exhibit 3 Illustration of Trail Easement in Relation to Corridor

Councilmembers have expressed interest in how the transaction documents accommodate the Council’s interests in:

- Thorough public, multi-agency planning process

- Accommodating dual trail and passenger rail use

- Accommodating dual trail and (non-interstate) freight rail use

- Limiting the County’s exposure to risk

This briefing summarizes staff’s analysis of the documents, particularly the easement and interlocal agreement (ILA), in relation to these criteria.  Council staff has also reviewed the Purchase and Sale Agreement, Donation Agreement, and Trail Use Agreement.  The most significant issue that has been identified at this time with regard to these three documents is related to Section 7 of the Purchase and Sale Agreement on environmental obligations and hazardous materials, which is considered in the discussion on the County’s exposure to risk below.

1.  Multi-Agency Regional Process

Both the interlocal agreement and easement call for a multi-agency Regional Process.  This appears to be in response to the policy direction within Ordinance 15995, which envisioned a multi-agency planning process.  However, the documents do not define the participants to the process, the process itself, or its timeframe, leaving significant flexibility in the process for determining the appropriate location and size of the trail area.

Note that the Executive’s transmittal letter states, “The Port of Seattle will be commissioning a process to engage the public and elected officials on recommending potential uses for the corridor.”

Key Provisions:

- Easement Recital 7 – States that the Interlocal includes a binding commitment to undertake a formal, multi-agency process to plan and recommend appropriate uses of the Property (“Regional Process”).

- Easement Section 2.1.1 – States that the Port and County will jointly determine, after the completion of and in consideration of the recommendations of the Regional Process, the appropriate location and size of the Trail Area.

- Easement Section 2.1.2 – States that the Port and County will jointly determine, after completion of and in consideration of the Regional Process, the appropriate timeline for the development of the Trail.

- Interlocal Agreement Section 8 - States that the Port and County will cooperate in good faith to carry out a formal, multi-agency process to plan and recommend appropriate uses of the Property.”

2.  Dual Trail Use and Passenger Rail Use

In order to comply with railbanking requirements for the corridor, the County (as Trail Sponsor) must have intent and ability to develop and maintain a contiguous trail along the full length of the railbanked property.

Key Provisions:

- Easement Section 2.1.1 – Per this section, the County and Port will jointly determine (in consideration of the Regional Process recommendations) the appropriate location and size of the trail area.  The section also indicates that the Trail Area will generally range from 10 to 30 feet.  The Port acknowledges that the Trail Area could be wider than 10 to 30 feet where additional width is needed to accommodate all necessary slopes, structural elements, drainage facilities, separation between the trail and active rail lines, etc.

- Easement Section 2.2.2 – Prior to the commencement of trail development, if the Port or a third-party operator decides to add to or improve railroad or other transportation use facilities within the Trail Area, they may do so only if the Port and County jointly determine a new Trail Area location on the Property to replace the affected portion of the Trail Area.

- Easement Section 2.2.3 – After trail development has commenced, if any changes made by the Port or third-party operator would adversely affect the County’s improvements to the Trail Area, the changes may be made only if the Port or third-party operator also relocates the affected Trail Area and relocates and reconstructs the Trail and trail-related improvements at its cost (or pays the County the costs to do so).

- Easement Section 2.2.4 – This provision covers a situation in which a transportation use would effectively sever the trail.  The provision calls for the Port or third-party operator to negotiate with the County to relocate and reconstruct the trail at the Port or third-party operator’s expense.  The trail would need to be consistent with trail standards established in Easement Section 2.1.1, which states that a trail will generally range from 10 feet to 30 feet in width.

Dual Trail and Freight Rail Use

The easement does not specifically cover freight rail use (other than to exclude interstate freight rail as a possible transportation use in the corridor – see Recital 4).  Similar to passenger rail, any transportation use installed in the corridor may not impede the County’s intent or ability to develop a trail in order to comply with federal railbanking requirements.  Whether and how freight trains and passenger trains could operate on the railbanked portions of the corridor could potentially be considered through the Regional Process.

Exposure to Risk:  Hazardous Materials and Contaminated Land and/or Groundwater Issues

The Executive hired a consultant to conduct a “Screening Level” environmental review of the trail corridor to identify potential hazardous wastes that could be on the property. Council staff received this report about mid-day Friday and has not fully reviewed it. The screening level review is similar to, but less rigorous than what is commonly known as a Phase One Environmental Site Assessment of property. In this case, the review was limited to a one-eighth mile radius from the right-of-way rather than the one-quarter mile or greater distance normally used when considering the purchasing a single piece of property.  In addition, fewer public records were examined. The Executive and the consultant scoped the report this way in order to achieve an “appropriate balance between level of effort and uncertainty.”

The purpose of the screening level environmental review was to identify areas along the rail corridor that may pose an “environmental impairment or risk of impairment” to the rail corridor property. Impairments represent existing or potential financial liabilities to the responsible parties.  Information from the review should be evaluated in conjunction with the allocation of environmental liabilities in the agreement.

Assignment of Risk and Responsibilities

The Purchase and Sale Agreement apportions the risks and financial responsibilities of environmentally impaired land between BNSF on one side, and King County and the Port on the other. The Public Multipurpose Easement apportions risk between the Port and King County. The operative text in the Purchase Sale Agreement can be found in Section 7 (c) (i) and is quoted below.

. . . BNSF shall pay to the Port or County the costs to investigate, remediate, respond to or otherwise cure (collectively "Remediate" or "Remediation" any such Hazardous Substances releases, or any violation of Environmental Laws prior to Closing, to the extent occurring as a result of the operations of BNSF or its corporate predecessors, or the agents, employees, invitees or contractors of BNSF or its corporate predecessors.  BNSF shall pay to the Port or County such costs to Remediate as and when required by and in accordance with Environmental Laws to standards for the Property that the applicable regulatory agency would apply had the Property continued to be used as a freight railroad, and to standards for other affected properties that the applicable regulatory agency would apply for such properties. …

Issues Discussion

At this point, a practical example may be helpful. Conversations with County staff who have experience with remediation and PAO staff indicate the following would apply.

Assume that in the course of constructing a trail, the County discovered contaminated soil and/or groundwater and that the contamination was released prior to closing as a result of BNSF operations. Assume further that the contaminated soil and/or groundwater went beyond the intended width of the trail area, and into another part of the railroad right-of-way, and even beyond that into a residential property or into an environmentally sensitive area. The P/S agreement calls for the Port or the County to manage the remediation effort, and for BNSF to reimburse the Port or the County for the cost of clean up to railroad freight operation standards within the right-of-way, and to whatever the applicable standard is for residential property outside the right-of-way.  According to County personnel, the relevant standard for railroad freight operations would be the industrial standard as defined by the state Department of Ecology (DOE).

However a trail use may require clean up to a residential standard. In this case, the P/S agreement calls for the County or Port to pay the incremental cost of clean up between the industrial standard and residential standard. The industrial standard may be sufficient for the rail corridor property outside the trail area, so the Port may not face additional remediation costs.  The County, however, would likely be responsible for the incremental cost within the trail area.  If contamination has spread to a residential or environmentally sensitive area outside the right-of-way, BNSF would be required to reimburse the County for remediation costs to clean up the property to meet DOE standards for residential or environmentally sensitive areas.

As noted earlier, the Public Multipurpose Easement apportions the risks and financial responsibilities for contaminated land and groundwater between the Port and the County. Section 4.2.5.2 of the Easement outlines the risks and responsibilities.  The Port is responsible for the Remediation of, and shall indemnify, defend and hold harmless the County from all liability arising out of the discovery of Hazardous Substances released on the Property before or after Closing.  The County is responsible only in the following specifically identified situations:

- (a) states that the County is responsible to remediate the release of hazardous substances on the property released by the County, its officers, employees, agents or contractors.

- (b) states that the County is responsible to remediate the release of hazardous substances on the property released by third parties within the trail use area related to development, operation, maintenance or use of the trail.

- (c) states that to the extent that Hazardous Substances are discovered within the trail area as a result of the County's trail development, the County is entitled to a pro rata share of any costs paid by BNSF under Section 7 of the P/S agreement related to remediation of such contaminated soils and/or groundwater, and shall be responsible for carrying out and paying for remediation of such Hazardous Substances within the trail area.

Issue: Incremental Costs to Meet Industrial vs Residential Standards

- In an attempt to quantify the financial exposure for the County to meet residential clean up standards as opposed to industrial standards, staff discussed the issue with staff from the Department of Natural Resources and Parks (DNRP) who have experience conducting remediation under state and federal law, and have provided some technical guidance

Both the easement and the ILA (Section 3.9) state that the County and Port would cooperate with one another to enforce the terms of the Acquisition Agreements (i.e., the Purchase and Sale Agreement and Donation Agreement) against BNSF.

OTHER ISSUES IN TRANSACTION DOCUMENTS

Several other items Council staff has noted in the transmitted documents include:

Puget Sound Energy – The easement contains provisions (Sections 1.3 and 2.3.3) indicating that the County’s easement rights would be subject to all preexisting easements in favor of PSE for facilities that are physically located on or in the corridor.  Also, the County would be required to reasonably cooperate with PSE to site future PSE instruments within the Trail Area if such facilities can reasonably collocate with the trail use.

Right to Partial Assignment of Acquisition Agreements – Per the ILA (Section 6), prior to 5:00 p.m. on July 1, 2008, the Port can assign to the County its right to purchase the segment of the property between mile post 5.0 in Renton and mile post 11.8 in Bellevue at a point just north of the Wilburton Trestle, or the Redmond Spur, or both, at a per-segment price to be determined by appraisal.  As to the segments assigned, the County would assume all rights and obligations of the Port vis-à-vis BNSF under the terms of the Acquisition Agreements.

Right of First Opportunity to Acquire – The ILA (Section 7) requires the Port to give the County 120 days notice and the first right to purchase if the Port decides to transfer ownership of any or all of the corridor at an amount equal to the Port’s purchase price for the segment (based on an appraisal) plus interest.  If the County does not exercise the right, the right to purchase at that price may be exercised within 120 days by any other public agency in the State authorized to provide transit, rail services, or public trails.

PRELIMINARY FISCAL ANALYSIS

Use of Conservation Futures (CFT) Funds – Council has expressed concerns regarding the use of CFT funding for this acquisition and whether it would affect rail or other transportation uses.  A decision on alternate funding sources may not need to be made by the May 15th deadline as the County’s $1.903 million payment will not be made until closing in September.  Council may wish to direct staff to draft language that can be incorporated into the legislation stating that the Council intends to consider the use of funds other than CFT prior to closing.

Note that the fiscal note transmitted with the legislation covers only the ongoing operations and maintenance costs associated with the easement.  The Parks Operating Levy Fund is proposed to support operations costs as shown in Table 1 below.

| Table 1 Proposed Operations and Maintenance Cost Impact to Parks Operating Levy Fund |
| --- |
| 2009 | 2010 | 2011 | 2012 |
| $212,000 | $222,600 | $233,730 | $245,417 |
| SOURCE: Fiscal Note to Proposed Ordinance 2008-0226 |

The initial costs of securing the site (installing fencing, barriers, signage, etc.), which would be incurred after closing, are not included in the fiscal note.

ATTACHMENTS:

1) Proposed Ordinance 2008-0226

2) County Executive’s April 14, 2008 Transmittal Letter

3) Interlocal Agreement between Port and County

4) Purchase and Sale Agreement (contains easement between Port and County)

5) Donation Agreement

6) Fiscal Note

7) Snohomish County Council Motion No. 08-216

8) Map of Eastside Rail Corridor

INVITED:

- Rod Brandon, King County Executive’s Office

- Jim Lopez, King County Executive’s Office

# Footnotes

Camp Dresser & McKee Inc.

# Text boxes

Legislation transmitted

Apr 14th

Title/survey inspection period ends.  Final date to notify BNSF of termination to obtain earnest money refund.

Apr 23rd

Council action (planned)

May 5th

BNSF deadline for County’s governing body to authorize.  If Port or County defaults after May 15, Port or County would be responsible for $5M depending on who caused the default.

BNSF files with STB

Closing Date – County’s $1.903M due

BNSF can elect to extend Closing Date to year-end

100 Days from

Contract Date

May 15th

Dec 29th

Sep 30th

Apr 15th

End of review period to determine if there are unacceptable physical conditions BNSF is unwilling to cure.

Committee of the Whole (COW) - Discussion

Apr 21st

Apr 28th

May 5th

Apr 16th

Capital Budget Committee - Briefing

COW - Discussion

COW & Council – Action.

Council Clerk and Executive processing completed.

Ordinance’s effective date. 10 days after Council action and Clerk and Executive processing completed.

May 15th

Corridor to be purchased by Port – actual width varies (diagram assumes fairly wide portion of corridor)

Trail Area - Generally 10 to 30 feet; exact size and location to be determined considering regional process results

Existing rails