Metropolitan King County Council

Budget & Fiscal Management Committee

| Agenda Item No.: | 5 |  | Date: | March 25, 2009 |
| --- | --- | --- | --- | --- |
| Proposed Ordinance: | 2009-0154 |  | Prepared By: | Polly St. John |

STAFF REPORT

SUBJECT:	A MOTION declaring an emergency and extending a waiver from competitive bidding and solicitation requirements for the hot water piping system replacement project at the Norm Maleng Regional Justice Center (MRJC) in Kent.

SUMMARY:

On March 2, 2009, the Council approved Ordinance 16375, which appropriated $3,056,114, to the major maintenance reserve fund (MMRF) to replace the hot water piping system at the MRJC.  The funding is in response to the October 2008 identification of deterioration in the hot water piping system that heats the building.  Registered mechanical engineers hired by the county at that time concluded that all soldered joints in the system were failing, that a major break was likely to occur and could cause serious harm, and replacement of the system needed to be performed immediately.

The Council included provisos for the project that would allow the work to continue, but would ensure that (1) monthly reporting occur on the project status until the project is completed and (2) $2,000,000 could not be expended or encumbered until the council has approved by motion a waiver of competitive bidding and solicitation requirements.

Proposed Motion 2009-0154 makes an emergency declaration to waive the normal competitive bidding process due to the urgency of the MRJC situation.  When an emergency has been declared by the county, normal procurement rules do not apply and the county can contract directly for the needed work.  However, according to the Facilities Management Division (FMD), an expedited, abbreviated procurement process is proposed.  This approach would provide for a condensed competitive process that is open to seven pre-qualified contractors and would allow fewer steps than those normally required.  The shortened procurement timelines would reduce the process from approximately four months to two months.

BACKGROUND:

The MRJC is a direct supervision model jail that opened in March 24, 1997 and accommodates portions of operations for the sheriff, superior and district courts, as well as a 1,457 bed correctional facility.  The facility operates 24 hours per day, seven days a week and has 744,800 square feet of floor area including 800 detention cells and 23 courtrooms.  Detainees and county personnel working at the facility total approximately 1,325 – including 800 detainees; 200 correctional officers; 200 superior, district court, and public defense personnel; and 125 Sheriff’s personnel.  In addition, King County citizens come and go on a daily basis to serve as jurors, to check records, and to visit inmates or the law library.

The central heating water system for the MRJC is a high-temperature system that is used as an alternative to a steam distribution system to heat the buildings.  The water is heated in large boilers and pumped to the various areas of the detention and court buildings.  According to the on-call consultant report by the Sazan Group, the advantages of such a system are that (1) it is closed circuit system and is less prone to corrosion, (2) it is designed to slope up or down without steam condensate traps or pumps, and (3) the high heat content of water has a thermal storage effect which improves control stability.  The water system was designed to be heated to 270° Fahrenheit (F) and was regularly operated at 260°F prior to discovery of the pipe flaw.

Pipe deterioration was discovered on October 23, 2008 by facility maintenance staff who were asked to repair leaks.  The county contracted with a preapproved “on-call” firm, the Sazan Group, Inc., on October 29 to review the system and inspect pipe samples.  It was determined that the soldered joints on the copper pipes are rated for 250° F and not for the 270° F for which the system was designed.  Preliminary design work to correct the problem is currently underway with the Sazan Group.

The most critical at-risk system components are three-inch or smaller copper piping in the central hot water heating system connecting to the water heaters (heat exchangers) and to the rooftop air conditioning units.  The pipes should have been welded steel to accommodate the higher temperatures of 250° F or hotter.  The consultant report stated that a major pipe break “is likely within the next six months” and that such a fracture could be a serious hazard and could scald anyone within the vicinity of the rupture.

Prior to the discovery of the problem, the water was kept at 260° F.  When water is at that temperature and kept liquid under pressure, exposing the water to air will cause the water to instantly become steam, which can raise the temperature in the surrounding area to 212° F.  The increase in temperature creates a potential for serious scalding.  To immediately address this danger, the water temperature has been lowered to 200° F.  At 200° F, the water does not flash to steam but is still hot enough to cause first or second degree burns.  Although most pipes in the MRJC are not exposed to view, personal injury is still a concern since the pipes run extensively throughout the building.

It should be noted that the temperature reduction makes indoor space temperatures harder to maintain – particularly in extreme cold weather such as that experienced in December 2008.  Furthermore, lowering the temperature does not permanently resolve the problem because irrevocable damage to the pipes has occurred.  The report states that repair of the joints would not be advisable because it would be more labor intensive to clean and replace each joint in-place than to replace with new steel pipes.  In addition, the consultant states that the weak pipes should be replaced as expeditiously as possible as the pipes are at risk of imminent failure.  Burst pipes would cause collateral damage to the surrounding area, requiring additional cost for repair.

ANALYSIS:

Waiver of Competitive Bidding and Solicitation Requirements:  On February 4, 2009, the Executive declared an emergency and waiver from competitive procurement per K.C.C. 4.16.050 based upon the conclusion that the MRJC repairs are necessary “for the immediate preservation of order” and the “restoration of a condition of usefulness of any public property”.  The decision was based upon the following criteria:

- a major pipe break is likely

- a break could endanger staff and/or detainees

- without heat in the winter the facility would be required to be evacuated

- the county would have liabilities from a break.

Under this Executive determination, the FMD has already executed a design contract for production of final construction drawings and construction administration.  The Executive is proposing an extension of this emergency declaration and waiver from procurement and solicitation requirements, which would allow design and construction to proceed immediately and on an accelerated timeline.

Attachment 3, Construction Procurement Process Schedule, compares a normal procurement (non-emergency) schedule to the proposed abbreviated schedule.  The normal procurement process can take up to twelve weeks – or longer.  FMD is proposing an abbreviated schedule that would be completed within seven weeks – assuming that each milestone is met.  As shown in the comparison, this timeline would allow construction to begin in May rather than July.

According to the Prosecuting Attorney’s Office (PAO), when an emergency situation has been declared, normal procurement rules do not apply and the county would not be bound to conduct any type of process – expedited or otherwise.  The basic premise is that procurement rules should not stand in the way of fixing an emergency problem.  However, the county could perform the proposed abbreviated process to foster a degree of competition and still expeditiously deal with the situation.  It should be noted that should a pipe rupture or another unforeseen problem occur prior to completion of the FMD proposed expedited procurement process, the Executive – under the proposed waiver – could immediately contract for construction work to begin.

To accomplish an accelerated process, the FMD prepared a set of selection criteria to prescreen mechanical and general contractors.  The criteria are:

- Contractor must be a mechanical contractor who also possesses a general contractor's license, as some of the work of this project must be subcontracted.

- Contractor must routinely install plumbing piping, including HVAC hot water piping, in large, commercial buildings.

- Contractor must be of medium or large size which would maximize their ability to undertake this demanding emergency project.

- Contractor shall have been in business performing plumbing piping installations for a minimum of ten (10) years.

- Contractor shall have an office and shop within a fifty (50) miles radius of the MRJC.

- Contractor would be expected to be financially solvent.

- County should have worked on a project(s) with the Contractor and had a favorable experience regarding their competence, fairness and timeliness in completing the work.

- Contractor should have no potential conflict of interest in working for King County on this project.

On March 13, Procurement notified seven contractors who met the above criteria and asked if the firms were interested in the project and requested them to provide letters of interest and statement of qualifications.  Responses are due on Monday, March 23.  Qualified responders will be asked to submit bids for the project work.  According to the proposed expedited schedule, those bids will be due to the county on April 9 and a contractor will be selected on April 10.

Procurement Schedule:  If Proposed Motion 2009-0154 is approved, the Executive intends to initiate an abbreviated competitive bidding process.  The FMD proposal has been reviewed by the Procurement and Contract Services Section.  The anticipated schedule will be as follows:

| Date | Process |
| --- | --- |
| March 13 | Release request for letter of interest and request for qualifications |
| March 23 | County receives letter of interest/statement of qualification and completed DAJD criminal background check forms from candidates |
| March 26 | County notifies teams of short list qualified candidates |
| March 30 | County releases invitation to bid to short list candidates |
| April 1 | Mandatory pre-bid meeting and site tour by short list candidates at MRJC |
| April 9 | Short list candidates’ bids due to county by 2:00 PM |
| April 10 | County issues notice of selection to contractor |
| April 13 | Bid evaluation conference with qualified low responsive bidder and sub-contractors |
| April 20 | Selected contractor submits agreement, bonds, insurance and retainage |
| April 22 | County and contractor execute contract |
| April 23 | Notice to proceed |

This is a very aggressive schedule and assumes that all timelines will be met by both the county and pre-qualified contractors.

Additionally, as shown in Attachment 3, construction planning is proposed to begin concurrent with the design – with FMD staff working with a contractor and the Sazan Group to provide constructability review, mechanical, architectural, structural coordination and value engineering options – as well as hiring a reporting consultant.  In a letter to the Council, dated March 19, the Executive staff further clarified the process timelines for hiring the construction firm and consultant – Attachment 4.

Proposed Reporting Consultant:  When the Council approved the $3 million supplemental appropriation for the project in Ordinance 16375, provisos for the project were added that would allow the work to continue, but would ensure that (1) monthly reporting occurs on the project status and (2) $2,000,000 could not be expended or encumbered until the council has approved by motion a waiver of competitive bidding and solicitation requirements.  As included in Attachment 4, the Executive is proposing a $100,000 consultant contract to meet the reporting proviso requirements.

Budget for the proposed reporting consultant was not included in the appropriation approved by the council.  Further, the intent of the monthly reporting proviso was not as broad as interpreted in the March 19 letter.  Attachment 5 is a letter, dated March 23, from the BFM Committee Chair and author of the proviso that clarifies the intended scope of the proviso.  With this understanding of the reporting scope, it is intended that the proposed consultant budget of $100,000 will not be required.

Project Construction Schedule:  Actual project construction will begin as soon as possible – the Executive estimates in May 2009 – and is anticipated to be completed in September 2009.  FMD and their consultant will direct the contractor to replace the piping using a highest priority first system, based upon risks to persons inside the facility.

Project Budget:  The Council approved $3,056,114 in supplemental appropriation authority for the project.  The funding was obtained by reprioritizing major maintenance (MMRF) projects.  The projects chosen for disappropriation are:

- projects that have been completed with remaining budget authority,

- projects that are not yet completed, but when completed are unlikely to require all of their current appropriation authority,

- 2009 adopted projects that are unlikely to expend the entire authorized amounts in 2009, and

- projects whose scope can be reduced from the original request without significant loss in function.

The estimated Maximum Allowable Construction Cost (MACC) for this project is $2,037,803.  The Project Cost Estimate Summary lists total costs as shown below:

Table 1:  Project Cost Estimates

| Project Element | Amount |
| --- | --- |
| Consultant design | $ 275,350 |
| Construction, plus tax, permits, escort and printing costs | 2,345,904 |
| Contingency | 268,433 |
| FMD project management | 63,080 |
| Art and administration | 103,347 |
| Total Request | $3,056,114 |

Construction Impacts:

The replacement piping serves HVAC equipment used to heat the buildings.  Potable hot water at the facility should be minimally affected.  Shutdowns to the system will be coordinated in a way that minimally affects people within the facility.  One proposed method is for the contractor to install new piping runs parallel to the existing ones, and then cut-over the system after a large section has been replaced.  It is not expected that inmates will need to be moved from one location to another or that workers will be in the same areas as inmates.

When construction crews are inside detention pods and need to work in inmate dayrooms, it will be done at night after inmates are locked inside their cells.  If work occurs inside inmate cells, workers would do it in the daytime when inmates are in the dayroom.

REASONABLENESS:

The waiver request appears to be a reasonable policy decision to respond to the emergency replacement of the MRJC pipes.

ATTACHMENTS:

- Proposed Ordinance 2009-0154  (Sazan report attachment available upon request)

- Transmittal Letter, dated February 26, 2009

- Construction Procurement Process Schedule

- Letter from Executive regarding proposed procurement steps/schedules

- Draft Letter from Councilmembers Gossett and Ferguson clarifying proviso intent

INVITED:

- Kathy Brown, Director, Facilities Manager Division

- Glenn Evans, FMD

- Stephen Swinburne, FMD

- Alan Abrams, Procurement

- Tom Kuffel, PAO

- Bob Cowan, Office of Management and Budget (OMB)

# Footnotes

"Construction Administration" as performed by an A/E consultant, as an owner or an owner's representative, consists of the processes which are used to monitor and to help ensure that the construction work being provided by the contractor, is executed in conformance with the plans and specifications, within scope, budget and schedule.