| Task | Assumptions | Deliverables |
| --- | --- | --- |
| Project Management |  |  |
| Monitor work plans, deliverables, and budget on weekly basis. Review invoices from consulting team for Executive Director. Weekly calls with PEIS consultant. Weekly calls with Executive Director. Bi-weekly calls with full team including Executive Director and consulting team leads. | Series of meetings with Executive Director, EIS Consultant, KCWLRD and others as determined by Executive Director | Meeting logs, monthly reports with invoice |
| Public Involvement |  |  |
| Participate in planning and execution of public outreach meetings and communications strategies. Attendance at public scoping meetings, public hearings, meetings with elected officials, and others as defined by phase of work, | Participation in meetings will be determined in consultation with the Executive Director. | Sign-off on documents, meeting attendance. |
| Facilitate Advisory Committee meeting including agenda setting, framing discussion questions, and plan and review presentations to Advisory Committee | Assumes 2 Advisory Committee meetings in 2020; prep time; outreach to members; does not include direct costs. | Agendas, Final Presentations, Meeting Summary |
| Monitor agency, jurisdictional, and stakeholder concerns to identify issues and work with Executive Director to resolve. | Open communication channels with stakeholders including Advisory Committee members; have systematic approach to check-in prior to key decision points. | Summary reports with monthly invoice, verbal reports to Executive Director |

| Task | Assumptions | Deliverables |
| --- | --- | --- |
| Planning |  |  |
| Coordinate work effort between the EIS Consultant and KCWLRD on the Corridor Plan. | Bi-weekly check-in via phone calls and/or in-person meetings. | Meeting agendas, issues tracking list |
| Issues Management |  |  |
| Flag issues for Executive Director, District Executive Committee, and Board of Supervisors and work with same to resolve. | Provide monthly written project management reports on schedule, budget, and issues. Follow-up as needed at Executive Committee meetings and help to orchestrate presentations to Board on progress by team. | Monthly Reports |
| Other tasks as assigned by Executive Director |  |  |

Fee:  $12,375 per month

Assumes between 40-50 hours per month