Metropolitan King County Council

Committee of the Whole

| Agenda Item No.: | 6 |  | Date: | February 8, 2010 |
| --- | --- | --- | --- | --- |
| Proposed No.: | 2009-0523 |  | Prepared By: | Amy Tsai, Mark Melroy |

STAFF REPORT

SUBJECT:

This briefing is an overview of Proposed Ordinance 2009-0523, which would require new controls for high-risk capital projects, including appropriation by project phase.  The legislation, which was crafted in response to the State Auditor’s 2009 review of  King County’s capital program, would also standardize reporting requirements for all capital project appropriation requests.

BACKGROUND:

In June 2009, the state auditor released an accountability audit of King County, wherein the state auditor expressed concerns about oversight of capital projects.  In July 2009, the Council passed Motion 13026 which included a requirement that the council consider legislation that would provide greater oversight of capital projects, high risk projects in particular.  Proposed Ordinance 2009-0523 was drafted in response to Motion 13026.

Inadequate Cost Controls

The state auditor’s audit of King County found issues with how King County tracks and controls costs of projects.  For example, the state auditor began a performance audit of King County’s construction management practices that was terminated in January 2009 due to records access issues. In that audit, the state auditor found that actual costs exceeded initial authorized costs.  The state auditor believed that some of the variances might be attributed to “poor budget estimation, inaccurate or incomplete project specifications and/or inadequate cost controls.” (State Audit, p. 10)

The auditor found that actual costs of 20 of 36 Roads Services Division projects exceeded the initial authorized costs of $30 million by $26.6 million, or 89 percent. This included the South 277th Street project that had initial authorized costs of $2.6 million and final project costs of $16.6 million.  The county asserted that the South 277th Street project’s initial authorized costs did not include the entire anticipated cost of the project.

Timely Information and Corrective Actions

The state auditor noted in his accountability audit of King County that “The difficulties that counties experience in providing complete and timely information impairs the ability of higher-level county management to effectively monitor projects to ensure they are on budget and are completed on schedule.” (State Audit, p. 19)  The state auditor thought that a reporting system that captured progress of all activities at all phases would provide accountability and transparency to the Council and the public, allow tracking of performance against budgets and schedules, allow prompt corrective actions, and help keep tabs on the progress of the entire project compared to the total budget appropriations. (State Audit, p. 20)

The Council and the Executive have taken and are taking various steps that address the state auditor’s concerns.  For example, in 2006 the Council created the Capital Projects Oversight program to oversee the county’s largest capital construction projects.

Proposed Ordinance 2009-0523 provides a means by which the Council, via exertion of its appropriation powers and in its capacity as the oversight body of the county, could regularly receive the types of information recommended by the state auditor for all capital projects, and exert greater control over project costs at the various phases of a project for high-risk capital projects.

Many of the strategies for improved oversight incorporated into the proposed ordinance come from a PMA Consultants report on capital projects oversight that was commissioned by the county in 2007.

SUMMARY OF PROPOSED ORDINANCE 2009-0523:

In order to achieve cost controls and improved monitoring, Proposed Ordinance 2009-0523 has appropriation requirements that would apply to all capital projects, and additional appropriation requirements that would apply to high-risk projects.

All Capital Projects

All capital project appropriation requests would submit a standard set of information as set forth in the proposed ordinance, and use standard cost estimating guidelines.  The information required would include elements adopted from the Executive’s Capital Appropriation Proposal form used for 2010 budget requests (project description, total cost, appropriations to date, etc.), and reporting on performance relative to baseline scope, schedule and budget.

High-Risk Projects

All high-risk capital projects would have appropriation requests for each of their conceptual design, preliminary design, design and construction phases.  High risk capital projects would also maintain a risk register, conduct a formal risk assessment, and employ earned value analysis (which is a means of quantifying whether a project is on target with its tasks and timelines).

“High-risk projects” would be a small number of projects selected each year by the Joint Advisory Group (JAG), which is a group that was formed to facilitate communication between the Executive and Legislative branches on significant county projects.  Some aspects of the selection process include:

- Projects over $10 million would be scored on riskiness criteria using a tool to be developed by the Capital Projects Oversight program

- Any department having at least one $10 million project would have a project designated as high risk.

- The Executive and Council would have the ability to add additional projects to the high-risk list.

ANALYSIS:

Number of Projects

The high risk tool would flag a few select projects as being high risk per year.  The ability of JAG to make the final determination, and the ability of the Council and Executive to add additional projects, is an additional safety in the process that helps ensure that the most important high risk projects are flagged for closer scrutiny.  Wastewater Treatment Division, Transit, Roads, Solid Waste, and Facilities are among the agencies likely to have at least one high risk project, due to having projects that exceed $10 million.

Training and Resources

Wastewater estimates that in the first year, over 40 existing projects valued at over $10 million would be subject to the risk scoring process. To lend impartiality to the process, the project control officer for the department in which the project resides would be responsible for conducting the scoring. This could entail significant start-up time, effort, and training in the first year the ordinance is in effect in order to score existing projects. In subsequent years, the number of new projects would be much smaller, and the rescoring of existing projects would be easier.

Phased Appropriation Timing

There have been concerns expressed by the Executive branch that phased appropriations could introduce costly delays for high-risk capital projects. For example, there are specific concerns regarding the willingness of design consultants to engage in an RFP process if appropriations are only available for the first phase with a potential delay adding costs as appropriations are sought for the next phase.  Staff continue to work with the Executive branch to identify potential sources of delay and how the requirements might affect different types of capital projects.

Alternative Project Types

There are some types of projects that do not fit a design-bid-build model, such as acquisitions, lease-leaseback arrangements, and projects receiving county grant funding that are managed by entities other than the county.  Some capital projects do not fit a design-bid-build model in that phases may occur concurrently as different parts of the project overlap in time or proceed in tandem.  Determining which project types are of greatest interest to the Council to include, and flexibility in how alternative project types are handled, will be built into the proposed ordinance.

Additional Concerns

The Council and the Executive both have expressed interest in clarifying oversight provisions for high-risk projects.  Executive staff have offered a number of additional suggestions for streamlining the proposed ordinance that they believe would help ensure capital project consistency and work continuity, and control costs.  Those issues include:

- Keeping the number of monitored high-risk projects manageable, particularly in the first two years

- Using consistent definitions countywide including in code, standard steering committee work, and ABT efforts

- Keeping the process as simple and streamlined as possible, including emphasizing analysis and variance-reporting instead of raw data dumps where practical

- Be cognizant of impact on project schedules, workload, and any training needed

- Carefully consider risk score timing relative to other departmental timing needs

- Ensure requirements don’t shift new costs to operating budgets

- Instituting a two-year check-in to evaluate cost and schedule impacts of the proposed ordinance

Council staff will continue to work with Executive staff on the implications of the proposed ordinance and how it fits into other county efforts to streamline departmental processes and unify systems under the Accountable Business Transformation program.

Summary

Proposed Ordinance 2009-0523 responds to the state auditor’s concerns of inadequate cost controls by requiring that all capital projects submit a standard set of scope, schedule, and budget information when requesting appropriations, and by requiring that projects that pose the highest risk to the county come back to the council for an appropriation for each phase of the project.

INVITED:

- Sid Bender, Budget Supervisor, Office of Management and Budget

ATTACHMENT:

- Proposed Ordinance 2009-0523